A tennis ball on a plate

Description automatically generated with medium confidence

Xiaoxing Pan  
Jonathan Harvey  
Qianfeng Sun   
Soliloquy Yarrow

Development of   
a sport website

Tennis

Contents

[Contents 1](#_Toc127777892)

[Introduction 2](#_Toc127777893)

[Planning 3](#_Toc127777894)

[Development 4](#_Toc127777895)

[Individual Team Assignments 4](#_Toc127777896)

[Site Layout 5](#_Toc127777897)

[Layout of Homepage 6](#_Toc127777898)

[Layout of Subpage 1 (History) 7](#_Toc127777899)

[Tennis History - Content Summary: 8](#_Toc127777900)

[Layout of Subpage 2 (Hall of Fame) 9](#_Toc127777901)

[Layout of Subpage 3 (Equipment) 10](#_Toc127777902)

[Website Deliverable 11](#_Toc127777903)

[Problems That Arose 15](#_Toc127777904)

[Scrum Meetings: Daily Log 16](#_Toc127777905)

[10 Feb 17](#_Toc127777906)

[13 Feb 18](#_Toc127777907)

[14 Feb 19](#_Toc127777908)

[15 Feb 20](#_Toc127777909)

[16 Feb 21](#_Toc127777910)

[17 Feb 22](#_Toc127777911)

[19 Feb 23](#_Toc127777912)

[Appendix 24](#_Toc127777913)

[Sources & Image Credits: 24](#_Toc127777914)

[Jonathan 24](#_Toc127777915)

[Xiaoxing 24](#_Toc127777916)

[Qianfeng 25](#_Toc127777917)

[Soliloquy 25](#_Toc127777918)

Introduction

The sport we selected is tennis.

There are a variety of sports in the world. At the beginning, we discussed choosing one of the sports that our group members love. Unfortunately, none of us love sports. Then we talked about the sports that are quite common in our daily life, such as basketball, football, tennis, swimming, and golf etc. We decided to choose one which visitors already have a little bit of understanding of, and might be more willing to get a deeper knowledge, while also not too popular that visitors already have enough information, or that may have been chosen by others.

In this case, we knocked out the most familiar ones like basketball and football and finally chose tennis as our subject. It is a popular and exciting sport that a lot of people enjoy playing and watching. When we talked about it, we had some impression about it but not too much familiarity.

Overall Goal and Purpose

Our goal and purpose to develop a website for tennis is to give a general overview of the sport, provide some basic information, and help the visitors better understand and appreciate it, while providing a pleasant browsing experience.

# Planning

First, we discussed and listed all the potential work, including the main steps like the HTML and CSS file development, homepage and subpage integration, deliverable documents, editing, and the details in each main step. For example, in the HTML and CSS file development step, we communicated to decide the number of subpages and the subtopics, the position of CSS files and the degree of participation of every group member - whether we will all be involved or assign one person, the ways that we share the file, and resources of our content. We tried to collect all the problems that may occur and find solutions in advance. As a result, we decided to develop 1 homepage and 3 subpages so that each group member can take 1 page as their responsibility. For CSS files, everybody can develop their own for their page, keeping with some common design elements such as font family and size. This way, each member can explore, practice, and experiment with the overall design, and we would have a variety of designs to choose parts from. In the end, one person will consolidate all the CSS into one document. We would use both GitHub and OneDrive to share the files, with GitHub for the files of the website development and OneDrive for all the documentation.

Second, we classified all the work into 2 kinds -- teamwork, and individual work -- and then assigned the individual work to each group member.

Third, we implemented it step by step.




Figure 1: Development Flowchart

# Development

## Individual Team Assignments

Soliloquy Yarrow:

* Develop the subpage for the homepage
* Record the daily meetings
* Combine the individual CSS files together
* Edit project document and PowerPoint

Jonathan Harvey:

* Develop the subpage for the history of tennis
* Edit project document and PowerPoint

Qianfeng Sun:

* Develop the subpage for the equipment of tennis
* Edit project document and PowerPoint

Xiaoxing Pan:

* Develop the subpage for tournaments and players
* Edit project document and PowerPoint

# Site Layout

To achieve our purposes, we developed a homepage to introduce the subject and attract the visitor’s attention, and 3 subpages for the further development of the 3 parts: history of tennis, tennis equipment, and hall of fame. In the history section, we provide a brief record of the origins, development, and evolution of this sport over time, aim to help the visitors know the past, understand the present, shape the future, and appreciate the rich traditions, cultures and values associated with tennis. In the hall of fame page, we discuss the main tournaments and the greatest tennis players to help the visitors catch up and enjoy the upcoming matches. In the equipment part, we introduce the necessary tools and gear to play this game effectively and safely and give an idea to the visitors how to select the most important pieces of equipment: rackets.

Graphical user interface, diagram

Description automatically generated

Figure 2: Structure of the website

Below you will find renderings of our Miro boards and other planning diagrams, which show the general homepage and subpage layouts, indicating which elements and theme components will be unified across all pages.

## Layout of Homepage

This page will have eye-catching visuals to introduce the topic and attract the visitors’ attention at first glance. At the bottom of the page, it will introduce and link all the subpages.


![Diagram

Description automatically generated](data:image/jpeg;base64,/9j/4AAQSkZJRgABAQEAYABgAAD/4RDSRXhpZgAATU0AKgAAAAgABAE7AAIAAAAEUyBZAIdpAAQAAAABAAAISpydAAEAAAAIAAAQwuocAAcAAAgMAAAAPgAAAAAc6gAAAAgAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAFkAMAAgAAABQAABCYkAQAAgAAABQAABCskpEAAgAAAAM5NQAAkpIAAgAAAAM5NQAA6hwABwAACAwAAAiMAAAAABzqAAAACAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAMjAyMzowMjoxOSAwNDo1MDoyNwAyMDIzOjAyOjE5IDA0OjUwOjI3AAAAUwAgAFkAAAD/4QsWaHR0cDovL25zLmFkb2JlLmNvbS94YXAvMS4wLwA8P3hwYWNrZXQgYmVnaW49J++7vycgaWQ9J1c1TTBNcENlaGlIenJlU3pOVGN6a2M5ZCc/Pg0KPHg6eG1wbWV0YSB4bWxuczp4PSJhZG9iZTpuczptZXRhLyI+PHJkZjpSREYgeG1sbnM6cmRmPSJodHRwOi8vd3d3LnczLm9yZy8xOTk5LzAyLzIyLXJkZi1zeW50YXgtbnMjIj48cmRmOkRlc2NyaXB0aW9uIHJkZjphYm91dD0idXVpZDpmYWY1YmRkNS1iYTNkLTExZGEtYWQzMS1kMzNkNzUxODJmMWIiIHhtbG5zOmRjPSJodHRwOi8vcHVybC5vcmcvZGMvZWxlbWVudHMvMS4xLyIvPjxyZGY6RGVzY3JpcHRpb24gcmRmOmFib3V0PSJ1dWlkOmZhZjViZGQ1LWJhM2QtMTFkYS1hZDMxLWQzM2Q3NTE4MmYxYiIgeG1sbnM6eG1wPSJodHRwOi8vbnMuYWRvYmUuY29tL3hhcC8xLjAvIj48eG1wOkNyZWF0ZURhdGU+MjAyMy0wMi0xOVQwNDo1MDoyNy45NTI8L3htcDpDcmVhdGVEYXRlPjwvcmRmOkRlc2NyaXB0aW9uPjxyZGY6RGVzY3JpcHRpb24gcmRmOmFib3V0PSJ1dWlkOmZhZjViZGQ1LWJhM2QtMTFkYS1hZDMxLWQzM2Q3NTE4MmYxYiIgeG1sbnM6ZGM9Imh0dHA6Ly9wdXJsLm9yZy9kYy9lbGVtZW50cy8xLjEvIj48ZGM6Y3JlYXRvcj48cmRmOlNlcSB4bWxuczpyZGY9Imh0dHA6Ly93d3cudzMub3JnLzE5OTkvMDIvMjItcmRmLXN5bnRheC1ucyMiPjxyZGY6bGk+UyBZPC9yZGY6bGk+PC9yZGY6U2VxPg0KCQkJPC9kYzpjcmVhdG9yPjwvcmRmOkRlc2NyaXB0aW9uPjwvcmRmOlJERj48L3g6eG1wbWV0YT4NCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgPD94cGFja2V0IGVuZD0ndyc/Pv/bAEMABwUFBgUEBwYFBggHBwgKEQsKCQkKFQ8QDBEYFRoZGBUYFxseJyEbHSUdFxgiLiIlKCkrLCsaIC8zLyoyJyorKv/bAEMBBwgICgkKFAsLFCocGBwqKioqKioqKioqKioqKioqKioqKioqKioqKioqKioqKioqKioqKioqKioqKioqKioqKv/AABEIBKoF0QMBIgACEQEDEQH/xAAfAAABBQEBAQEBAQAAAAAAAAAAAQIDBAUGBwgJCgv/xAC1EAACAQMDAgQDBQUEBAAAAX0BAgMABBEFEiExQQYTUWEHInEUMoGRoQgjQrHBFVLR8CQzYnKCCQoWFxgZGiUmJygpKjQ1Njc4OTpDREVGR0hJSlNUVVZXWFlaY2RlZmdoaWpzdHV2d3h5eoOEhYaHiImKkpOUlZaXmJmaoqOkpaanqKmqsrO0tba3uLm6wsPExcbHyMnK0tPU1dbX2Nna4eLj5OXm5+jp6vHy8/T19vf4+fr/xAAfAQADAQEBAQEBAQEBAAAAAAAAAQIDBAUGBwgJCgv/xAC1EQACAQIEBAMEBwUEBAABAncAAQIDEQQFITEGEkFRB2FxEyIygQgUQpGhscEJIzNS8BVictEKFiQ04SXxFxgZGiYnKCkqNTY3ODk6Q0RFRkdISUpTVFVWV1hZWmNkZWZnaGlqc3R1dnd4eXqCg4SFhoeIiYqSk5SVlpeYmZqio6Slpqeoqaqys7S1tre4ubrCw8TFxsfIycrS09TV1tfY2dri4+Tl5ufo6ery8/T19vf4+fr/2gAMAwEAAhEDEQA/APoLFNcfKPqP506mv90fUfzoAdijFFFABijFFFABRRRQAUUUUAFFFFABRRRQAUUUUAN/5aD6U6m/8tB9KdQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAU1P4vrTqan8X1oAdRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABSN9xvpS0jfcb6UAKOgooHQUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUANb7yfX+hp1Nb7yfX+hp1ABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABTR/rG+gp1NH+sb6CgB1FFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFADU+4KdTU+4KdQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQA1/u/iKdTX+7+Ip1ABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABTT/AKwfQ/0p1NP+sH0P9KAHUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUANXq31p1NXq31p1ABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFACN90/Shfuj6UN90/Shfuj6UALRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABTW/h+tOprfw/WgB1FFFABRRRQAUUUUAFFFFABRRRQAUUUUAFGKKKAGgfvD9B/WnYpo/1h+g/rTqADFGKKKADFGKKKADFGKKKADFFFFABTX+6PqP506mv90fUfzoAdRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQA3/loPpTqb/wAtB9KdQAUUUUAFFFFABRRRQAUUUUAFFcB4bi8Sa54asNTl8X30T3UIkZEs7UhSfTMVaf8AYniD/odNQ/8AAK1/+NUAdZRXJ/2J4g/6HTUP/AK1/wDjVH9ieIP+h01D/wAArX/41QB1lNT+L61yv9ieIP8AodNQ/wDAK1/+NUDRPEA6eNNQ/wDAO1/+NUAdZRXJ/wBieIP+h01D/wAArX/41R/YniD/AKHTUP8AwCtf/jVAHWUVyf8AYniD/odNQ/8AAK1/+NUf2J4g/wCh01D/AMArX/41QB1lFcn/AGJ4g/6HTUP/AACtf/jVH9ieIP8AodNQ/wDAK1/+NUAdZRXJ/wBieIP+h01D/wAArX/41R/YniD/AKHTUP8AwCtf/jVAHWUVyf8AYniD/odNQ/8AAK1/+NUf2J4g/wCh01D/AMArX/41QB1lFcn/AGJ4g/6HTUP/AACtf/jVH9ieIP8AodNQ/wDAK1/+NUAdZSN9xvpXKf2J4g/6HTUP/AK1/wDjVB0TxARg+NNQ/wDAO1/+NUAdYOgork/7E8Qf9DpqH/gHa/8Axqj+xPEH/Q6ah/4BWv8A8aoA6yiuT/sTxB/0Omof+AVr/wDGqP7E8Qf9DpqH/gFa/wDxqgDrKK5P+xPEH/Q6ah/4BWv/AMao/sTxB/0Omof+AVr/APGqAOsork/7E8Qf9DpqH/gFa/8Axqj+xPEH/Q6ah/4BWv8A8aoA6yiuT/sTxB/0Omof+AVr/wDGqP7E8Qf9DpqH/gFa/wDxqgDrKK5P+xPEH/Q6ah/4BWv/AMao/sTxB/0Omof+AVr/APGqAOsork/7E8Qf9DpqH/gFa/8Axqj+xPEH/Q6ah/4BWv8A8aoA6pvvJ9f6GnVyZ0TxAcf8VpqHH/Tna/8Axqj+xPEH/Q6ah/4BWv8A8aoA6yiuT/sTxB/0Omof+AVr/wDGqP7E8Qf9DpqH/gFa/wDxqgDrKK5P+xPEH/Q6ah/4BWv/AMao/sTxB/0Omof+AVr/APGqAOsork/7E8Qf9DpqH/gFa/8Axqj+xPEH/Q6ah/4BWv8A8aoA6yiuT/sTxB/0Omof+AVr/wDGqP7E8Qf9DpqH/gFa/wDxqgDrKK5P+xPEH/Q6ah/4BWv/AMao/sTxB/0Omof+AVr/APGqAOsork/7E8Qf9DpqH/gFa/8Axqj+xPEH/Q6ah/4BWv8A8aoA6ymj/WN9BXK/2J4g/wCh01D/AMArX/41R/YniDOf+E01D/wDtf8A41QB1lFcn/YniD/odNQ/8ArX/wCNUf2J4g/6HTUP/AK1/wDjVAHWUVyf9ieIP+h01D/wCtf/AI1R/YniD/odNQ/8ArX/AONUAdZRXJ/2J4g/6HTUP/AK1/8AjVH9ieIP+h01D/wCtf8A41QB1lFcn/YniD/odNQ/8ArX/wCNUf2J4g/6HTUP/AK1/wDjVAHWUVyf9ieIP+h01D/wCtf/AI1R/YniD/odNQ/8ArX/AONUAdZRXJ/2J4g/6HTUP/AK1/8AjVH9ieIP+h01D/wCtf8A41QB1lFcn/YniD/odNQ/8ArX/wCNUf2J4g/6HTUP/AK1/wDjVAHVJ9wU6uTGieIAMDxpqH/gHa//ABqj+xPEH/Q6ah/4BWv/AMaoA6yiuT/sTxB/0Omof+AVr/8AGqP7E8Qf9DpqH/gFa/8AxqgDrKK5P+xPEH/Q6ah/4BWv/wAao/sTxB/0Omof+AVr/wDGqAOsork/7E8Qf9DpqH/gFa//ABqj+xPEH/Q6ah/4BWv/AMaoA6yiuT/sTxB/0Omof+AVr/8AGqP7E8Qf9DpqH/gFa/8AxqgDrKK5P+xPEH/Q6ah/4BWv/wAao/sTxB/0Omof+AVr/wDGqAOsork/7E8Qf9DpqH/gFa//ABqj+xPEH/Q6ah/4BWv/AMaoA6p/u/iKdXJnRPEBHPjTUP8AwDtf/jVH9ieIP+h01D/wCtf/AI1QB1lFcn/YniD/AKHTUP8AwCtf/jVH9ieIP+h01D/wCtf/AI1QB1lFcn/YniD/AKHTUP8AwCtf/jVH9ieIP+h01D/wCtf/AI1QB1lFcn/YniD/AKHTUP8AwCtf/jVH9ieIP+h01D/wCtf/AI1QB1lFcn/YniD/AKHTUP8AwCtf/jVH9ieIP+h01D/wCtf/AI1QB1lFcn/YniD/AKHTUP8AwCtf/jVH9ieIP+h01D/wCtf/AI1QB1lFcn/YniD/AKHTUP8AwCtf/jVH9ieIP+h01D/wCtf/AI1QB1lNP+sH0P8ASuV/sTxB/wBDpqH/AIBWv/xqj+xPEGc/8JpqGf8Arztf/jVAHWUVyf8AYniD/odNQ/8AAK1/+NUf2J4g/wCh01D/AMArX/41QB1lFcn/AGJ4g/6HTUP/AACtf/jVH9ieIP8AodNQ/wDAK1/+NUAdZRXJ/wBieIP+h01D/wAArX/41R/YniD/AKHTUP8AwCtf/jVAHWUVxkTa3pXi7RbW78Q3Oo2180yyRTW0CD5Iyw5RAeuO9dnQAUUUUAFFFFABRRRQA1erfWnU1erfWnUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAI33T9KF+6PpQ33T9KF+6PpQAtFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFNb+H606mt/D9aAHUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUANH+sP0H9adTR/rD9B/WnUAFFFFABRRRQAUUUUAFFFFABTX+6PqP506mv90fUfzoAdRRRQAVzXjTUbvT7S1aynaFnchivfiulrkPiB/x6WX++38hUT+Fnfl0VLFQUldf8A5r/hJdY/5/5f0pf+Em1n/n/l/T/CsqiuXmfc+z+rUP5F9yNb/hJ9Z/5/5PyH+FH/CUaz/z/wAn/fK/4Vk0Uc0u4fVqH8i+5Gv/AMJTrX/P+/8A3yv+FL/wlWtf8/zf98L/AIVj0Uc0u4vqtD+RfcjY/wCEr1v/AJ/m/wC+F/wpf+Es1v8A5/j/AN+0/wAKxqKOaXcPquH/AJF9yNn/AIS3W/8An+P/AH6T/Cl/4S7W/wDn9/8AISf4Vi0Uc0u4vqmH/wCfa+5G1/wlut5z9t5/65J/hS/8Jfrf/P5/5CT/AArEoo5pdw+qYf8A59r7kbg8X613ux/36X/Cnf8ACX6z/wA/Q/79r/hWDSg4o5pdxfU8P/IvuRvf8JfrP/P0v/ftf8KP+Ev1n/n5X/v2v+FYYNBPpT5pdyfqeH/kX3I2z4w1j/n4X/v2v+FH/CY6x/z8J/37WsKkJzRzS7h9Tw/8i+5HQ2/jDV3uYleZCrOAR5Y6Zr0ZG3KDXjUBxcR/74/nXsMR/dr9K2pNu9z5/OKNOk4ckUr32+R57pep3Oj/AATtNQsfL+0QWKNH5i7lznHIBGevrWt9i8Yf9DBpP/gnf/5Irnx/yQGL/rwT/wBCFegV89n2PxOEdP2ErXvfRPt3R5dGEZXuc/8AYvGH/QwaT/4J3/8Akij7F4w/6GDSf/BO/wD8kV0FFfNf27mH/Pz8I/5HR7GHY5/7F4w/6GDSf/BO/wD8kUfYvGH/AEMGk/8Agnf/AOSK6Cij+3cw/wCfn4R/yD2MOxz/ANi8Yf8AQwaT/wCCd/8A5Io+xeMP+hg0n/wTv/8AJFdBRR/buYf8/Pwj/kHsYdjn/sXjD/oYNJ/8E7//ACRR9i8Yf9DBpP8A4J3/APkiugoo/t3MP+fn4R/yD2MOxz/2Lxh/0MGk/wDgnf8A+SKPsXjD/oYNJ/8ABO//AMkV0FFH9u5h/wA/Pwj/AJB7GHY5/wCxeMP+hg0n/wAE7/8AyRR9i8Yf9DBpP/gnf/5IroKKP7dzD/n5+Ef8g9jDsc/9i8Yf9DBpP/gnf/5Io+xeMP8AoYNJ/wDBO/8A8kV0FFH9u5h/z8/CP+Qexh2Of+xeMP8AoYNJ/wDBO/8A8kUfYvGH/QwaT/4J3/8Akiugoo/t3MP+fn4R/wAg9jDsc/8AYvGH/QwaT/4J3/8Akij7F4w/6GDSf/BO/wD8kV0FFH9u5h/z8/CP+Qexh2Of+xeMP+hg0n/wTv8A/JFH2Lxh/wBDBpP/AIJ3/wDkiugoo/t3MP8An5+Ef8g9jDsc/wDYvGH/AEMGk/8Agnf/AOSKPsXjD/oYNJ/8E7//ACRXQUUf27mH/Pz8I/5B7GHY5/7F4w/6GDSf/BO//wAkUfYvGH/QwaT/AOCd/wD5IroKKP7dzD/n5+Ef8g9jDsc/9i8Yf9DBpP8A4J3/APkij7F4w/6GDSf/AATv/wDJFdBRR/buYf8APz8I/wCQexh2Of8AsXjD/oYNJ/8ABO//AMkUfYvGH/QwaT/4J3/+SK6Cij+3cw/5+fhH/IPYw7HP/YvGH/QwaT/4J3/+SKPsXjD/AKGDSf8AwTv/APJFdBRR/buYf8/Pwj/kHsYdjn/sXjD/AKGDSf8AwTv/APJFH2Lxh/0MGk/+Cd//AJIroKKP7dzD/n5+Ef8AIPYw7HP/AGLxh/0MGk/+Cd//AJIo+xeMP+hg0n/wTv8A/JFdBRR/buYf8/Pwj/kHsYdjn/sXjD/oYNJ/8E7/APyRR9i8Yf8AQwaT/wCCd/8A5IroKKP7dzD/AJ+fhH/IPYw7HP8A2Lxh/wBDBpP/AIJ3/wDkij7F4w/6GDSf/BO//wAkV0FFH9u5h/z8/CP+Qexh2Of+xeMP+hg0n/wTv/8AJFH2Lxh/0MGk/wDgnf8A+SK6Cij+3cw/5+fhH/IPYw7HP/YvGH/QwaT/AOCd/wD5Io+xeMP+hg0n/wAE7/8AyRXQUUf27mH/AD8/CP8AkHsYdjn/ALF4w/6GDSf/AATv/wDJFH2Lxh/0MGk/+Cd//kiugoo/t3MP+fn4R/yD2MOxz/2Lxh/0MGk/+Cd//kij7F4w/wChg0n/AME7/wDyRXQUUf27mH/Pz8I/5B7GHY5/7F4w/wChg0n/AME7/wDyRR9i8Yf9DBpP/gnf/wCSK6Cij+3cw/5+fhH/ACD2MOxz/wBi8Yf9DBpP/gnf/wCSKPsXjD/oYNJ/8E7/APyRXQUUf27mH/Pz8I/5B7GHY5/7F4w/6GDSf/BO/wD8kUfYvGH/AEMGk/8Agnf/AOSK6Cij+3cw/wCfn4R/yD2MOxz/ANi8Yf8AQwaT/wCCd/8A5Io+xeMP+hg0n/wTv/8AJFdBRR/buYf8/Pwj/kHsYdjn/sXjD/oYNJ/8E7//ACRR9i8Yf9DBpP8A4J3/APkiugoo/t3MP+fn4R/yD2MOxz/2Lxh/0MGk/wDgnf8A+SKPsXjD/oYNJ/8ABO//AMkV0FFH9u5h/wA/Pwj/AJB7GHY5/wCxeMP+hg0n/wAE7/8AyRR9i8Yf9DBpP/gnf/5IroKKP7dzD/n5+Ef8g9jDsc/9i8Yf9DBpP/gnf/5Io+xeMP8AoYNJ/wDBO/8A8kV0FFH9u5h/z8/CP+Qexh2Of+xeMP8AoYNJ/wDBO/8A8kUfYvGH/QwaT/4J3/8Akiugoo/t3MP+fn4R/wAg9jDsc/8AYvGH/QwaT/4J3/8Akij7F4w/6GDSf/BO/wD8kV0FFH9u5h/z8/CP+Qexh2Of+xeMP+hg0n/wTv8A/JFH2Lxh/wBDBpP/AIJ3/wDkiugoo/t3MP8An5+Ef8g9jDsc/wDYvGH/AEMGk/8Agnf/AOSKPsXjD/oYNJ/8E7//ACRXQUUf27mH/Pz8I/5B7GHY5/7F4w/6GDSf/BO//wAkUfYvGH/QwaT/AOCd/wD5IroKKP7dzD/n5+Ef8g9jDsc/9i8Yf9DBpP8A4J3/APkij7F4w/6GDSf/AATv/wDJFdBRR/buYf8APz8I/wCQexh2Of8AsXjD/oYNJ/8ABO//AMkUfYvGH/QwaT/4J3/+SK6Cij+3cw/5+fhH/IPYw7HP/YvGH/QwaT/4J3/+SKPsXjD/AKGDSf8AwTv/APJFdBRR/buYf8/Pwj/kHsYdjn/sXjD/AKGDSf8AwTv/APJFH2Lxh/0MGk/+Cd//AJIroKKP7dzD/n5+Ef8AIPYw7HP/AGLxh/0MGk/+Cd//AJIo+xeMP+hg0n/wTv8A/JFdBRR/buYf8/Pwj/kHsYdjn/sXjD/oYNJ/8E7/APyRR9i8Yf8AQwaT/wCCd/8A5IroKKP7dzD/AJ+fhH/IPYw7HP8A2Lxh/wBDBpP/AIJ3/wDkij7F4w/6GDSf/BO//wAkV0FFH9u5h/z8/CP+Qexh2Of+xeMP+hg0n/wTv/8AJFH2Lxh/0MGk/wDgnf8A+SK6Cij+3cw/5+fhH/IPYw7HP/YvGH/QwaT/AOCd/wD5Io+xeMP+hg0n/wAE7/8AyRXQUUf27mH/AD8/CP8AkHsYdjn/ALF4w/6GDSf/AATv/wDJFH2Lxh/0MGk/+Cd//kiugoo/t3MP+fn4R/yD2MOxz/2Lxh/0MGk/+Cd//kij7F4w/wChg0n/AME7/wDyRXQUUf27mH/Pz8I/5B7GHY5/7F4w/wChg0n/AME7/wDyRR9i8Yf9DBpP/gnf/wCSK6Cij+3cw/5+fhH/ACD2MOxz/wBi8Yf9DBpP/gnf/wCSKo6xc+LNE08X0+saXcxrPDG8SaW8bMHlVDhjMcEbs9D0rrq57x1/yKb/APX3af8ApTFXThM5x1TEU4Sno5JPRd/QmVKCi3Yn1b/kefC/+/df+iTXV1ymrf8AI8+F/wDfuv8A0Sa6uv0M4AooooAKKKKACiiigBq9W+tOpq9W+tOoAKKKKACiiigAooooAKKKKACiiigAooooARvun6UL90fShvun6UL90fSgBaKKKACiisC9vrmO9lVJmChsACvPx+Pp4GCnNN3dtDalSdV2Rv0VzP8AaV4P+W7fpR/al5/z3P5CvI/1lwv8kvw/zOj6lPujpqK5n+1b3/nt/wCOj/Cl/ta9/wCe3/joqv8AWTCfyy+5f5i+p1O6Olormv7XvP8AnqP++RS/2xef89B/3yKf+seE7S+5f5h9Tqd0dJRXNf21ef31/wC+aX+27z+8v/fNP/WLB9pfcv8AMX1Op5HSU1v4frXO/wBt3nqn/fNKdbuzjOzj/Zqv9YsF5/d/wQ+p1Do6K53+3bv0j/75pRrt1/dj/Kn/AKw4Lz+4X1SqdDRXPjXbn+5H+VO/ty4/uR/kaf8ArBge7+4PqlU3qKwv7dn/AOecf60v9uzf88o/1p/2/gf5n9zF9Uq9jcorE/t2X/nin5ml/t2T/niv51X9vYD+Z/cw+qVextUVU0+9N6jlkC7Tjg1br1qFeGIpqrTd0znlFwlysKKKK2JCiiigBo/1h+g/rTqaP9YfoP606gAooooAKKKKACiiigAooooAKa/3R9R/OnU1/uj6j+dADqKKKACuP+IP/HvY/wC8/wDIV2Fcb8QT+6sB/tSf+y1nU+Fno5X/AL5D5/kziaKKK5D7gpaxdy2Okz3NuEMsajbvBK5yByAR6+tVReajZX1rDqRtZ4rpzGskEbRlGwSMqWbI4POaf4lBPhy7AJUlRyO3zCn2+k7LqO5u725vZIgfK87YFQkYJARVGcdzmqVrHNPndW0fL03dypZ+III0uRqFwxaO5kQlImYRoGIG4qMKMdzWpc39taW6zTygI5ATaCxcnoFA5P4Vm6QqjTdR4HzXU+eOvJqlaOLay0C+uji1itSjuRkRsyrhj6DgjPvTsjONWcYq/wDWvX7zaTV7OSzmuYnd1gH7xPKYOvsUI3D8qistctLzSxfP5lvGEVn86J0AyOgLAbvqKqRSJqOp311Yfvbc2YiEqfdlfLHg98A9feqsVxDceHtMaFxMLCSE3USctHgYOV65B5x7UWQe2ne911+eu5uWeqWl9I0dvI3mKMmOSNo2x64YA496mubmG0gaa5kWONerNWSt3b6pr1lLpsizx26SGWaM5UAgALn1zzj2qfXFKrZ3BVmht7lZJgozhcEZx7Eg/hStqaqq+Ry3t9xZs9TtL52S3kbzEGWjkjaNgPXawBx70kGr2V1OkNvMZHcEjbG2Bj1OMD6GqKXUGp+IbWbTpFnit4pBLNGcr82MLnoTkZx2xUnhmNI9Bi2KF3PIxwOpLnmiyFCpKUlFW66/dt95Z1K/ayWKOCHz7m4fZDGW2gnGSSewAqO3XWhcKbqSweEn5ljjdWUexJIP5CotY3213Y6gsTyxWzMJlRSzKrDG4AcnBA/Cs+71GwvtTs5dL1OWW4+0Rq8MNw+3Z33IDj8xTS0JqVOWbu+1le3/AA5pvqcyNqoCp/oaBo+DzlN3PPrTdObWpvInu7iwMEihmSK3dW5GcAlyP0qrN/rPEX/XJf8A0UasaPpEVvb2twlzeu3lKdsl3I6cr/dJxRpYlc0pr59fM1yc0hOKCcU2pOsdGf3yH/aFexwf6sfSvG1OGH1r2SH/AFY+lb0up83nm9P5/oeZj/kgMX/Xgn/oQr0GvPh/yQGL/rwT/wBCFeg18lxRvS+f6HkYfqFFFFfGnUFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAVz3jr/kU3/6+7T/ANKYq6Gue8df8im//X3af+lMVdmA/wB7pf4o/miJ/CyfVv8AkefC/wDv3X/ok11dcpq3/I8+F/8Afuv/AESa6uv1o8wKKKKACiiigAooooAavVvrTqavVvrTqACiiigAooooAKKKKACiiigAooooAKKKKAEb7p+lC/dH0ob7p+lC/dH0oAWiiigArmNQ/wCP+b/erp65e/8A+P8Am/3zXy3Ev+7w9f0O7BfGyuaSlNJXwp6glFFFABRRRTAbRRRQAUUUUAFAopRSABTqaKdQAUUUUgFpRSUtIZtaF/qZv94Vq1l6F/qZf94fyrUr9Pyb/cKfz/NniYn+Kwooor1jnCiiigBo/wBYfoP606mj/WH6D+tOoAKKKKACiiigAooooAKKKKACmv8AdH1H86dTX+6PqP50AOooooAK4z4hH5dP+sn/ALLXZ1xfxC/5h/8A20/9lrOp8LPSyv8A3yHz/JnF0UUVyH24UUUUAFFFFABRVC91vTtOu4ra+u4YJJVLDzJFUAD1yaiTWoI7y9S+uLe3hhkRI3dwu7Kg9ScHrTszN1YJ2ualFMaeJIPOeVFixnzCwC49c1CmpWMto91FeQSQR/flSUFV+pBxQU5RW7LNFZUfiC0urGK506SO6DyRoyLKN0e84+YDOCPSrk2pWNvcLb3F5bxTN92N5VVj9ATmizJVWDV0yzRRRSNAooooACM0wjFPo60xEY+8K9mh/wBUv0FeN4wwr2SD/UJ/uit6XU+bzz/l38/0PMx/yQGL/rwT/wBCFeg15+P+SAxf9eCf+hCvQK+S4o3pfP8AQ8fD9Qooor406gooooAKKKKACiiub8X+N7DwYLJ9TtrqWK7ZlElugYIRjrkj1/Q1rSpTrTVOmrtibSV2dJRXNaT8Q/C2s7VtNYt0kbpHcHymz6fNjP4ZrpQQwBByDyCO9FSjUpPlqRafmrAmnsFFFFZDCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACue8df8AIpv/ANfdp/6UxV0Nc946/wCRTf8A6+7T/wBKYq7MB/vdL/FH80RP4WT6t/yPPhf/AH7r/wBEmurrlNW/5Hnwv/v3X/ok11dfrR5gUUUUAFFFFABRRRQA1erfWnU1erfWnUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAI33T9KF+6PpQ33T9KF+6PpQAtFFFABXL3v/H9N/vmuorl7z/j9m/3z/OvlOJv4FP1/Q78F8TIMUmKWmySLFG0j52qCTgZ4+gr4XU9QXbRtrmtA8a2etXtxbbLhJBdPFD/AKFMFKqOrMV2g9eCR24q9qfi3RNIvDa318FnA3NHHG8pQerbAdo9ziuiWGrxn7Pld/QhTi1e5r7aTbVZdUsX0k6nHcpJZCMy+dGdylQMkjHWs2bxt4dt7hYptTjUtj59jFFJ6BnxtU89CRURpVZu0Yt/IblFbs29go2CsHxhfXtro9qdKvDaS3F5DD56Ir4V2wcBgRWZq/8AwknhiwOqHXxqkELoJbW6s40LqWAO1owMHnjINbU8M6kU+ZJt2S11/C34kuaT2Oy2CjaPSqWpazYaPapcancLbpIdqAglmbGcBQCSfoKZpPiDTNcEn9mXQlaLHmRsjI6Z6ZVgCPyrD2dTk5+V279C7q9jRwPSjArEufGWg2ikzX+SHZCkcTu4Kna2VVSQAe+MVeh1nTrnRzqtvdJLYqhkM0eWAUdeBzxjp1pujViruL+4OaL2ZdxRisGfxv4dtpljm1NBnGXEbsiZ6BnA2qeRwSK17q/tLKxe8u7iOG2RdzSuwCgeuaUqNWNuaLV9tNwUovZk+KMVk6V4o0fWrlrfTrwSTqu4xPG8bFf7wDAEj3HFGoeKNG0sXH2++SE27qkilWLbiu4AADLcc8Zp+wq83Jyu/azuLmja9zWoqO3njuraO4gJaOVA6EgjIIyODyKkrJ3Tsyjb0P8A1Ev+8P5VqVl6H/x7y/739K1K/T8m/wBwp+n6s8TE/wAVhRRRXrHOFFFFADR/rD9B/WnU0f6w/Qf1p1ABRRRQAUUUUAFFFFABRRRQAU1/uj6j+dGX/uj86Ry2B8o6jv70APopuX/uj86Mv/dH50AOri/iDy1h9JP/AGWuyy/90fnXGePsmSxyAOH7/wC7WdT4T08r/wB7h8/yZxuKSn4oxXIfa3GUU7FGKBjaKXFGKAMi+2r4l0wvgAxzAE9zheKZp1vC/iDV5mjVn3xpuIz8vljitS5tLe8i8u8t4p0znbKgYZ9cGnJDFEzNHGiM+NxVQC2BgZ/CqvoYeybnd97/AIWOcs7v7LottbJFE3nXssEfnf6uMB2IyPbbgD6U+xZ21/VY5Z7eeQWse/7PCUAOX4ILNk1uvZWslu1vJbQtCxJaNowVJJySR060sNrb2wAt4I4gF2gRoFwPTjtzRczVCScbvb/KxQ8PrFL4b08EI+IEOMA4IH8wap3mdJN3eRG1u7V5d88MgAkVuAdrd/ZSPxrags7a1eR7a3ihaU7pGjQKXPqcdaYdNsWu/tRsrc3HXzjEu/8A76xmi+pTpS5FFbr+v6RZByAfWiiipOkKKKKACiiigBa9ht/+PaP/AHR/KvHh1r161LG0h+UfcXv7VvR6nzmebU/n+h5uP+SAxf8AXgn/AKEK9Arz8f8AJAYv+vBP/QhXoFfJ8Ub0vn+h4uH6hRRRXxp1BRRRQAUVia/4w0LwzGTrGoRxSYyIFO6Rvoo5/HpXlXiP453txuh8M2YtE6C5uQHk+oX7o/HdXpYTLMVi9acdO70X9ehnKpGO57PqGpWWlWrXOpXcNpAvWSZwo+nPf2ryH4ifFHw/rei3Oi6fZSaiJPu3L/u1iYdHXI3Ej8OteU6nq+oazdG51W8mu5j/ABSuWx7D0HsKp19dgeH6WHkqlWXNJdtF/mcs67krIK1NK8S61obA6Tql1agHOxJDsP1XofyrLxxntXe/CvwR/wAJRrn22/jzpdiwMgI4mfqE+nc+3HevcxdWjRoSqVleKMYpt2R7P4AvNd1Dwjb3nicobucl4ysYRjEQNpYDjJ5PGOCK6WjpRX5RWqKpUc0rX6LZHppWVgooorIYUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABXPeOv+RTf/r7tP/SmKuhrnvHX/Ipv/wBfdp/6UxV2YD/e6X+KP5oifwsn1b/kefC/+/df+iTXV1yerZ/4Tjwvjn57r/0Sa6rL/wB0fnX60eYOopuX/uj86Mv/AHR+dADqKbl/7o/OjL/3R+dADqKbl/7o/OjL/wB0fnQAL1b606mKWy3yjr60uX/uj86AHUU3L/3R+dGX/uj86AHUU3L/AN0fnRl/7o/OgB1FNy/90fnRl/7o/OgB1FNy/wDdH50Zf+6PzoAdRTcv/dH50Zf+6PzoAdRTcv8A3R+dGX/uj86AFb7p+lC/dH0pCW2n5R09aFLbR8o6etADqKbl/wC6Pzoy/wDdH50AOrlrv/j8m/3z/Ouny/8AdH51zF1zdzf77fzr5Lif+FT9X+R6GB+JkNFLWauiWy+JH1sPN9pa3FuUL/u9oOc49a+Iiou92em79DN8G/6rWP8AsK3H8xUXgEK2iXc783UuoXBuWI+YuJCAD9AAB7Vfh8M29rrkmpWd7fW/nSebNaxzDyZXxjcVIJB+hFRXnhK1uL+a7s77UNMluCDcCxn2LMemSCCM47jB96751aU+ZXtzWe21uj/rsZKMlbTYwbQCPR/HMEHFpFPN5KgfKpMILgf8CJrc0a1sD8PbS3EcZsm09dykDaQU5z+tLqWl2mj+BdSs7CPZEtpMTlizMxUksxPJJPUms3TfBlne+H7FGvtRhs5beNpbCG52wvlQSMYyAfQEDmtZVKdSDk5NLmX4L8/6uSk07W6GOyPffCnw3HPLMvmXdsgkRyr7d+FIbqDjHNX/ABH4dXQNFn1y21PULqXTV+0LBqNybmFyvOMPnB9CMEGul1fw9a6vpEOnebPZRQSJJE1oVVoyn3cZBH6Vnf8ACEW88iHVtY1fVYUYMLe7uF8okcglUVd345q44uF+ZysuZtq17p9OwnTe1uhJd6/ezahY6do9pC13c2v2t5LpyEgTgdByxJOMcfWs7TDqCfFCZNUms5ZjpYObSFo+PM4DbmbJ688Vuav4bttWuoLsXN3Y3dupRLmzkCPsPVTkEEfUU3TfC9jpmq/2lC9xLdtCYpZppN7SgkHLEjORjAxgAdq541qEaTS3aa26+vb0KcZOWpn+BbaKK21iZEAkm1W4MjY5bDYFZtj8nhvxpEgCol1dbVAwBmME/rXXaXpUGkQzx2zSMs9w9w3mEHDOckDAHFVovDlpFZ6rbLJMU1SR5JiWGVLrg7eOOPXNP6zB1JyfVr8GHI7JFOysre3+GsdtFEohGmfcxwcx5NcpPLf3PhPwGlvJBumeMsbpC8RcREpuAIPXpz1xXoaafEmjjTgz+SIPI3ZG7bt256Yzj2qj/wAIvpreF7fQbhJJ7S3jRI2dsSDb91gy4ww9RinSxUINuWt5X+9NX/EJU29uxlPoXibUNc0u91W90oJp85l/0S3kR3BUqVyzng56ewqTRLSFviD4iu2TdMggjRj/AAgx5OPTPH5Ve07wz9gvY7h9a1e9EedkV1dbkHGOQAN3/As1etNKgs9Tvr6JpDLelDIGI2jauBjj0+tTPEK0op/ZsrK32kxqGqfn+hdooorzjU3ND/49pP8Af/pWnWXomfs0mAD8/r7VpZf+6Pzr9Ryf/cKfp+rPDxH8WQ6im5f+6Pzoy/8AdH516pgOopuX/uj86Mv/AHR+dAAP9YfoP606mAt5h+UdB3pcv/dH50AOopuX/uj86Mv/AHR+dADqKbl/7o/OjL/3R+dADqKbl/7o/OjL/wB0fnQA6im5f+6PzooAdTX+6PqP506mv90fUfzoAdRRRQAVxnj3may/3X/pXZ1xnjvm4s/91v5is6nwnpZX/vcfn+RyGKMU/FJXKfZ3GYpMVz2qxw6m95JFpVvcm1zG1xdTmPYQMkphWIxnrxT4JHmk8NySsWd4mLMepPlCqsYe3961v6vbsbpwASeAOtMgmjubdJoG3xyKGVsdQax5Y4rjxHqsMqpIv2CIOjDI6v1FULW0t7Pwbp32SJLUXht0uZYVCMysQCSR65xn3osJ12ntpr+DsdVikxWK9jbaTrenLpkK24uGdJo4xhXUKTuI9QQOevNZ6WEEvh3UbyVN1xBNcvDIfvRFXYjae3NKyG68k2rarz9PLzOpxRisCayhtZNJvoU23U06JLNn5pAynIY9x7du1RaskWpLezw6Xbzm1DRtc3M5jKFRklMKxGPXijlG67Sd1r/XkdA88cc0cTtiSXOxfXAyaRHla4kR4dsagbJNwO/PXjtiuflsbTUr3QX1C2huWktn3maMNu+QHv70+7kks5NfktfkeK3i2bR935Dz+FHKL273a0/4FzoaKy4dP0vRrN9QigUFIS0k4+Z3GMkk9zWUbc22p6Zcw6bb2P2icKZFuCZpAVY7WG3B9fvHFFrlyrONrr+vuNWfWvJh1GTyN32GRUxv+/kKc9OPve/StQdK5e9/48/EX/XxH/6AlXLu4Gi6lczlf3N1AZAAOsqDGPqRj8qdiI1mm3Lb/gv/ACRuUVT0m0NlpcMUnMuN8p9XY5Y/mauVB1RbaTYo616/Zc2UH/XNf5V4/Xr9hzp9t/1yX+Vb0ep89nnww+f6Hm4/5IDF/wBeCf8AoQr0CvPx/wAkBi/68E/9CFdxfahZ6Zatc6jdQ2sK9ZJXCj9a+U4nTlKil5/oeHh9mWKQkKpLEAAZJPavL/EXxv0qx3w+H7Z9RlHAmkzHEP8A2Zv0+teW6z4z8UeMJ/s9zdTypIfls7VSEPttXlvxzXl4XIcVXXNU9yPnv93+djSVaK21PbvEXxW8NaBvijuf7Rul48m0IYA+7/dH6n2ryjxH8X/EethorJ10q2bjbbE+YR7ydfyxVbR/hP4s1fazWAsIj/HeNsx/wHlv0ru9H+A9hDtfXNUmuW6mK2URr9MnJP6V7EKeT5frOXPL7/wWi+Zk3VntoeJSSPLI0krs7scszHJJ9Sa29I8FeI9d2nTdIuZI26SuuxP++mwK+jtI8EeG9C2nTdItkkUcSyL5j/8AfTZNb1Z1+JulCn9/+S/zHHD/AMzPDtH+BGoTbX1vVIbVepjt1MjfTJwB+td5pHwl8J6VtZ7Fr+Ufx3j7x/3yML+ldrRXg183xtf4p2Xlp+RtGlCPQ8x+KXga819tBg8PWMSRxSSRy+WqokStswxHoNp6Cu88P6FaeG9CttL09cRQLgsRzI3dj7k1pUVzVMZVqUIYeT92N/nfuUoJScgooorjLCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACue8df8im//AF92n/pTFXQ1z3jr/kU3/wCvu0/9KYq7MB/vdL/FH80RP4WT6t/yPPhf/fuv/RJrq65TVv8AkefC/wDv3X/ok11dfrR5gUUUUAFFFFABRRRQA1erfWnU1erfWnUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAI33T9KF+6PpQ33T9KF+6PpQAtFFFABXL3HN1L/vn+ddRXLzf6+T/AHj/ADr5Lib+HT9Wehgt2RYoxTsUmK+JsekNxRinYopWGRSxJNE8UyLJG4KsjjIYHqCO9LHGkUaxxIqIgCqqjAUDsBT8UYo1tYBtFOxSYqQEopcUUAJRRRQAUUUUAFFFFABRRRQBuaH/AMesn+//AErTrN0P/j1k/wB/+laVfqOT/wC4U/T9Tw8R/FkFFFFeqYBRRRQA0f6w/Qf1p1NH+sP0H9adQAUUUUAFFFFABRRRQAUUUUAFNf7o+o/nTqa/3R9R/OgB1FFFABXG+Of+Pm0/3G/mK7KuN8b/APH3a/7jfzrOp8J6WV/71H5/kcpijFPxSYrlPsLmbNoOnXF088tvl5OZFEjBJD0yyA7WPuRT5tIsp7KK1khPlQ48ra7KyYGBhgcg475q/iqt3fw2enS3rEyQxKSfKIOcHHFPUzcaaTbSIrXSbOxkeS2h2ySKFd2cszgZ6kk5PPU80yHRrG3t5oI4CYJuHieRnTHoFJIUewxWgDkA+tLii7KUYdjOs9IsrGUy28beYRt3yStIwHoCxOB7DinrptqtnNarFiGYuZF3HncSW5znnJq7ik20XGoxSskVZLGCVIFdMrAweMZPykDA+tVptB06e5knlt9zSnMi+YwRz6smdpPuRmr9xJ9nt5JdkkmxS2yNdzNjsB3NOX5kDYIyM4PUUA4wlo0UZ9Js7i2hgkiYJBjyikjIyYGOGBB6e9SJY28cssix/NMqrIWJO4AYHX2pY7+GSe7jOU+yECRnwF5XdnPpg0tzexWr26yBm+0SiJCuDgkE5PtxRqH7v4v67FW30PT7VmMMLBWUp5ZldkCnqAhO0D6Cmw6Dp1vJG8cDFom3Rl5Xfy/ZdxOB7DitTFJii7H7On/KvuKMml2kiXKPDlbpg0w3H5iAAO/HQdKp31pNqeoW8EtpstLWYTGaRlPmEDgKASep5Jx0rZxVK01Jb24kSC2n8lCyi4IURsQcEDnd19sUailGD919fxLOKMU/FGKRtcjxXouo+KtH8K6BZ3OuXi26yRARrgs0hCjIUDk9R+dee4r0tNG0zV9O05tV0+2vTbxhovtESvsJAyRn6D8q2o7s+fzz4IerPB5PHusX3w9i0HRdEkNpb26x3V6yM4GD2xwvOOpNX0+FHjLxRdC78V6qkDH/AJ6yGZ1+ir8o+gNdgBj4AxY/58E/9CFeg14Oe4+rg3T9la7vra7W2x4FGCne555o/wAFvDOn7Xv/ALRqcg6+c+xM/wC6uP1Jrt9P0nTtJh8rS7G3tI+6wRBM/XHWrlFfE18ZiMR/Fm3/AF2OyMYx2QUUUVylBRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAVz3jr/AJFN/wDr7tP/AEpiroa57x1/yKb/APX3af8ApTFXZgP97pf4o/miJ/CyfVv+R58L/wC/df8Aok11dcpq3/I8+F/9+6/9Emurr9aPMCiiigAooooAKKKKAGr1b606mr1b606gAooooAKKKKACiiigAooooAKKKKACiiigBG+6fpQv3R9KG+6fpQv3R9KAFooooAK5eX/XP/vGuoNcxJzI31NfJcS/DS+f6HoYLeQyilxRivjbHoiYpMUuKKVgExSYp1FKwxuKKdikxSsA3FGKdijFKwDcUmKdijFKwDcUU6kxSsMbRTsUYoAbRS4oxSA3ND/49H/3/wCgrSrN0T/jzf8A66f0FaVfqWUf7jS9Dw8R/FkFFFFeoYBRRRQA0f6w/Qf1p1NH+sP0H9adQAUUUUAFFFFABRRRQAUUUUAFNf7o+o/nTqa/3R9R/OgB1FFFABXG+Nv+P21/65n+ddlXGeNv+P8Atv8Armf51nU+E9LK/wDeo/P8jmaKKK5T68ZLGJIXQlgGBBKsVP4EciuNisEt/hzcywyzmSW3YHzZ3kUfMeisSB+GK7WspfD8K2NzZfark2s4IEJZcRZOTtO3P5k1SdjnrU3N3S6NfeVJ7aXTLnTp4726leadYZllmLI4YHnaeF5H8IFUp7i8v9Svx9l1aRbebyoDZTxxohCg5IMiljk9wRjFdJdWMd39n8xnH2eVZV2kckevtzVa40VJbx7m2vLqyllx5v2dlxJjoSGUjOOMjBppkTpS2W3/AAPMm043UukwHUU8q6aMeaoI4bHPTj8q5mW6v7jSbaxtriYXts0rSuHO5xCcAE99xK59ea6+KPyoUj3M+0Y3OcsfcmqltpFta6nd30Zcy3WN4Y5Vceg7Z70ky505SSSfkzCv9QlvLbVLyzuJEhg04bPLcjDspbPHcDbz71clWXUdWhsZLieKCO0Wd/JlaNpGJwMsCDgY7HvVm38O2dtpF1p0bzeTdF97FhuAYYwDjoBgD6VNd6RHcvDLHcT2s8K7EmhYbtvoQQQRx3FO6IVOpvL+tWcze2hTS/FEUk80nl7Sr7yrY8oYBIxn8ever2p6eIbXSbe2uLhN96h8ySZpWX5GzguTWrDoFpFb3sLGWVb7/XmR8ljtxnP+falTR1Edsk93c3BtphLG0pXPAIAOFGRz9fei4lRfb+rtlK3ibTvEkdpFcXEsFxbPIUnmaTaysoyCxJGd3TpU2sySmaxs4ZXgF3MUkkQ4YKFLEA9icYz9avPYRvqUV8WfzYo2iUZG3DEE/j8oovrCK/gEcxZSrB0kjbayMOhBpX1N+WSi4oyY4WsdcTTkuLiW2urd32yzM7RspUZDE7ud3r24pnhOyjt9KMiPOzSSyAiSd3AxI3QEkD8OtadnpSWlw9xJPPd3DLsM05GQuc4AUAAfQVLY2Men2ot4SzIGZsuQTlmJP86L6ChTampNd/lsS4pMVJikxUnTcZivVdK/5BVr/wBcl/lXluK9R0j/AJBFp/1yX+VbUt2eDnX8OHqedj/kgMX/AF4J/wChCvQK8/H/ACQGL/rwT/0IV6BXyfFG9L5/oeLh+oUUUV8adQUUUUAFFFFABRRRQAUUUUAFFaOnRRvCxdFY7u4z2q39nh/55R/98ivpMLkFXE0Y1lNK5zyrqLtYw6K3Ps8P/PKP/vkUfZ4f+eUf/fIrp/1Yrf8APxfcyfrC7GHRW59nh/55R/8AfIo+zw/88o/++RR/qxW/5+L7mH1hdjDorc+zw/8APKP/AL5FH2eH/nlH/wB8ij/Vit/z8X3MPrC7GHRVzUUVJlCKFGOwxVOvnMVh3hq8qLd7HRGXMrhRRRXKUFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAOjjeVtsalj7U6S3lhGZEIHrV7TAPKc991WbkA2sm7ptNfVYbI6dbA/WHN8zTfloc0qzU+WxiUUUV8qdIUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABXPeOv+RTf/r7tP8A0piroa57x1/yKb/9fdp/6UxV2YD/AHul/ij+aIn8LJ9W/wCR58L/AO/df+iTXV1ymrf8jz4X/wB+6/8ARJrq6/WjzAooooAgvp2tdPuJ4wC0cbMA3TIFcj/wmWof88bb/vhv/iq6nV/+QLef9cH/AJV5tW9KKa1PHzCtUpzioOx0H/CZah/zxtv++G/+Ko/4TLUP+eNt/wB8N/8AFVz9Fa8kex5n1uv/ADM3x4x1AZ/c23J/ut/8VS/8JlqH/PG2/wC+G/8Aiq5+ijkj2D63X/mZ0H/CZah/zxtv++G/+Ko/4TLUP+eNt/3y3/xVc/S0ckewfW6/8zN//hMtQ/5423/fLf8AxVH/AAmWof8APG2/75b/AOKrAoo5I9g+t1/5mdB/wmOof88bb/vlv/iqP+Ex1D/njbf98t/8VXPilo5I9g+t1/5mdB/wmGof88bb/vlv/iqP+Ew1D/njbf8AfLf/ABVYFFHJHsH1uv8AzM3/APhMNQ/5423/AHy3/wAVR/wmGof88bb/AL5b/wCKrAoo5I9g+t1/5mb/APwmGof88bb/AL5b/wCKo/4TDUP+eNt/3y3/AMVWBRRyR7B9cr/zM3z4wvyP9Tbf98t/8VSDxhfgY8m2/wC+W/8AiqwaKOSPYPrlf+Zm/wD8JhqH/PG2/wC+W/8AiqP+Ew1D/njbf98t/wDFVgUUckewvrlf+Zm//wAJhqH/ADxtv++W/wDiqoHWrgknZF+R/wAaz6SuavgsPiLe1gnY0hj8VD4Zs0P7ZuP7kX5H/Gj+2bj+5F+R/wAaz6K5v7IwH/PpF/2ljP8An4zQ/tm4/uRfkf8AGr+n3T3cLNIFBVsfKKwK2dF/495P97+leNnWXYWhgpTpQSd1+Z6uVY3EVsUoVJtrU0aMUtRXV1b2VrJc3kyQQRLueSRgqqPUmvguVt2R9jcfiisjSfFmi65eG10y8M0wQvtMMibl9QWUAj3FUvCOpFfBxvtVu2KxSzmSeeQnaqyN1J7ACtnh5xi3JWatp11v/kRzpvQ6SisXT/GGhapfJZ2d9unkyY0khePzMc/KWUBvwzUureJtI0SZYdRu9kzLuEUcTyvt9dqAkD3xUPD1ebk5XftYfNG17mrRis2PxDpMuinV1v4hYDOZ2JUAg4xzznPGOtQ6X4q0bWbw2mn3bPcBS/lyQSREqOpG9Rke4qfYVbN8r0302HzLua+KMUtFY2KG4oxTqMUrANpMU7FGKVgNrRf+PN/+uh/kK0az9F/483/66H+QrQr9Qyn/AHGn6HiYj+LIKKKK9MwCiiigBo/1h+g/rTqaP9YfoP606gAooooAKKKKACiiigAooooAKa/3R9R/OnU1/uj6j+dADqKKKACuL8bH/iY2/wD1yP8AOu0riPG3/ISt/wDrl/U1nU+E9PK/96XzOczS5pmaXNcp9cOopuaXNACPIkUZeRlRF6sxwBUNxex213a27qxe5ZlQgDAIUnn8BWZ4thWfw7MGaRcOh/dyMn8YHYiq+qaf5d9otrbXNxGv2iQtI8zSSY8tsgMxJ/w7VSRhUqSi2ku34s6OisGFn0rVry3jmuJ4Fs/tCpPK0hVgSCAzEnB44zWZZTatNb2l7BZ6q91KyPI8lxF9nZCRuATzOBgnBC54FHKJ17aW1OxorP1+WSDw7fywu0ciW7srKcEHHUGsu7im020s9SjvrqWZpYUmWSYtHKHYKfk6L1yMAdKErlzqcrtbbU6Siua1idblrqSyGqzSWwKl7ScRRxOBnkM6hvf71F5eSSxaU9890LW4ty0gst/mNJhSOI/nxjd0/GjlIddJv+vI6WjFckTeaR4duJYjfvLc3Yjh8+ZpJVjZwAQJGwpwTjOO2au6WL+LVkVLPUorN428439wkuG42lcSMR3yOlHKCrXaVjoMUmKWipOgTFJinUUANxXpuj/8ge0/65L/ACrzSvStF50W0/65L/KtqW54ec/w4+p56P8AkgMX/Xgn/oQr0CvPx/yQGL/rwT/0IV6BXyfFG9L5/oeNh+oUUUV8adQUUUUAFFFFABRRRQAUUUUASxXEsKkRttBOegp/264/56foKr0V1QxmJhFRhUkkuzZLjF7osfbrj/np+gqW1u5pLlFd8qeowPSqVT2X/H5H9T/Ku3B43FSxNOMqkmnJdX3InCPK9DZrIe9uBIwEnAJ7CtesGT/Wv/vGvpeI69WjGn7KTje+za7HPQim3cm+3XH/AD0/QUfbrj/np+gqvRXyH1/F/wDP2X/gT/zOrkj2HyzPMwMjbiPamUUVyznKpJym7t9ykktgooqWO3lm/wBWhI9e1OnTnVlywTb8gbS3IqKuDTZj3QfiaRtOnUcbW9ga7nleOSv7Jke0h3KlFOeN42xIpU+9Nrz5RlF8slZl7hRRRUjCip1s53UMqZBGQcionRo3KOMMOoreph61OKnODSfVppEqSbsmNop8cMkp/doWqwNNmI5KD6mtaOBxNdc1KDa9BOcVuypRVw6bMOhQ/Q1Xkglh/wBYhHv2orYHFUFzVKbS9AU4vZkdFFFcZYUUVLHazTLujTI+orWnSqVZctOLb8lcTaW5FRUksMkJAkXaT05pqRvI2EUsfYUnSqRn7NxfN2tr9wXVrjaKtrp07Dnav1NL/Zs395PzP+FdyyvHNX9kyPaQ7lOippLWaLl0OPUc1DXFUpVKMuWpFp+ehaaewUUUVkMlhneBsxnr1B70+a8lnXa2AO4Udajigkmz5S7sdeQKc9pPGhZ0wo6nIr0qbx6w7jBS9n5J28/+CZvk5tdyGiiivNNAooqwllPJyE2j1bitqVCrXdqUW/REuSW5Xoq5/Zk395PzP+FIdNnHQofoa7XlWOSv7Jk+0h3KlFSyW00X34yB69airgqU50ny1ItPz0LTT2CiiisxhRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAVz3jr/AJFN/wDr7tP/AEpiroa57x1/yKb/APX3af8ApTFXZgP97pf4o/miJ/CyfVv+R58L/wC/df8Aok11dcpq3/I8+F/9+6/9Emurr9aPMCiiigCnq/8AyBbz/rg/8q82r0nV/wDkC3n/AFwf+VebV00djwc0+OPoFFFFbHkBRRRQAUtJS0AFFFFAAKWkFLQAtFFFABRRRQAUUUUAFFFFABRRRQIKSlpKQwooooAK2dF/1En+9/SsatjRP9TL/vCvBz//AJF8vVfmexkv++x+f5GnXK+NwJZvD9vOAbObVY1uAw+UgKxUH/gQWuqqnqulWetadJY6jF5sEmMjJBBHIII5BB6EV+d0JqnUUmfdyV1YuVwmh60dE8AQSRW32u4uL+W3ghL7Q7tMwGT2Hc8Gui0nw5/ZV2Z21nVr75Cix3lyHRR9ABk8dTk1GfCGmt4d/saQztAJTMknmbZI3LlwysAMEE8VtCVGC5ZO6un91/8AMlqT1Rz3iY66l74ffVptL8ttUhCx20L+Yrc9HZsEY/2RWzqOk6zY6/ca14da1uGuY0S4srslN+zOCkgztOD0II+lOXwTZPLbzX9/qOoXFrMksM91MGaMqc4AChQD3wMn1q1qXh59QvDcR63q1juxujtZ1CHHsynH4YrV1oe7FNbNPTR639f1J5XqzOk/4rfw5+48zSr6zuwSkqiTyZ4znDAHDL9OxqfTtd1OHWYdI8SWEMNxOjNb3dpIXhn28kYOGQ45wc/WraeGrWDRhp1jc3lmvmGUzwTkSu56szHO4nvmm6Z4Yg0+/W+uL6+1O7RCkc19MHManqFCgKM+uM1m50XGUemtl1Xz/wA7jtK6Zs0UtFcFjYTFJinUYpWAbRS4opWA2tG/482/66H+Qq/VDR/+PNv98/yFX6/Tcr0wVP0PEr/xWFFFFeiYhRRRQA0f6w/Qf1p1NH+sP0H9adQAUUUUAFFFFABRRRQAUUUUAFNf7o+o/nTqa/3R9R/OgB1FFFABXD+Nv+QlB/1y/qa7g9K4jxp/yFIf+uX9TWdT4T1Mq/3lejOaopcUYrlPrhKKMUYoAgvbSK/s5LW4z5cgwdpwR7g+tQJpi77R57q4uJLV2dHkK5bIIwdqgdD7VeopkuEW7sg+xRHUmvSWMjQ+SVONu3Ofzqpb6ElrIotr+9itlbctqsi+WOc4GV3Ae2cVpUZouxOnF62KOvxvN4d1COFGkke3cKijJY46AVBbaDEPsrT3N1LHbhWitpXBSNgOD03HHbcTitbNGaLkunFy5mZcvh+CWW4xdXccFyS01skgCOSME9Nwz6AgVn6nZJFd20V0uofYba3CwS2IkMm/odxjG7oB7da6XNLmndkyoxa0MLTdPN3aXlteC7ewkZfIW8djKOOTk/MOeRnkVfstMe0m3vqN7dADCpO6lV/75UZ+pzV6ii440oxsFFFFI0CilooASvSdD/5Aln/1yX+Veb16PoR/4kdp/wBcxW1Lc8TOP4UfU8/H/JAYv+vBP/QhXoFefj/kgMX/AF4J/wChCvQK+S4o3pfP9DxsP1CiiivjTqCiiigAooooAKKKKACiiigAooooAKnsv+PyP6n+VQVPZf8AH5H9T/KuzA/73S/xR/NET+FmzWDJ/rX/AN41vVgyf61/9419VxR8FL5/oc2H3Y2iiiviTsCiiprWHzrhVPTqfpWtGlKtUjThu3YTaSuyzZ2QcCSYcdl9a0CVRckhVFLwo9AKxrq5M8h5+QdBX31Wph8jwyjBXk/xfd+RxJSrS12L7ahAvQs30FPjvYJDgPg+jDFY1FeFHiTFqV2otdrP/M2+rxsb0kaSoVcZFZF1bG3kx1U9DVzT7gyKY3OSvQ+1T3UXnW7DuOR9a9vGYejm2C+sUl7yWnfTdMxjJ0p8r2MWiiivz47jbtv+PWP/AHRUMtmJrze/3MD8TU1t/wAesf8AuilnlEELOe3Qe9fqUqNCrg4Ov8MUn9yPNTkpvlFZ4oEG4qi9hUB1CAdCx+grLkkaVyznJNNr5evxJW5rUIpR89/8jpWHX2mbMd5BIcB8H0IxUxAZcMMg9jWBWpp85kiKMclen0r08qzuWLq+wrxV3tbr5GdSjyrmRVvbbyHDJ9xuntVWtm9TfaP7c1jV89neDhhcVamrRkrm9GTlHUK1dO/49f8AgRrKrV07/j1/4Ea24d/335P9BV/gHXdsbiSPBwBnJ9qlVY7ePAwijuaezBFLNwAMmsW4naeQsx47D0r6PMMTh8tm66jepP8ARW+78znpxlUVuiNJr+3XoxP0FKt/Axxu2/UVj0V8/wD6yYzmvaNvR/5m/wBXgdACCMjkGs6/tAo82MYH8QH86TTpiHMRPBGR7VoSKHjZT0IxX0f7rOcDzNWf5P8Ar8Dn1pTMGilIwSKSvzjY9A0dL6SfhVi9/wCPN6r6X0k/CrF7/wAeb1+g4L/kSv8Awy/U4Z/xjGpQMnA60lTWgDXcYPrXwVGn7WrGn3aX3na3ZXNG1tFgUMwzIep9Kllnjh/1jge3epD0rBkZnkZn6k819/mGLjk9CFPDwWv6dX3Zwwi6sm5M0zqMAP8AEfwp631u38ePqKx6K+fjxJjE7tRfy/4Jv9Xgb4ZWXKsCPUGsW4kElwzKABnjFRqzLnaxGeuDSVhmWbyx9KMOXltqx06XI7hRRRXhG4UUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUVQ1jXNM0CzF1rF5HaQs2xWfPzN1wAOT0NVGMpvlirsWxforz2/8AjX4UtMi1N5fHt5MG0f8Aj5B/SuZv/j5McjS9DRPR7ict/wCOqB/OvUpZPjqu1Nr10/MzdWC6ntFFcX8N9f8AEfibTbjU/EFvbwWsjAWYijKlgM7jyT8vTB9jXaVwYijKhVdKTV12Li+ZXCiiisCgrnvHX/Ipv/192n/pTFXQ1z3jr/kU3/6+7T/0pirswH+90v8AFH80RP4WT6t/yPPhf/fuv/RJrq65TVv+R58L/wC/df8Aok11dfrR5gUUUUAU9X/5At5/1wf+VebYr0rVv+QNef8AXF/5V5xXTR2PBzT44+gzFGKfWdq15qdosX9k6UuoFid4a5EOz06g5rU8mK5nZF7FGK5S18V6/eXt3aweF42ls2VJgdSUbSRkc7OeK0v7ZvV1/SrCe2jg+2W0ssybt7Rsu3gMMAjk9qXMjV0Zxdn+a9TZxS4p1FUYiYoxS0UAJilxRRQAUUVk6Vqs99rGsWsyxiOxnSOMqDkgoG559T7UhqLabXQ1qKKKYgooooEFFFZniLUptI0Ke9tlRpIyuBICRywHYj1pbFRi5NRXU06KRTlQfUUtMkKSlpKQwooooAK2NE/1Uv8AvCsetfRf9XL9RXhZ/wD8i+fy/NHr5N/vsfn+TNSijNGa/M7n3wUUUUwCiiigAopaKYCUUtFAhKKWikMSilxRigDZ0n/jzP8Avn+lXqpaT/x5n/fNXa/Sst/3On6Hi1v4jCiiivQMQooooAaP9YfoP606mj/WH6D+tOoAKKKKACiiigAooooAKKKKACmv90fUfzp1Nf7o+o/nQA6iiigAPSuH8Z/8hWH/AK5f1Ndwelcr4m0e91DUI5bWIOix7SdwHOazqJuOh6OWzjDEKUnZWZx9Facvh/UYV3SQYH+8Kotayp95f1rn5Zdj6j61Q/nX3kVFDnZ97ioWu4l6k/lRyy7B9aofzr7ybFJioPt0H94/lSfb4P7x/wC+TRyy7B9aofzr7yxikxUH2+D+8f8Avk0fb4P7x/Kjll2D61Q/nX3k+KKh+2wHuf8Avk0v2uE9C3/fJo5Zdg+t0P5195LRmovtMZ/vf98ml85D0Df980csuwfWsP8Azr7yXNLmow+eit/3zSjJ/hb8qOWXYPrWH/nX3j80tNCOeiN+VSrbzN0jJ/Cjll2D61Q/nX3jKKsrpt2/3YTUo0W/bpAfzFHLLsL61h/5195Rr0bQDnQrT/cri10DUW6W5/76Fdxo1vJa6TbwzLtkRcMM9Oa1ppp6nkZrWpVKUVCSep56P+SAxf8AXgn/AKEK9Arz8f8AJAYv+vBP/QhXoFfJcUb0vn+h5WH6hRRRXxp1BRRRQAUUUUAFFFZHiPxPpfhXT0vNZnMUcj+WgVCzO2M4AHsOtXCEqklCCu2JtJXZr0V5tcfHPwzFkQWupTnsREig/m2f0rKuPj7bL/x6aBLJ/wBdbkJ/JTXpwyfHz2pv8F+bM/awXU9eorwy5+PWrtn7Jo9lF6ea7v8AyK10Xw1+I+ueL/E1xY6lb2i26WzTboI2UqQygDJY8fNV1clxlGk6tRJJeYlWg3ZHqNT2X/H5H9T/ACqCp7L/AI/I/qf5VxYH/e6X+KP5oufws2awZP8AWv8A7xrerBk/1r/7xr6rij4KXz/Q5sPuxtFFFfEnYFaOlp8sj++Kzq1dNH+jH/er3sggp46LfRNmFd2gSXr7LRyO/FY1dBRmvqczyd4+qqjqctla1r/qjnp1eRWsc/RXQZozXl/6r/8AT7/yX/7Y0+seRj2LbbxPfIrYozRmvoMtwP1Gi6XNza32t+rMKk+d3sYUq7ZnHoxplS3P/HzJ/vGoq/Mq6Uasku7/ADPQjsjbtv8Aj1j/AN0VV1RvljX1JNWrb/j1j/3RVLVP9ZH9DX32Zycco06qP6HFT/ilGiiivzs7wq7pn+vb/dqlV3TP9e3+7Xq5R/v9P1MqvwMvzjNvJn+6aw63Z/8AUP8A7prCr2OJ/wCLT9H+Zlh9mFaunf8AHr/wI1lVq6d/x6/8CNcnDv8Avvyf6F1/gHX7bbRsdyBWRWpqZ/0df96sujiKbljbdkv8xUF7gUUUV86dBPZ/8fkf1rZrGs/+PyP61s199wz/ALrP/F+iOLEfEjCl/wBc/wDvGmU+X/XP/vGmV8LV+OXqdi2NHS+kn4VYvf8Ajzeq+l9JPwqxe/8AHm9ffYL/AJEr/wAMv1OKf8YxqfE/lzK/905plFfAQk4SUo7o7dzfRg6hlOQelUrqw3sXh4J6qaqW929ucD5l7qa0obyGbo21vRq+9p4zA5vRVKvpLttr5P8Ar0OJwnSd4mQ8bxtiRSp9xTa32VXXDAEehFVZdOifmPKH8xXlYrhutD3qEuZdno/8vyNY4hP4jKoqWa2kgPzjjsw6VFXzFWlOlNwqKzXc6E01dBRRRWYwooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigArA8a+GYvFnha5018CbHmW7n+CQdD9DyD7E1v0VpSqSpTVSDs1qJpNWZ8dXFvLa3MtvcxtHNE5R0YcqwOCKjr1f42eEvseox+I7KP9xdER3QUfdkxw3/AgMfUe9cXpvgPxBrHh8axpVn9qt/MZCkbDzOOp2nqPpmv1LD4+jWw8a8pJJ6a9+x5soNS5TovB/xf1Tw/DDY6rENRsI1CJ0WWNRwAD0I9j+de0+HfF+i+KbfzNHvFkcDLwP8ALIn1X+o4r5Vnt5rWZobqGSGVThkkUqw+oNLbXM9ncJcWk0kE0ZykkbFWU+xFefjcjw2KvOn7sn22fy/yNIVpR0Z9iUV4Z4U+Nt7ZbLXxRCb2EcfaogBKo9x0b9D9a9h0XxBpfiKyF1o97Hcx/wAQU/Mh9GU8g/WvisZluJwb/eR07rb+vU64VIz2NKue8df8im//AF92n/pTFXQ1z3jr/kU3/wCvu0/9KYqywH+90v8AFH80Ofwsn1b/AJHnwv8A791/6JNdXXKat/yPPhf/AH7r/wBEmurr9aPMCiiigCpq3/IGvP8Ari/8q84r0fVv+QNef9cX/lXnFdNHY8DNPjj6BRRRWx5BzPhz/kbfE/8A18xf+ihVfxDBc3PjrRIrO4NszW1wHlVQWVflztzxn3rR0XTrq08Ra7dXEWyG7mjaFtwO8BADwDkc+tPvdPuZfGWl30cWbaC3nSR9w+UttwMZyehqLaHZzpVL+X/tpmXNpdeHNW0yS21a/u4Ly6EE8N5N5oIIOCvHykEdqj8R64h8RjSJ9Qu9PtYoBLLJZxO0kjMSAu5VYqABn3rY1+wub2fSmtY94t71JZfmA2qAcnnr17VBqmnajaa8Nb0SKO6keEQXNrJJ5fmKDlSrYIBGT1pNPoOEotpy3s+xmeH9W2eJE06yvtQ1GwmgZ/MvonDwyL23soJBH16VXjkW71GWHxHr+p6VqHnOIoUm8iEpn5dhxtfjHUk5rptLvtYvJz/aOjrp0IXgtdLK7H6KMAfjVDUbjV76Gaym8LR3Eb5UPLeRmMj1I+9+lHQal770S+a/4Yb4n1aTQ9JsbaO8kWW6lWA3Zj8x1UDLPtUcnA9OprDbWIdLuLefRtY1nUHadVntr2GVldCcEgsgCkdeDW3L4ZvB4Z0u3guUOpaWyywyPnYzAEFT3wQSKs2uqeIpriOK48Ox2ybgJJ2vkZQO5AAyfocUO9xxcFHTXe+qV/v/AEN6uJsNNudS8V+JIxqFxZ2ouI932Vgkjt5S/wAWCQMemK7asXRdPubTXNcuLiLZFd3CPC24HeBGATweOR3qmrtHPSlyxl6fqipo32vTfE91o8t9cXtqLZbiJrpt8iHcQQW7j61hDXbTWrm5n1LWtWskSdo4LfT4pQoVTjczKh3E4z1wK6lLC5HjSW/Mf+jNZLEH3D7wcnGOvSs63ttb8NS3MGmaamq2E0zTRBbhYpISxyyndwRnODmp1N4yi231suy9fIm8KavNfadepeTyOtpKUju5ojEZI8ZDEMByO/HasDVL6xtbC4vNO8U6tdX0Kl0dd8kDEc4IVNgX/Oa6TUbPVPEHhO8tLq3isLqdcJH53mDAwQGYAde+Kz76PxFq/h240ldGh07fbmNpGuUdSMYwir69MnGKHew4OPNzba66r+n8i3reqXj2ej2ljMLa51Z1UzAAmJdm5iAe+OBWT4q0O50vw1PJbatf3SM6CaK9l80EbxypxlSD6ce1bOqaNe3Gl6VNY+WuoaaUkjSVvlc7drISPUZ5qhrUfiTxDo0tp/ZCaeNys2+6SRpcMDtXHA+pP4UPqFKSTjytWvrt3/yJfFOufY7zT9M+1zWUdyrSTXFvEZJFRcfKoAJBJPXHGKz9O1eOy16wt9J1PVNStrqQx3Ed/FIfK44cO6DHPGM963tb0q9kvLHVdI8tr2yDIYZW2rNGwG5c9jwMGpNP1HXLq8VL3QlsYOd8r3iyH/gKqP54o1uTGUVT0Xrqv+HMx11HVPF2q6cmoT2llHHC7NC/zgkH5UJztz1JAzSa8lzpkOnWrX2pR6UocXV5CTJOD/DubBIXrkgelalhYXMPirVbyWPbBcRwiJ9wO4qDnjqPxqxqd5qFoYzp+lnUFbO/bcLGy/g3B/Oi2hPP76Stay7dvzKnhy3tVhefTtcutVt5AAPPuBMEPscZB9jW3XN6Lpl4fENxq9zp8WlrLCIjbxyB2kbOd77flz2710lNbGVX4t7hWtov3JvqP61k1raJ92b6r/WvFz7/AJF1T5fmj0sn/wB9h8/yZqUUUV+Y2PvwooopagLmikop3AWikpc07iClzSZop3AWikpaBBRRmimBtaV/x5/8CNXap6V/x5f8CNXK/Ssu/wBzp+iPFrfxGFFFFd5kFFFFADR/rD9B/WnU0f6w/Qf1p1ABRRRQAUUUUAFFFFABRRRQAU1/uj6j+dOpr/dH1H86AHUUUUAFIRS0UAVbyHzYSB1rnZtGkYk4rqyKYVBoA4mbQGNUpPDhJrvXhB6ioWtQe1AHCf8ACNDvTx4bWu1+yD0FL9kHoKAOLHhxP7tPXw6n9yuy+yj0FL9lFAHIr4dj7qKlXw/EOqfpXVfZRS/ZhQBy40OIPxGOnpUo0eMdEH5V0X2ceZ+FP+zr6UAc6NJT+4Pyp40pP7lb/kD0pfIHpQBhLpaj+GrEWnqP4f0rWEA9KeIgO1AFSG0Vewq2kKgdKeFxTqAECgdBTwMUDiigDy4f8kBi/wCvBP8A0IV6BXn4/wCSAxf9eCf+hCvQK+L4o3pfP9Dsw/UKKKK+NOoKKKKACiiigArO13QNN8SaY1hq9ss8LHI5wyN2ZT2PNaNeY/E34nLoaSaNoEobUmG2adeRbD0H+3/L612YLD18RXUKHxd+3mROSiryPJvHHhy08LeJZdOsNSW+RRk8fPEf7jds/T8hXO0ru0kjPIxZ2OWZjkk+tJX6tSjKFNRnK7XXuea7N6BXtnwF03Zp2ramy/62VLdDj+6Nzf8AoS/lXidfTXwt0z+zPhzpisuJLhTcufXeSV/8d214XENb2eC5P5ml+v6G1BXnc6+p7L/j8j+p/lUFT2X/AB+R/U/yr4bA/wC90v8AFH80dk/hZs1gyf61/wDeNb1YMn+tf/eNfVcUfBS+f6HNh92Nooor4k7ArU0w5t2Ho1ZdXdNk2zMh/iHH1r2sjrKljoX66ff/AMExrK8GWtQXNo3sQayK3pEEkbIejDFYboY5CjdQa9LiWhJVo1ujVvmjPDy0aG0UUV8mdQUUUUAFFFFAG3bf8esf+6Kpap/rI/oau23/AB6x/wC6Kpap/rI/oa/Qc1/5FC9I/ocNP+KUaKKK/PjuCrumf69v92qVXdM/17f7teplH+/UvUyq/AzQn/1D/wC6awq3Z/8AUP8A7prCr2uJ/wCLT9GZYfZhWrp3/Hr/AMCNZVaunf8AHr/wI1x8O/778n+hdf4Bup/8e6f739KzK09T/wCPdP8Ae/pWZUcQf78/RBQ+AKKKK8A3J7P/AI/I/rWzWNZ/8fkf1rZr73hn/dp/4v0RxYj4kYUv+uf/AHjTKfL/AK5/940yvhqv8SXqdi2NHS+kn4VYvf8Ajzeq+l9JPwqxe/8AHm9ffYL/AJEr/wAMv1OKf8YxqKKK/PTuCiiigCaK6mh+6+R6HkVfgv0lIV/kb9DWVRXrYPNsVhGlGV49n/WhlOlGRvsodSrDIPUGsa6g8icqPunkVqWjl7VC3XGKqap96P6GvqM7hTxOXrFW1VmvR9PxOei3GfKUKKKK+BO0KKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAKWs6Ta67o1zpl+m6C5Qo2Oo9CPcHBHuKr+GfD9v4X8PW2k2kjyxwbv3jgbmLMWJOPrWrRWvtZ+z9lf3b3t5isr3M3WPDuka/D5WsafBdgdC6/Mv0Ycj8DXmniD4FW0u+Xw3qDQN1FvdfMv0DjkfiDXrtFdOGzDE4V/uptLt0+4mUIy3R8qa94K8QeG2P9q6bKkQ/wCW8Y3xn/gQ4H44rL07U77SLxbvTLqW1nXo8TYP09x7V9fEBlKsAQRgg9647xB8LPDGvbpDZ/YLhufOs8Jk+6/dP5Z96+mw/EkJrkxUPmtvuZzyw7WsWcb4V+OH3LbxZb+32y3X9WT+q/lXc+KdTstW8Dm70y6iuoHu7TEkTZH/AB8xcex9q8p8QfBTXtN3S6PJFqsA6Kv7uUD/AHTwfwP4VxCzav4eu3gb7TYyhkaSCRSm4qwZdynrhlB59K6KeXYDE1oYjBzSaabXo+26/Il1JxXLNH09q3/I8+F/9+6/9EmurrwjQPi7b6t4l0GXxLHHYtZPMJbmPJjbfEVBx1Xn6ivcra5gvLZLi0mjnhkGUkjYMrD1BFfVHMS0UUUAVNW/5A15/wBcX/lXnFej6t/yBrz/AK4v/KvOK6aOx4GafHH0CiiitjyAoopksscELyzMEjjUszHoAOpoGPorNvdds7PS4NQy09vO8aRtDg7t5AU8kcc1Nc6nDa6nZ2MiyGW73+WVA2jaMnPNK6K5Jdv6RcooqlpeqwavbyzWyyKsU7wMJAASyHBPBPFMmztcu0UUUCCiiigAooooAKKKgN7bC/FkZkFy0ZlEWfmKg4z+dA7N7E9FZOp+IbfTr1bNLa7vbop5hhtIt7ImcbjkgAVpxSebCkmxk3qG2uMMuexHrSuNxkkmx9FFFMkKTFLRQMSilpMUgCp7bWLXSd32rzP3uNuxc9P/ANdQU5dPF9nIzs/r/wDqrkxuHhiaEqU9nb87noZbNwxUZLz/ACZc/wCEw0v1m/790v8Awl2lf3pf+/Zqn/wjyf3KP+EeT+7Xzv8Aq/g+7+//AIB9h9bqF3/hLdJ/56Sf9+jSjxXpJ/5bSf8Afpv8Kpf8I6n9ynL4cX/nn+lT/q/hO8vvX+QfW6nkXR4p0o/8t2/79N/hS/8ACTaV/wA/Lf8Afp/8KrL4bXugqQeHIxj5R19KX+r2E/ml96/yH9cqdkT/APCR6Uf+Xk/9+n/wpw8QaYelz/5Db/CmL4djH8H6VKvh+IfwUv8AV3C/zS+9f5B9cqdkKNb049Lkf98N/hTxq9ielwv5H/ChdCiHSMflUq6Kg/gH5VP+ruG/ml+H+Q/rk+yGrqNq33ZlP4GpluIn+64NSR6So/hH5Vch05Vx8tL/AFdofzv8P8g+uT7FRQX+6CfoKkFvMekTn/gJrYgt1QdKsgY6Uv8AV2j/ADv8B/XJditpqMlmA6lTuPBGKt0UV9DQpKjSjST2VjjlLmk5BRRRWxIUUUUANH+sP0H9adTR/rD9B/WnUAFFFFABRRRQAUUUUAFFFFADdp/vt+lI6nA+Zuo9PWn01/uj6j+dABtP99v0o2n++36U6igBu0/32/Sjaf77fpTqKAG7D/fb9KQof77fpT6KAI9n+236Unl/7TfpUuKTFAEfl/7TfpR5f+036VJijFAEfl/7TfpR5f8AtN+lS4owKAIvL/2m/Sl2f7TfpUmKMUAQ7P3g+ZuntTth/vt+lOx+8H0p1AEew/32/SjYf77fpUlFAEew/wB9v0o2H+836VJRQAzyz/fb9KXYR/G36U6igBu0/wB9v0o2n++36U6igDy4f8kBi/68E/8AQhXoFefj/kgMX/Xgn/oQr0Cvi+KN6Xz/AEOzD9Qooor406gooooAKKK8v+J3xOXRVl0Xw/KG1FhtnuFORbj0H+3/AC+vTqwuFq4uqqVJa/l5smUlFXYvxN+Jy6Ikui6BKG1JhtnnU5FsPQf7f8vr08Gd2kdndizMclickn1oZmdyzsWZjkknJJoVS7BUBZmOAAMkmv0zAYClgaXJDfq+5505ubuxK7bwL8NdQ8Xyi5uN1lpan5rgr80nsgPX69B79K6nwB8H2nEeqeLY2SPIaKwPBb3k9B/s/n6V7RHGkMSxwoscaAKqKMBR6AV4eaZ9GlelhXd9X0Xp3/I2p0b6yPk/VfDl3pXi2XQJBuuFuBChx9/cRtYfUEH8a+rLO2jsrGC1hGI4I1jQeyjA/lWPqXgzR9W8TWWvXcLm+stpjZWwrFTlSw74PIrerwM0zP69CkuqWvr/AEjenT5Gwqey/wCPyP6n+VQVNausdyjucKOp/CvPwclHE05SdkpL8zSfws2qwZP9a/8AvGtb7dbf89P/AB01kucyMR0JNfScR4ijWjT9lNStfZp9jnoRabuhtFFFfIHUFKrFGDLwQcikopptO6A27edbiMMOvcelNubRLgZPysOjVkxyvE4aM4NaEWpIRiYFT6jkV9zhM3wuNo+wxtk/PZ+d+jOKVKUHeBVfT51PChh6g00WVwf+WZ/MVqC6gYZEq/icUv2iH/nqn/fQpPI8tk+aNXT1X+Q/bVOxnJp0zfe2r9TUslgkNu7lizAcdhVl7yBOsgP05qpcagJY2SNODxk1lWw2T4OlL3lKVnbW+votBqVWTKNFFFfFnWbdt/x6x/7oqlqn+sj+hqaC8gS3RWfBCgEYNVr+aOZ0MTbgBzxX3OZYqhPK1TjNOVo6XV+nQ46cZKpdoqUUUV8MdgVd0z/Xt/u1Sq1YzJDMxkbaCMdK9LK5xp42nKbsk+pnUTcHY05/9Q/+6awq1pb23aFwsmSQQPlNZNetxFXpVqlN0pKWj2dzKhFpO4Vq6d/x6/8AAjWVWhZXUMNvtkfBz6GuXIatOljOapJJWe7sVWTcNB+p/wDHun+9/Ssyr99cxTQqsbbiGz0NUKjPKtOrjXKnJNWW2o6KahqFFFFeIbE9n/x+R/WtmsS2dY7hGc4UHk1p/brb/np/46a+24exNCjh5KpNRd+rS6I468ZOSsjKl/1z/wC8aZTpCGkYjoScU2vjajvNtdzrWxo6X0k/CrF7/wAeb1TsJ44Q/mttzjHBqa6u4JLZlR8segwa+2weKw8codOU0pcstLq/Xockoy9rexmVLbIslwiuMgnmoqfFJ5UquBnaelfF0JQjWi57XV/S+p1SvbQuy6Z3hf8ABqrNZXC/8syfoc1ej1GFvv5Q+4zUwuYT/wAtU/Fq+zlluU4r3qVTl9GvyZy+0qx0aMkW8x/5ZP8A98mpotPldv3nyL+taP2iH/nqn/fQpj3sCf8ALQH2Xmohk2W0Xz1at16pA6tR6JEyKI0CrwAMCsm+mEtx8vKrwKfcX7SgrGNi9z3NU64s5zalXgsNh/hW79NkvIulScXzSCiiivljpCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigArlviJYWl74TcXdtFNi6tlBdQSoa4jVsHqMgkcetdTXPeOv+RTf/r7tP8A0pirtwDaxdK38y/Mifws888WfB3T/wC3tNs/Ddw9m+oGUCO4YvGhRNwwfvAHpzmueXTviJ8K7h54I51swcu0X762cerAfd+pCmva9W/5Hnwv/v3X/ok11dfrJ5h5j4Q+NOja5stdcP8AZN63AZ2Bhc+zfw/j+delpiRFeOXcrDKspBBHrXJ+Ivhf4V8SbpLnTltblv8Al5s/3T59SB8rH3INcvp/gjx14GukHhTV4NW0wuN1jekptBPOM5A47gj6GgD0rVlP9j3fzN/qX9PSvOq9H1b/AJA15/1xf+VecV00djwM0+OPoFZNvqk58VXel3CRiNYEnt3UEFgSQwPPY4/OtauT8ZXJ0W80/XY0LGISWz7RyQ65X/x5R+daPTU86lHnly9yxpviWe98VXFhJFEtkd62sqg7neMgOCenU8fQ1I2sz3Fxr0axQPa6fFsXehO+TZuYNzgjBHFZl/YHQPCelX+C02lyLPOR1YPxL/6ET+FWdIhZfAd7dy582/jmunyMH5wSB+WKm72N3GFuaO2347/d+ZX1yf7V4D0qcxxxeZPaN5cS7VXLrwB2FaOsf8jloH/bf/0AVk6n/wAk50X/AK62f/oa1rax/wAjloH/AG3/APQBR/wB7f8Ak35HQ1wvhqfXJLPUIdFgskWPUrjdNeliGJcnCqvP4k/hXdVw3hzxDZ6JZ38es+ZaRNqFw0M7RsUkBkIPIBwQexpy3M6KbhKyu9P1Og0bWprtry11SCO2vbEgTCN9yMpGQ6k84PvVGDVfEerQC/0e105LFsmFLp382ZR0bK8Lnt1qPR4X1rUtb1RY5Iba9hS2t2kUqZFVT8+DzjLcfSuf0228IaXYRWPinTY7XUYB5chmgcibHR1IBDZpXZqqcLuy100tfpr17nd6Jq0etaTFexoYixKvGxyUdThhn6iodV1Wex1jR7WFYzHfTvHIWByAELcc+o96l0KLTotJj/sa3+z2jksiGNk79cHkZrL8Ws1peaLqjRSSW1ldM1wY0LFFZCu7A5wCarWxhGMXVaS01/4Bf8R6rPpGmxXFssbO9zFERICRh3CnoRzg1Drut3emapptnZ2q3LXpkUKTtwwAIJPYdc8GsLxN4jsta0u2j0YyXiC+gaWZImCRgSDqSBznHArY1j/kctA/7b/+gCle+xpGnypc6/m/IjfVte0q+tRrcGny2l1OIA9mzhomPTIbqO3GKuSXhHjOOzFvAd1k0nnFP3g+cDbu/u+1V/F//Htpn/YSg/nRJ/yUaD/sGt/6MFAklKPNbozIsRrj/EHV/Il09XWG3EoeN2Gz5sBSGHPXk1sXesand6vcad4dgtWa0C/aLm7ZtisRkIFXknHPUVDpX/JRde/69rb+TVAl9D4V8QarJq/mRWd/ItxDdeWzIDtCsjEA4PGeaXQuXvS2u0lb7kaOmaxe/wBrNpGuQQw3nledFJbsTHMmcHGeQQexqnFrutand39npFraCWzuWiae53CNV42jA5Zj+AFNspx4h8YwapYpJ/Z9jbPGtw8ZQTO5HC5AJAA61Z8Lf8fOuf8AYSk/ktPVkyjGKba1stOzE1LXNTs9c0/S7a0guJ7u2dySxVUdcck/3eT2J6VVl17xBpmpQafqNhZ3U96GFq9o7IgYdQ+7JAxzkflVm9/5KNpX/XjP/wChJTtY/wCRy0D/ALb/APoAo1CPLonHo3+YyLV9b0/WrOz16GxeG+do4ZbMuCjAZwwbrkA8iukrnPEv/Id8N/8AX83/AKLaujpoxqWtGSW/+YVt+HLfzzc8kbdvT8axK6bwcMtefRP/AGapqfCzowH+8x+f5M0hp4/vN+lOGnj1P5CtTZRtrkPqDOFgPU/pThYj1P6Vf20u0UAUPsQ/vH9KDZj5fmPWr+Kaw+79aAKotB/eP6U4Wo/vN+lWsClxQBV+zD+836Uot/8Aab9Ks4oxQBAIMfxH9KeIv9pv0qTFLigBgQj+Nv0pQh/vt+lPxiigBu0/32/Sjaf77fpTqKAG7T/fb9KNp/vt+lOooAbtP99v0o2n++36U6igBgU+YfmboPSl2n++36UD/WH6D+tOoAbtP99v0o2n++36U6igBu0/32/Sjaf77fpTqKAG7T/fb9KNp/vt+lOooAbtP99v0op1FABTX+6PqP506mv90fUfzoAdRRRQBHcSGK1lkXBKIWGfYVx3/CZah/zxtv8Avhv/AIquvvf+PC4/65N/KvMK3pRTvc8jMK1SnKPI7HQf8JlqH/PG2/74b/4qj/hMtQ/5423/AHw3/wAVXP0VryR7Hl/W6/8AMzoP+Ey1D/njbf8AfDf/ABVH/CZah/zxtv8Avlv/AIqufoFHJHsH1uv/ADM6D/hMtQ/5423/AHy3/wAVR/wmWof88bb/AL5b/wCKrAoo5I9g+t1/5mdB/wAJjqH/ADxtv++W/wDiqX/hMNQ/5423/fLf/FVz9LRyR7B9br/zM3/+Ew1D/njbf98t/wDFUf8ACYah/wA8bb/vlv8A4qsCijkj2D63X/mZvf8ACX3+7Pk23T+63/xVL/wmGof88bb/AL5b/wCKrAoo5I9g+uV/5mb/APwmGof88bb/AL5b/wCKo/4TDUP+eNt/3y3/AMVWBRRyR7B9cr/zM3/+Ew1D/njbf98t/wDFUf8ACYah/wA8bb/vlv8A4qsCijkj2F9cr/zM3/8AhMNQ/wCeNt/3y3/xVH/CYah/zxtv++W/+KrAoo5I9g+uV/5mdLZ+Kr64v7eF4rcLJKqEhWzgnHrXW15vpf8AyGLP/run/oQr0isKqSeh7OXVZ1ISc3c8uH/JAYv+vBP/AEIV6BXn4/5IDF/14J/6EK9Ar4bijel8/wBD38P1CiiivjTqCiivLfid8Txo6y6J4emDagRtuLlDxb/7K/7f/oP16deEwlXF1VSpLX8vNkSkoq7F+J3xPXRll0Tw9KG1EjbPcKci3/2R/t/y+vTwhmZ2LOSzMckk5JNDMWYsxJYnJJPWuh8I+CtV8Y3xi0+Py7eMjzrqQfJH/ifYV+j4XC4fLMO9bd2+v9dEcEpSqSMnS9Kvta1GOx0u2e5uJD8qIP1PoPc1794C+F1l4XWK/wBTCXmrYyG6pAfRfU/7X5YrofCng7SvCGn+RpkWZnA865cZklPuew9hxW9XyOaZ3PE3pUdIfi/+B5HVToqOr3CiiivmzoCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigArnvHX/Ipv/192n/pTFXQ1z3jr/kU3/6+7T/0pirswH+90v8AFH80RP4WT6t/yPPhf/fuv/RJrq65TVv+R58L/wC/df8Aok11dfrR5gUUUUAVNW/5A15/1xf+VecV6Pq3/IGvP+uL/wAq84rpo7HgZp8cfQKKKK2PICiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKjguIbqIS20sc0ZJAeNgwOODyKBklFFFAgooooAK6fwYMtefRP/Zq5iuo8F/6y8+if1rOp8LO3Af7zH5/kzqcUYpaK5D6kTFLiiigAwKaw+79adTW/h+tADqKKKACiiigAooooAKKKKACiiigAooooAKKKKAGj/WH6D+tOpo/1h+g/rTqACiiigAooooAKKKKACiiigApr/dH1H86dTX+6PqP50AOooooAhvf+PC4/65N/KvMK9Pvf+PC4/wCuTfyrzHbXRR2Z4eafFH5iUUu2jbW54wlApdtAWgAopcUYoAKWkxS0AFFFFABRRRQAUUUUAFFFFAgooooAtaX/AMhiz/67p/6EK9IrzfS/+QvZ/wDXdP8A0IV6RXPW3R7+V/BL1PLh/wAkBi/68E/9CFegV5+P+SAxf9eCf+hCvQK+E4o3pfP9D6PD9Qooryv4n/E8aSJdD8OzZvzlbm6Q/wDHv6qp/v8Aqf4fr0+YwmEq4uqqVJa/l5s3lJRV2L8T/ieNIWXQ/DswN+crcXKH/j39VU/3/f8Ah+vTwosWYsxJJOST3p8UU13cLFCjzTSNhUUFmYn27mvbPAHwhjsTDqvipFluOGjsTykZ7F/7x9un1r71fVMlw9m9X98n/l+Rxe9Wkcn4B+FV54k8vUdZ32el5yq4xJcD/Z9F9/y9a980/TrPSbGOz023jtreIYSOMYA/xPvVkAAAAYA6AUV8Tj8yrY6d56Loui/4J2QpqC0CiiivNNAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACue8df8im//AF92n/pTFXQ1z3jr/kU3/wCvu0/9KYq7MB/vdL/FH80RP4WT6t/yPPhf/fuv/RJrq65TVv8AkefC/wDv3X/ok11dfrR5gUUUUAVNW/5A15/1xf8AlXnFej6t/wAge8/64v8AyrznFdFHY8HNPjj6CUUuKTFbnkBSMQqknoBngZpazfEGqHRdButQSMStCmVUnAJJwMn05pbDjFyaSM+TxlawDzbjTdVhtAebuS0KxqPU5O4D3xWrqOr2elWAu7yXETEBNoLNIT0CgckmuW8TRapF4OvbzUdfUK9uf3ENtGsblhwgLbmPp1zU+oOkN94SnuyFtV+Xc33VkMeFJ9O9TdnV7KDs15/gr9UbGmeIBqd0YDpWp2Z2lg93bbFYfXJ59jzVY+MbF1YWtpfXkyyPG0FtBvdNjFSxwcAEjjJyfSugzXM+B4kTTtRkVAHk1O4LMBycOQKeuxmuRxcrbWNLVNftNKaGKWO4nuZxujtbeIySsB1OB0A9TTdL8RWup3RtTDdWV2F3/ZryLy3K+o6gj6GqFsRD8Sb4XJAaexi+zbu4UneB+JBpNeZZfGPh6K3INzHJJJIF6rFsIOfYnFK73K9nD4bdL3+V/wDgFq88U29veS21rYahqLwttmNnb71jPoSSBn2Gasya9ZwaMupXKzwROQqxSQsJSxOAuzrnPaqlxod/aXtxe+H9QWBrh/MltbmPfC7YxkYwyk+x/CmWjR+MvDYN2slpNHORugkyY5Y2xuRscjI9KLsXLTsmtuvcsaf4iF9erbPpOqWZbO17m12oce4Jx+OK2a5tb/VtF1exsdVmg1C3vpDFFcInlyqwBPzKOCMDqMV0ThjGwT72Dj600Z1IpNW2ZiXXiu1hupIbWx1DUPJbZLJZ25dI27gnIyR7ZrStNUtL7TBf2snm25UtlVORjqMdcj061x/hGw1K50PZbeIp7WSGV0mtltYSY33HOdyk89ea0JQ/grwzdywT/b5pbrO6VQqrJIwBJC9Bk54pKT3ZvOlBPki9b+f+RbPjC1jZGutO1S1tnYKLqe12xgnpnnIHuQK0dV1mz0a2Sa8dj5jbIo4kLvK3oqjkmuW8XW+o2vheebUtf3iTaot47aNEkYsOBkFv1q/qTrD420CW6YLA1vLHGW6CUhcfiRnFF2HsoOzXn+C80amma5/akskR0zUbJkXdm8t9gYexyfyrnfDHiKGx8PRwQ2V9qEqSy+YtlBv8vLnqSQM+2c12xPBHfFc94FjSPwtHsUDdPMze58w0a3IjKHJJ26r9TV0rVrXWbL7TZMxUMUdJEKsjDqrA9CKu1znhbjVPEYHT+0j/AOi0ro6paoyqRUZWQUUUUzMK6fwX/rLz6J/WuYrp/Bn+tu/on9azqfCztwP+8R+f5HV0UUVyH1IUUUUAFNb+H606mt/D9aAHUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUANH+sP0H9adTR/rD9B/WnUAFFFFABRRRQAUUUUAFFFFABTX+6PqP506mv90fUfzoAdRRRQBDef8AHjP/ANc2/lXmdemXn/HjP/1zb+VeZ10UdmeFmvxR+YVm3msG21A2cGnXd5IsYkYweWAoJIGd7r6HpWlXP3NtNc+LJxBqM9jts48mFYzv+d+u9W/TFbM8umk27mtp+oQ6jA0kKyIUcxyRyrtZGHUEVarj/tBXSL+IS5iTUUjuLyIkGVGK72JzwRnaccDHatCK1s9O8SWcOjxxwrNFI1xFDwpUY2uQOM54z3yaSZcqS1sa2m3v9oafFdeX5fmZ+XdnGCR1/CiK983Vbiy8vHkRo+/d97du4x7bf1rmrZIbm10O1v8ABspTPujc/JK4J2q3rxuOD6Vf0WG1t/E2rRWJAiSOAbFOVjPzfKB2HsPWi45U0uZ/1vY6Ciua1uZ9P1SYQEh9TthDGR/z1DbQfyfP/AagsoRHf2nh9c7LC4afB7xAZT/x5wP+A0cxKpXjzXOi069+32zS+X5e2WSPG7P3WK5/HFSebILl1eHbAqBhMXGCecjHXgAHPvXKDSrN/DOp3skIe6jlupIpm5aIh2xtP8PTtV+WNbrUb9J0WYSaXHuV1yG5ftRdlOnG7sb0E8dzbxzwNvjkUMjY6g9DUlcWYYbLwXpf9mW9rHHcND9q2v5CSArzvdQSMnAJwfStXQrO5s9SuM29lZWrRLi1tLgyANk/NjYu3I9OuKLkypJJtM2jcRLdJblx5zoXVfVQQCf1FS1zt7p9hP44tZLu0tpXNm7K0sSk7ldcEEjqP0rKlt7zULjVGNpYSXUU7rHdT3zRy2w/gKjyztGMHg80XGqSlbU7eo3uIo7iOF3AklBKL6461zWsvcW88TWMjfbJLcfbzAu7EQ6yD/aHO31544pbrS9Im13RB9ktZrf7PKI2kjVgQApXk9e5/Oi4lSVrt9zqKKqWkFlFeXcloVM0jr9oCybiGCjGRnjjHHFW6oxeha0v/kL2f/XdP/QhXpFeb6X/AMhiz/67p/6EK9Irnrbo97K/gl6nlw/5IDF/14J/6EK9Arz8f8kBi/68E/8AQhWT8T/ih/ZfnaF4bmzfcpdXaH/j39UU/wB/1P8AD/vfd+Oz3CVcXWo0qS7/AC21Z9BRkopti/E/4oDShNoXhybN9ylzdIf+Pf1RT/f9T/D9fu+PaHoGp+JtUWy0m3aeZjlm/hQf3mPYVt+Cvh7qnjK6Eqg22nK2Jbtx19Qo/iP6DvX0N4e8N6Z4X00WWkW4ij6u55eQ+rHuazq4vDZNS9hQ96p19fP9ENRlVfNLYw/A/wAOdN8HQic4u9TdcSXLL931CDsPfqf0rsaKK+Or16mIqOpVd2zqjFRVkFFFFYFBRRRQAUUUUAct8QvFs3gvwyNVt7WO6b7QkRjkYqMEHnI+leYf8ND6h/0ALX/v+3+Feg/Fjw9qnijwfHpmhWv2q8ku0ZY/MVMgKxPLED9a8a/4Ud8RP+he/wDJ23/+OV+hcPZXgMVgvaYiCcrvq1+p5GLrV4VLU9jpP+Gh9Q/6AFr/AN/2/wAKP+Gh9Q/6AFr/AN/2/wAK4bxF8NPFvhTS/wC0df0n7Ja7xH5n2mJ/mPQYVie1crX0a4fyqSuqS+9/5nE8XiFo5Hsf/DQ+of8AQAtf+/7f4Uf8ND6h/wBAC1/7/t/hXjlFP/V3K/8An0vvf+Yvrlf+Y9j/AOGh9Q/6AFr/AN/2/wAKP+Gh9Q/6AFr/AN/2/wAK8coo/wBXcr/59L73/mH1yv8AzHsf/DQ+of8AQAtf+/7f4Uf8ND6h/wBAC1/7/t/hXjlb3g7wfqPjfXxpGjvbxzmNpS9w5VFUYzkgE9x2pPh/Kkrukvvf+Y1i8Q3ZSPRf+Gh9Q/6AFr/3/b/Cj/hofUP+gBa/9/2/wrzXxX4Xv/B3iKfRtWMLXEIUloHLIwIyCCQD+YFY1C4eypq6pL73/mDxeITs5Hsf/DQ+of8AQAtf+/7f4Uf8ND6h/wBAC1/7/t/hXjlPhgmuJPLt4nlfGdqKWP5Cn/q9lf8Az6X3v/MPrlf+Y9g/4aH1D/oAWv8A3/b/AAo/4aH1D/oAWv8A3/b/AAryGC3ee8jtl+WSSQRjdxgk45rr/HHwt1vwBY2l3rF1YTx3UhjQWsjsQQM87kWpfD+VJ2dJfe/8xrFYhq/N+R1//DQ+of8AQAtf+/7f4Uf8ND6h/wBAC1/7/t/hXjldtofwo8QeIPBM3iixksRZRLI3lySsJXCZ3YG0jsepFOXD+VR3pL73/mCxWIltI63/AIaH1D/oAWv/AH/b/Cj/AIaH1D/oAWv/AH/b/CvHKKf+ruV/8+l97/zJ+uV/5j2P/hofUP8AoAWv/f8Ab/Cj/hofUP8AoAWv/f8Ab/CvHKKP9Xcr/wCfS+9/5h9cr/zHsf8Aw0PqH/QAtf8Av+3+FH/DQ+of9AC1/wC/7f4V5B9mn+z+f5Mnk5x5mw7c/XpUdH+r2V/8+l97/wAx/XK/8x7H/wAND6h/0ALX/v8At/hR/wAND6h/0ALX/v8At/hXjlFH+ruV/wDPpfe/8xfXK/8AMex/8ND6h/0ALX/v+3+FH/DQ+of9AC1/7/t/hXjlFH+ruV/8+l97/wAw+uV/5j2P/hofUP8AoAWv/f8Ab/Cj/hofUP8AoAWv/f8Ab/CvHKKP9Xcr/wCfS+9/5h9cr/zHsf8Aw0PqH/QAtf8Av+3+FH/DQ+of9AC1/wC/7f4Vyfhn4T+IfFnhW41/TZbFLWEuNk0rLI+0ZOAFI/MiuIpLh/Km7Kkvvf8AmU8ViEruR7H/AMND6h/0ALX/AL/t/hR/w0PqH/QAtf8Av+3+FeOUU/8AV3K/+fS+9/5k/XK/8x7H/wAND6h/0ALX/v8At/hR/wAND6h/0ALX/v8At/hXkAt5zbmcQyGEHBk2naD9eldD4I8C6n491WbT9HntIZYYvNZrp2VSMgcbVbnmk+H8qSu6S+9/5jWLxDdlI77/AIaH1D/oAWv/AH/b/Cj/AIaH1D/oAWv/AH/b/CvL/Eeg3XhjxFeaNfvDJcWb7JGhJKE4B4JAPf0rMprh7K2rqkvvf+YPF4hacx7H/wAND6h/0ALX/v8At/hR/wAND6h/0ALX/v8At/hXjlFH+ruV/wDPpfe/8xfXK/8AMex/8ND6h/0ALX/v+3+FH/DQ+of9AC1/7/t/hXkAt5zbmcQyGEHBk2naD9elR0f6vZX/AM+l97/zH9cr/wAx9XfDnxlN448OT6ncWkdo0V00ASNywICI2cn/AHv0rra8u+AH/JP7z/sJyf8AoqKvUa/LM2o06GOq0qatFPQ93Dyc6UZS3CiiivMNwooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACue8df8im/wD192n/AKUxV0Nc946/5FN/+vu0/wDSmKuzAf73S/xR/NET+Fk+rf8AI8+F/wDfuv8A0Sa6uuU1b/kefC/+/df+iTXV1+tHmBRRRQBU1X/kD3f/AFxb+VeeYr0TVP8AkEXf/XFv5V57iuilseFmfxx9BmKMU/FGK2PJsR4qOe3iuYHhuI1kikBVkcZDD0IqfFGKAMG38G6Da7vJ09fmUph5HcKCMELknb+GK0Z9NtLrT/sNzbxzW20J5Ug3DA6dauYpMUrIpznJ3bMbTPC+j6NdG406z8qUqV3mR3IB7DcTgcDpV2y0+206KSOzi8tJJWlYbicsxyTz71cxRinoKUpS3dzP1PR9P1iBYtTtUuFU5XdwVPqCOR+FR6XoOmaKH/sy0SFn+8+SzN9WYkn8608UmKLLcXNPl5b6GLdeEtFvbqS4uLNmkkOX2zyKrn3UMAfyq1Pomm3GmJp0lpGLRMbIkygXHpjGK0MUmKLIftJ6avQytO8NaTpdz9os7QCfGBLJI0jAegLEkfhWrRRRsTKUpO8ncx9R8KaJqt0bm9sEac/ekR2jZvqVIz+NWotF02DSTpkVlELJgQYNuVOeuavUUWQ/aTaSu9DEg8H6DbxyJHYKRIhjO+R3IU9QpJJX8MVo32m2epWRtL+2juIDj5JBkfX6+9WqKLIHUm3dsy9K8OaVoskkmm2vlPINrMZGckemWJ4q5Y2NtptqLayj8uJSSF3E8k5PJ9zViiiyQSnKW7K1rp9tZS3MltFse6l82Y7idzYAzyeOAOlWaKKZLbe4UUUUCCun8Gf627/3V/rXMV03gz/XXf8Aur/Ws6nws7cD/vEf66HWUUUVyH1IUUUUAFNb+H606mt/D9aAHUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUANH+sP0H9adTR/rD9B/WnUAFFFFABRRRQAUUUUAFFFFABTX+6PqP506mv8AdH1H86AHUUUUAQ3n/HjP/wBc2/lXmdemXn/HjP8A9c2/lXmddFHZnhZr8UfmFU7zR9M1GRZNQ060unUYDTwK5A9MkVcorc8dNp3RHHbww24gihjSEDAjVQFA9MVHaafZ2CsLG0gtg5ywhjCbj6nFWKKAuyCSxtJbT7LLawvbn/li0YKfl0pYLS2tRi2t4oRtC4jQLwOg47cn86mooC7tYjkt4ZpI3mhjkeJt0bMoJQ4xkehwaBbwi5a4EMYmZQjShRuKjoM9ce1Qy3vlarb2Xl58+N337vu7dvGPfd+lGpXv9n6bNd+X5nlLnbuxn8aRVpaLuS/ZoPIeHyY/KfO9Ng2tnrkd85pywxLIZFjQOVCFgoztHQZ9OaeORRTJuytFp1lbpKkFnbxLMcyqkSgSH/awOfxotNOstPVlsLO3tQxywhiVM/XApLm9+z31nb+Xu+0sy7t2NuFJ6d+lWqWhTcra9SC5srW82fbLaG48ttyebGG2n1GehplzpdhezJLeWNtcSJ9x5YVYr9CRxVqimJSa2YxIIo5HkSJFeTG9goBbHTJ71DLptjNbLbzWVvJAhysTxKVU+oGMVZooFdle0sorPzjFnM0plcnuTx+QAA/CrFFFANt7lrS/+QvZ/wDXdP8A0IV6RXm2mnGq2h/6bJ/6EKn+K3iLxFptlZ6R4Usbh7rVC0ZvIVJMQ4+VcdGOfvHoASOeV5626Pdyv4Jep5pr/wARIYPhrpvhfSMS3D2qC8n7QjOdi+rdMnoOnX7tjwB8Ip9TMWqeKUaCzPzx2h4km927qvt1PtTtG+HljY/DG58S37fab2e3EkC4+WAFgM+7Y79v1r3Kvk8+x9bCwjClo5X166W2+8+gowUndkVtbQWdrHb2kSQwxKFSONcKo9AKloor8/bbd2dwUUUUgCiiigAooooAKKKKAOG+Levan4b8Gx6lol01pdpdoqyqqtgFWB4YEVY+CnivW/FPgfVL7X75ry5hu3jjkZFXaojQgYUAdSax/jv/AMk4H/X7F/JqX9nT/km+s/8AX+//AKJSv07hxL+y7/3n+h5GIb+s28jxbVvHvjDxnbxaPquqSX8c0y+XB5Ua7nzheQo7mvSJfgz4L8J6LZzfETxRdWl5dEKFtdoQN3AyjEgZ5bgfSvJvB99b6b410e9vcC3gvYnkZuigMOfw6/hX1R8Q5ZRDY3Vr4Bs/GURUjdIUZ4M4I2hkbIPqPSvq6snBqMdEcFNKScpas8H+KPwpTwRa2mraNfPqGj3bBVdwC8ZIyMleCCO+BXcXnwE8J2elWOrXniG80/T/AChJeSXMsf8AEBgIdgC8nvntxWb8VvFuv3fw8t9M1bwN/wAI7Yyzotu5vEbbsGdgiCggY+grqPjk7L8GdMVWIDy24YevyE1HNUaim9y+WCcnY5fxV8EdAj8CT+I/A+tXOoJbxtMRNIkqTIv3tpRRgjB9emKzvhr8H9L8d+A7rU5r68ttRWZ4YdrL5IIAILKVyevOCK7j4af8m2X/AP1xvP8A2al+BDMnwe1N0OGWacg+h2Ck6k1Fq+zGoQck7boytN+B3gHWlubPR/Fl3ealartm8maJ1jbpkoFzjI/vfjXF/DzwNN/wuC78NX2p6hp09lHLm60ufyZDtxjDYOAQc4rV/ZsJ/wCE41LnrYn/ANDFdF4W/wCTrte/65S/+gx1TlKLlFu+hKjGSjK1tTkdW+Gja18cp/C8Or3kyeWs899qEnnTlQgJ5wNx5AH/ANauj1D4S/C3TNVbR9Q8X31lqSqCUuJ4kUZHHJjA/DdVPxaPEw/aMvZvBMay6pBbrIInZQsiBF3KdxAI56Zr0jQ5pviNa3GmfETwG9jNbrxPPHmNyeD5bn5lP+6T9amU5JJ30sOMYttW1ufKeqW9ta6tdW9jcG5topmSKcrt8xQcBsZPWvoP9nfQNDh0241m1vzd6vJGIriHZgWqljhQcck4znPYcV4Z4y0m10Lxpqul6dKZba1uWjjYnJwO2fbp+FezfsySJ5Ovx7hv3QttzzjDc1tX1pXRnR0qWZyvj3Q/A2n61bXfhXXbq/1abVx9rtpWBWIFiWwAinhsDqa9m+KPhbQ/Emlac/ivWBpOmWchd5Q6ozswAVQWBHr2NeA+JPA3iTQ/FsmrarpcltYzaviOZnQht0hK4AOeRXp/7SzsPCuhpn5TdsSPfZ/9espK8oJM0i7Rk2jl/H/wW0jRvBJ8TeD9VuL+1jVZHE7pIHjJxvVlCjjOas+CPA8eq/BC91dvEOvWoEdyzWNre7LZ9ufvR7TnOOeea6m3Of2UGz/0DW/9DNJ8NP8Ak22//wCuN5/Wk5y5NXsxqEebRdDhvh38H9I8QeCZPFPirVri0sP3hVLUAFVQkMzEq3cHgDtWb458HfD/AEvwoNV8HeKpdQuDMsYtZZEdmz1JAVWXABOSPat/4X+IPiD4Y8JW9xp3hxte8OTO7RxwkGWMhiG2hct1BOCpz2rpPi/4Q8P33w3fxYuj/wBiaqojkKFBG7FmAKSKvBbnr1queSqavS5HLF09EfONW9KtrW81e1t9QuxZWssqrLcFd3lKTy2O9T3XhvXLHTV1C90bULeycArcy2rpG2emGIxz2rNrs32Obbc+tNY8M+DLb4N2mj6nqk9p4eURMt7HhXck7gx+Q/eJ/u968S0T4Z2PjH4lX+keEtTeTQLMJI2oSgO2wqOAAFyxbcBwOn5+ueLdGv8AxR+z3ptloFub64kt7R0jjYfMBjJGTWD8AbSbwz4j17w9rsAs9VaOGYQu6lmQZ9Cem4HHvXBCTjCUk9f61O2cVKcU1oVIvg78N9S1q68PaT4s1Btct1O6JmRlUjrx5YDY7gNkVx/hT4WR3nxZu/B3iaa4jW2heTzbRgpfGCpBZSMEH0r1e71TWNF8WTtpnwatZrpZmMep2skSmXJPz7xFkEg85PfmsPwfrd9rv7SlzPq2lf2TeQ6c8Mtr9oE2wgL/ABgAHg01Odnr08iXCF1p18yE/A/wJpmtf2br3iy4iu7qT/Q7VZ4kkKE4XOUO4n1AA7CvPvit8Nv+FeaxbLaXMl1p96jNC8oG9CuMq2OD1BB4+nFbfxRkd/2hoNzE7Lm0C+wytdT+03/x6aB/vy/yWrhKalG7vcmUYuMrLYXUfgH4R06xtNTvvEV5p+miPddyXMseSSBtCnYAOSeue1ZHjH4J6FaeA5vEvgrWri+ht4jO3nyJIksY+8VZFXBHJ79O1dP+0FNJH8LNGRGIWS7iDj1Aic/zApngv/k1TU/+vK+/m9ZxnPlU79S3GHM426HO/DLwNHrfwo1DUm8Q6/Y4acNaWN75cEm1f4k2nOeh5rL+Gnwf07xV4Vn8SeJdTuLSwRnCJaY3YT7zMSD78AV3vwX/AOSGal/v3P8A6BXG/CvW/iD4a8LreaL4fOveH5pXPko48xHBw23GWH/fJFU5T96z6kqMfduuhk+MvBnw60/wjLq3hHxbPfXUciotrLJG7Pk/3QqMoxk5weleb2UMNxqFvDdTi2hklVJJiu7y1JwWx3wOcV9H/FDwn4f1v4Y3PiubRDoWrJEJsNGIpSxIGyQDhifU8/yr5prejLmjuZVY8sj6yuPDPgu1+CMWlXerTQ+HJFjlOoR4V5CZAwblT1bHbpXHfCCw0DTPi9q9t4S1CXUNMXTlKTykFixZcjhV7+1bmoaPf+JP2YtO07RLc3d3JZWuyJGAJ2upbqewBrlvgT4f1Tw18StRsNctGtLr+zhIYmZWIUuMHgmuRfw56nQ/jjodD4h+FvgrXfiBenxD4mlg1nUpvMisbaeNCFxhRhlJJIXPb+teP/E74fH4feJYrNLlrmxuo/Nt5WUb8ZwVI6Ej8M5ro9bdn/akyzEkarCB9Aqiu3+Mmi23iL4p+C9Jv5DHbXQkSRlODjcDgH3xj8a1hKUJRTejREoqabS1uczY/Dn4Tra2Sal46nlu7pUIFvNEoBYcArsfZ1/iNYfxK+E1v4G1XTHh1R30fUJhEbidAXt+RknGAwxk8Y6V614h0DT/AAtqOl6Z4V+F1hrKzD5r2WFWWAgj7zspOcc5JH41j/tK/wDIoaLwB/pp4HT/AFZqYVJOas9H6DlTioPTY6O48M+C7X4IxaVd6tND4ckWOU6hHhXkJkDBuVPVsdulfNfjSw0DTPE0tt4S1CXUNMVFKTykFixHI4Ve/tXv+oaPf+JP2YtO07RLc3d3JZWuyJGAJ2upbqewBrxjR/hJ4t1fxFcaL9jis7y2gWeUXUwARW+793dycHj86qg1G7cupNZN2SR6D8HvEOm+GvhbfX2sXAghGqOqjqzt5UXCjua2pfjp4ZT/AFdnqch9okA/V68o1Xwzqmh+CxDqEe1tP1q5trhVO5VdooSpyOxCn9K5evka2T4XFYipWqNtuT67HpUqsoU4xXY9yl+PWlj/AFGjXj/78ir/ACzVKX4/D/lh4d/F7z+gSvGqKqOQ5evsX+b/AMy/bT7nrMvx71I/6nRbVP8AflZv8KpS/HXxI/8AqrHTIx/1ykJ/9DrzOito5PgI7U1+JPtZ9zv5fjR4uk+5LaRf7luP6k1Tl+LXjSX/AJjGweiW0Q/9lrjKK3jl2DjtSj9yF7Sfc6aX4jeLpvv69dj/AHCF/kBVKXxj4lm/1viDU2Hp9rkA/LNY1FbRwtCPwwS+SFzS7l2XWdTn/wBfqN3J/vzsf5mvS/gp4j1STxHNo89xLcWUkDShZGLeUykcjPQHOCPpXm2i6Lf+INVi07SoDNcSngDoo7sT2A9a+kvA/gey8F6WY4iJ76YD7TckfeP91fRR/wDrrxM8xGGo4Z0ZJOUtl28zWjGTlc6iiiivzw7wooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigArnvHX/Ipv/192n/pTFXQ1z3jr/kU3/6+7T/0pirswH+90v8AFH80RP4WT6t/yPPhf/fuv/RJrq65TVv+R58L/wC/df8Aok11dfrR5gUjusalpGVFHUscCoL+/tdLsJr3UJ0t7aBS8krnAUV42b7UPjV4q+xwiaz8J6fIHlI4aY9sn+8ew/hHPWgD2LVP+QTd/wDXFv5V5/iu+1BFj0W5RBhVgYAegxXBYropbHh5n8cfQbiinYpMVseUJRilooAbijFOxRigBuKTFOxRigViGaWK2gea4lSKKMbnd2Cqo9ST0qvLqunQXKW82oWsc7/cieZQzfQZyapeMv8AkSdY/wCvOT/0E1X07wvos/hu3insLefzrdTJNJGGdyVGWLHnPvmpu72RrGEeXmkb5wASeAO9U4NX026uTb2uo2k069Yo51Zh+AOa5vRtXt4Ph7EdYSS8j817JItu9rgByirz1yB3rP8AEcE0Gl2048M2mlpDdQ+VPHOgljJkAwFRcc9/mpc2lzSOHvJxfe3Q7u5ubezhM13PHBEvV5XCqPxNUYfEOiXEyQ2+safLK5wiJdIzMfQAHmsnxQq23iTSb++tnvbFFkiEEaeYyytgq4j6twCOASOtLplit34vfVrTTXsbQW3lOZ4PKaaTdkHaeRgdyB1p8zuSqUeTmfb+kb15f2WnoHv7yC1VjgNNKqA/maljkSaNZIXWRGGVZDkEexrhrRb7Ude1i7OgWerNHdG3R7q6VfKRQMKFKNj1z3zW14V0zUdOvNR+1WMNhZzuskFtDP5ixtjDY4GAeDjFCldinRUY76/L/hzocUU/FJirOaw2inYpMUAJRS4pMUCCiiigArpvBn/Hxd/7q/zNczXS+DP+Pm6/3F/nWdT4WduB/wB4j/XQ62iiiuQ+pCiiigAprfw/WnU1v4frQA6iiigAooooAKKKKACiiigAooooAKKKKACiiigBo/1h+g/rTqaP9YfoP606gAooooAKKKKACiiigAooooAKa/3R9R/OnU1/uj6j+dADqKKKAIbz/jxn/wCubfyrzOvTLz/jxn/65t/KvM66KOzPCzX4o/MKKKK3PGCiiigAooooAwNahtLjxLpUN/tMTxTAI5wsh+X5SO49j6VQuUit7DX7WxCrZRLHsRD8kbkfMq+nY4HrXUT2ltdKVureKYFSpEiBuD1HPbgflSR2NpFafZYrWFLfGPJWMBP++elTY6I1Ukl2/wA7mFrBttQuriBtMs7t7ONS8l9P5apkZBX5WOffA+tVbRl1Cx8Owao3mWs9qWdXbKSyALtVj/FxuOD1xXSzadZXNxHcXFnbyzR/ckkiVmT6EjIp0tlaz2v2aa2hkt8Y8p4wU/LpRYFVSSRgaxC9i2mReHbe3EivMIowdqKdhz0/lWnoDWsmlJJabyXYmYy/6zzP4t/+1nj+XFXIbG0t44kt7WGJIc+WqRhQmeuMdKkjgiieR4okRpG3OVUAscYyfU0W1JlUTjyj6KKKoxCiiigAooooAsWBxqVsf+mq/wAxXpVeZ2ZxfQH/AKaL/OvTK5626Pdyr4ZHlw/5IDF/14J/6EK9Arz8f8kBi/68E/8AQhXoFfCcUb0vn+h9Lh+oUUUV8adQUUUUAFFFFABRRRQAUUUUAebfHf8A5JwP+v2L+TV4j4c+IXifwlps1h4f1P7JbTyGSSP7PE+5iApOWUnoBX0n478If8Jt4cGlfbfsX79ZfN8rzOgPGMj19a82/wCGdB/0NH/lP/8AtlfoPD+b4DCYL2OInZ3btZvt2TPIxeHrTq81NHiNdbofxS8aeHdPSx0nXporZBhI5I45gg9BvU4HsK9B/wCGdB/0NH/lP/8AtlH/AAzoP+ho/wDKf/8AbK+gfEeUy0dT/wAll/kciweJWy/Ff5nmHiXxz4k8YLEviPVJLxISWjQoiKp9dqgDPvU2u/EPxR4l0aLStb1T7TZQlWSL7PEmCowOVUHp716T/wAM6D/oaP8Ayn//AGyj/hnQf9DR/wCU/wD+2Uf6xZR/z8/8ll/kH1TE9vxX+Z5tpnxD8UaP4bk0DTtU8nTJA6tB9nibIf73zFS3OfWjQviH4o8NaNLpWiap9mspizPF9nifJYYPLKT0969J/wCGdB/0NH/lP/8AtlH/AAzoP+ho/wDKf/8AbKX+sWUf8/P/ACWX+Q/qmJ7fiv8AM8q8NeLNb8IX0l54dvfsc8sflu/lJJlc5xhwR2qxa+PPEll4ruPEtrqOzV7gES3PkRncCAD8pXaOg6CvTf8AhnQf9DR/5T//ALZR/wAM6D/oaP8Ayn//AGyn/rHlD/5ef+Sy/wAhfVMSun4r/M8z/wCE+8Tf8JW3iRdVddXdNjXKRIuVxjBULtxwO1a918Z/iBeWzwTeIpAjjBMVvDG2PZlQEfga7X/hnQf9DR/5T/8A7ZR/wzoP+ho/8p//ANspf6xZO/8Al5/5LL/If1XFLp+K/wAzxJ3aSRnkYs7HLMxySfWtTw/4m1nwrqBvfD9/JZXBXazIAQw9CpBB/EV6z/wzoP8AoaP/ACn/AP2yj/hnQf8AQ0f+U/8A+2VT4kylqzq/+Sy/yJWDxC1UfxR51r3xL8XeJreGDW9Xa5iglE0aeREgDjoflUZ/GofEvj/xN4wtYLfxHqX2yK3YvEvkRx7SRjOUUZ49a9L/AOGdB/0NH/lP/wDtlH/DOg/6Gj/yn/8A2ypXEWULap/5LL/Ir6piXuvxX+Z5svxE8Up4TPhpdUxpBjMX2b7PF90nON23d196NM+IfijR/Dcmgadqnk6ZIHVoPs8TZD/e+YqW5z616T/wzoP+ho/8p/8A9so/4Z0H/Q0f+U//AO2Uf6xZR/z8/wDJZf5B9UxPb8V/meeeH/ib4v8AC+lrp2h6y9taISViMEUgUk5ON6nHJzVbX/HPiTxi0EXiXWpbiBHBClFSNP8Aa2IACR9M16Z/wzoP+ho/8p//ANso/wCGdB/0NH/lP/8AtlH+sWUXv7TX/DL/ACD6pibWt+K/zKHxh+Iei+IPDmi6B4UvDdWlsA87iJ4xlV2quGUZ7n8q8gr27/hnQf8AQ0f+U/8A+2Uf8M6D/oaP/Kf/APbKIcRZTBWVX/yWX+QSwmIm7uP4r/M890L4o+MvDWmLp+ja5JBaJ9yJ4o5QnsN6kgewrJvfFWt6h4i/t651KY6pkMLqMiNgQMDG3GOPSvWP+GdB/wBDR/5T/wD7ZR/wzoP+ho/8p/8A9sp/6xZQnf2n/ksv8hfVMS1a34r/ADONX42fEJYhGPETbQMZNpAT+ezNYGneNfEOleJZvEFlqbrqs4YSXMiJIzBsZ4YEdh2r1H/hnQf9DR/5T/8A7ZR/wzoP+ho/8p//ANspLiLJ1tU/8ll/kP6rinuvxX+Z5NqnifV9Z8RDXdSu/O1IOjifykXlMbTtAC8YHarfifx34j8ZJbr4k1H7YLYkxDyI49uev3FGenevTv8AhnQf9DR/5T//ALZR/wAM6D/oaP8Ayn//AGyn/rHlH/Pz/wAll/kL6nie34r/ADPNfEPxA8T+K9Lg07X9T+12tu4kij+zxJtYKVByqgngnrRZfEDxPp3hSXw3Z6n5ekypJG9t9niOVfO4biu7nJ716V/wzoP+ho/8p/8A9so/4Z0H/Q0f+U//AO2Uf6xZRa3tP/JZf5B9UxN72/Ff5nm2i/ETxT4e0KXRtH1T7PYSli8P2eJ87hhvmZSf1qTw98SvFvhXTvsGg6w9rahiwiMMcgBPXG9TivRf+GdB/wBDR/5T/wD7ZR/wzoP+ho/8p/8A9spf6xZQ/wDl5/5LL/If1TErp+K/zPNPEfxA8U+LYEg8QaxNdwodwiCrGmfUqgAJ+tc5Xt3/AAzoP+ho/wDKf/8AbKP+GdB/0NH/AJT/AP7ZVLiTKUrKr/5LL/ITweIerX4r/M868P8AxM8X+FtO+waHrUlvagkrE0UcoXPXG9Tj8KWD4meL7bxHPr0OsMNTuIhDJO1vE2UHIG0rtH4CvRP+GdB/0NH/AJT/AP7ZR/wzoP8AoaP/ACn/AP2yp/1iyf8A5+f+Sy/yH9UxXb8V/meTTeJ9XuPFH/CRzXe7VfOE/wBo8pB84xg7cbew4xirXiLxx4i8V3lpd67qTXFxZ/8AHvIkSRGPkHI2KOcgc16f/wAM6D/oaP8Ayn//AGyj/hnQf9DR/wCU/wD+2U/9Y8o39p/5LL/IX1PE9vxX+Zw83xj8fT2DWcniKbymTYSsMSvj/fC7s++c1j61428Q+ItHs9L1rUWurOxx9njaJAUwu0fMFBPHqTXqH/DOg/6Gj/yn/wD2yj/hnQf9DR/5T/8A7ZSXEWTrap/5LL/IbwmKe6/Ff5nnXh/4meL/AAtp32DQ9akt7UElYmijlC5643qcfhToPid4wtvENxrkOtSLqFxEIpZTDGQ6DoNpXbx9K9D/AOGdB/0NH/lP/wDtlH/DOg/6Gj/yn/8A2yj/AFiyf/n5/wCSy/yD6piu34r/ADLvw+tLnx58KfEUeqzG4vb7UZX86QDPmiOIqfbkDp2rxmWJ4ZnilUpIjFWU9QRwRX094A8Gf8IL4fm0z7f9u825a48zyfLxlVXGNx/u9c968c+MHh7+xfGr3cK4t9SXz1x0D9HH54P/AAKvn8vzGnWzGtTg7xk7x/X8PyPRdOUaUebdHA0UUV9MYhRRRQAUUUUAFafh7QL3xNrUOmaaqmaXJJc4VFHVj7CsypIJ5bWdJ7aV4pYzuR0YhlPqCKiopODUHZ9Bq19T6j8HeC9O8G6X9nsl8y5kANxdMPmlP9FHYf1roq8d8D/GZX8vT/F7bWwFjv1HB/66AdP94fj617BFLHPEssLrJG4yrochh6g1+W5hh8VRrN4nVvr0fp/Wh6NOUWvdHUUUV5xoFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFc946/5FN/8Ar7tP/SmKuhrnvHX/ACKb/wDX3af+lMVdmA/3ul/ij+aIn8LJ9W/5Hnwv/v3X/ok10Gq6rZaJpk2oancLb20K7ndj+g9T7VyPi7V7LQfEXh/U9UmENrbm6Z3Iz/yxIAA7kkgAe9eKeL/GWs/EvxHDZ2cMgtml2WVihzknjc3q3v0A/En9aPMNnWtf1z4yeLYdF0hWttLR9yo3RFHWWTHU+g98DrmvePDvh+x8MaFb6VpibYYRyxHzSN3Y+5rH+H/ga08E6CsCbZb+cBru4x95v7o/2R2/PvXV0AVdU/5BN1/1xb+VcBXf6p/yCbv/AK4t/KvP810Utjw8z+OPoLRRmitjygooooAKKKKADFGKKKAMTxl/yJOsf9ecn/oJrMtPDeqPo9rb2XiKe1sHgUGD7OjuoKjIWQ8gfUEiunvbODULGazvE8yCdCkiZI3KeoyOaliiSCFIohtSNQqjOcAcCptdm0arjDlXcxLvwraTeHrfSbWSS0W0ZXt5UOWjdTkNz156+uap3XhO/wBVtlj1rXXujG6SRCO3ESKykHJUHLHjHXHPSupoo5UJVZrqclq6XOt+K00/T7s6bcaZELj7VsEjN5mV2hDxjjkmmmXW9C1vTYL3Wl1WK+mMRhe1SJ0G0neCnUDHORW9qegaZrDo+oWokkjGElV2R1HoGUg4/Gm6d4d0rSZjNY2apMw2mZ2aSQj03MScfjSs7mntIctv0X57lG+8NXB1KbUNC1WTS7i4x56+SsscpHAYqcYPuDV/SrG+s4X/ALS1N9Rlc53tEsaqPQKv9c1o4oxVWRi5yas/6+Y3FJin4pMUzMbikxT8UmKAsMxRin4oxQKxHijFPxRigLEeK6Pwdxd3P+4P51z+K6HwhxeXH/XMfzqKnws6sEv9oidbRRRXIfUhRRRQAU1v4frTqa38P1oAdRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQA0f6w/Qf1p1NH+sP0H9adQAUUUUAFFFFABRRRQAUUUUAFNf7o+o/nTqa/3R9R/OgB1FFFAEN5/x4z/9c2/lXmdemXn/AB4z/wDXNv5V5piuijszws1+KPzEooxXNa3ZQi8udQubez1KGJAXhnYCS3AHJQnIBI5x8v1rZux5MI8zsbaXu/V5bHy8eXCku/d13FhjH/AatVzv2Gy1XxJIbqATQfYIisMoypyzdVPBI9+lRQTQW2jtYyQfaI5L+S2gheTaoAYkAseigDpz6YpXNHTT28jp6q3t79je1Xy9/wBonEX3sbcgnPv0rlYWmsoPEMNlDb2Rht0ZYbGUyLGxDZYfKuGwAcAdhVm6sdJtLzQ303y43lulbMTf64bG+Zv73bk0uYr2KT1/rS51dFcoLbTrqz1S81fZ9sgmlBmdsPbgH5Np6r8uCMdc1FNc3dokTy5W71awji6dJwQufrh8/wDAafML2N9EzsKrteRrqKWeGaVozISBwqggc/Unj6GubsoRHf2vh8E7LC4afB7xAZT/AMecD/gNW1eeXTtY1a1yZ5VdLYgZOxAQuPq24/iKLi9kl1/rp/mdDRXKvbadZwaXd6P5YvLieICVG+e4U/f3nq3y5PPTFWbG5htrXXWnkVBHdSs2WAwCox+dFwdLS6N17iKO4jhdwJJQSi+uOtVF1GWWS+jt7XzJLSRUCiQDzMqrZ56Y3fpXO2+n2N1c+GmvbS3m3WLDM0StkhUI6jtzj8asX/8Ax6+Icf8APxD/AOgx0rsr2UU7f1vY6misD+zLTUfEupC/gW5jWKHEUo3IDhudp4z71lTyXH9h6bAqxzW5vZYZEuJzGjKrOERnwxxwBjHOAKdyVST0T/q1ztKKw/D9nc2dzdo8NpaWxCGO0tbgyrEecnlV2g8cAdjW5TRnKPK7EtscXcP++v8AOvTa8whOJ4z/ALQ/nXp9YVuh7OVbT+R5cP8AkgMX/Xgn/oQr0CvPx/yQGL/rwT/0IV6BXwnFG9L5/ofTYfqFFFFfGnUFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABXEfFnw9/bvgeeWFN1zp5+0x4HJUD5x/3zz+Art6RlV0KuAysMEEZBFb4evLD1o1Y7p3JkuZWPjeit7xroDeGfF19puCIlk3wH1jblf04+orBr9bp1I1YKpHZq55jVnZhRRRWggooooAKKKKACuv8F/EbVvCEywqxu9NLZe1kbp6lD/Cf09q5Cisa1CnXg6dVXTGpOLuj6v8M+LNJ8WaeLnSbgMwH7yB+JIj6Ef16VtV8g6Zqt9o2oR3ul3MltcR/dkjOPwPqPY17p4H+Ltjrnl2HiAx2GocKsucRTH/ANlPsePT0r4TMsiqYe9Sh70fxX+Z206ylo9z0qiiivmjoCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAK5b4j3sGn+CZ57lwqpc2zYzy22eNiAO5wpOPatXxD4i0/wAMaRJqGqzbI14VB96RuyqO5r5s8Y+M9Q8Y6qbi8by7aMkW9sp+WMf1J7mveybLquJrxrbRi0797a2RhVqKKsS+NvGt/wCN9ZWWZTFaxEra2q87Ae59WPGTXtPwk+HP/CL6f/a2sRD+1rpPlRhzbRn+H/ePf8vWvPvhZ4OkTxN4f1jVoQYLuWY20Tr97ZEzCQj0zjH0z6V9F1+kHAFFFFAFXVP+QTdf9cW/lXAYrv8AVP8AkE3X/XJv5VwFdFLY8PM/jj6CYopaK2PKEpc0UYoAKKMUlAC0UlLmgAooooAKKKKACiiigAooooAKSlpKQ7BRRRS1CwUlLRQAlJTqKLgNrV0G9+xXUjeXv3JjG7HesvFWrDiZvpXnZpWqUcFUqU3Zpfqd+WxjLFwT7nU/29/07f8AkT/61L/b3/Tt/wCRP/rVjUor85/tzMP+fn4R/wAj7v6rR7fmbH9vf9O3/kT/AOtR/b3/AE7f+RP/AK1Y9FH9uZh/z8/CP+Q/qtHt+Zsf29/07f8AkT/61Iddzj/R+hz9/wD+tWRRS/tzMP8An5+Ef8g+q0e35mx/b3/Tt/5E/wDrUf29/wBO3/kT/wCtWPRR/bmYf8/Pwj/kH1Wj2/M2P7e/6dv/ACJ/9aj+3v8Ap2/8if8A1qx6KP7czD/n5+Ef8g+q0e35mx/b3/Tt/wCRP/rUf29/07f+RP8A61Y9FH9uZh/z8/CP+QfVaPb8zobHU/tkxj8rZhd2d2f6VerC0T/j+b/rmf5it2vtMmxNXE4RVKzu7v8ArQ8zEwjCpaIUUUV7BzhRRRQAUUUUANH+sP0H9adTR/rD9B/WnUAFFFFABRRRQAUUUUAFFFFABkeoprkbRz3H86Xav90flTXUYHA6jt70APyPUUZHqKTav90flRtX+6PyoAivCPsM/I/1bfyrzfbXo92o+xT8D/Vt29q87xW9LZniZp8UfmR7aqT6Tp91dLc3NhbTTp92WSFWZfoSMir2KMVueQrrYgEEYmMojUSMoUuF5IHQZ9OTUUun2k9u8E9rBJDIxZ43jBViepIPBNW8VnTahOdY+w2dqkvlosk8kkuwIrEgYAU7jweOPrQNJt6E8FlbWq7bW3ihXaFxGgUYHQcduT+dRQ6XYWzs9vY20TM28skKqS3rwOvvV7bRigm77lKbTrK4uUuLizt5Z4/uSvErMv0JGRUslvDNJG80McjxNujZlBKHGMj0ODU+KTbQLUh+zQC4afyY/OZdjSbRuK+hPXHtTo4khiWOFFjjUYVVGAB6AU/FGKYtSrDp1lb3L3FvZ28U8n35UiVWb6kDJol02xmu1uprO3kuFGFmeJS4HscZqVbiJrp7dXzLGqs6+gOcfyNSUtB3kmV5tPsri3S3uLSCWGPGyN4lZVx0wCMCnm0t2WRWgiIlIMgKD5yOmfXoPyqWimK7GLFGsjSKih3ADMBy2OmTTTa25t2gMERhbO6PYNpycnI6cmliuIp2lWJwxifY+OzYBx+oqSgNUV7Sws9PjMdhawWqE5KwxhAfwFWKKKAbbd2OQ4kU+4r1DI9RXlteo7V/uj8q563Q9vKvt/L9TiPCGnWurfC3S7G/jMttPZqsiBiuR9QQR+FWf+EC0H/nnf8A/g0uv/jlc14M8aR2fgrSrc6HrE3l2yjzIYUZG9wd9bn/AAn0X/Qva5/4Dx//ABdeVPF4Ju06kdO7R9AqVXpF/cWf+EC0H/nnf/8Ag0uv/jlH/CBaD/zzv/8AwaXX/wAcqt/wn0X/AEL2uf8AgPH/APF0f8J9F/0L2uf+A8f/AMXUfWcv/nh96H7Kr/K/uLP/AAgWg/8APO//APBpdf8Axyj/AIQLQf8Annf/APg0uv8A45Vb/hPov+he1z/wHj/+Lo/4T6L/AKF7XP8AwHj/APi6PrOX/wA8PvQeyq/yv7iz/wAIFoP/ADzv/wDwaXX/AMco/wCEC0H/AJ53/wD4NLr/AOOVW/4T6L/oXtc/8B4//i6P+E+i/wChe1z/AMB4/wD4uj6zl/8APD70Hsqv8r+4s/8ACBaD/wA87/8A8Gl1/wDHKP8AhAtB/wCed/8A+DS6/wDjlVv+E+i/6F7XP/AeP/4uj/hPov8AoXtc/wDAeP8A+Lo+s5f/ADw+9B7Kr/K/uLP/AAgWg/8APO//APBpdf8Axyj/AIQLQf8Annf/APg0uv8A45Vb/hPov+he1z/wHj/+Lo/4T6L/AKF7XP8AwHj/APi6PrOX/wA8PvQeyq/yv7iz/wAIFoP/ADzv/wDwaXX/AMco/wCEC0H/AJ53/wD4NLr/AOOVW/4T6L/oXtc/8B4//i6P+E+i/wChe1z/AMB4/wD4uj6zl/8APD70Hsqv8r+4s/8ACBaD/wA87/8A8Gl1/wDHKP8AhAtB/wCed/8A+DS6/wDjlVv+E+i/6F7XP/AeP/4uj/hPov8AoXtc/wDAeP8A+Lo+s5f/ADw+9B7Kr/K/uLP/AAgWg/8APO//APBpdf8Axyj/AIQLQf8Annf/APg0uv8A45Vb/hPov+he1z/wHj/+Lo/4T6L/AKF7XP8AwHj/APi6PrOX/wA8PvQeyq/yv7iz/wAIFoP/ADzv/wDwaXX/AMco/wCEC0H/AJ53/wD4NLr/AOOVW/4T6L/oXtc/8B4//i6P+E+i/wChe1z/AMB4/wD4uj6zl/8APD70Hsqv8r+4s/8ACBaD/wA87/8A8Gl1/wDHKP8AhAtB/wCed/8A+DS6/wDjlVv+E+i/6F7XP/AeP/4uj/hPov8AoXtc/wDAeP8A+Lo+s5f/ADw+9B7Kr/K/uLP/AAgWg/8APO//APBpdf8Axyj/AIQLQf8Annf/APg0uv8A45Vb/hPov+he1z/wHj/+Lo/4T6L/AKF7XP8AwHj/APi6PrOX/wA8PvQeyq/yv7iz/wAIFoP/ADzv/wDwaXX/AMco/wCEC0H/AJ53/wD4NLr/AOOVW/4T6L/oXtc/8B4//i6P+E+i/wChe1z/AMB4/wD4uj6zl/8APD70Hsqv8r+4s/8ACBaD/wA87/8A8Gl1/wDHKP8AhAtB/wCed/8A+DS6/wDjlVv+E+i/6F7XP/AeP/4uj/hPov8AoXtc/wDAeP8A+Lo+s5f/ADw+9B7Kr/K/uLP/AAgWg/8APO//APBpdf8Axyj/AIQLQf8Annf/APg0uv8A45Vb/hPov+he1z/wHj/+Lo/4T6L/AKF7XP8AwHj/APi6PrOX/wA8PvQeyq/yv7iz/wAIFoP/ADzv/wDwaXX/AMco/wCEC0H/AJ53/wD4NLr/AOOVW/4T6L/oXtc/8B4//i6P+E+i/wChe1z/AMB4/wD4uj6zl/8APD70Hsqv8r+4s/8ACBaD/wA87/8A8Gl1/wDHKP8AhAtB/wCed/8A+DS6/wDjlVv+E+i/6F7XP/AeP/4uj/hPov8AoXtc/wDAeP8A+Lo+s5f/ADw+9B7Kr/K/uLP/AAgWg/8APO//APBpdf8Axyj/AIQLQf8Annf/APg0uv8A45Vb/hPov+he1z/wHj/+Lo/4T6L/AKF7XP8AwHj/APi6PrOX/wA8PvQeyq/yv7iz/wAIFoP/ADzv/wDwaXX/AMco/wCEC0H/AJ53/wD4NLr/AOOVW/4T6L/oXtc/8B4//i6P+E+i/wChe1z/AMB4/wD4uj6zl/8APD70Hsqv8r+4s/8ACBaD/wA87/8A8Gl1/wDHKP8AhAtB/wCed/8A+DS6/wDjlVv+E+i/6F7XP/AeP/4uj/hPov8AoXtc/wDAeP8A+Lo+s5f/ADw+9B7Kr/K/uLP/AAgWg/8APO//APBpdf8Axyj/AIQLQf8Annf/APg0uv8A45Vb/hPov+he1z/wHj/+Lo/4T6L/AKF7XP8AwHj/APi6PrOX/wA8PvQeyq/yv7iz/wAIFoP/ADzv/wDwaXX/AMco/wCEC0H/AJ53/wD4NLr/AOOVW/4T6L/oXtc/8B4//i6P+E+i/wChe1z/AMB4/wD4uj6zl/8APD70Hsqv8r+4s/8ACBaD/wA87/8A8Gl1/wDHKP8AhAtB/wCed/8A+DS6/wDjlVv+E+i/6F7XP/AeP/4uj/hPov8AoXtc/wDAeP8A+Lo+s5f/ADw+9B7Kr/K/uLP/AAgWg/8APO//APBpdf8Axyj/AIQLQf8Annf/APg0uv8A45Vb/hPov+he1z/wHj/+Lo/4T6L/AKF7XP8AwHj/APi6PrOX/wA8PvQeyq/yv7iz/wAIFoP/ADzv/wDwaXX/AMco/wCEC0H/AJ53/wD4NLr/AOOVW/4T6L/oXtc/8B4//i6P+E+i/wChe1z/AMB4/wD4uj6zl/8APD70Hsqv8r+4s/8ACBaD/wA87/8A8Gl1/wDHKP8AhAtB/wCed/8A+DS6/wDjlVv+E+i/6F7XP/AeP/4uj/hPov8AoXtc/wDAeP8A+Lo+s5f/ADw+9B7Kr/K/uLP/AAgWg/8APO//APBpdf8Axyj/AIQLQf8Annf/APg0uv8A45Vb/hPov+he1z/wHj/+Lo/4T6L/AKF7XP8AwHj/APi6PrOX/wA8PvQeyq/yv7iz/wAIFoP/ADzv/wDwaXX/AMco/wCEC0H/AJ53/wD4NLr/AOOVW/4T6L/oXtc/8B4//i6P+E+i/wChe1z/AMB4/wD4uj6zl/8APD70Hsqv8r+44H4w+BLPTdDt9Z0lJx5EnlXHm3MkxKt905diRg8cf3q8br6V1nxTaa3ol5pt14d1wxXUTRsfs0fGRwf9Z2PP4V833NvLaXUlvcRtHLExV0cYII9q6aOIoVfdpSTt2a/QzlCcdZKxFRRRXQQFFFFABRRRQAUUUUAFFFFAHV+E/Ftvp14sPiOK8vrFiBmK/njeEf7IVwCPY/nXuWj+HPCOvabHfaTNeXNvJ0ZdVusg+hHmZB9jXzFWv4c8Uar4V1EXmj3JiY8PG3KSD0Ze/wDMdqz9lT/lX3Duz6U/4QLQf+ed/wD+DS6/+OUf8IFoP/PO/wD/AAaXX/xyuY0H40aZq0cUMul34vyvzw24R1J/2SWBP0xW9/wn0X/Qva5/4Dx//F1zVKmDpS5ajin52RpGFSSvFNln/hAtB/553/8A4NLr/wCOUf8ACBaD/wA87/8A8Gl1/wDHKrf8J9F/0L2uf+A8f/xdH/CfRf8AQva5/wCA8f8A8XWf1nL/AOeH3or2VX+V/cWf+EC0H/nnf/8Ag0uv/jlH/CBaD/zzv/8AwaXX/wAcqt/wn0X/AEL2uf8AgPH/APF0f8J9F/0L2uf+A8f/AMXR9Zy/+eH3oPZVf5X9xZ/4QLQf+ed//wCDS6/+OUf8IFoP/PO//wDBpdf/AByq3/CfRf8AQva5/wCA8f8A8XR/wn0X/Qva5/4Dx/8AxdH1nL/54feg9lV/lf3Fn/hAtB/553//AINLr/45R/wgWg/887//AMGl1/8AHKrf8J9F/wBC9rn/AIDx/wDxdH/CfRf9C9rn/gPH/wDF0fWcv/nh96D2VX+V/cWf+EC0H/nnf/8Ag0uv/jlH/CBaD/zzv/8AwaXX/wAcqt/wn0X/AEL2uf8AgPH/APF0f8J9F/0L2uf+A8f/AMXR9Zy/+eH3oPZVf5X9xZ/4QLQf+ed//wCDS6/+OUf8IFoP/PO//wDBpdf/AByq3/CfRf8AQva5/wCA8f8A8XR/wn0X/Qva5/4Dx/8AxdH1nL/54feg9lV/lf3Fn/hAtB/553//AINLr/45R/wgWg/887//AMGl1/8AHKrf8J9F/wBC9rn/AIDx/wDxdH/CfRf9C9rn/gPH/wDF0fWcv/nh96D2VX+V/cWf+EC0H/nnf/8Ag0uv/jlH/CBaD/zzv/8AwaXX/wAcqt/wn0X/AEL2uf8AgPH/APF0f8J9F/0L2uf+A8f/AMXR9Zy/+eH3oPZVf5X9xZ/4QLQf+ed//wCDS6/+OUf8IFoP/PO//wDBpdf/AByq3/CfRf8AQva5/wCA8f8A8XR/wn0X/Qva5/4Dx/8AxdH1nL/54feg9lV/lf3Fn/hAtB/553//AINLr/45R/wgWg/887//AMGl1/8AHKrf8J9F/wBC9rn/AIDx/wDxdH/CfRf9C9rn/gPH/wDF0fWcv/nh96D2VX+V/cWf+EC0H/nnf/8Ag0uv/jlH/CBaD/zzv/8AwaXX/wAcqt/wn0X/AEL2uf8AgPH/APF0f8J9F/0L2uf+A8f/AMXR9Zy/+eH3oPZVf5X9xZ/4QLQf+ed//wCDS6/+OUf8IFoP/PO//wDBpdf/AByq3/CfRf8AQva5/wCA8f8A8XR/wn0X/Qva5/4Dx/8AxdH1nL/54feg9lV/lf3Fn/hAtB/553//AINLr/45WN4o0rwh4T0d9Q1T7eB0iiXVbnfK391R5n69qXV/ivp2jWvm3uj6tCWyIllijXe3p98/ng4rwXxR4p1HxbrD3+qSZ7RQqfkhX+6o/r3rpprD1Y81OzXlZmcuaLsyrrGrS6vfvM/mJDuJigeeSURL6BnJJrsPhf8AD5/Fmp/btSiI0i1b585Hnv8A3B7ep/DvXKaBos+t6ksUcF1LboQbhraMOyJnsCQM+mTX0Hpfiqw0bS4NP07wxrkNtboERRbx/mfn5J6k1MsThqL5JTjF9rpDjTqSV0mzW1NEi8a+FUjVURWuQqqMADyDwK63I9RXnK+JI9Z+IHhmIaZqFntkuebuNFDfuGPGGPpXou1f7o/KtqdSFWPNTaa8tSZRcXZoXI9RRkeopNq/3R+VG1f7o/KtCSrqhH9k3XP/ACyb+VcDXe6oo/sq64H+qbt7VwVdFLY8TMvjj6BRRRWx5QUUUUAFFFFAgooooAMUUUUAFFFFABRRRQAUUUUAFJS0lJjCiiikMKKKKYBRRRQAVZsf9cfpVarFl/rj9K8jOf8AkX1fT9T0Mt/3yn6mkOlKKQdKWvyU/QgooopAFFFFABRRRQAUUUUgCiiigDR0U4vm/wCuZ/mK3sj1FYOigG+bIz+7P8xW7tX+6Pyr9G4e/wBxXqzx8Z/FFyPUUZHqKTav90flRtX+6Pyr6A5Bcj1FGR6ik2r/AHR+VG1f7o/KgBcj1FGR6ik2r/dH5UbV/uj8qAEBHmHnsP607I9RTAo8w8DoO31p21f7o/KgBcj1FGR6ik2r/dH5UbV/uj8qAFyPUUZHqKTav90flRtX+6PyoAXI9RRkeopNq/3R+VG1f7o/KgBcj1FFJtX+6PyooAWmv90fUfzp1Nf7o+o/nQA6iiigCK7/AOPKf/rm38q86xXot3/x5T/9c2/lXndb0tmeLmfxREoxS0VueQJiuaTTLMeLdTuorG3a7jtonik8obg58zJB9TxXTUwQxrM0qxqJHADOF5YDoCfxP50mrlxly38zjPs9hH4atNUttv8Aa8hixcZ/fSylhuRj1PcFTwPwrVi022vvE2pPexidYjCUjkGVVtud2PXgc9u1a66ZYpfG8Syt1umGDOIlDn/gWM1OsMaSPIiKrvjewGC2OmT3pWNJVb7GR4lcppsYaRo4JLiNLh1OMRlueew6An0NU9UstP0zTBHp0cVnbzXEQuzb4X92WwScdM9CfQmukeNZEKSKGVhgqRkEVWttMsLKF4rOyt7eOT76RRKob6gDmixMZpJIxI7Sz07xJb2+jxxwRy28jXMMPCYGNrEDgHJIz35rNh0y1h8HWOpJEPtyiFluT/rBl143dduDjHTFddaadZ2CMljaQWyucssMQQMfU4FP+yW/2cW/kReSuMR7BtGOnHSiw/a2OetNNsP+E41GZ7O2+0LFDJHIYl3gneCwOM/jTNGt7Ox0OTV7mIyzQ+exkI3OqB2+VfQYHSuilsLSe5iuJ7WGSeH/AFcrxgsn0J5FPSCKKLy4o0SPn5FUAc9eKLCdS6t6fgcdbxJb+I9Ke3sLKx+1byWgud8sq7CfnG0AjOOdx5qaGzt9N1O3nuLa0vftE5WLUI2Hn5YkgMP4gOmQfwFdHbaTp9mc2lhbQHdv/dQqvzdM8DryfzpIdJ063u2urewtorh/vTJCodvqQM0WG6iZieHNOsLfUNVlgs7aO4W8kTekShwpCnGQM474roaZ9gtRem8FtD9pK7TP5Y349N3XFT7aa0Maj5ncjop+KTbVGdhtepV5dtrp/HFp4oazt9Q8G3wS6syzSWMiApdqccc9xjjp16g1z1uh7WVfb+X6nJeB/wDkRdH/AOvVa3q888BeO9JGj2Wj3z/Y54IxGjyn93J6fN2P1/OvQwcjI5Ffh2Z4ath8VNVYtXba81fofo+HqRnTXKwooorzjcKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigArx34saJ9j1yLVIlxFeLtfA6SL/iMfka9irA8a6L/bvhW6tkXM8a+dD/AL684/EZH417GS436njYTfwvR+j/AMtzlxdL2tFrqfPtFFXNI09tV1q0sY+txMqE+gJ5P4Dmv2Gc4wi5y2R8uk27I7yx+Fy6p4RsryC5a31GaPzGWQZjYE5Ueo4xzz9K4jWNA1LQbnydUtXhJPyvjKP9G6Gvo6ONYokjjXaiKFUDsBUd1aW99bNb3kEc8LjDJIoINfmmF4pxNKq3VXNBtu3Vej/zPfqZdTlFcujPmSivVvEfwnjl33HhyURN1+yzN8p/3W7fQ/nXmeoaZe6VdG31G2kt5R/C64z7g9x9K+7wOaYXHxvRlr2e/wB3+R49bD1KL99FWiiivSOcKKKKACiiigBVZkcMjFWU5BBwQa9J8I/FCSDZZeJWaWPOFvAMsv8AvjuPfr9a81orhx2X4fHU/Z1437PqvRm1GtOjLmgz6dt7iG7t0ntZUlhkG5HQ5DD2NSV8++GfGGp+GLj/AEV/OtmPz20hOxvceh9x+te0eHPFWm+JrXfYSbZkGZbd+HT/ABHuK/MM0yPEZe+f4od/8+35H0OHxkK+mz7G1RRRXgnYFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAc54s8Xw+FJdPFxbmZLuRg7BsGNVxk4xz94cVN4h8W6d4f0hb2WRZmmXdbxIeZcjII9vevP8A4w3G7XrC2/552xf/AL6Yj/2WvPpJ5ZggmkdxGuxNzZ2r6D0FfeZdw7QxeFoV5u27l566eh41fHTp1JwXy8i9rmuXviDUnvdQk3OeFQfdjX0A9Ki0rS7rWdShsbCMyTSnA9AO5PoBVaKJ55kihRnkdgqqoyWJ6AV7p4F8Hp4Y00yXAV9QuFBmYc7B/cH9fU/hX0WaZhRynDJQSvtFf10Rw4ehLE1LvbqzU8N+HrXw3o8dlaAFvvSy45kfuT/QVrUUV+S1as603UqO7e59NGKiuWOxmn/kovhP/rtdf+k716XXmh/5KL4T/wCu11/6TvXpdfqnDP8AyLYer/M+czD/AHh/IKKKK+jOAqar/wAgq6/65N/KuBr0S4jWaF45BlHUqw9RWNJolgvSE/8AfZ/xrWE1FannYzCzryTjY5SiuifSbQdIj/30agfTIB0Q/wDfRrT2sTi/s6t3X9fIxKKvyWSjdtB4PrVKWF1ztOKPaxD+zq3df18htFVn+0Do+PwFQl7rtIf++RR7WIf2bW7r+vkX6Kzi95/z1P8A3yP8KaZLztMf++R/hR7WIf2bW7r8f8jTorKL3v8Az3P/AHyP8KYWvj0nb/vkf4UvaxD+zavdfj/kbFFYp/tDtcP+QphXUf8An5f9KPaof9m1e6N2iufKakf+XqT86YY9S/5+5f8Avqj2qD+zandHR0VzDR6l/wA/c3/fRqNk1P8A5+5/++zR7VD/ALMn/Mjq6SuPmGpCFz9sueFJ4kNZhn1Uf8v11/3+b/GuPEY+FBpSW5rDKakl8SPQ6K86+06p/wA/t1/3+b/GgXepf8/t1/3+b/GuX+1qf8rL/sep/Mj0WivP0vNQ73lz/wB/W/xq1Fd3pxm6nP8A20NRLOaa+yylk1T+ZHbUVysdzdHrcTH/AIGa0rCaZpgHkdvqxNYS4gpRXwP7y1klR/bRsVYsv9cfpTY04GRmrUKgdAB+FeRj+IaWJw06Kg1zLudmFyapQrRqua0LQpaRaWviT6YKKKKQBRRRQAUUUUAFFFFABRRRQBo6L/x/N/1zP8xW9WDov/H8f9w/zFb1fovDv+4/Nnj4z+KFFFFfQnIFFFFABRRRQA0f6w/Qf1p1NH+sP0H9adQAUUUUAFFFFABRRRQAUUUUAFNf7o+o/nTqa/3R9R/OgB1FFFAEV3/x5T/9c2/lXnVei3f/AB5T/wDXNv5V53W9LZni5n8URM0uaKMVueQFFJiigBaKM0UAFFFFABRRRQAYoxRRQAmKMUtFADcUYp1FADMUYp+KTFAhm2vTR0rzXFekr0rCr0PZyv7fy/U+e4vAlr4l8A6TdWu231JbRMSfwy8dG/xrmdK8W+IfBN82nXiNJFCcPaXB+6P9lu3tjI9q9U8D/wDIi6P/ANeq0vijwnYeKLLy7keVcoP3Nwo+ZPY+o9q/K6ObwhWqYXHR56XM99469PL8V0PuZYVuEalF2lZfMb4d8Z6R4kQLazeVdY+a2lOH/D+8PpW/XzlrWh6j4a1T7NfI0UindFKh+Vx/eU/5IrptC+KWqadbNb6mn29AhEcrHEinHGT/ABD68+9bY3hnniq2Xy5ovpf8n1/rcilmFnyV1Zns9FeefCzxNNqUF1peo3Ek9xEfOieRizMh4IyfQ4/76r07T9Om1KVo4GRSoyd5I/kK+cxOW16GLeESvLpbr1O+nXhOl7XZFSitr/hF7ztPbf8AfZ/wqle6Td2A3Tx5TpvU5FKtlmNoQc6lNpLqOOIpTdoy1KVFTWts95dJBFje5wNx4ou7WSyungmxvXrtOQa5PY1PZe2t7t7X897GnNHm5b6kNFFFZFBRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRWrbeH7m6tkmSa3VXGQGY5H6VL/wi95jPnW2PXef8K9SGUY+cVKNJtM53iqKdnIxaK0r3RLixtjNLLCyggYRiT/Kmappn9mtCPO83zF3fdxj9awqZfiqUZSqQty2vt10Rca9OTSi9/wBChRRRXEahRRRQAUUVasdOudQcrbJkD7zE4ArSlSqVpqnTV2+iFKUYq8nZFWito+F73BxJbsR2Dn/CsmeCS2neGYbXQ4IzmujEYDFYVKVaDimZ061Oo7QdyOiiiuM1CiiigAooooAKKKKACirVhYS6jcGGFkVgpbLkgVDcQtb3DwuQWRtpK9K1dCoqSrNe63a/mTzxcuW+pHRRRWRQUUUUAFFFFABRRRQAUUUUAFFFFAHgfj3Qzofiu4WNCttcnzoTjjB6gfQ5/Stj4TaQ134il1F0/dWcZCsRxvbgfpn9K9bvtOstTgEOoWsNzGDkLKgYA+vNPtbS2sbcQWUEVvEvRIkCqPwFfW1eJJVMv+quPvtWbv0/zaPMjgFGv7S+m9iaiiivkj0wqpqWlWOsWpttStY7iI9nHI9weoP0q3RVQnKElKLs0DSaszybxH8J7iDfceHZftEfX7NKcOPo3Q/jj8a88ubWezuHgu4XhlQ4ZJFKkfhX05WXrXhzS/EFv5WqWqykD5ZBw6fRuv4dK+wy7imtStDFrmXfr/wTyq+XRlrT0f4HzlRXd+IvhbqWm759HY6hbjnZjEqj6fxfh+VcK6NG5R1KspwVIwQa+9wmNw+Mhz0JXX4r1R41SjOk7TVhKKKK7DIKKKKACprW7uLG6S4s5nhmjOVdDgg1DRSaUlZ7Be2qPXfCPxPgvtll4hKW9yThbkDEb/7390/p9K9DBDKCpBBGQR3r5frr/CfxBv8Aw6UtrrdeaeOPKJ+aP/dP9On0r4bNuGFO9bBaP+Xp8u3psexhswa92r957lRVDSNasNdsRdaZcLNH/EB95D6MOxq/XwE4TpycJqzXRntKSkroKKKKkYUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAeG/FC487x1cJ/zwijj/8AHd3/ALNXIV67rfwwn1zxNeajNqiQwzuGVVhLMOAMdQO1XLL4T6Bb4N091eHuHk2r/wCOgH9a/TMLn+XYTCU6fM21FXST3trvZfieBUwVerVlK1k2eYeFNeh8Oa4l/PYpeBQQAWw0ef4l7Z+v6V71o+q2+t6TBqNmHEM4JUSLhhgkEEfUGqtj4U0HTsfZNJtVI6M0Ydh+LZNa4AVQFGAOAB2r5POszw2YzU6cGpLq307W/wCCelhMPUoK0noFFFFfPnaZp/5KL4T/AOu11/6TvXpdeaH/AJKL4T/67XX/AKTvXpdfrHDP/Ith6v8AM+bzD/eH8gooor6M4BrCq7pmrVNK0AUGgzULW3XitPYPSkMY9KAMN7Qndx3qrJYZ7V0IiBLcd6Y1uD2oA5htMz/+qozpY9DXUG1HpTDaj0oA5n+zF/u0HTR/dH5V0v2Uf3aT7IPSgDmjp3+zTTp3tXTfZB6Un2QelAHMf2dntSf2d7V032P2pPsY9KAOZOnf7NNOne1dP9jHpSfYx6UAcv8A2b/s/pTTpv8As11H2MelJ9jHpQByVzpv+jS/L/Af5VhGw/2R+VeiXVmBaTcfwN/Kub+yD0r5TPavJVgvI78LG8Wc6dPH92mS2cMMTSTskca8szkAD8a6Q2grM1bRjq9pC1nNDvgmEqeYvmRuRkYYA9P5GvAhiE5JSdkdbhpoZllFY36F7K4guVHVoZA4H5VYt006a8a0iu7d7lR80KyqXH1XOaq3V1cxaTrcC6dHZ6tb2ZlBtyHWUYYKwbAPUHgjimWfhrUtR0jTzb3ejJboY54pbeydZBgg5DeYeT0PHOTW8uWzc5WX39L9CFfojXuoLDToRLqF3b2kecB55VQE/U1bt4LSK1F4LiH7Njd53mDZj13dMVXs7S2u/Hepm+jjlmt7eEW6yDOxGzuKg+rcE+1Sa3Z2zeIPD9lPDELAySsISoCNKqZQY6H+IgeorilZyUG3e136Wvoa9LmpYXdlqMHnaddwXcQON8Eodc/UUsusaVZqrXWpWcCs5jBknVQWBwV5PUHtWZPbwWnj/TvsEaRSXFrN9qWNQNyLt2FsehOB9TUXhTSrKUazPNbRyyTalOjtIob5Q33ee3Xj3rB0qaj7Rt2sn56tr9CuZ3sdR5kaw+aXUR7d2/PGPXPpWNceJLaW601dIu7O9iurs28zxSCTYNjNwVPByo61zMARvAuiWs/FlJqYgmUn5fLEr7VP+zkKMfhWr4isrG38VeF5YYo4bg3roPLUKWQQvwcdgcf5NXHDQhNxlr8X4J/15C521deX4l2613Vjr13p2k6Pb3YtEjZ5Jr4wk7wSAB5benrVzRdaOq/aorizksruzkEc8DsGAJGQQw4IIPWsP+z7298da0bHWLnTQsNtuEMUT7/lbrvRv0o0vUItAfxDHqR+1NZBLi4vEU7p9y8BlyQGAGMDA6cCnOjTcLQS5rRel7623vp16ApO+u2p0lvrOmXd41pa6jaTXKfehjnVnX6qDmn3Op2FksrXl9bW4hAMhllVdgPTOTxnBrjdY+0I2hyNodjp0I1CDyXS5HnJk8jYseORnOGrStbC2ufiTqs9xEsrxWduIw4yEyXyQPX3qHhoJczelr9H1S6evyHzvY6OK9tZ7P7XDcwyW20t5ySApgdTu6YqH+2dMF5HaHUbT7TIAyQ+eu9gehC5ya5i3ijtoPGkECCOFWZljUYVS0AJwO2TzUWoaVY2vwlzFbRh47JJlkKgv5mAd+7ruz3oWGp8yTb1aS+av+Fw53Y7O6vLaxt2nvbiK2hX70kzhFH1J4psN9aXFn9rguoZbbaW85JAUwOp3DjFclra3154z0u3t5bFSLF5YRf27So0mQGKgMvzAd/Qmpk0O+0vS/ENzfXFm32y2ZvKs7doo1YIQWwWbk8Z+lT9XpqEW5avp87f19w+d30Wh0qalYy3gtI723e5aPzRCsqlyn97bnOORz71ZrG8K6dbWXh2waGJfNe3RnlYZdyVGSW6mtmuarGMZuMehcW2rs0dF/4/z/uH+lb1YGi/8f5/3D/St+v0Dh3/AHL5s8nGfxQooor6E4wooooAKKKKAGj/AFh+g/rTqaP9YfoP606gAooooAKKKKACiiigAooooAKa/wB0fUfzp1Nf7o+o/nQA6iiigCG8/wCPKf8A65t/KvPK9DvP+PGb/rm38q88relszxcz+KIUUUVueSFFFFABRRRQIMUUUUAFFFFABRRRQAUUUUAFFFFAwooooAK9HT7tecV6NGflrCr0PYyz7fy/U8r8D/8AIi6P/wBeq1vVg+B/+RF0f/r1Wt6vwfGf7zU/xP8AM/R6X8OPojI8TafpN/oU414KtrGpcyngxe6n1/n05r56ulgS7lW0kaWBXIjkddpZexI7V9MzQx3ELRTxpLG4wyOoIYehBrIm8G+HJ879Gsxn/nnEE/8AQcV7uSZ1Ty6EoVVJp9Fay+T6/M48XhJV2nGyPCvD2ryaFr1rqMWSIX+dR/Eh4YflmvqnwdNHcyPPAweOWEOjDuDyDXnc3w18LTZxpzRE90ncfoTiu/8AAthBpkf2K0DCGCAIgZsnGfWvXeZYTMcyw9SimpJtO6W1n2b2/U5fq9Whh5xk1YzZv+PiT/eP863PD9+88jWF2fNikU7Q/OPasOb/AI+JP94/zrR8PRNJrURHRAWP5Y/rXzOVValPMIKH2pWa7pvW/wAj0MTGMqDv0RGtiya99jjlaJhIQsg6juKbdWU39sPaCRp5SwG9urcVeDiTxluU5Hm4/IYqK/ujZ+KJLhRu2ODj1+UV1VcNho0ZSekVW5b6/Dbtt+FzONSo5pLflv8AMe2hW8LBLrVIYpe6bc4/WqOoWK2MiKlxHOrruDJ6VqTW+m6zMZba6+z3D9Y5BwT/AJ9KzZdNmstRhgu1GHcAMDkMM08dhaag3QorkbSU1Jv79dG/RBRqSb9+WvZq33Fi20F5LUXF5cJaRt90v1P6io77S4LW186C/iuPm27VHP8AM1a8UyMb+KHoiRggfUn/AArDrHMFg8LUnhYUruOnM273722+ViqPtakVUct+lkadjokl1bfaZ5ktoOzv3qY+H1liZrC+iunXkoBg/wAzU/iVjHBZwJxGEJwO+MVnaLI0esW5Q43NtPuDXVUo4HD4qOBnS5nonK7vd21S20v1TM4zrVKbrKVt9Ldh2m6V/aDzRmbypYhnYUzn9az2UoxVhgg4I9K3rqcaf4s8xeFYjf8AQjn/ABqLVdNJ8QLHGPluWDAj9a58Tl0FRcaKvOE3CXnf4X5di6dd895bNXX6laXSvJ0dL6WbDSH5YtvX8c+lSWmiNNai5u7hLWE/dZ+Sf5VY1+ZZNQgskOIocKQPU/8A1qv63aW9w0Mc9+lqsa/KhXOffqK9BZbhnUquEeZUlGNnKylJ7tttWt2TRj9Yqcsbu3Nd7Xsuhk3GhFLRriyuUu41+9sGCP1NV9M03+0pJEEvllE3fdzn261s6UthpjS51OKVZFwVxj+pqDw1tGpXWzlQpx9M1Mctw08Th04pc91KKlzWts7pt6+oPEVFTnZ3ts7WK66CkcSm+v4rWRhkRtgn+YrIOAxwcjPB9alupXnu5ZJDlmYkmoa+fxdTDyfLQp8qXW7bfr0XyR3U4zSvN3/QK6G7/wCRPtv94fzNc9XQ3f8AyJ9t/vD+Zruyr+Hif+vb/NGOJ+Kn/iOerq9Y043rW7vOkEMcfzSP6muUrofFEjbbSPPy7C2PfitcslShgcTKrHmXuaXtfVk4hSdamou25B/wj6TQu9hfxXLKMlAMf1NZMUMk06wxoTIxwF961PDBI1fAPBjOf0q1ocat4hu2PVC+P++q1hgcPjVQlSjyc8nFpNtaWd1e72JdadJzUneyuiudAhh2pd6nDDKR9zGcfqKpajpk2nSKJCHjf7ki9DWhc6bZT3UkkusRh2Ykgp09utSanLaDw+ltHdx3EkRG0jr+X0ravgMO6VX92ocqvF86k3bo1d6tdkiIVp80dW776Wt+Bz1dJp4kl8Kyx2J/fhjuCnk8/wCFc3U9pez2MvmW0hQ9x2P1FeNluLhhazdRPlknF23V+q8zrxFJ1IpR3TuR5khl6tG6n6EVJbxNfX0cbyHdK2C55P1rbttWtdVkW21O1Te/yrIvr/MVUSy/s/xNDAG3LvBUnrg11f2fC9OpSqc9JySe6ab6NenVGft3rGStJK49/DywSN9rvooI84RmHL/hmo7zQmgtPtNrcJdQjlmUYx+po8SOzaw4bOFUACrXhdi32qFuYygJH6V3rD4CrjpYCNK2rSld3TV+m1vx8zDnrRoqs5X20sY9lZTX9wIrdcnqSeij3rTOg2qyeW+rQrL0K7R19OtT6N/o+j6jNH/rFyAe/A4rnScnJ5NcLp4XB4elOrT55Tu9W0kk7aWtqbc1SrUkoyskW9Q06fTphHOAQ3KsvRhVqDQZbmzgngkBMrYKlcBBzzn8KuXx8/wlbSy8uhABP4inSTPD4Oi8s4LnaSPTJrtjl2EhXqOabh7NTSvqr20v96MnXquEbb81inNpFnDjOrQk7sMAudv5GtHVbCza2s45L1bdY0IQmMnf0561y9b3iT/UWH/XM/0qMNXw7wmJnGgkko6Xlr73e9/PQdSFRVaac317dvQboCJDr7RxSiVAjAOBjd07Vl353ajcE/8APVv51a0GZINWR5XVF2kFmOB0qjcMGupWByC5II+tcFerGWXQitPfk7dtF8zaEWq7b7L9SOiiivHOoKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKwvEHg7SPEaE3tvsuMYW4i+Vx9fX8a3aK1o16tCaqUpNNdUTKEZq0ldHhniP4davoW+a3U39mOfMhX5lH+0vX8RkVyNfUNct4i+H+j6/vlEf2O8PPnwjG4/7S9D+h96+3y7itq0Mav+3l+q/wAvuPIr5b1pP5Hg9FdD4h8E6x4dZnuYPPtQeLmH5l/Huv41z1fc0MRSxEFUpSUl5HkThKD5ZKzCiiitiAooooAvaTrF/ol6t1plw0Eg64PDj0I7ivYvCXxDsfEOy1vdtnqB4EZPySn/AGT6+x5+teH0A4ORwa8fMsnw2Yx99Wl0kt/n3R1YfFVKD027H1DRXj/hH4nXGneXZeIC9zagYW4HMkf1/vD9fr0r1qzvLfULRLmymSeGQZV0OQa/L8wyvEZfPlqrTo1s/wCux9DQxFOurx37E1FFFeYdAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQBmn/AJKL4T/67XX/AKTvXpdeaH/kovhP/rtdf+k716XX6xwz/wAi2Hq/zPm8w/3h/IKKKK+jOAKKKKACgjNFFAEajlvrS4pV6t9adigCPbRtp+KMUAR7aNtSYoxQBFso2D0qXFGKAIilJ5YqXFGKAIvLHpSeXU2KMe1AEPlCkMQqfFJigCldxD7HN/1zb+Vcz5Qrrrsf6FP/ANc2/lXL4r4jiZ2rU/R/mengvhZAYs8dqyv+EV0kaWmnpamO2jcyIscroVYkkkMCGHU963MUYr5aNWcfhdjucU9zM07Q7HSkdbKHYZMb3d2kd8dMsxJP4mqsPhDRYLsXENmY2V/MEazSCINnOfL3bM59q3cUYqvb1bt8z131Fyx7GbqWgabq7xvfW5aWMEJLHI8Uig9QHQg49s0+TQ9Om0pNNltVe0TG1GJJUg5BDZznPOc5rQxRUe1qWS5nptrsPlXYz9M0LTtHaR7C32SS4EkskjSSMB0BdyWIHpmrFnY29gsq2kfliaVpn+YnLsck81YoqZVJybcm3caSWxRXRNOXSW0z7KjWTbt0LksDk7j156nNVrXwto9nNDNDasZoH3xyyzSSOhwRgMzE4wTx09q16Kr21RJpSeu+ocsexj3/AIV0nUdQkvbmO5FxIqq7w3s0O4DpkI4FWLTQNLsdNlsLayiW2nz5qEbvNz1LE5LH3NaFFN1qriouTsvMOWN72MW38IaJbNG0dmzNE6vE0s8khjIII2lmO0ZA4GBWlHYW0WoTXsceLidFSR9x+YLnAx07mrFFKVWpP4pN/MFFLZFP+ybL/Tf3P/H/AP8AHz87fvPl2+vHHHGKWbS7O40k6ZLDuszEIjHuI+UDGM5z+tW6Kn2k+4WRS1HRtP1a1SDULZZkjO6M5KtGfVWBBU+4NR2mgadY2Vxa28L+VcgrN5kzyM4xjlmJbofWtGimqtRR5VJ29Q5Ve9hlvBHa20cEC7YokCIuScADAHNPooqG23djNDRv+Qh/wA1v1z+j/wDIQH+6a6Cv0Phz/cvm/wBDyMZ/F+QUUUV9EcYUUUUAFFFFADR/rD9B/WnU0f6w/Qf1p1ABRRRQAUUUUAFFFFABRRRQAU1/uj6j+dOpr/dH1H86AHUUUUARzp5kDx5xuUjPpxXLSeGzH/y9Z/7Z/wD166xuRVaSLNUpOOxhVoU6tudXOUfRCv8Ay2z/AMA/+vVeXTmj/jz+FdW9rmq01iWzxT9pLuZfUcP/AC/izkZQ8f8ADn8arNdSL/yxz/wL/wCtXUzaZuzVVtHBzkGj2ku4fUcP/L+LOdN9IP8Al3/8f/8ArU038v8Az7f+P/8A1q6E6Ov92k/sgf3R+VHtJdw+o4f+X8Wc6dRmH/LsP++//rU06ncdrQf99/8A1q6L+yR/d/KmnSfaj2ku4fUsP/L+LOdOqXQ/5cx/33/9amHVrztZL/33/wDWrpDpPtTTpH+zR7SXcf1LD/y/mc0dZvAf+PJf++z/AIUw63ej/lzT/vo10jaR8/3e1IdHH939KPaS7h9Sw/8AL+ZzJ1+8H/Lmn/fRpp8RXY/5dE/M10raMO6Uw6Ip/g/Sjnl3D6nQ/lOdHiK7P/LtH+ZqaPW7lyMwxj862xoSZ/1Y/KrEOgR55Wjnl3H9TofymVDeyyDlFH51radALt8SEj/drRh8PxHoK0bPRlt33LRzy7h9UofylWPQLZ/vSS/gR/hXSxdKgSHFWUXAqXJvc1p0oU/gVjyrwP8A8iLo/wD16rW9WD4H/wCRF0f/AK9Vrer8Nxn+81P8T/M+0pfw4+iCiiiuU0Ctrw1PDBdzGeVIgUwC7AZ596xaK68FinhMRGvFXcTOrTVWDg+puNo1m8jMdYtgCScAj/4qpTf6fo9q8Wmt59w4wZD0H4/4Vz1Fd0c0hRvLDUVCT+1dtr0u9DF4dy0qSbXbRF7SpVXWIJZnCjflmY4H51NfG2ufEUnmzAW7sMyIc/w/41l0VyQxjjh1QcU1zc2vXS1vQ0dJOfOn0sbJ0Sz3ZGr2+z3Iz/OjW9Qhm+zw2khkFuP9ae5/yKxqK3nmEVRlSoUlBStfVvbVbvQhUHzKU5Xt6HRzyWGu28bzXK2lzGMHf0NZ17p1paWpePUI7iUkAJHjp+ZrNop4jMYYlOVWknUatzXf32va4QoOm7Rk7dtDfW5s9Y06K3vJxb3EPCyN0NLaW2naTL9qmv47h0HyJFg8/nXP0VrHNvejVqUoyqRtaTv02bV7Nol4bRxjJqL6E95dNeXkk78FznHoOwrpbHULOWxt7m6mjFxboy7WYbj+H4VydFY4LNKuErTq25nLe/e90/VMqth41IqO1iSaZp7h5nPzOxb6VuvPY65ZxLdXAtbqIY3N0Nc9RWOGx06LmppTjP4k+vW+mqfmXUoqdrOzWxstpOnwozzarG4A4WLBJP5mjw3PFBdTmeVIwY8AuwGefesaitqeYU6OIhWo0lHl6Xbv6ttkyoylBwnK9/QdIcyMR6mm0UV5Td3c6ArduriFvCtvEs0ZlDDKBhuHXtWFRXZhsXLDxqRSvzx5TKpTU3Fvo7hW34jnhna18iVJNsZB2MDj8qxKKVLFSpUKlBLSdvwdxypqU4z7X/E1fD00cGq75pFjXYRudgBTLfUPsOuS3C/OhkYNg9VJ7Vm0VrDH1adKnTho4Sck/N2/yJdGMpSk+qsb9xp+m30zXFvqUUAkO4pJgYP4kVQ1Czs7SFBb3ouZi3zbB8oH+fes+irr42jWjJqhFSfVOX4K9kTCjOLXvtpegVrWmnafdWaM2oLBP/EsmMfrismiuXDVqdKTdSmpp9HdflY1qRlJe67G/b6fpthMtzcalFMIzuVI8HJ/Amq6Xv8AaHiaGcDapkAUH0FZFXNJ/wCQvbf9dBXp08cqk6VClBQhzJtK7u79W2c8qPKpTk7uzNvWLSyvr5t14ltOgAYSdGHY1Es9lomnypbXK3NzMMbk5A/KqHiH/kNS/QfyrMrrx2ZKhja0qdJKpeS5tfS9r2vbqZUcO50oqUnbTQ1NF1KOykkiuQTbzDDcZx71OdGsGk3Jq0AiJzgkbgPTrWJRXmUswiqMaNempqO1201fdaPY6JUXzucJWb3NjWNRglt4rGxyYIf4v7xp9xcQt4VghEqGUPygYbhye1YlFOWaVZVKk5Je/Hl8ktNvSwlh4qMUujuFdHcGz1nT7Ym8itpYRgiQgfXv7VzlFY4TGfV4zhKKlGas079HdaourS9o007NGtYWenjVJYby4SSJF+V921WP1zWfeJCl5Kts26IMQpznIqGis6uIhOiqUaaVm3frZ9L9kONNqXM5XCiiiuQ1CiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAQgMpVgCCMEHvXFeI/hlper7p9Mxp10eTsXMbn3Xt+H5Gu2orqwuMr4SfPQk0/63XUzqUoVVaaufOuueF9W8OzbdStWWMnCzJ80bfQ/wBDzWRX09NDFcQtDcRpLE4wyOoKsPcGvPvEfwos7vfcaBILSY8+RISY2+h6r+o+lfeZdxVSqWhi1yvutv8ANfieNXy6UdaWvkeRUVe1bRdQ0S6+z6payW7/AMJYfK/uD0P4VRr7KE41IqcHdPqjymnF2YUUUVYgrZ8O+KNS8M3Xm6fLmJiPNgflJPw7H3HNY1FZVaNOtB06iun0ZUZSg+aLsz6B8MeMtM8Tw4t38i7UZe1kYbh7j+8Pcfjiugr5ignltp0mt5HiljO5HRsMp9Qa9R8I/FFJfLsfEzBH6LegcN/vgdPqOPXHWvzzNuGalC9XCe9Ht1Xp3/P1Pcw2YRn7tXR9z0yikR1kjV42DowBVlOQR6ilr4w9UKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigDNP8AyUXwn/12uv8A0nevS680P/JRfCf/AF2uv/Sd69Lr9Y4Z/wCRbD1f5nzeYf7w/kFFFFfRnAFFFFABRRRQA1erfWnU1erfWnUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAQ3f/AB5T/wDXNv5Vy1dTd/8AHjP/ANc2/lXLV8NxP/Gp+j/M9TA/Cwooor5I7wooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigC/o/wDyEF/3TXQVz2kf8hFfof5V0NfoXDf+5P8AxP8AJHkYz+J8gooor6Q4wooooAKKKKAGj/WH6D+tOpo/1h+g/rTqACiiigAooooAKKKKACiiigApr/dH1H86dTX+6PqP50AOooooAKTaKWigBpWmlAakoxmgCu0IPamm3X0qzijbQBU+zL6UhtV9Kt7aNvtQBT+yikNovpV3bRtoAo/ZF9KabMelX9tG2gDNNmPM6dvSg2Q9K0Co8wfSl20AZpsh6U02I9K1NlGygDLFkPSpUtAO1X9lGygCKOILUwWlApwGKADAooooA8o8D/8AIi6P/wBeq1vVy3g4eIE8G6Utr4ee4hFsoWX7ZEu8euCcitrPif8A6Fd//A+H/GvybE5HmM685RpOzb7d/U+lp4ugoJOXQv0VQz4n/wChXf8A8D4f8aM+J/8AoV3/APA+H/Guf+wcy/59P71/mX9cw/8AMX6KoZ8T/wDQrv8A+B8P+NGfE/8A0K7/APgfD/jR/YOZf8+n96/zD65h/wCYv0VQz4n/AOhXf/wPh/xoz4n/AOhXf/wPh/xo/sHMv+fT+9f5h9cw/wDMX6KoZ8T/APQrv/4Hw/40Z8T/APQrv/4Hw/40f2DmX/Pp/ev8w+uYf+Yv0VQz4n/6Fd//AAPh/wAaM+J/+hXf/wAD4f8AGj+wcy/59P71/mH1zD/zF+iqGfE//Qrv/wCB8P8AjRnxP/0K7/8AgfD/AI0f2DmX/Pp/ev8AMPrmH/mL9FUM+J/+hXf/AMD4f8aM+J/+hXf/AMD4f8aP7BzL/n0/vX+YfXMP/MX6KoZ8T/8AQrv/AOB8P+NGfE//AEK7/wDgfD/jR/YOZf8APp/ev8w+uYf+Yv0VQz4n/wChXf8A8D4f8aM+J/8AoV3/APA+H/Gj+wcy/wCfT+9f5h9cw/8AMX6KoZ8T/wDQrv8A+B8P+NGfE/8A0K7/APgfD/jR/YOZf8+n96/zD65h/wCYv0VQz4n/AOhXf/wPh/xoz4n/AOhXf/wPh/xo/sHMv+fT+9f5h9cw/wDMX6KoZ8T/APQrv/4Hw/40Z8T/APQrv/4Hw/40f2DmX/Pp/ev8w+uYf+Yv0VQz4n/6Fd//AAPh/wAaM+J/+hXf/wAD4f8AGj+wcy/59P71/mH1zD/zF+iqGfE//Qrv/wCB8P8AjRnxP/0K7/8AgfD/AI0f2DmX/Pp/ev8AMPrmH/mL9FUM+J/+hXf/AMD4f8aM+J/+hXf/AMD4f8aP7BzL/n0/vX+YfXMP/MX6KoZ8T/8AQrv/AOB8P+NGfE//AEK7/wDgfD/jR/YOZf8APp/ev8w+uYf+Yv0VQz4n/wChXf8A8D4f8aM+J/8AoV3/APA+H/Gj+wcy/wCfT+9f5h9cw/8AMX6KoZ8T/wDQrv8A+B8P+NGfE/8A0K7/APgfD/jR/YOZf8+n96/zD65h/wCYv0VQz4n/AOhXf/wPh/xoz4n/AOhXf/wPh/xo/sHMv+fT+9f5h9cw/wDMX6KoZ8T/APQrv/4Hw/40Z8T/APQrv/4Hw/40f2DmX/Pp/ev8w+uYf+Yv0VQz4n/6Fd//AAPh/wAaM+J/+hXf/wAD4f8AGj+wcy/59P71/mH1zD/zF+iqGfE//Qrv/wCB8P8AjRnxP/0K7/8AgfD/AI0f2DmX/Pp/ev8AMPrmH/mL9FUM+J/+hXf/AMD4f8aM+J/+hXf/AMD4f8aP7BzL/n0/vX+YfXMP/MX6KoZ8T/8AQrv/AOB8P+NGfE//AEK7/wDgfD/jR/YOZf8APp/ev8w+uYf+Yv0VQz4n/wChXf8A8D4f8aM+J/8AoV3/APA+H/Gj+wcy/wCfT+9f5h9cw/8AMX6KoZ8T/wDQrv8A+B8P+NGfE/8A0K7/APgfD/jR/YOZf8+n96/zD65h/wCYv0VQz4n/AOhXf/wPh/xoz4n/AOhXf/wPh/xo/sHMv+fT+9f5h9cw/wDMX6KoZ8T/APQrv/4Hw/40Z8T/APQrv/4Hw/40f2DmX/Pp/ev8w+uYf+Yv0VQz4n/6Fd//AAPh/wAaM+J/+hXf/wAD4f8AGj+wcy/59P71/mH1zD/zF+iqGfE//Qrv/wCB8P8AjRnxP/0K7/8AgfD/AI0f2DmX/Pp/ev8AMPrmH/mL9FUM+J/+hXf/AMD4f8aM+J/+hXf/AMD4f8aP7BzL/n0/vX+YfXMP/MX6KoZ8T/8AQrv/AOB8P+NGfE//AEK7/wDgfD/jR/YOZf8APp/ev8w+uYf+Yv0VQz4n/wChXf8A8D4f8aM+J/8AoV3/APA+H/Gj+wcy/wCfT+9f5h9cw/8AMX6KoZ8T/wDQrv8A+B8P+NGfE/8A0K7/APgfD/jR/YOZf8+n96/zD65h/wCYv0VQz4n/AOhXf/wPh/xoz4n/AOhXf/wPh/xo/sHMv+fT+9f5h9cw/wDMX6KoZ8T/APQrv/4Hw/40Z8T/APQrv/4Hw/40f2DmX/Pp/ev8w+uYf+YnvrC01K1a2v7eO4hbqki5H1+tebeIvhN9+48Nze/2WZv/AEFv8fzr0LPif/oV3/8AA+H/ABoz4n/6Fd//AAPh/wAa9HA4PPMDK9CDt2urP5X/AOCYVquDrK02fOt7Y3WnXTW1/byW8y9UkXB+v096r19B6toura5a/Z9U8G+en8JN9DuX3BzkV51qvwj8TRPJNpukTGAciJ7mJ3Ue2G+b8q++wOKxFaNsRScJfJr+vX7zxq1OEH7kro4GipJ7ea1neC5ieGWM4eORSrKfQg9Kjr0jnCiiigDp/CvjrUfDMghybqxJ+a3dvu+6H+E/p/OvZ9D8Q6d4isvtOmT7wOHjbh4z6MP8ivnGrWnaleaTfJd6dO8E6dHX+RHQj2NfNZrw/Qx16lP3anfo/X/P8zvw2NnR92WqPpeivO/DvxPl1WSCxn06M3z/AChvtKxJIfYvwCfTPJ6eldrnxP8A9Cu//gfD/jXwsuH8yi2vZX+a/wAz2VjcO1fmL9FUM+J/+hXf/wAD4f8AGjPif/oV3/8AA+H/ABqf7BzL/n0/vX+YfXMP/MX6KoZ8T/8AQrv/AOB8P+NGfE//AEK7/wDgfD/jR/YOZf8APp/ev8w+uYf+Yv0VQz4n/wChXf8A8D4f8aM+J/8AoV3/APA+H/Gj+wcy/wCfT+9f5h9cw/8AMX6KoZ8T/wDQrv8A+B8P+NGfE/8A0K7/APgfD/jR/YOZf8+n96/zD65h/wCYv0VQz4n/AOhXf/wPh/xoz4n/AOhXf/wPh/xo/sHMv+fT+9f5h9cw/wDMX6KoZ8T/APQrv/4Hw/40Z8T/APQrv/4Hw/40f2DmX/Pp/ev8w+uYf+Yv0VQz4n/6Fd//AAPh/wAaM+J/+hXf/wAD4f8AGj+wcy/59P71/mH1zD/zDD/yUXwn/wBdrr/0nevS68utU1Z/iJ4YOp6Q1gqS3JVjcRybv9HcH7p46ivUa/Rchw9XDYGNKsrSTenzPDxlSNSs5Rd0FFFFe4cYUUUUAFFFFADV6t9adTV6t9adQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQBDd/wDHlP8A9c2/lXL11N3/AMeU/wD1zb+VcvivhuJl++p+j/M9TBfCxtFOxRivk7HeNopcUYpAJRS4ooASiiqd3rGmWE6QX2o2ltLJ9yOadUZvoCeaqMZSdoq4XS3LlFZFtq083i++0plj8i3tIZ0YA7izs4OTnGPlHb1q3HrOly35sYtStHux1t1nUyD/AIDnNXKlNO1ul/kxKSZcoqrfarp+mKralfW1mHOFNxMse76ZNOk1Czisvtkt3AlrjPntKAmPXdnFTySsnbcd0WKKr2WoWWpQ+dp13BdxZxvglDr+YNWKlpxdmG4UUUUgCiiigAooooAvaR/yEk+h/lXQ1zuk/wDISj+h/lXRV+g8N/7nL/E/yR5ON/iL0CiiivpTiCiiigAooooAaP8AWH6D+tOpo/1h+g/rTqACiiigAooooAKKKKACiiigApr/AHR9R/OnU1/uj6j+dADqKKKACiiigAooooAKKKKACiiigAooooAKKKKAG/8ALQfSnU3/AJaD6U6gAoxRRQAYoxRRQAUUUUAFFFFAHIfD/wD5J9ov/XqtdHXOfD//AJJ9ov8A16rXR0DCiiuZ+Id5dWHgi6nsLmS2n8+2QSxHDKGuI1bB+jEfjTSu7Ck1FXZ01FePeZq3/Qx6v/4ED/4mjzNW/wChj1f/AMCB/wDE16H9nV/I8j+2MN5/cew0V495mrf9DHq//gQP/iaPM1b/AKGPV/8AwIH/AMTR/Z1fyD+2MN5/cew0V495mrf9DHq//gQP/iaPM1b/AKGPV/8AwIH/AMTR/Z1fyD+2MN5/cew0V495mrf9DHq//gQP/iaPM1b/AKGPV/8AwIH/AMTR/Z1fyD+2MN5/cew0V495mrf9DHq//gQP/iaPM1b/AKGPV/8AwIH/AMTR/Z1fyD+2MN5/cew0V495mrf9DHq//gQP/iaPM1b/AKGPV/8AwIH/AMTR/Z1fyD+2MN5/cew0V495mrf9DHq//gQP/iaPM1b/AKGPV/8AwIH/AMTR/Z1fyD+2MN5/cew0V495mrf9DHq//gQP/iaPM1b/AKGPV/8AwIH/AMTR/Z1fyD+2MN5/cew0V495mrf9DHq//gQP/iaPM1b/AKGPV/8AwIH/AMTR/Z1fyD+2MN5/cew0V495mrf9DHq//gQP/iaPM1b/AKGPV/8AwIH/AMTR/Z1fyD+2MN5/cew0V495mrf9DHq//gQP/iaPM1b/AKGPV/8AwIH/AMTR/Z1fyD+2MN5/cew0V495mrf9DHq//gQP/iaPM1b/AKGPV/8AwIH/AMTR/Z1fyD+2MN5/cew0V495mrf9DHq//gQP/iaPM1b/AKGPV/8AwIH/AMTR/Z1fyD+2MN5/cew0V495mrf9DHq//gQP/ia9E8E3dxf+BNFu7yVprieyikkkc5LMVBJNc9fDToW5+p2YXGUsVf2fQ3aKKK5jsCiiigAorkPiPeXdnodj9gu57R5tQjiaSB9rbSr5GfwFcb5mrf8AQx6v/wCBA/8Aia6qOFqV480DhxOPo4aSjUvqew0V495mrf8AQx6v/wCBA/8AiaPM1b/oY9X/APAgf/E1v/Z1fyOX+2MN5/cew0V495mrf9DHq/8A4ED/AOJo8zVv+hj1f/wIH/xNH9nV/IP7Yw3n9x7DRXj3mat/0Mer/wDgQP8A4mjzNW/6GPV//Agf/E0f2dX8g/tjDef3HsNFePeZq3/Qx6v/AOBA/wDiaPM1b/oY9X/8CB/8TR/Z1fyD+2MN5/cew0V495mrf9DHq/8A4ED/AOJo8zVv+hj1f/wIH/xNH9nV/IP7Yw3n9x7DRXj3mat/0Mer/wDgQP8A4mjzNW/6GPV//Agf/E0f2dX8g/tjDef3HsNFePeZq3/Qx6v/AOBA/wDiaPM1b/oY9X/8CB/8TR/Z1fyD+2MN5/cew0V495mrf9DHq/8A4ED/AOJo8zVv+hj1f/wIH/xNH9nV/IP7Yw3n9x7DRXj3mat/0Mer/wDgQP8A4mjzNW/6GPV//Agf/E0f2dX8g/tjDef3HsNFePeZq3/Qx6v/AOBA/wDiaPM1b/oY9X/8CB/8TR/Z1fyD+2MN5/cew0V495mrf9DHq/8A4ED/AOJo8zVv+hj1f/wIH/xNH9nV/IP7Yw3n9x7DRXj3mat/0Mer/wDgQP8A4mjzNW/6GPV//Agf/E0f2dX8g/tjDef3HsNFePeZq3/Qx6v/AOBA/wDiagvrvWbbT7iePxFqxaKJnUNcDGQCfSk8urJX0Gs3wzdlf7j2iiqOiyPLoOnySuzu9tGzMxyWJUZJNXq889cKKKKACiiigAorybWL7Vp/F+uxR63qNtDbXaxRRQTBVVfJjbpg92NV/M1b/oY9X/8AAgf/ABNd1PA1akVKNrM8yrmmHpTcJXuj2GivHvM1b/oY9X/8CB/8TR5mrf8AQx6v/wCBA/8Aiav+zq/kZf2xhvP7j2GivHvM1b/oY9X/APAgf/E0eZq3/Qx6v/4ED/4mj+zq/kH9sYbz+49horx7zNW/6GPV/wDwIH/xNHmat/0Mer/+BA/+Jo/s6v5B/bGG8/uPQ/EvgvQ/Flvs1ezVpQMJcx/LKn0b+hyPavE/Fnwd1vQt9zpOdWshz+7XEyD3Tv8AUfkK6nzNW/6GPV//AAIH/wATR5mrf9DHq/8A4ED/AOJo/s6v5B/bGF8/uPEyCrEMCCDgg9qSvUdU8JW2rzvcXt5dy3LdZnKliff5ea4rWPCeo6Ruk2faLcf8tYx0HuO38qyq4OtSV2tPI3oZjh68uWLs/Mw6KKK4z0Ar0nwL8Xr/AMP+XYa95moaaMKj5zLAPYn7w9j+B4xXm1FAH2FpWrWGt6fHfaTdR3VtJ92SM9/QjqD7HmrlfIWk6/quhSO+kahcWnmY3iGQqHx6gda9B0HxZda2ojHiTV4brHzQtcjn3U7ef51tSpOrLlTVzCviI0I88k2vI98orx7zNW/6GPV//Agf/E0eZq3/AEMer/8AgQP/AImuv+zq/kef/bGG8/uPYaK8e8zVv+hj1f8A8CB/8TR5mrf9DHq//gQP/iaP7Or+Qf2xhvP7j2GivHvM1b/oY9X/APAgf/E0eZq3/Qx6v/4ED/4mj+zq/kH9sYbz+49horx7zNW/6GPV/wDwIH/xNHmat/0Mer/+BA/+Jo/s6v5B/bGG8/uPYaK8e8zVv+hj1f8A8CB/8TWt4LvtTHjuOzutWvby3k06eUx3MgYBlkhAI4HZm/Os6uCq0oOcrWNqGZUK9RU4Xuz0uiiiuI9IwNW/5Hnwv/v3X/ok11dcpq3/ACPPhf8A37r/ANEmuroEFFFFABRRRQAUUUUANXq31p1NXq31p1ABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAEV1/x5zf9c2/lXNV0t1/x5zf9c2/lXNV8TxJ/Fp+j/M9PBfCxMUYpaK+VsdwmKTFOopWGNxSYp9JilygNxXK+EbK0vLG+uby3imvZb6dblpUDNlZCFU57BQuBXWYrHvPCuj39813cWhEz48xopnjEmOm8KwDfjmt6UoxjKMm1e2q8vmv6RMk200ZK3MVj4/166nJEUGlW8j4GTgNMTWT4gmnk0Gzu49CsrC1a7t5IZTchZkLSLghFQjJzyN/c13H9k2X264vDApnuYVgmZiSHRc4XHT+I9u9ZsXgvQYVCrYllVgyLJPI4jIII2BmOzoPu4rpp4ijGanJPTl/BW7r9TNwk1ZeZBqmj30euPq+mxWd60kCwyWt3lThSTlHwdpOeQRg8ciq7Wq+JNG0y/wBHigtHs5WdLS6iDRbhlGRgp4wc4YZx15rX1Dw3pmp3X2m7im83AUtFcyxbgOxCMAfxpbnw7pd1YwWj2xjgtxiFYJXhKfQoQf1rKNeKjHV3XW3S1rb6/gVyu7K+g3wnnvbSfTY9PvrdlNwkLBkfcPlYMACRgdwCK2aqadpNlpMLR2EHlB23OxYuznplmYkk/U1cxXLVlGU24bf16/maRulqJRS0lZDCiiigAooooAuaV/yE4vx/ka6Ouc0r/kJxfj/I10dfoHDX+5y/xP8AJHk43+IvQKKKK+mOIKKKKACiiigBo/1h+g/rTqaP9YfoP606gAooooAKKKKACiiigAooooAKa/3R9R/Ojf8A7LflSO3A+Vuo7e9AD6Kbv/2W/Kjf/st+VADqKbv/ANlvyo3/AOy35UAOopu//Zb8qN/+y35UAOopu/8A2W/Kjf8A7LflQA6im7/9lvyo3/7LflQA6im7/wDZb8qN/wDst+VADqKbv/2W/Kjf/st+VAB/y0H0p1M3fvPut09KXf8A7LflQA6im7/9lvyo3/7LflQA6im7/wDZb8qN/wDst+VADqKbv/2W/Kjf/st+VADqKbv/ANlvyo3/AOy35UAcl8P/APkn2i/9eq10dc58P/8Akn2i/wDXqtdHQMK5P4m/8iDc/wDX1Z/+lUVdZXJ/E3/kQbn/AK+rP/0qiq4fGjOp8EvQ42qmnwa3q4uZLE6esUNw8I87eGO3vxn1FW6u+Cf+QfqP/YRm/wDZari3MsTluAVbDStLmS2vpZ9z57h7B0MZiZU68bq1/wAUUv7C8S/89NJ/OT/Cj+wvEv8Az00n85P8K7Givy7/AFzzr/n4v/AV/kfc/wCr2W/8+/xf+Zx39heJf+emk/nJ/hR/YXiX/nppP5yf4V2NFH+uedf8/F/4Cv8AIP8AV7Lf+ff4v/M47+wvEv8Az00n85P8KP7C8S/89NJ/OT/Cuxoo/wBc86/5+L/wFf5B/q9lv/Pv8X/mcd/YXiX/AJ6aT+cn+FH9heJf+emk/nJ/hXY0Uf6551/z8X/gK/yD/V7Lf+ff4v8AzOO/sLxL/wA9NJ/OT/Cj+wvEv/PTSfzk/wAK7Gij/XPOv+fi/wDAV/kH+r2W/wDPv8X/AJnHf2F4l/56aT+cn+FH9heJf+emk/nJ/hXY0Uf6551/z8X/AICv8g/1ey3/AJ9/i/8AM47+wvEv/PTSfzk/wo/sLxL/AM9NJ/OT/Cuxoo/1zzr/AJ+L/wABX+Qf6vZb/wA+/wAX/mcd/YXiX/nppP5yf4Uf2F4l/wCemk/nJ/hXY0Uf6551/wA/F/4Cv8g/1ey3/n3+L/zOO/sLxL/z00n85P8ACj+wvEv/AD00n85P8K7Gij/XPOv+fi/8BX+Qf6vZb/z7/F/5nHf2F4l/56aT+cn+FH9heJf+emk/nJ/hXY0Uf6551/z8X/gK/wAg/wBXst/59/i/8zjv7C8S/wDPTSfzk/wo/sLxL/z00n85P8K7Gij/AFzzr/n4v/AV/kH+r2W/8+/xf+Zx39heJf8AnppP5yf4VUsJrmSS8hvREJrW4MJMOdpwqnPP1rvK4O2/5C+tf9hB/wD0BK+w4R4gzDM8dKlip3iot7Ja3XY+f4gyrB4PCKpQhZ3S3Zbru/h7/wAk38P/APYPh/8AQBXCV3fw9/5Jv4f/AOwfD/6AK+2zT7Hz/Q8fI/8Al58v1OjooorxT6QKKKKAOK+J/wDyBNL/AOwpD/6C9ctXU/E//kCaX/2FIf8A0F65avfyz+E/U+Uzv+NH0/UqWser6pqF9Dpv2JY7R0Um4L5O5A3b61b/ALC8S/8APTSfzk/wqfwh/wAhbXf+u0P/AKKFdVX5ZnnFOa4PMq1CjUtGLstF/kfYZbkeAr4OnVqQu2lfVnHf2F4l/wCemk/nJ/hR/YXiX/nppP5yf4V2NFeP/rnnX/Pxf+Ar/I7/APV7Lf8An3+L/wAzjv7C8S/89NJ/OT/Cj+wvEv8Az00n85P8K7Gij/XPOv8An4v/AAFf5B/q9lv/AD7/ABf+Zx39heJf+emk/nJ/hR/YXiX/AJ6aT+cn+FdjRR/rnnX/AD8X/gK/yD/V7Lf+ff4v/M47+wvEv/PTSfzk/wAKP7C8S/8APTSfzk/wrsaKP9c86/5+L/wFf5B/q9lv/Pv8X/mcd/YXiX/nppP5yf4Uf2F4l/56aT+cn+FdjRR/rnnX/Pxf+Ar/ACD/AFey3/n3+L/zOO/sLxL/AM9NJ/OT/Cj+wvEv/PTSfzk/wrsaKP8AXPOv+fi/8BX+Qf6vZb/z7/F/5nHf2F4l/wCemk/nJ/hR/YXiX/nppP5yf4V2NFH+uedf8/F/4Cv8g/1ey3/n3+L/AMzjv7C8S/8APTSfzk/wo/sLxL/z00n85P8ACuxoo/1zzr/n4v8AwFf5B/q9lv8Az7/F/wCZx39heJf+emk/nJ/hR/YXiX/nppP5yf4V2NFH+uedf8/F/wCAr/IP9Xst/wCff4v/ADOO/sLxL/z00n85P8KP7C8S/wDPTSfzk/wrsaKP9c86/wCfi/8AAV/kH+r2W/8APv8AF/5nHf2F4l/56aT+cn+FH9heJf8AnppP5yf4V2NFH+uedf8APxf+Ar/IP9Xst/59/i/8zgrd72PVLyx1H7P5lsIzmDdtO4E9/wAKXVv+QLe/9e8n/oJqW5/5HPWf92D/ANAqLVv+QLe/9e8n/oJr9nyjEVcVllKvVd5Sjdn5xmNGnQzCdKmrJPQ9Z0H/AJFzTf8Ar0i/9AFaFZ+g/wDIuab/ANekX/oArQrxD7MKKKKACiiigDyK/wD+Rz8Sf9f6/wDpNDVLVrxtO0e6vI1DtBE0gVuhwM1dv/8Akc/En/X+v/pNDWV4n/5FXUv+vZ/5V9PQbWFTXY+JxSUsc0+5qf2F4l/56aT+cn+FH9heJf8AnppP5yf4V2NFfhn+uedf8/F/4Cv8j9K/1ey3/n3+L/zOO/sLxL/z00n85P8ACj+wvEv/AD00n85P8K7Gij/XPOv+fi/8BX+Qf6vZb/z7/F/5nHf2F4l/56aT+cn+FH9heJf+emk/nJ/hXY0Uf6551/z8X/gK/wAg/wBXst/59/i/8zjv7C8S/wDPTSfzk/wo/sLxL/z00n85P8K7Gij/AFzzr/n4v/AV/kH+r2W/8+/xf+Zx39heJf8AnppP5yf4Uf2F4l/56aT+cn+FdjRR/rnnX/Pxf+Ar/IP9Xst/59/i/wDM8w1T4ZajqUhlH9l20p5LQtIA31GMVxOv+ENY8ONm/tt0GcC4h+aM/j2/HFfQtI6LIjJIoZWGCrDIIpUeLMcqnNXtJelvyOn+y6EYctO6+d/zPl+ivZfEfws07Ud8+isNPuDz5eMxMfp1X8OPavLdZ8PanoFx5WqWrxZOEkHKP9GHB+nWvtsvzjCY9WpytLs9/wDg/I8uthatH4lp3MylVmRgyEqynIIOCDSUV65ynXaR42vgYrW9ktwPu/aZ1Y4/3tv88V38OkeIbiFJre40eWJxuV0eRlYeoIHNeJV0PhfxnqXhiYC3bz7NmzJayH5T7qf4T7/mDXLmGIzX2d8FVs10aTv831/rQxpYDL3L99T37X/I9P8A7C8S/wDPTSfzk/wo/sLxL/z00n85P8K2fD3ijTfEtp5unzfvFH7yB+Hj+o9PccVsV8DV4tz2jN06k7NdHFf5HsxyDK5rmjC69X/mcd/YXiX/AJ6aT+cn+FH9heJf+emk/nJ/hXY0Vn/rnnX/AD8X/gK/yK/1ey3/AJ9/i/8AM47+wvEv/PTSfzk/wqpqll4i0rR7zUJTpbpawPMyqZMsFBOBx7V3lY3jH/kR9b/68J//AEA1tQ4wzidWMZVFZtdF39CZ8P5aotqn+L/zMZTlQT3FX/B//JSrf/sFXP8A6NgrPT/Vr9BWh4P/AOSlW/8A2Crn/wBGwV+2Y7/d5fL8z84yv/fI/P8AJnqFFFFfMn2pgat/yPPhf/fuv/RJrq65PVzjxx4X4z8910/64muq3/7LflQIdRTd/wDst+VG/wD2W/KgB1FN3/7LflRv/wBlvyoAdRTd/wDst+VG/wD2W/KgAXq31p1MVuW+VuvpS7/9lvyoAdRTd/8Ast+VG/8A2W/KgB1FN3/7LflRv/2W/KgB1FN3/wCy35Ub/wDZb8qAHUU3f/st+VG//Zb8qAHUU3f/ALLflRv/ANlvyoAdRTd/+y35Ub/9lvyoAZdf8ec3/XNv5VzddFdN/oc3yt/q27e1c5XxXEn8Wn6P8z08F8LFopKWvljuDFJilooASilooASilopWASilxSYosAYpMUtFKwCYpMU6ilYY3FJin0YpcoDMUmKfijFLlAZiinYoxSsMs6V/yE4vx/ka6Ouc03jUYj16/wAjXQ7/APZb8q++4a/3OX+J/kjycb/EXoOopu//AGW/Kjf/ALLflX0xxDqKbv8A9lvyo3/7LflQA6im7/8AZb8qN/8Ast+VAAP9YfoP606mBv3h+Vug7Uu//Zb8qAHUU3f/ALLflRv/ANlvyoAdRTd/+y35Ub/9lvyoAdRTd/8Ast+VG/8A2W/KgB1FN3/7LflRQA6mv90fUfzp1Nf7o+o/nQA6iiigAooooAKKKKACisbxHrr6HBBJHAsxlYrhmxjArA/4WBN/z4R/9/D/AIVDnFOzO6jl+Irw56cbr1R3FFcR/wALBl/6B6f9/T/hR/wsGT/oHL/39P8AhS9pE1/srF/y/iv8zt6K4n/hYL/9A5f+/wB/9al/4WC3/QNH/f7/AOxo9pEP7Kxn8n4r/M7WiuK/4WEf+gaP+/8A/wDY0v8AwsL/AKhn/kx/9jR7SPcP7Kxn8n4r/M7L/loPpTq4v/hYPzZ/sztj/j4/+xpf+FhD/oGH/v8A/wD2NHtI9xf2XjP5PxX+Z2dFcb/wsFf+gaf+/wD/APY0o+ICH/mHH/v9/wDY0e0j3D+y8Z/J+K/zOxorj/8AhP0/6Bzf9/v/AK1H/Cfp/wBA9v8Av7/9an7SPcX9mYv+T8V/mdhRXH/8LAj/AOge3/f0f4Un/CwIv+fB/wDv6P8ACj2ke4f2Zi/5PxX+Z2NFUNG1VdX09bpIzEGYjaTnGKv1e5wThKEnGW6OQ+H/APyT7Rf+vVa6Ouc+H/8AyT7Rf+vVa6OgQVyfxN/5EG5/6+rP/wBKoq6yuT+Jv/Ig3P8A19Wf/pVFVw+NGdT4JehxtXfBP/IP1H/sIzf+y1Sq74J/5B+o/wDYRm/9lrh49/5Fcf8AGvyZ5PCf++y/w/qjpKKKK/Dz9MCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigArg7b/kL61/2EH/8AQErvK4O2/wCQvrX/AGEH/wDQEr9B4A/5GU/8D/NHynFf+4r/ABL9S3Xd/D3/AJJv4f8A+wfD/wCgCuEru/h7/wAk38P/APYPh/8AQBX6pmn2Pn+h8pkf/Lz5fqdHRRRXin0gUUUUAcV8T/8AkCaX/wBhSH/0F65aup+J/wDyBNL/AOwpD/6C9ctXv5Z/CfqfKZ3/ABo+n6k/hD/kLa7/ANdof/RQrqq5Xwh/yFtd/wCu0P8A6KFdVX4NxN/yOMR/i/Q/Scn/AORfR/woKKKK+ePUCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigDiLn/kc9Z/3YP8A0CotW/5At7/17yf+gmpbn/kc9Z/3YP8A0CotW/5At7/17yf+gmv6O4f/AORNQ/wI/IM4/wCRpU/xf5HrOg/8i5pv/XpF/wCgCtCs/Qf+Rc03/r0i/wDQBWhXmH1oUUUUAFFFFAHkV/8A8jn4k/6/1/8ASaGsrxP/AMirqX/Xs/8AKtW//wCRz8Sf9f6/+k0NZXif/kVdS/69n/lX01H/AHReh8Vif9/f+JHotFFFfy8fs4UUUUAFFFFABRRRQAUUUUAFFFFABUVzawXtu8F3DHPC4w0cihgfwNS0U02ndBuea+I/hNDNvuPDk3kP1NrMSUP+63UfQ5+orzPUdLvtIuzbalayW0o/hcdfcHoR7ivpaqmpaXY6vaG21K1juYj/AAuOnuD1B9xX1mXcT4jD2hiPfj/5N9/X5/eebXy+nPWGj/A+aaK9K8R/CaaHfceHJjOnX7LMwDD/AHW6H6HH1NedXNrPZ3D293DJBMhw0cilWH4Gvv8ABZjhsdHmoSv5dV6o8SrQqUXaaHWV7c6ddx3VjO8E8ZysiHBH+fSvWvCXxOttR2WWvlLW66LcdI5T7/3T+n06V49RWWYZXhswhy1Vr0a3X9diqGIqUHeO3Y+oaK8Q8JfES+8P7LS+3XmnDACE/PEP9gnt/snj0xXsWlavY63Yrd6ZcLPE3Bx1U+hHUH2Nfl+ZZRicul76vHpJbf8AAZ9Fh8VTrrTfsXaxvGP/ACI+t/8AXhP/AOgGtmsbxj/yI+t/9eE//oBrgwv+8Q9V+ZtU+B+hip/q1+grQ8H/APJSrf8A7BVz/wCjYKz0/wBWv0FaHg//AJKVb/8AYKuf/RsFf0zjv93l8vzPxvK/98j8/wAmeoUUUV8yfamBq3/I8+F/9+6/9EmurrlNW/5Hnwv/AL91/wCiTXV0CCiiigAooooAKKKKAGr1b606mr1b606gAooooAKKKKACiiigAooooAKKKKACiiigCK6/485v+ubfyrmq6W6/485v+ubfyrm8V8VxJ/Fp+j/M9PBfCxKKXFJXyx3BRRRQAtFJRQAtFJmloAKKKKACiiimAUYoooAMUmKWilYBKKWiiwCUUtGKVgLOm/8AIQj/AB/ka6Cuf07/AI/4/wAf5GugHSvu+HP90l/if5I8rGfxF6BRRRX0hxhRRRQAUUUUANH+sP0H9adTR/rD9B/WnUAFFFFABRRRQAUUUUAFFFFABTX+6PqP506mv90fUfzoAdRRRQAUUUUAFFFFAHIfEA/6LZD/AG2/kK4au3+IJ/c2I/2n/kK4iuSp8R9tlX+6R+f5sKKy5dVunv57bTrFLg25AlMlx5Z5GRtGDn6nFQ3Wo6mniC2tLW2gaN7dpGWScqc5UdQh6Z/HNRZna60F99tmbLukUbPIyoijLMxwAPUmmieIyKglQu67lXcMsvqB6cisW+eFrfX1jg8uVYP3km8nzP3Zxx2x0p0P/Ie0z/sHv/NKdiXWd7L+tbG3RVDWHhSC3NxB5wN1EFG8rtYtw3Hp6VFLqty17dWljYieW3K5LzbFIYZ64PPt/KlY0lUjF2ZqUVhnxBcSWBvbXTGkt4g3n75gjoV4YKMHdjB7itGe5uTbxSadarc+YNw8yXy1AxkZOCfyFFmJVoS2/JlulBxWSuuAabNPPbMk8M3kNArBsyEgABvQ5HNMi1XUf7aisLvT7aESRmUSLdl/lBAOB5Y55HcdetFmL20NNd/Jm2DQT6VhPr04t3vY9PL6chO6fzQHKg4LBMcj8QfatlXDoGU5VhkH1p2HGcZ/COJxTaKaTmkWejeCDnw+P+ujV0orl/A//IC/7at/SunHSuyPwo+Dxv8AvM/VnI/D/wD5J9ov/XqtdHXOfD//AJJ9ov8A16rXR1RyhXJ/E3/kQbn/AK+rP/0qirrK5P4m/wDIg3P/AF9Wf/pVFVw+NGdT4JehxtXfBP8AyD9R/wCwjN/7LVKrvgn/AJB+o/8AYRm/9lrh49/5Fcf8a/Jnk8J/77L/AA/qjpKKKK/Dz9MCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigArg7b/kL61/2EH/9ASu8rg7b/kL61/2EH/8AQEr9B4A/5GU/8D/NHynFf+4r/Ev1Ldd38Pf+Sb+H/wDsHw/+gCuEru/h7/yTfw//ANg+H/0AV+qZp9j5/ofKZH/y8+X6nR0UUV4p9IFFFFAHFfE//kCaX/2FIf8A0F65aup+J/8AyBNL/wCwpD/6C9ctXv5Z/CfqfKZ3/Gj6fqT+EP8AkLa7/wBdof8A0UK6quV8If8AIW13/rtD/wCihXVV+DcTf8jjEf4v0P0nJ/8AkX0f8KCiiivnj1AooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooA4i5/5HPWf92D/wBAqLVv+QLe/wDXvJ/6Caluf+Rz1n/dg/8AQKi1b/kC3v8A17yf+gmv6O4f/wCRNQ/wI/IM4/5GlT/F/kes6D/yLmm/9ekX/oArQrP0H/kXNN/69Iv/AEAVoV5h9aFFFFABRRRQB5Ff/wDI5+JP+v8AX/0mhrK8T/8AIq6l/wBez/yrVv8A/kc/En/X+v8A6TQ1leJ/+RV1L/r2f+VfTUf90XofFYn/AH9/4kei0UUV/Lx+zhRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAVma14e0vxBb+Vqlok2BhJOjp9GHI+nStOirp1J0pKdN2a6oUoqStJHjXiP4W6jpu+40Vm1C3HPl4xKo+n8X4c+1cI6NG7JIpVlOGVhgg+lfUFYfiDwhpHiRCb+323GMLcxfLIPx7j2Oa+0y7iqpC0MYuZd1v811/D5nk18ti9aWnkfPVaGja3qGg3wu9MuGik6MvVXHow7it/xH8ONY0PfNbIdQsxz5kK/Mo/2k6/iMj6VyFfcUq+Gx1FuDU4vf8A4K/zPIlCpRlroz3Twn8QNP8AEapbXG2z1HH+pZvlkPqh7/Tr9cZrU8Y/8iPrf/XhP/6Aa+eASpBBwRyCO1dlbfES9k8Lajo2shrv7RaSQwXGf3gYoQA2fvDOOev1r5DG8NOlXjXwe103Htr0/wAt/U9SjmHNBwq79zu0/wBWv0FaHg//AJKVb/8AYKuf/RsFZltNHcWscsDrJGygqynINafg/wD5KVb/APYKuf8A0bBX7BjtcNL5fmfmeWJrGRT8/wAmeoUUUV80faGBq3/I8+F/9+6/9EmurrlNW/5Hnwv/AL91/wCiTXV0CCiiigAooooAKKKKAGr1b606mr1b606gAooooAKKKKACiiigAooooAKKKKACiiigCK7/AOPOb/cb+Vc3XR3f/HnL/uN/Kucr4viP+LT9H+Z6eC+FhRRRXyx3BRRRQAYpMUtFACUUtFACUZpaMUgDNFJiigBaKSjNMBaKM0UAFFFFABRRRQBZ0/8A4/o/x/ka316Vz9j/AMfsf4/yroF6V91w7/ukv8T/ACR5WM/iL0Fooor6M4wooooAKKKKAGj/AFh+g/rTqaP9YfoP606gAooooAKKKKACiiigAooooAKa/wB0fUfzp1Nf7o+o/nQA6iiigAooooAKKKKAON+IJ+TTx7yf+y1xNdp8Qv8AmH/9tP8A2WuLrkqfEz7fKv8Ac4fP82Yer20l3cMF0Z5ZlXEF7FOkZT6tkMBnsAaWa2v7bULC9EJvnjtjBMI3VW3Eqdw3EDGQe9bdFTc63QTbd9/T/L8zFuLC5kXW9sXN1EFhG4fMfLx68c+tTR2c66vYzGP93FZtE7ZHDEpgfoa1KKVx+xje/wDW9yhq9tLdQW6wJuKXUUjcgYUNknmiztpYtW1CaRMRzGMxnI5wuDV+ii+hXs05c39df8zHtbC5j8O3dq8eJpDOVXcOdzMV56c5FVbnT7nzrQ3OntqNqtqsZtxIoEcndirEK3pnnGK6KinzMh0ItJX2OUawbT/D9/BLZwwvcXO61t4DxnCkbMY5BBPbkZ6Va06dE1CMahDqa3MymKKa+WLBHUqPLOAeM8jnHWti9sYr6NFkZ0aNw8ckbYZG9R+dQwaSqXMc91d3N7JFnyzOVAQnjICqozjvinzaGPsJRmuXZf1/wxhQaDHZJ9mm8M2l+VJ23QEQ3jPBfd82foDW+dH097xLx7KD7SgG2XYNy4GBg1dopOTZtDDwgrW/L/IpWuk2GnzSS2VpDA8n32jQAt9atU+msvpSNFFRVoo9C8C/8gJv+uzfyFdQOlcv4E/5AL/9d2/kK6gdK7IfCj4XHf7zP1OQ+H//ACT7Rf8Ar1WujrnPh/8A8k+0X/r1WujqjkCuT+Jv/Ig3P/X1Z/8ApVFXWVyfxN/5EG5/6+rP/wBKoquHxozqfBL0ONq74J/5B+o/9hGb/wBlqlV3wT/yD9R/7CM3/stcPHv/ACK4/wCNfkzyeE/99l/h/VHSUUUV+Hn6YFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABXB23/ACF9a/7CD/8AoCV3lcHbf8hfWv8AsIP/AOgJX6DwB/yMp/4H+aPlOK/9xX+JfqW67v4e/wDJN/D/AP2D4f8A0AVwld38Pf8Akm/h/wD7B8P/AKAK/VM0+x8/0PlMj/5efL9To6KKK8U+kCiiigDivif/AMgTS/8AsKQ/+gvXLV1PxP8A+QJpf/YUh/8AQXrlq9/LP4T9T5TO/wCNH0/Un8If8hbXf+u0P/ooV1Vcr4Q/5C2u/wDXaH/0UK6qvwbib/kcYj/F+h+k5P8A8i+j/hQUUUV88eoFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAHEXP/I56z/uwf+gVFq3/ACBb3/r3k/8AQTUtz/yOes/7sH/oFRat/wAgW9/695P/AEE1/R3D/wDyJqH+BH5BnH/I0qf4v8j1nQf+Rc03/r0i/wDQBWhWfoP/ACLmm/8AXpF/6AK0K8w+tCiiigAooooA8iv/APkc/En/AF/r/wCk0NZXif8A5FXUv+vZ/wCVat//AMjn4k/6/wBf/SaGsrxP/wAirqX/AF7P/KvpqP8Aui9D4rE/7+/8SPRaKKK/l4/ZwooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigArl/EfgDR/EO+by/sd43P2iFfvH/AGl6N+h966iit8Pia2Gn7SjJxfkROnCouWaujwDxF4H1jw4WkuIfPtB0uYMsoH+13X8ePc1ztfUJAIIIyD1Brz7xx4B0c6PfavYobGe2gedkiH7uTaucbex46jH0NfeZZxQqklSxcbN6XX6r/L7jxsRl3KnKk/keZaNr97ok+62fdExy8Lfdb/A+9es/DXXLbXPH0E1tuRk0q4WSNhyhMsHfv0NeRanol/pDgXkJCH7sq8o34/0PNVrS7uLG7jurKeSCeJtySxsVZT7EV+gOrVhB0ZbHzqo0KlSOIhv3XU+yKK4z4YeLbrxd4TNxqW03ltMYJZFUKJMAENgcAkHnHcdq7Ouc7DA1b/kefC/+/df+iTXV1xniO/s9M8X+GbnUbuC0t1kuQ0s8gRATCQOTxWx/wmvhX/oZtH/8D4v/AIqgRt0Vif8ACa+Ff+hm0f8A8D4v/iqP+E18K/8AQzaP/wCB8X/xVAG3RWJ/wmvhX/oZtH/8D4v/AIqj/hNfCv8A0M2j/wDgfF/8VQBt0Vif8Jr4V/6GbR//AAPi/wDiqP8AhNfCv/QzaP8A+B8X/wAVQBsr1b606sJfGvhbLf8AFS6P1/5/4v8A4qnf8Jr4V/6GbR//AAPi/wDiqANuisT/AITXwr/0M2j/APgfF/8AFUf8Jr4V/wChm0f/AMD4v/iqANuisT/hNfCv/QzaP/4Hxf8AxVH/AAmvhX/oZtH/APA+L/4qgDborE/4TXwr/wBDNo//AIHxf/FUf8Jr4V/6GbR//A+L/wCKoA26KxP+E18K/wDQzaP/AOB8X/xVH/Ca+Ff+hm0f/wAD4v8A4qgDborE/wCE18K/9DNo/wD4Hxf/ABVH/Ca+Ff8AoZtH/wDA+L/4qgDborE/4TXwr/0M2j/+B8X/AMVR/wAJr4V/6GbR/wDwPi/+KoA17hd8DrnG5SM/hWM9hsAPmZ/4DQ/jTwsVOPEuj9P+f+L/AOKqs/jDwuVH/FSaR0/5/wCL/wCKrixOAw+KalWje3m/0ZrCrOmrRY54CvQ5/CoJCyfw5/Gmv4r8Ln/mZNI/8Dov/iqry+J/DJ/5mLST/wBv0X/xVcv9i4D/AJ9/i/8AMv6zV7/kJLfvH/ywz/wL/wCtVV9cdf8Al0z/ANtP/rUkuv8AhpuniHSf/A6P/wCKqo+seGz/AMzBpR/7fY//AIqj+xcB/wA+/wAX/mH1mr3/ACLB8QyD/ly/8i//AFqb/wAJHJ/z4/8AkX/7Gqp1bw1/0H9L/wDA2P8Axpp1bw1/0HtLP/b7H/jR/YuA/wCff4v/ADD6zV7/AJFo+JJe1gP+/wB/9jTD4muO1iv/AH9/+tVf+1/Df/Qd0r/wMj/xpP7X8Odtd0v/AMDI/wDGj+xcB/z7/F/5h9Zq9yY+J7vtYp/38P8AhTD4ovu1gn/fZ/wqP+1/Dv8A0HdL/wDAyP8AxpDq/h3/AKDul/8AgZH/AI1X9j4H/n3+L/zD6xV7inxTqXawi/76NMbxXqg6WMH5mg6t4e/6Dmmf+Bkf+NNOq+Hf+g5pn/gZH/jT/sjA/wDPtfj/AJi+sVe40+LtV7WduPqG/wAaibxhq4P/AB6Wv/fLf41IdU8Pf9BvTP8AwMj/AMaY+peHjj/idaZ1/wCfuP8Axp/2Tgv+faD6xV7jD4y1YdbW1/75b/4qgeNNV721r/3w3/xVKdQ8On/mM6Z/4Fx/4037b4cP/MZ03/wLj/xp/wBlYL/n2he3q9yVPGOpN96C2H/AW/8AiquQ+J76TG6GD8Fb/GqKXnhvvremD/t8j/xq5DfeFx11/Sx/2+x/40f2Vgv+faD29XuX4tbun6xxfkf8a3bL/SYQz8H2rAj1HwsOniLSR/2/Rf8AxVatn4k8L28e3/hJNI/8D4v/AIqj+y8F/wA+0Ht6vc3La1RJQ4LZHrWqnSucTxf4WH/My6R/4Hxf/FVYXxp4VA/5GXR//A+L/wCKrro4elQjy0o2RnKcpu8mbtFYn/Ca+Ff+hm0f/wAD4v8A4qj/AITXwr/0M2j/APgfF/8AFVuSbdFYn/Ca+Ff+hm0f/wAD4v8A4qj/AITXwr/0M2j/APgfF/8AFUAbdFYn/Ca+Ff8AoZtH/wDA+L/4qj/hNfCv/QzaP/4Hxf8AxVAGyP8AWH6D+tOrCHjXwt5h/wCKl0foP+X+L3/2qd/wmvhX/oZtH/8AA+L/AOKoA26KxP8AhNfCv/QzaP8A+B8X/wAVR/wmvhX/AKGbR/8AwPi/+KoA26KxP+E18K/9DNo//gfF/wDFUf8ACa+Ff+hm0f8A8D4v/iqANuisVfGfhd3CJ4k0hmY4Ci+iJJ/76raoAKKKKACmv90fUfzp1Nf7o+o/nQA6iiigAooooAKKKKAOL+IP3tP+kn/stcZXaeP+XsPpJ/7LXHYrkqfEz7bK3/skPn+bI6Kfik21mencbRS4oxQAlVbvU7CwYLfX1tbMwyBNMqE/matVzbLL/aGsWsVj9ua4IJlDIFjygAV9xzgYz8oPWmlcxqzcErdTXF+lw9rJY3dnLbyswZhJuL4B4Qg4JBHPtWfZaqupa9cwxarEi28gRLWJo2MoCgljnJ6nHGOlLLbta3WgW8j+Y0RZC3qRERmptHA/tDV+B/x9/wDtNKrSxjzTlJJ6a6/dc1qKKKg7AooooAKKKKAPQfAv/ICk/wCu7fyFdOOlcx4F/wCQFL/13b/0Fa6euyHwo+Dx/wDvU/U5D4f/APJPtF/69Vro65z4f/8AJPtF/wCvVa6OrOMK5P4m/wDIg3P/AF9Wf/pVFW/rF9LpmjXV7b2cl7JbxmRbeM4aTHYV494l+MGk+JPCs2nfYLy1uZJreQE7XTCTo7c5B6KccVUNJIiprBpdjQq74J/5B+o/9hGb/wBlrmrfxXotzjZfxoT2kBTH5iuj8DOsmmX7xsHRtQlKspyCMLzXn8d1ITyuPK7+8vyZ5nC1KpTxsueLXu9fVHTUUUV+JH6QFFFY2oaodPvL+UpLKLaxE/lhwFb5m6DHB465/CtKdOVR2iKUlFXZs0Vgtreqrfx2X9jw+dcRNLATefIFXGfMOzKn5hwoYe9WF1pn0Nr4xQQSI7RulzciONWVip/eYPGR1x+FaPDVVZ2381/mSqkWa1FYVt4lFzpbXEUMMsy3K2wWG5DxM7YwRJj7vzDnbn2qNvE0tlbajNrNrbWi2UqRApd71dmxjLMihR8w5PTmq+qVr2tr6ry/zQvaw7nQ0ViaF4lt9auZ7ZJLOSaFFcmyuxcR7SSB8wAweOhH507XdeOilWIsSmwuwuL0QuwGchFKncePUVP1Wt7X2Vve7D9pHl5r6GzRXPSXV23iVpNMtY7hpbCJ/wB9MYlA3t1IVjnnpjt1qx/b7TWtr9itPMvLl3QQSS7FQpkPuYA8AjGQDnI4pvDVNLfp2vr2+Ye0ibNFYza+8Vu32i0CXMd1FbSxCXKjeRhlbHIw2eg/Cnavq1xax6hFZwo09tZ/aEaSTaCcsMdD02596lYao2lb8vL/ADQe0ja5r0VR0qe+uNJilv4YI7hkB2xTF1bjgklFxn0xx71kaXr2o/2LNe6tawf8fDQwLbzlmkbzSgUgooAzgZyc9TimsPUd7W0aW669u4e0SsdLRWQus3MBuItTso4LiO3e4jWGcyJIq9RuKqQemeO/ekttaumns/ttgtvb32BA6z72DbS2112gLwD0LUvq9S17fivw11+Qe0ibFFYUGsSrY20drC11d3M0yxpPMFACM2SzheAMDopPIHPWti2ad7dGu4kimI+dI5C6g+zEDP5CpqUZU/iHGSlsS0UUVkUFcHbf8hfWv+wg/wD6Ald5XB23/IX1r/sIP/6AlfoPAH/Iyn/gf5o+U4r/ANxX+JfqW67v4e/8k38P/wDYPh/9AFcJXd/D3/km/h//ALB8P/oAr9UzT7Hz/Q+UyP8A5efL9To6KKK8U+kCiiigDivif/yBNL/7CkP/AKC9ctXU/E//AJAml/8AYUh/9BeuWr38s/hP1PlM7/jR9P1J/CH/ACFtd/67Q/8AooV1Vcr4Q/5C2u/9dof/AEUK6qvwbib/AJHGI/xfofpOT/8AIvo/4UFFFFfPHqBRWdcXRi1yGLMmDayybQ4CnDJ1GM55659eDWbH4l1B47CX+x08vUcC3/0v5gxUt8424VcA8gsfauiOGqTV4/ml37+jIdSKdmdHRWXa6rNLZ3hubaK3ubN9kifaMx52hgQ5UcYI5Kj6VTtfFUc1neyOltJJaKrH7FdCeNtxIHz7VwcjnI496FhqrvZbW7ddg9pE6CisBvEVzZS3/wDbFnbW0NlbrO0kN2ZNwYkAfMigcqep9KXRfFNvq2oNZCSxeXyzKv2K9W5XaCBhiANp5HHI96p4SsoudtF5p+Yvawva5vUVm6zqjaXDG6mxG84ze3n2dfwO1sn2rLk1OW/vtFvtOtlle4tpiqSS7VX7nVgDxx1APalTw05xUujvrp0Tf6DlUSdjpqKxf7ff7P5bWf8AxMPtH2X7MJfl37d2d+Pu7ec4z7Z4pJNfmtbO9a+slju7ONZGhjm3o6scAq5UHseqjpS+rVe34r+reewe0ibdFUri/eK/htIoVd5oJJVLPtAK7eDweu7r2x0NVPDN9qOo6LFc6pDbxvIMo0MxfcMnqCi7fwzU+xn7P2nT173/AMh865uU2KK52x1zUEh1W61a3t1tbSd0QwTl3OMALtKKOc9c9TV621O7F7HbapYx2rzqzQmKfzQdvJVsquGwe2R15qp4apG97aea9fw6iVSLNSisG38Q3Ulva3lxpyw2NyyoJBcbpEZjtBKbcbScc7s8jinrq7QQyiOOS4uJL57eGKSUAFhz1x8qgAnoT9abwtVOzX4r+tA9pE26Kgs3upLcNfwRQTZOUhlMij/gRVf5VPXO1Z2Ze4UUUUgOIuf+Rz1n/dg/9AqLVv8AkC3v/XvJ/wCgmpbn/kc9Z/3YP/QKi1b/AJAt7/17yf8AoJr+juH/APkTUP8AAj8gzj/kaVP8X+R6zoP/ACLmm/8AXpF/6AK0Kz9B/wCRc03/AK9Iv/QBWhXmH1oUUUUAFFFFAHkV/wD8jn4k/wCv9f8A0mhrK8T/APIq6l/17P8AyrVv/wDkc/En/X+v/pNDWV4n/wCRV1L/AK9n/lX01H/dF6HxWJ/39/4kei0UUV/Lx+zhRRRQAUVgW+s3K2Ompa2rXU94sm0zz7du3n5mC9PovpxTF8R33kTXEmkokFrMYbpvtWWBBAJQbfmHI6lT7V1fVKt9EvvXe3fuZ+1idFRWNruvHRSrEWJTYXYXF6IXYDOQilTuPHqKS91y4TzRplnFcGG2W5f7RcGEbWzgDCNk/KeuBUxw1WSUktH5obqRTsbVFc1e+MIrJbaOY6fb3U0Czul3qAgRVPQKxXLH22j3Irb0zUIdV0u3vrb/AFU6bl5B/UcGlUw1WnBTmrJhGpGTsmWqKw4fEYfXU06X7ETIzIn2e9EsikAn502jbwD3NUtJ1S7sdKE0tgv2BbmVHm8/94MzMNwTbgrz/ez7Vp9Uq21WunVa3v5+WwvaxudTRWNca3dLJdPZ2C3FpZsVnkM+1yQMtsXaQ2M9yvNWrbVEutUe0jTKC2juFl3feDlgBjH+z+tZOhUUeZr8v66lc8W7F+iubu9c1SU6Q+l2lsRdzyI6T3BTO0PxkRtx8uc+2PerviO/1DT9Lil06KF5muIo2EspUAM4Bwdp9cdO+far+q1OaMXa8vNd7ak+0jZvsa9FZMuqX/2hLO2sLeW9WIS3CtdFY4wSQAH2EsTg4+UdOcVG2vu8FibOyaWa7leHy3kCCJ0DZ3HB4ypGRmp+r1H0/FevfyH7SJtUVgy6xM9s8d1A1rdwXcEUqQTBlIdlwQxXlSD3APBHHWrSand3WoyRWFlFJbQS+VNPLcFCGwCdqhTuxnuRTeHqJXf5ry/zD2kTUooornLCsbxj/wAiPrf/AF4T/wDoBrZrG8Y/8iPrf/XhP/6Aa6ML/vEPVfmRU+B+hhmNJrfy5kWRGXDKwyCPcVz9t8OLHX/GEWnWly2nxyWkty+1PMGUeNcAEjGfMz36dK6JP9Wv0FaHg/8A5KVb/wDYKuf/AEbBX9L4+MXQcmtVb8z8eyqclilFPR3/ACO38L+GNP8ACWiJpulq2wMXkkc5aRyACx/ID8K2aKK+bPsjyb47xRz6doiSqHU3EmQf9yvHP7Msv+fZPyr2b45f8eWh/wDXxL/6BXkldNJJxP0PhrD0auCcqkE3zPdJ9EVP7Msv+fZPyo/syy/59k/KrdFa8q7H0v1LC/8APuP3Iqf2ZZf8+yflR/Zll/z7J+VW6KOVdg+pYX/n3H7kVP7Msv8An2T8qP7Msv8An2T8qt0Ucq7B9Swv/PuP3Iqf2ZZf8+yflR/Zll/z7J+VW6KOVdg+pYX/AJ9x+5FT+zLL/n2T8qP7Msv+fZPyq3RRyrsH1LC/8+4/cip/Zll/z7J+VH9mWX/Psn5Vboo5V2D6lhf+fcfuRU/syy/59k/Kj+zLL/n2T8qt0Ucq7B9Swv8Az7j9yKn9mWX/AD7J+VH9mWX/AD7J+VW6KOVdg+pYX/n3H7kVP7Msv+fZPyo/syy/59k/KrdFHKuwfUsL/wA+4/cip/Zll/z7J+VH9mWX/Psn5Vboo5V2D6lhf+fcfuRU/syy/wCfZPyo/syy/wCfdPyq3RRyrsH1LC/8+4/cip/Zdl/z7J+VH9mWX/Psn5Vbopcq7C+pYX/n3H7kVf7Ms/8An3T8qT+zLP8A590/KrdFHKifqOF/59x+5FT+zLP/AJ90/Kj+zbP/AJ90/KrdFHKhfUML/wA+4/cip/Zln/z7p+VH9mWn/PBPyq3RRyoX1DC/8+4/cip/Zlp/zwT8qP7NtP8An3SrdFHKg+oYb/n3H7kVP7NtP+eCUn9m2n/Puv5Vcoo5V2F/Z+G/59x+5FT+zbT/AJ4J+VJ/Ztp/zwX8quUUuVC/s/Df8+19yKf9m2n/ADwX8qP7Ntf+eCflVyijlQv7Pw3/AD7X3Ip/2baf88F/Kl/s20/590/KrdFPlRSwGGX/AC7j9yKn9mWf/Pun5Uf2ZZf8+6flVuijlXY1WCwv/PuP3Iqf2ZZf8+yflR/Zll/z7J+VW6KfKuw/qWF/59x+5FT+zLL/AJ9k/Kj+zLL/AJ9k/KrdFHKuwfUsL/z7j9yKn9mWX/Psn5Uf2ZZf8+yflVuijlXYPqWF/wCfcfuRU/syy/59k/Kj+zLL/n2T8qt0Ucq7B9Swv/PuP3Iqf2ZZf8+yflR/Zll/z7J+VW6KOVdg+pYX/n3H7kVP7Msv+fZPyo/syy/59k/KrdFHKuwfUsL/AM+4/cip/Zll/wA+yflR/Zll/wA+yflVuijlXYPqWF/59x+5FL7Hb2+oac8MKo322IZA/wBqvsqvjuX/AI/dO/6/Yf8A0KvsSuWppI/OOI6cKeO5YJJWW2gUUUVmfOhTX+6PqP506mv90fUfzoAdRRRQAUUUUAFFFFAHG+PeZLH6P/7LXIYrsPHYzLZf7r/0rkttclT4mfaZa/8AZIfP82M20m2pNtJioPRuR4pMVJijFA7kWK5ebRxJdTNqegjVJ3kYpc749oTPyr8zArgccA+tdMk2+7lg8mVfLCnzGXCNnsD3IxzUuKadjKcI1Vr/AF95l6VprWum28d4EkmhLFTnd5eSflVjzwDjNXUhjjZ2jjVTIdzlVxuPTJ9elTYoxSNIpRSS6EeKSnFkEgjLLvI3Bc8keuKXFBdxlFPxSbaQxtFLijFAHf8AgT/kBzf9fB/9BWuorlvAZ/4ks4/6eD/6CtR+KfiZ4a8KB47u8FzeLx9ktcO4P+12X8TmuyHwo+EzD/ep+o34f/8AJPtF/wCvVad4j8c6B4VRv7VvlE4GRbRfPK3/AAEdPqcCvCofH3i3UNDtPD/h6OaGK3hEX+gxM00n1Ycj8MU7TfhH4x1h/Nns1sxIcmW9mAJ+oGW/MVZxGp4n+Nus6nug0CIaXbnjzOHmb8ei/hz715k7tI7PIxZmOWZjkk+te16V8AoFKvresySesVpGF/8AHmz/ACrM+Jnw0stCsNKm8OWUiW/mmK9uXkLkF2jWMkE+pPQd6aV3ZCbsrs898O6DLrl9sGUt4+ZZMdB6D3NexeAoY7bSL2CFdscd/Kqr6ABcVl6ZptvpVglrarhVHJ7se5PvWx4J/wCQfqP/AGEZv/Za8fjPDKhlEb7uSv8AcznyHGSxWYSt8Ki7fetTpKKKK/Gz7sKy9Q0b7dJet5/l/arQW33M7eWO7rz97p7VqUVcKkqbvETimrMpPp2/V7a+83HkQPFs2/e3FTnOf9n9aoy6BKIYTa3caXEF1LcxvLBvTLlsgruBOA3UEf0rboq416kbWf8AWv8AmxOEWcprFibDSbiO8vY2XULtZJrm4iAhhAUHDrnlDsxgkfexnuXaXEmq2Nxp0U1i9tF5c0F7pcHlRCTcTgDcwJBUE4Pfmuporf65L2fLbW976b6dLdlbe3kR7Jc1ypYxahFv/tG7guM/c8m2MWPrl2yfyrPvdBuZ7q+a11BbeHUI9s4MG+QfLtGx9wAGOxU9+lbdFYRrzjJyju/JflaxbgmrMx30e8iukudPv44ZVtktyJbfzEYKSc4DKc88c/nSDQGhtbX7Fd+XeWzu6zyR71dnyX3KCOCTnAIxgc1s0U/rNXv+C/pi9nExX0B5rKcT3m68mnS4M6xYVXTG0BM/dG0cZz15p0eiXEs13Nqd8s73dqLZ1hh8tFALcqCzH+LuT0rYop/WatrX/BeX3bIPZxKum29zaWKQXlxHcPGNqvHEYxtHAyCzc++fwFZ0fh+QWVxZvdqbczefbFYcSQvvL5LFiG+b2HHrW3RUqvUTbT312Q+SLMK6065Szvr3UruO5uBZyRR+TCYkRSMngsxJOBk57dBRpulXcqadNfXyzwWsavBGsGxt2zGXbcd2AT0C1u0Vf1mfLy/ovw00+RPs1e5jf2DJFb25tLwRXVtJK8crw7lIkJJVlyCRyOhB4rUtlnS3RbqVJZgPmeOPYpPspJx+ZqWisp1ZzVpFKKjsFFFFZlBXB23/ACF9a/7CD/8AoCV3lcHbf8hfWv8AsIP/AOgJX6DwB/yMp/4H+aPlOK/9xX+JfqW67v4e/wDJN/D/AP2D4f8A0AVwld38Pf8Akm/h/wD7B8P/AKAK/VM0+x8/0PlMj/5efL9To6KKK8U+kCiiigDivif/AMgTS/8AsKQ/+gvXLV1PxP8A+QJpf/YUh/8AQXrlq9/LP4T9T5TO/wCNH0/Un8If8hbXf+u0P/ooV1Vcr4Q/5C2u/wDXaH/0UK6qvwbib/kcYj/F+h+k5P8A8i+j/hQUUUV88eoU59P87U47vzNuyCSHZt67ipzn22/rVaPRdlvpEX2jP9mkHOz/AFmIynrx1z3rVorVVppWT/rX/Nk8qepj3mgm5S823IR57mO5QtFuVGQKACM/MPl9uv41R1OxubLT9Ru7y8E0t7FHbyOkXlxwDJBfGWIUBsnJPQ8+nTUVrDFVI2T1WnbpbrbyRLpxZyOkRwX8M+k28+l3djNCWa40i38lYmBAAPzuC3cc8beldBYwalC5/tC+guUAwgjtjG31Y72yfoBV6ilWxDqN6aP0/wAtPlYI01Ey7zS7mTVlv7G8jgcxeTIJYPM+XJPy/MNp568jpxVePw/cW1vp4s9Q2zWMbosksO8SbsfeAI9OxHP5VuUVKxNVJJPbyXmu3mx+zi3cxRoD+R5jXmdQ+0favtIi+Xft242Z+7t4xnPvnmlOgvdWt6NSuxLc3sQieWGLy1RVzt2qS3ck8k1s0U/rNXv+C/q3lsHs4mTbaVejU4b3Ub+Od4YniVIbfylIYqc8sxz8vrj2FTaPp8+l2htZLiOaCM4gCxFGVfRjuIY+4A+laFFTKvOS5Xt6L+urGoJO5jnQmcahbyXKmyvWaTyxFiSNzjkPuwRkZA2/jUlvpl39tjutTvY7loFZYVig8oDd1LZZstgY4wOTxWpRTeIqNWv+C9Py37i5InL6JpV3eaJpoub5WsUCTCAQYcsDuAL7sbQccbQeOtaMuhFoiYrry7hbtruGXy8hGORgjPIwSOo/CteirniqkpuS0+S/y1/USpxSsQWiXUduBfTxTzZ5eKIxr+ClmP61PRRXM3d3ZpsFFFFIDiLn/kc9Z/3YP/QKi1b/AJAt7/17yf8AoJqW5/5HPWf92D/0CotW/wCQLe/9e8n/AKCa/o7h/wD5E1D/AAI/IM4/5GlT/F/kes6D/wAi5pv/AF6Rf+gCtCs/Qf8AkXNN/wCvSL/0AVoV5h9aFFFFABRRRQB5Ff8A/I5+JP8Ar/X/ANJoayvE/wDyKupf9ez/AMq1b/8A5HPxJ/1/r/6TQ1leJ/8AkVdS/wCvZ/5V9NR/3Reh8Vif9/f+JHotFFFfy8fs4UUUUAZdpo32X+z/AN/v+xLIv3Mb9348YpG0Tdp1/a/aMfbJ2m3bPuZIOMZ56Vq0Vt9YqXvf+r3/ADJ5I2sYl7oNzPdXzWuoLbw6hHtnBg3yD5do2PuAAx2Knv0rG1YW6a1FFd3uk2rWkCRQjVbcS+ceDujG9cHjBwW6du/aUVtSxk4P3tbK3T07O+mmpEqSexhQWt/fR2+rWk0en3s0CxzRzW5kRlBJHy7lYHk4578ithYnaz8q4k3uybXdF25OOSBk4qWisKlVzf5f8PuXGKRhWXh+6t308T6hHJDpzHyY4rby9y7CvzHccnnqMDrx6Inh66Fv9ifUlewaZpZIzb/vGy+/aH3YC54+6T71vUVo8VWbvf8ABefl5sn2cTGuNFumkuks79be1vGLTxmDe4JGGKNuAXOO4bmny6PPFfR3OlXUdsRAtu6ywGUFFJK4wy4IyeeR7VrUVP1ip3/Bfj3+Y/ZxMT/hH5otOsIrW+AubGVpI5pod4bduB3KGXs3Yjn8qvapp7alp32fzRFIHSRJNmQGVgwJXPIyOmfxq7RSdeo5KTeqd+ne/wCY+SKVjJl0u/8AtCXltfQRXrRCKdmtS0cgBJBCbwVIycfMevOao3mmSWc2i21ndFJhcyyGaRN29yjliy8cEk8Aj610lFXHEzjv+S7Ndul9iXTTMZdBleGRru8WW6muIp5ZUh2r+7IIVV3HA47k9alj0y7tdQllsb2OO2nl82aCW3LtuwAdrBhtzjuGrUoqXiKj3f4L+ug+SIUUUVgWFY3jH/kR9b/68J//AEA1s1jeMf8AkR9b/wCvCf8A9ANdGF/3iHqvzIqfA/QxU/1a/QVoeD/+SlW//YKuf/RsFZ6f6tfoK0PB/wDyUq3/AOwVc/8Ao2Cv6Zx3+7y+X5n43lf++R+f5M9Qooor5k+1PKfjl/x5aH/18S/+gV5GSACScAdSa9c+OX/Hlof/AF8S/wDoFeROgkjZD0YYOK6aXwn6Rwxf6hK38z/JEP260/5+of8Av4KUXtqTgXMJP/XQVianpEFlZ+bE8hbcBhiMfyqaw0a3mtYZ3eUOecAjHX6U+aV7WNY5hmTxLw3so8yV9+huUVTvtRhsFHmZZ26IvWqseuKJFW6tpIA3Rjz/AEFW5RTsz1auZ4SjU9lUnZ/PT1ey+ZrUVWvrv7HaGcJ5gBHGcZzVGTX4lRTDC0jbQWAOAvtmhyS3HiMywmGk4VZ2dr9dv1+Rr0VTsNRiv1bYCjr1U1FPq8dtfNBMm1VXO/PXjpijmVrjeYYVUo13NcsnZPz/AE+Zo1HNMsELSyfdUZOKyh4hQSAPbuqHo2efyrRuZkFg820Sps3bT0YUcya0Ip5jh8RTm6E03Fdnp523t6BaXkd7D5kO4DOCGGCKsVR0y5ilsTJHCsCKTlQc/jVZteDMfs9pJKi9Wzj+hpcyS1Mo5lQpYenOvUV5Lonr6K1zXpKr2V4t7B5iIyDOPmqw33T9KpO6uelTqwq01Upu6exEl1byOESeJmPRQ4JqauPh3QuLtf8AlnKAa6qadYrRp8/KE3CojPmWp42V5q8ZTnKrHl5dfl3/AAYG7tw+w3EQbONu8ZzU1cekbC4t5XPMr7v/AB6uqubmO0hMsxwo9OpojO97hluavFwqTrRUFG33NX1+RNRWL/wkS7s/Zn8v+9u/p/8AXrSW9ikszcxbpFA+6o5+mKpSi9jtw+Z4PEXVKd7avfb5/oWKK5u31ScahNMIJJd3Hlgn5f0rQvdSePTQ4gkWSVT24T6mpVRNXOSjneFq0p1NVy36PZOy6W17GpRWDpmpTpDHD9mklBfBlye5+lal7qENigMuSzfdUdTTU01c3w2aYavh/rDfKla976X+WvyLVFY0fiGMyATW7RqejA5rXR1kQOhyrDII701JPY3wuPw2Lv7Cd7fL8GOopGbapbBOBnArIbXictFZyNGOrE4x+lDkluPFY7D4S3tpWv5N/kmbFFVrK+ivoi8WQVOGU9RVSfW1SdoraB52U4ODj/GjmSVyamY4WnSjWlP3Zbdb/JampRVKw1EXxdRC8bJ97PSrlNNNXR0UK9PEU1UpO6YtFZMuuL5zJbWzz7epBx/Q1asL9b5HKxOhQ4O71pKSbsjlo5lhK1X2VOd5ej6edrFyiqFjqf224ki8nZ5ffdnPP0ovtT+xXEcXk7/M77sY5+lHMrXH/aOF9h9Y5vcva9nve3a5PeXkdjCJJQxBOPlFSQyrPAkqAhXUEZ61m+IP+Qen++P5VDFrSW1pDHHE0uxAGYHABxUudpWZwVc0hhsbOlXklBRTXe79NTaZlRSzkKoGSScAVD9utP8An6h/7+CmQzw6pYuFLBWBVh3WsbVdLhsbdHhaQlmwdxHp9KJSaV0Vj8wr0aP1nDRUqdr3ubovbVmAW5hJJwAJBzUcuowQ3i2z7vMbHIHAzVGx0a3aGC4Ly78K+MjGevpUtzdQx6xFC9qryHGJSeRn8KOZ2uyPruKVCNWtywu423d0+mmzNSisbXL544/s8aupJBMnQfQGpdO1CWdo4XtXRdn+sJODgfSnzq9jp/tbD/W3heqt0e76bfjsWF1GFtQNoFfzB3wMdM+tXKwYf+Rqf6n+Vad9qMNio8zLO3RFojLRtmeDzC9KrVxMklGclfyWxborJj1xRIq3VtJAG6Mef6CtUHIyORTUk9j0MNjKGKTdGV7b7p/c9RaKKKo6gooooAKKKKACiiigCCX/AI/dO/6/Yf8A0KvsSvjuX/j907/r9h/9Cr7Erlq/EfmXE3+//JBRRRWR8yFNf7o+o/nTqa/3R9R/OgB1FFFABRRRQAUUUUAcf455ms/91/6VymK6zxv/AK+z/wB1v5iuVrlqfEz7LLv91h8/zY3FZOszQlobNmvGmky6w2T7HdRwctkYHI7itis+/wBIS9uorlLm4tLiJSglgZclT1UhgQRx6VCOypzONkc4t5eR+HvEEYa7ge0B8j7TIGljygPLKxzz7k1cvbWbTYbS/TULyWdp4klWSUmOQOwU/J90dewFaK+HbRbO+txJORfj987PuYnGM5I61bvNOivbaOCUuFjkSQFSM5Ugjt7VV0c6pTtrvbT72Y91PMt5rqrNIBFZo0YDH5Dtfkeh4FVbmG7tdMsdRj1C5N1K0KSBpCYyHIB+Q8cZyD145zW9JpUEs15IzSZvIhFJgjgAEccdfmNLPpUNxYwWjvII4GjZSCMkoQRnj2pXKdOTT+dvvMtbeTTPENpHHd3MsV0knmJcTGQAqAQRn7vfgcVl6reE2s2p6Z/a0m1tyXAmCwAA9NjMNy++0+xrq57COe9t7ly2+AOFAIwdwwc1lt4WtmtXtHvL02ZzstvMGyPvxxk47AkimmhVKc7OMdv+Av8AglWawjuvGitJLcr/AKEHAjuZEGd/oCOPbpVSSe81G9vm+z6s4hnaGE2U8caJtHUgupY55+YEV0N3pEdzdxXUdzcW08S7N8LL865ztIII/rUVxoUcl3JcWt5d2UkpBl+zuoEhHGSGBGcdxg0XCVKWtu9/UyriPVp7Kwkv4rsoIiLqGymEcgfjDZUjI68Ke/etbSZLeXTla0nmnjBI3Tklwc8q2ecjpzTp9KeSOJYdSvbcxrt3RurF/wDe3KQT71NZWEVhb+TCXbLF2d2yzsTkkn1pPY2pxlGd/wAyXFJipMUmKk6bnUeH9KTXPCOo6ZJdXVok8oDTWkmyRR8p4OD1xg+xNS6T8JfB2kkMNKW9lHV71jLn/gJ+X9Ks+Bf+PG6H/TUfyrq664fCj4jMf96mcd8PI0j+HujeWirutlJ2jGT610tc58P/APkn2i/9eq10dWcIVyfxN/5EG5/6+rP/ANKoq6yuT+Jv/Ig3P/X1Z/8ApVFVw+NGdT4JehxtXfBP/IP1H/sIzf8AstUqu+Cf+QfqP/YRm/8AZa4ePf8AkVx/xr8meTwn/vsv8P6o6Siiivw8/TAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAK4O2/wCQvrX/AGEH/wDQErvK4O2/5C+tf9hB/wD0BK/QeAP+RlP/AAP80fKcV/7iv8S/Ut13fw9/5Jv4f/7B8P8A6AK4Su7+Hv8AyTfw/wD9g+H/ANAFfqmafY+f6HymR/8ALz5fqdHRRRXin0gUUUUAcV8T/wDkCaX/ANhSH/0F65aup+J//IE0v/sKQ/8AoL1y1e/ln8J+p8pnf8aPp+pP4Q/5C2u/9dof/RQrqq5Xwh/yFtd/67Q/+ihXVV+DcTf8jjEf4v0P0nJ/+RfR/wAKCiiivnj1AooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooA4i5/5HPWf92D/0CotW/wCQLe/9e8n/AKCaluf+Rz1n/dg/9AqLVv8AkC3v/XvJ/wCgmv6O4f8A+RNQ/wACPyDOP+RpU/xf5HrOg/8AIuab/wBekX/oArQrP0H/AJFzTf8Ar0i/9AFaFeYfWhRRRQAUUUUAeRX/APyOfiT/AK/1/wDSaGsrxP8A8irqX/Xs/wDKtW//AORz8Sf9f6/+k0NZXif/AJFXUv8Ar2f+VfTUf90XofFYn/f3/iR6LRRRX8vH7OFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABWN4x/wCRH1v/AK8J/wD0A1s1jeMf+RH1v/rwn/8AQDXRhf8AeIeq/Mip8D9DFT/Vr9BWh4P/AOSlW/8A2Crn/wBGwVnp/q1+grQ8H/8AJSrf/sFXP/o2Cv6Zx3+7y+X5n43lf++R+f5M9Qooor5k+1PKfjl/x5aH/wBfEv8A6BXklet/HL/jy0P/AK+Jf/QK8krqpfCfpXC/+4v/ABP8kZmvf8gz/gYqfSv+QXB/u/1o1O0kvbPyoiobcDljxUllA1tZRwuQWQYJHSqs+e53woVFmsqzXu8iV/O5iaiZTr48tQ7jbsVuhqW8i1a+hEc1pEADkFWGR/49V/UNMW9KyI/lyr0Yd6rCw1VvkkvgE9VJz/Ks3F3Z4tbL68a1aMozlGo7+642d+jvtYNQR4/DqJMMOoUMM5qxo0arpceB9/JPvzUmoWj3WnmCNl3cct04qSxga1so4ZCCyjkr0q0vePWpYScMyVTl91U0rvvf87GRooC6rcqOAAQPzpLlFk8TorjIyuQfpV3T9Omtb6aaRkKyZwFJz1z6USadM2tLdhk8sY4yc9MelRyvlS8zyoYGv9SpUnDVVLteV3r6DPECg2CsRyHGKd/zLP8A2wqfVLOS9tBFEVDbgfmPFH2ST+x/suV8zy9uc8Zq2nzM9Krhqrxteoo6Sp2XmytoiCXSXRujMwP5VV+z6hpBZrfEsOcnjP5jrWjYWMltp728jruYnDLk4yKqnT9U2mP7apjIwSSc4/L+tTZ2RwTwlWOFoL2c/aRjo4tXT7O72LunXy31uXCbGU4YVbb7p+lVdPsVsLcoG3MxyzY61aIypFaRvbU+jwar/VorEfHbU5ywg+0adfJjJyGH1GaWS8M+iwWynMjvsIz2H+RWlpdhLZCbzmRt5BG0mq9torw6l57MhiViygE59u1ZcsrI+Tjl+LjQpRhGzknCXknK9/uuV9SjEN/ZRL0RVA/OpfEZbbAP4cn86s6hp011fQzRsgWPGQxOeufSrV7Zx3tv5cnHdWHY0+VtNHbUy2tUp4ulBW5nHl87f1YRkj/ssrgeX5X4dKzvDhbypx/DkfnSf2NfbPJ+2DyOmMnp9K1LKzjsrcRR89yx7mmk3JOxvQpYjEYylWnS9mqaa1a1vpZW6IydG/5C11/wL/0KtHV/+QVN9B/OqU2jXCXjTWVwse4knJIIz/Or/wBkaTTTbXEpdmXBf3oinZxIwVDEwwlXBzptP3rPSzvsQ6H/AMgpP94/zqhqQDeIIVl+58vXpU1tpN9buFW7CwhskKTz+FXNR01L9VIbZIvRsUrNxtYylh8ViMthR9m1Kny6O3vW3/pjNbVDpb7gMgjb9c0uiFjpce7sSB9M1T/sa8nIW7vN0YPQEn+dbEMSQQrHGMKowKpJuVztwlOvWx7xc6fIuXls7XbvfoMu7pLO2aaQEgdAO5rOjvtRu4d9vaRLEeAXP/1xWhe2ovLVoWO3PIPoaz7fSr2NfJe8Cwf3U6kf0olzXDH/AF2WJUaal7O32eVPm829kQeHc+fcD2H8zTpdPvbG6e4sG3qxyV7/AEx3q3pumvYXEzFlMb8Jg8ge9RNYamjt5F6NhJIDE8foahRaik0ebTwNSngKVOrTlzRctYtXjr+TJdM1P7azxyxhJVGTjoa0SMjBqhp2mfYmeSSTzJX6nHSr5GQRWsb21PocuWJWFisV8evb5XtpcwWsb7TJnlsSJIz1GMnHuP8ACr+makL5XDJskT72Ohqv/Z+qJlYr1Sh/vE5H6GrWm6cLBWJffI/3jis4pp6bHi4GhiaWKiqMJQpa8yk00v8AD13M7Qv+Qjc/Q/zo1wg6lbgdQBn86mm0adLtprGcR7jnBJGKbLoczNHJ54kl3ZkZyefpStLl5bHDLC41YF4L2T0le91Zq99CXxB/yD0/3x/KrFikZ0aMEDYY/m/rRqlnJe2qxxFQQ2fmNUpNGukj8q2uyIiPmRmIHv0qndSbsenXhiaOPqYiFJzi4pdP1/EZ4dJ8y4A+7gf1qfxF/wAeUX/XT+hq5p9gthAUB3MxyzetR6rZSX1uiQsoKtk7ifSjlahYlYGvTyV4Zq87bervYm0//kG2/wD1zH8qyr7/AJGSD/gP862LWJoLSKJyCyKAcdKpXOnTTatFdKyBExkEnPH4U5JuKOjHYerUwdGEI3acL/Lci8Rf8esX+/8A0rStP+POH/cH8qh1GxF/bCPdtZTlTiq9hYXttKvn3IaJAQEViaNVO41CvRzOdRU3KM1FXVtLb3KsP/I1P9T/ACqLUTKdfHlqHcbdit0NaEenTLrTXZZPLOeMnPTHpUmoaYt6VkR/LlXow71PK+X5nmTy7E1MJUiotP2rkltdeXT0uULyLVr6ERzWkQAOQVYZH/j1a9mjx2USTDDqgDDOazhYaq3ySXwCeqk5/lWso2qBnOBjNVFa3PTyzDyVadeamm0l77jr93YdRRRWh7wUUUUAFFFFABRRRQBBL/x+6d/1+w/+hV9iV8dy/wDH7p3/AF+w/wDoVfYlctX4j8y4m/3/AOSCiiisj5kKa/3R9R/OnU1/uj6j+dADqKKKACiiigAooooA4/xv/wAfNp/uN/MVy1dP44P+lWn+438xXLZrkqfEz7LLv91h/XUdRSZqjquoPYwRC3jWW4uJRDCjHC7j3J9AATUndKSirsv0VjxX+o2epW1rq/2WRLsssUturJtYDO0qxOcgHnPbpUEGoa3frdPZpYxJb3EkQ85XYyhT7EbfTPP0p2MvbLa2pv1DBdQ3LTLC+4wyeXIMEbWwDj9RUel3v9paXb3mzy/OjDFM52nuKw9POqvqGsJp32WJFvSd9wrPvOxeAFIx9cn6UrBKpbla1udNijFYS69cT6XYtb28YvryRoQjMdiMudxJ6kDafrxT0v8AVLe8FjfC1eaeJ3tpoVZULL/Cykk9wcg+vSnZh7aL2/q5s4pMVjNrkr+Hra7t40+2XDrCsTZIWUnDA89Bhvyqld+KcXtzFBqOkWgtXMZS9mw8rAc4G4bRnjJz9KOViliIRR02KTFYbeIZ7iz0ifTrZZDqRICu3CHaTkkdgR75rYtFuhbqL94XmycmFCq+3BJP60rWNI1FN+6PxRipMUmKRpc6/wADcW12P9tf5Gurrk/BH+rvB/tJ/Wusrrp/Cj4zMf8Aep/L8kch8P8A/kn2i/8AXqtdHXOfD/8A5J9ov/XqtdHVnCFcn8Tf+RBuf+vqz/8ASqKusrk/ib/yINz/ANfVn/6VRVcPjRnU+CXocbV3wT/yD9R/7CM3/stUqu+Cf+QfqP8A2EZv/Za4ePf+RXH/ABr8meTwn/vsv8P6o6Siiivw8/TAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAK4O2/5C+tf9hB//AEBK7yuDtv8AkL61/wBhB/8A0BK/QeAP+RlP/A/zR8pxX/uK/wAS/Ut13fw9/wCSb+H/APsHw/8AoArhK7v4e/8AJN/D/wD2D4f/AEAV+qZp9j5/ofKZH/y8+X6nR0UUV4p9IFFFFAHFfE//AJAml/8AYUh/9BeuWrqfif8A8gTS/wDsKQ/+gvXLV7+Wfwn6nymd/wAaPp+pP4Q/5C2u/wDXaH/0UK6quV8If8hbXf8ArtD/AOihXVV+DcTf8jjEf4v0P0nJ/wDkX0f8KCiiivnj1AooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooA4i5/5HPWf92D/ANAqLVv+QLe/9e8n/oJqW5/5HPWf92D/ANAqLVv+QLe/9e8n/oJr+juH/wDkTUP8CPyDOP8AkaVP8X+R6zoP/Iuab/16Rf8AoArQrP0H/kXNN/69Iv8A0AVoV5h9aFFFFABRRRQB5Ff/API5+JP+v9f/AEmhrK8T/wDIq6l/17P/ACrVv/8Akc/En/X+v/pNDWV4n/5FXUv+vZ/5V9NR/wB0XofFYn/f3/iR6LRRRX8vH7OFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABWN4x/5EfW/+vCf/ANANbNY3jH/kR9b/AOvCf/0A10YX/eIeq/Mip8D9DFT/AFa/QVoeD/8AkpVv/wBgq5/9GwVnp/q1+grQ8H/8lKt/+wVc/wDo2Cv6Zx3+7y+X5n43lf8Avkfn+TPUKKKK+ZPtTyn45f8AHlof/XxL/wCgV5JXrfxy/wCPLQ/+viX/ANArySuql8J+lcL/AO4v/E/yQUUUVqfUBRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAEEv/AB+6d/1+w/8AoVfYlfHcv/H7p3/X7D/6FX2JXLV+I/MuJv8Af/kgooorI+ZG/P6r+VI+7A5HUdven01/uj6j+dAB8/qv5UfP6r+VOooAb8/qv5UfP6r+VOooAb8/qv5UfP6r+VOooA4rxvn7Za5x9xun1rmK6jxt/wAf1t/1zP8AOuYxXJU+Jn2eX/7rD+uolUdVsHvoIjBIIri3lE0LsuQGHYj0IJFX8UmKk7ZJSVmZMdlqF5qVtdat9mjS0LNFFbsz7mIxuJIGOCeMd+tWdLspLK3uI5WQmW4llXaT0Zsj8au0UXJjTinfqVNGs5NP0e2tJirSRJtYocg0abZSWc188rKRcXJlTaTwCqjn34q3S5ouNQSt5GHHoVzFp1qIpokvLS4kmjYglGDM2VPQ8hvwPrVi2sb+41SK/wBVNvGbdGSGG3ZnALYyxYgdhjGPWtTNLmndkKjFf12MWDRJovELXLSRmxVmmhiGdyyuAGOMYx1I5/iNB0/U7C7uG0oWc8FzKZTHcsyGNj97BUHIPXHH1rbzRRcXsYrYzZrG5uLrTJ5WhDWrM0wXIByhHyj6nvWlRRQWoqIUUtFIo6rwTn/TQuP4Ov8AwKus+f1X8q5PwT969+if+zV11dVP4T4/Mv8AepfL8kch8P8A/kn2i/8AXqtdHXOfD/8A5J9ov/XqtdHVnAFcn8Tf+RBuf+vqz/8ASqKusrk/ib/yINz/ANfVn/6VRVcPjRnU+CXocbV3wT/yD9R/7CM3/stUqu+Cf+QfqP8A2EZv/Za4ePf+RXH/ABr8meTwn/vsv8P6o6Siiivw8/TAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAK4O2/5C+tf9hB//AEBK7yuDtv8AkL61/wBhB/8A0BK/QeAP+RlP/A/zR8pxX/uK/wAS/Ut13fw9/wCSb+H/APsHw/8AoArhK7v4e/8AJN/D/wD2D4f/AEAV+qZp9j5/ofKZH/y8+X6nR0UUV4p9IFFFFAHFfE//AJAml/8AYUh/9BeuWrqfif8A8gTS/wDsKQ/+gvXLV7+Wfwn6nymd/wAaPp+pP4Q/5C2u/wDXaH/0UK6quV8If8hbXf8ArtD/AOihXVV+DcTf8jjEf4v0P0nJ/wDkX0f8KCiiivnj1AooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooA4i5/5HPWf92D/ANAqLVv+QLe/9e8n/oJqW5/5HPWf92D/ANAqLVv+QLe/9e8n/oJr+juH/wDkTUP8CPyDOP8AkaVP8X+R6zoP/Iuab/16Rf8AoArQrP0H/kXNN/69Iv8A0AVoV5h9aFFFFABRRRQB5Ff/API5+JP+v9f/AEmhrK8T/wDIq6l/17P/ACrVv/8Akc/En/X+v/pNDWV4n/5FXUv+vZ/5V9NR/wB0XofFYn/f3/iR6LRRRX8vH7OFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABWN4x/5EfW/+vCf/ANANbNY3jH/kR9b/AOvCf/0A10YX/eIeq/Mip8D9DFT/AFa/QVoeD/8AkpVv/wBgq5/9GwVnp/q1+grQ8H/8lKt/+wVc/wDo2Cv6Zx3+7y+X5n43lf8Avkfn+TPUKKKK+ZPtTyn45f8AHlof/XxL/wCgV5JXrfxy/wCPLQ/+viX/ANArySuql8J+lcL/AO4v/E/yQUVXnleCaNyf3LHawx0J6GjzHkvfLjOEjGZDjqT0H9a0ufQPERUuXrdL7+vpv9zLFFVTfIMlY5XjU4MirlR/U/hUrToGiAy3mn5SOnTNF0OOIpS2l/T0JaKjaVUlSMg5fOPwpzMEUs5woGST2pmvPHXXbf8AMdRVVb5CV3RyojHCyMuAf8Pxp8l2kcxi2u0m0MFUZzSujFYmi1fm/r/g9O5PRUEdwsySbVZHT7yuMEVFZXGbe2SQsXki3bjzn159aLoX1mm5RSej6/NK33suUVH5y/aBCAS23cT2AqOdmF3bAEgMWyAevFFy51oxjda6pfe0v1LFFVBcRxPMSZDiUK2TkKSB09uanlmWHZuBJdgoA9aLijXg023t/nb9CSiqz3io7Ksckmz75Rchf8+1To6yRq6HcrDII70XRUK1OcnGL1Q6ioJbpY5PLVJJXAyVQZwPej7XF9mabnan3gRgj60XQvrFJNpy2/Tf7upPRVb7agZd0cioxwJCvyn+tPmuVhYLteR25CIMnFF0L6zS5XLm2/r8encmoqA3SrAJJEdMnAQr8xPpiiK5WWQxlHjcDO1xgketF0P29LmUb6snooqk1wY9SlQiR/3alUXnucn0obsFatGjy83V2/Bv9C7RUCXSPG7YZTGPmRhginNOq2xnIO0Lux3xRdDVam1dPpcloqnNeOlzCiQyOrKSdoHPHuastJshMhVuFztHWi6JhiKc3JL7O+nlcfRUTXCLa+fnKbd3HpTZLpU2qEkd2G7Yo5A9+wouipV6cVdv+nt95PRUC3UbQySYYeWPnQjDCnSTrHamdgdqruwOuKLoFWptcyelr/IlopAcgH1qtJfKgdkhllWMkMyAYGOvU80XSCpWhTV5stUVXN2qwpIyOC5wqYBZvyNCXYcOBHIJEGTGQAx/pRdE/WKV7X/rf+luWKKq2Ny9xCpkidTjO4gYPPbBou7l4JIVSN33vg7cc8dOaLq1yPrVP2Kr62dumuvkWqKge6WNELI+9/uxgZalhuFmYrtaN15KOMHHrRdGir03Lkvr/X4+W5NRUU06wqCwZixwqqMkmiKbzAxaOSLb13gCi5XtYc/JfUloqqL6M4OyQRscCUr8pp8t2kUpjKuz4BCqMk/5xRdGf1qi1zc39f8AB6dyeioobgTM67WRkxkMOeRmmm7iVZS24CNtpOOp9B60XRXt6XLzX01/DcnoqCK6WSTy2jkicjIDjGR7Ul7O1vaPJGpZgOMY496Lq1xPEU1TdW+i3LFFV0u8mMSRSRmQ7RuA64z2NO+0p9r+z/Nv27s44+n1ougWIpNXv1t830JqKqT3EbKykyDy5EUlDjkkfpzzUk1ysLBAjyORnYgycetF0L6zTV7vRf5tfoT0VA10qQrI6upY4CFfmJ9MUsNysrlCjxuBna4wcetF0V7em5KN9WTUUUUzYgm/4/dO/wCv2L/0KvsL5/Vfyr49l/4/dO/6/Yf/AEKvsSuWr8R+ZcTf7/8AJDfn9V/KinUVkfMhTX+6PqP506mv90fUfzoAdRRRQAUUUUAFB6UUUAcV41/5CFt/1yP865qvR9S0O01SVJLrzNyLtG1scVhan4btLWPMHmZ92zWEqbbufRYXMaFKjGEr3RytFXZtPZPuK1Z8sV0v3V/Sp9lI6f7Ww/n9w+jFVtt/2Uf980oi1E/wr/3zR7KQf2th/P7ifFGKiFvqJ/hX/vmni01E9l/75o9lIf8Aa2H8/uFxRTlsNRZsYXp/dqUaVfnrtH4UeykH9rYfz+4gzS5q2uj3h6uv/fNPGi3Pdx+VHspB/a2G8/uKW6jNaK6HMerfpViLw8zH5mNHspB/a2G8/uMeiuoh8KxP953/ADq0vg+1PV5P++qPZyF/a2G8/uK/gk/vLz6J/WuvrN0rRrfSjIbcuTIAG3HPT/8AXWlW8U0rM+fxlaNau6kNnb8jkPh//wAk+0X/AK9Vro65z4f/APJPtF/69Vro6o5Qrk/ib/yINz/19Wf/AKVRV1lcn8Tf+RBuf+vqz/8ASqKrh8aM6nwS9Djau+Cf+QfqP/YRm/8AZapVTsZNd0o3Kadcaf5M9w04E9u7MC2OMhwO3pWnFmWYnM8CqGGV5cye9tLM+d4fxtDBYmVSu7K1vxR3tFcZ/bHin/nvpH/gJL/8do/tjxT/AM99I/8AASX/AOO1+X/6lZz/ACL/AMCR9x/rHlv8/wCD/wAjs6K4z+2PFP8Az30j/wABJf8A47R/bHin/nvpH/gJL/8AHaP9Ss5/kX/gSD/WPLf5/wAH/kdnRXGf2x4p/wCe+kf+Akv/AMdo/tjxT/z30j/wEl/+O0f6lZz/ACL/AMCQf6x5b/P+D/yOzorjP7Y8U/8APfSP/ASX/wCO0f2x4p/576R/4CS//HaP9Ss5/kX/AIEg/wBY8t/n/B/5HZ0Vxn9seKf+e+kf+Akv/wAdo/tjxT/z30j/AMBJf/jtH+pWc/yL/wACQf6x5b/P+D/yOzorjP7Y8U/899I/8BJf/jtH9seKf+e+kf8AgJL/APHaP9Ss5/kX/gSD/WPLf5/wf+R2dFcZ/bHin/nvpH/gJL/8do/tjxT/AM99I/8AASX/AOO0f6lZz/Iv/AkH+seW/wA/4P8AyOzorjP7Y8U/899I/wDASX/47R/bHin/AJ76R/4CS/8Ax2j/AFKzn+Rf+BIP9Y8t/n/B/wCR2dFcZ/bHin/nvpH/AICS/wDx2j+2PFP/AD30j/wEl/8AjtH+pWc/yL/wJB/rHlv8/wCD/wAjs6K4z+2PFP8Az30j/wABJf8A47R/bHin/nvpH/gJL/8AHaP9Ss5/kX/gSD/WPLf5/wAH/kdnRXGf2x4p/wCe+kf+Akv/AMdo/tjxT/z30j/wEl/+O0f6lZz/ACL/AMCQf6x5b/P+D/yOzrg7b/kL61/2EH/9ASrP9seKf+e+kf8AgJL/APHarWFvcxNdzX0kUk91cGZjChVRkAYAJJ7etfX8JcPZhleNlWxMUouLW6et0fP5/m+DxuFVOhK7unsy3Xd/D3/km/h//sHw/wDoArhK7v4e/wDJN/D/AP2D4f8A0AV9pmn2Pn+h5OR/8vPl+p0dFFFeKfSBRRRQBxXxP/5Aml/9hSH/ANBeuWrqfif/AMgTS/8AsKQ/+gvXLV7+Wfwn6nymd/xo+n6k/hD/AJC2u/8AXaH/ANFCuqrgrc6xpuoXs+lz2Iju2RmW5gdyCqheCrr6Va/tjxT/AM99I/8AASX/AOO1+X53wpmmMzGtiKMFyyd1qj67Lc9wFDB06VSeqST0Z2dFcZ/bHin/AJ76R/4CS/8Ax2j+2PFP/PfSP/ASX/47Xj/6lZz/ACL/AMCR3/6x5b/P+D/yOzorjP7Y8U/899I/8BJf/jtH9seKf+e+kf8AgJL/APHaP9Ss5/kX/gSD/WPLf5/wf+R2dFcZ/bHin/nvpH/gJL/8do/tjxT/AM99I/8AASX/AOO0f6lZz/Iv/AkH+seW/wA/4P8AyOzorjP7Y8U/899I/wDASX/47R/bHin/AJ76R/4CS/8Ax2j/AFKzn+Rf+BIP9Y8t/n/B/wCR2dFcZ/bHin/nvpH/AICS/wDx2j+2PFP/AD30j/wEl/8AjtH+pWc/yL/wJB/rHlv8/wCD/wAjs6K4z+2PFP8Az30j/wABJf8A47R/bHin/nvpH/gJL/8AHaP9Ss5/kX/gSD/WPLf5/wAH/kdnRXGf2x4p/wCe+kf+Akv/AMdo/tjxT/z30j/wEl/+O0f6lZz/ACL/AMCQf6x5b/P+D/yOzorjP7Y8U/8APfSP/ASX/wCO0f2x4p/576R/4CS//HaP9Ss5/kX/AIEg/wBY8t/n/B/5HZ0Vxn9seKf+e+kf+Akv/wAdo/tjxT/z30j/AMBJf/jtH+pWc/yL/wACQf6x5b/P+D/yOzorjP7Y8U/899I/8BJf/jtH9seKf+e+kf8AgJL/APHaP9Ss5/kX/gSD/WPLf5/wf+R2dFcZ/bHin/nvpH/gJL/8do/tjxT/AM99I/8AASX/AOO0f6lZz/Iv/AkH+seW/wA/4P8AyI7n/kc9Z/3YP/QKi1b/AJAt7/17yf8AoJpLaK9bUby+1KW3kmudgxbxsiqFGOhYn9aXVv8AkC3v/XvJ/wCgmv2XKMNUwmWUqFVWlGNmfnWYV6eIx86tN3i3oes6D/yLmm/9ekX/AKAK0Kz9B/5FzTf+vSL/ANAFaFeGfZhRRRQAUUUUAeRX/wDyOfiT/r/X/wBJoayvE/8AyKupf9ez/wAq1b//AJHPxJ/1/r/6TQ1T1WyOo6TdWauEM8RjDEZ25GM19PQTeFSXY+JxTUcdJvud5RXGf2x4p/576R/4CS//AB2j+2PFP/PfSP8AwEl/+O1+H/6lZz/Iv/AkfpH+seW/z/g/8js6K4z+2PFP/PfSP/ASX/47R/bHin/nvpH/AICS/wDx2j/UrOf5F/4Eg/1jy3+f8H/kdnRXGf2x4p/576R/4CS//HaP7Y8U/wDPfSP/AAEl/wDjtH+pWc/yL/wJB/rHlv8AP+D/AMjs6K4z+2PFP/PfSP8AwEl/+O0f2x4p/wCe+kf+Akv/AMdo/wBSs5/kX/gSD/WPLf5/wf8AkdnRXGf2x4p/576R/wCAkv8A8do/tjxT/wA99I/8BJf/AI7R/qVnP8i/8CQf6x5b/P8Ag/8AI7OiuM/tjxT/AM99I/8AASX/AOO0f2x4p/576R/4CS//AB2j/UrOf5F/4Eg/1jy3+f8AB/5HZ0Vxn9seKf8AnvpH/gJL/wDHaP7Y8U/899I/8BJf/jtH+pWc/wAi/wDAkH+seW/z/g/8js6K4z+2PFP/AD30j/wEl/8AjtH9seKf+e+kf+Akv/x2j/UrOf5F/wCBIP8AWPLf5/wf+R2dFcZ/bHin/nvpH/gJL/8AHaP7Y8U/899I/wDASX/47R/qVnP8i/8AAkH+seW/z/g/8js6K4z+2PFP/PfSP/ASX/47R/bHin/nvpH/AICS/wDx2j/UrOf5F/4Eg/1jy3+f8H/kdnRXGf2x4p/576R/4CS//HaP7Y8U/wDPfSP/AAEl/wDjtH+pWc/yL/wJB/rHlv8AP+D/AMjs6xvGP/Ij63/14T/+gGsX+2PFP/PfSP8AwEl/+O1V1O58SarpV1p9xc6UsV1C8LslpIGAYEHGZOvNbUODM4hVjNwVk19pdyJ8RZa4tKf4P/ItJ/q1+grQ8H/8lKt/+wVc/wDo2CqCjCgHsKv+D/8AkpVv/wBgq5/9GwV+047/AHeXy/M/O8r/AN8j8/yZ6hRRRXzJ9qeU/HL/AI8tD/6+Jf8A0CvJK9b+OX/Hlof/AF8S/wDoFeSV1UvhP0rhf/cX/if5IZMiywujjKsMGq1gmNNXBJd1JLHqSat0KoRQqAKB0AGMVpbW59DKipVlU8mvvt/wfvKdpNFFpqCR1UxrtcE9CKhTMMFgZflAY5z/AA5BxV9oImkEjRIXHRioyPxpzKrqVdQwPUEZzU8pyfVKjik2vdSS+TT1+5FWWVG1G3VWDEBicduKffqz2MgUZOM4HfmpkhjjAEcaKF6BVAxT6djdUJShUjN/H26aJfoUr2aOXT2ETqxkGEAOcmnRjGpvnqIV/manWCJJC6xIrnqwUZP407au7dtG4jBOOaLO9yFh5yqKpNq+m3lf/MrL/wAf1z/1zX+tQIpGk2sy/ehVX/DHP6VobF3FtoyRgnHWoLgSiPyLaEAMu3dkBUH0pNGVXDuMXJ6/Fsru7d19wlniVpbnr5jYU/7I4H9aW4/4/LX/AHm/lU0UYiiWNPuqMClKqWBIBK9CR0p20OiNCXsVB73Tfre7KccQma/jP8UmP/HRTbaQ3dxEW/5YJ83++eP6H86vBVUkqoBY5JA60LGiFiiqpY5OBjJo5TJYNqUXfS7v568y+5mbbK481GvGiZZGJTC9Ccg8ir1rGsVsiRvvUdG9adJBFKQZYkfHTcoOKeAAAAMAdAKErFYbCui9dbaLV/k3ZfL8CpbsIry5WVgGZg65PUYA/pVeXElvfSLzGxAB7HGAa0ZIo5QBLGrgdAy5pSilNhVSvTbjijlM54OcounfT3rf9vX39L/Mr3//AB4n6r/MU3cItVcysFEkYCE98E5H61aZVdcMoYehFI8aSrtkRXX0YZFFjaph5Sqe0i9Va3yv/mU74hnt5Fm2IrkGRcHace/FPihH2pJHuzM6qcKdvQ/QVZWNFj2Kiqn90DimrbxRq3kxpGWHVVAotrcz+qy9r7R63s2rvdW2V7PbqPV1ddyMGHqDmqgkRNYkDkKWiXBPfk8VZgiEECRLyFGM+tK0Ub53orbuuRnNGrNqlOpUjCWiknfy2en4lM/vbi7aL5l8oJkd25/xpJLiL+xSQ4JMWAAeScdKvIixqFRQqjoAMAU0QQhmYRJubqdoyaVmc7wtXlfK1eSd/m76ehWZgtzZliANjDJ9cCrnBHqKa8UcibJEVl/usMilPyRnYmdo4UYH4VS0OqnTlScm9nr+CX6GcBmQWHZZN3/AOo/XirCssWpS+YQvmIuwnvjORTreOQzvcTLsZgFVc52gVNJGkq7ZUV19GGalI46OHly863T0v2V0k+uzZRb99NePF8yeSEyO7c/40XM8R0VsOCWiwADyTir6qqKFRQoHQAYpot4QzMIowW4Y7RzRyscsJU5ZKLV5Jp/Nt6feOT/Vr9BWcGVHnhN3HBGXPyPjdzySCT7+hrSxxgcVRjjkij8t7MSt3k3Lhvc55/SiQ8XGTcEl31s/u93XX7tBt0nlzWrJMYYlUoHABweMdeKmhhAuDI10ZnCYwdvA/AVJbW/lWqxSBW65GOOT0p8cMUOfKjRM9dqgUJdQpYaTmqkla9na70dkttnt2IdOZTZRgEEgEEZ6c0l6Qr2zMcASjJPbg1YWKNZC6xqHbqwXk/jSuiyKVdQynqCMg07aWNlQn9XVJtXVvw2/IqyMqalFI5ARoyqtnjOelGRLqqGMgiONg5HbJGB+lWfKj8vy/LXZ/d28flSpGkS7Y0VF9FGBRYn6vNy1as2ped1bT7192hHcRxyqokfy2ByjA4IPtVUvNLFdW3mLKyx/LIox1zwferskaSrtlRXHowzSpGkS7Y0VF9FGBQ1djq4eVSpdOye9r66W22+e5nJGs9moa/byyACpCDHt0qwgH9qP6iFefxNTm3hMnmGKMv8A3ioz+dO2ru3bRuIwTjmhRM6WElFpy3TXVu9k+7dt9ipdSC0uVuD91kKN9RyP61DNC0VlbszmPbIHkcAHBOeefc1ouiSLiRVYZzhhmlPPWjlCpgnOU9dHt5PS/wCKX4lRIQ1xG73hlK5Kr8ozx7Cn3/8AyD5v9w1KkEMTExxIhPUqoGafRbQ1jh37GcHo5X6t9LddSpdMrWayowPlFXyD2H/1qgz+5+3f9Nt+f9j7v8uavrDEisqRoqt1AUAGneWnl+XsXZjG3HGPTFFrmVTCTqS5m0nb/wAmWzM5hnTVkPWWdX/Nxj9KnV1i1ObzCFMiKUJPXGcirRjQqFKKVGMDHAx0pJIo5V2yorj0YZo5QWDlBqUXqrfhdP77lO9O6S3kWbZGGIMi4OCR78U+KFftSyNdmZ1UgA7RwfoKtCNBHsCKE6bQOKbHBFDnyokTPXaoGaLalfVZOr7SWt2nu90l0vZ7dRYpUmjDxMGU9xT6aqqi7UUKPQDFOqjtjzcq5tyCX/j907/r9h/9Cr7Er47l/wCP3Tv+v2H/ANCr7Erlq/EfmnE3+/8AyQUUUVkfMhTX+6PqP506mv8AdH1H86AHUUUUAFFFFABRRRQAYzUUsKyjDjNS0EZoAoSWEJ/gFVJNMjP8A/Ktgj1ppUUAYn9lp/dH5Uv9lr/d/StrYKNgoAxxpaf3acNOUdEFa2wUbBQBlfYB5g+XtTxYD+7WjtHmD6U7aKAM4WI9KX7EPQVobR6UYFAFEWYHapEtgO1W8UYoAYke2ngUuKWgAooooA5D4f8A/JPtF/69Vro65z4f/wDJPtF/69Vro6BhXJ/E3/kQbn/r6s//AEqirrK5P4m/8iDc/wDX1Z/+lUVXD40Z1Pgl6HG0UUV9gfnYUVntr+joxV9WsVZTgg3KAg/nSf8ACQ6L/wBBew/8CU/xqPaQ7o09lU/lf3GjRWd/wkOi/wDQXsP/AAJT/Gj/AISHRf8AoL2H/gSn+NHtId0P2VT+V/caNFZ3/CQ6L/0F7D/wJT/Gj/hIdF/6C9h/4Ep/jR7SHdB7Kp/K/uNGis7/AISHRf8AoL2H/gSn+NH/AAkOi/8AQXsP/AlP8aPaQ7oPZVP5X9xo0Vnf8JDov/QXsP8AwJT/ABo/4SHRf+gvYf8AgSn+NHtId0Hsqn8r+40aKzv+Eh0X/oL2H/gSn+NH/CQ6L/0F7D/wJT/Gj2kO6D2VT+V/caNFZ3/CQ6L/ANBew/8AAlP8aP8AhIdF/wCgvYf+BKf40e0h3Qeyqfyv7jRorO/4SHRf+gvYf+BKf40f8JDov/QXsP8AwJT/ABo9pDug9lU/lf3GjRWd/wAJDov/AEF7D/wJT/Gj/hIdF/6C9h/4Ep/jR7SHdB7Kp/K/uNGis7/hIdF/6C9h/wCBKf40f8JDov8A0F7D/wACU/xo9pDug9lU/lf3GjRWd/wkOi/9Bew/8CU/xo/4SHRf+gvYf+BKf40e0h3Qeyqfyv7jRoqjFrmkzzLFBqllJI5wqJcISx9AAavVSkpbMiUZR+JWCu7+Hv8AyTfw/wD9g+H/ANAFcJXd/D3/AJJv4f8A+wfD/wCgCvHzT7Hz/Q+iyP8A5efL9To6KKK8U+kCiiigDivif/yBNL/7CkP/AKC9ctXU/E//AJAml/8AYUh/9BeuWr38s/hP1PlM7/jR9P1CignAyeBWd/wkOi/9Bew/8CU/xr03KMd2eJGEpfCrmjRWd/wkOi/9Bew/8CU/xo/4SHRf+gvYf+BKf41PtId0X7Kp/K/uNGis7/hIdF/6C9h/4Ep/jR/wkOi/9Bew/wDAlP8AGj2kO6D2VT+V/caNFZ3/AAkOi/8AQXsP/AlP8aP+Eh0X/oL2H/gSn+NHtId0Hsqn8r+40aKzv+Eh0X/oL2H/AIEp/jR/wkOi/wDQXsP/AAJT/Gj2kO6D2VT+V/caNFZ3/CQ6L/0F7D/wJT/Gj/hIdF/6C9h/4Ep/jR7SHdB7Kp/K/uNGis7/AISHRf8AoL2H/gSn+NH/AAkOi/8AQXsP/AlP8aPaQ7oPZVP5X9xo0Vnf8JDov/QXsP8AwJT/ABo/4SHRf+gvYf8AgSn+NHtId0Hsqn8r+40aKzv+Eh0X/oL2H/gSn+NH/CQ6L/0F7D/wJT/Gj2kO6D2VT+V/caNFZ3/CQ6L/ANBew/8AAlP8aP8AhIdF/wCgvYf+BKf40e0h3Qeyqfyv7jRorO/4SHRf+gvYf+BKf40f8JDov/QXsP8AwJT/ABo9pDug9lU/lf3GjRWd/wAJDov/AEF7D/wJT/GpLfWdLu51htdStJpW+7HHOrMeM8AGn7SD6idKoldxf3F2qmrf8gW9/wCveT/0E1bqpq3/ACBb3/r3k/8AQTRP4WKn8aPWdB/5FzTf+vSL/wBAFaFZ+g/8i5pv/XpF/wCgCtCvjj9FCiiigAooooA8iv8A/kc/En/X+v8A6TQ0lLf/API5+JP+v9f/AEmhpK+qwn8CPofC5h/vU/UKKKK6ThCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKveD/8AkpVv/wBgq5/9GwVRq94P/wCSlW//AGCrn/0bBXFj/wDd5fL8z08r/wB7h8/yZ6hRRRXzJ9qeU/HL/jy0P/r4l/8AQK8kr1v45f8AHlof/XxL/wCgV5JXVS+E/SuF/wDcX/if5IKKKK1PqAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigCCX/j907/r9h/8AQq+xK+O5f+P3Tv8Ar9h/9Cr7Erlq/EfmXE3+/wDyQUUUVkfMhTX+6PqP506mv90fUfzoAdRRRQAUUUUAFFFFABWBrvildEvktmtDNujD7hJtxyRjp7Vv15949/5DkP8A17j/ANCaom2ldHo5dRp16/JUV1Zl/wD4WFH/ANA5v+/3/wBaj/hYMX/QOb/v7/8AWriKKw9pI+k/srCfy/i/8zt/+FgQ/wDQOf8A7+j/AApw+IEHfT5P+/g/wrhqKPaSD+ysJ/L+LO6HxAtu9hL/AN9ilHj+072U3/fQrhKKPaSF/ZOE/l/Fnd/8J9Zbsmzn6eop48f2He0uP/Hf8a4Gij2khf2ThO34nf8A/Cfaf3tbn8l/xpw8fab3t7r/AL5X/wCKrz6ij2khf2Rhez+89C/4T7S/+eF3/wB8L/8AFUv/AAnmlf8APG6/74X/AOKrzyin7SQv7IwvZ/eeif8ACd6V/wA87r/vgf40v/CdaT/duf8Av2P8a86oo9pIP7Hwvn957DY3sWoWUd1b7vLkGV3DB64qxWR4U/5Fey/3W/8AQjWvXQtUfJ1oKFWUFsmzkPh//wAk+0X/AK9Vro65z4f/APJPtF/69Vro6ZmFcn8Tf+RBuf8Ar6s//SqKusrk/ib/AMiDc/8AX1Z/+lUVXD40Z1Pgl6HG0UUV9gfnZ1vw7t4ZPAOnM8MbMfNySoJ/1r1032S2/wCfeL/vgVz3w4/5J/pv/bX/ANGvXT1/OmPb+t1f8UvzZ+sUf4cfREP2S2/594v++BR9ktv+feL/AL4FTUVx8zNCH7Jbf8+8X/fAo+yW3/PvF/3wKmoo5mBD9ktv+feL/vgUfZLb/n3i/wC+BU1FHMwIfslt/wA+8X/fAo+yW3/PvF/3wKmoo5mBD9ktv+feL/vgUfZLb/n3i/74FTUUczAh+yW3/PvF/wB8Cj7Jbf8APvF/3wKmoo5mBD9ktv8An3i/74FH2S2/594v++BU1FHMwIfslt/z7xf98Cj7Jbf8+8X/AHwKmoo5mBD9ktv+feL/AL4FH2S2/wCfeL/vgVNRRzMCH7Jbf8+8X/fAo+yW3/PvF/3wKmoo5mBxnxIgii8PWZjiRD/aVuMqoH8VczXU/Ev/AJFyz/7CVv8A+hVy1fr/AAT/AMi+X+J/kj4jiL/eIen6hXd/D3/km/h//sHw/wDoArhK7v4e/wDJN/D/AP2D4f8A0AV7+afY+f6CyP8A5efL9To6KKK8U+kCiiigDivif/yBNL/7CkP/AKC9ctXU/E//AJAml/8AYUh/9BeuWr38s/hP1PlM7/jR9P1GTf6iT/dP8q7vwTa27fD/AMPFoIyTpdsSSg5/dLXCTf6iT/dP8q9A8Ef8k+8O/wDYLtv/AEUtfG8dtqlQ9X+h6PDe9T5fqa32S2/594v++BR9ktv+feL/AL4FTUV+XczPriH7Jbf8+8X/AHwKPslt/wA+8X/fAqaijmYEP2S2/wCfeL/vgUfZLb/n3i/74FTUUczAh+yW3/PvF/3wKPslt/z7xf8AfAqaijmYEP2S2/594v8AvgUfZLb/AJ94v++BU1FHMwIfslt/z7xf98Cj7Jbf8+8X/fAqaijmYEP2S2/594v++BR9ktv+feL/AL4FTUUczAh+yW3/AD7xf98Cj7Jbf8+8X/fAqaijmYEP2S2/594v++BR9ktv+feL/vgVNRRzMCH7Jbf8+8X/AHwKPslt/wA+8X/fAqaijmYEP2S2/wCfeL/vgVxXxHhiiPh7yo0TOotnaoGf9Gmru64f4lf8y9/2Em/9Jpq9rIW/7Uof4kceP/3Sr/hf5HPVU1b/AJAt7/17yf8AoJq3VTVv+QLe/wDXvJ/6Ca/e5/Cz8yp/Gj1nQf8AkXNN/wCvSL/0AVoVn6D/AMi5pv8A16Rf+gCtCvjj9FCiiigAooooA8iv/wDkc/En/X+v/pNDSUt//wAjn4k/6/1/9JoaSvqsJ/Aj6HwuYf71P1IJJLt9QtrHTrJry5uA7KglVOFAJ5bjvVv+xvFX/Qtv/wCBsP8A8VT/AA//AMlC0f8A643P/oK16lXwfEPEeOy7HOhQty2T1Xf5n0GV5VhsThVUqJ316+Z5V/Y3ir/oW3/8DYf/AIqj+xvFX/Qtv/4Gw/8AxVeq0V8//rpmn937v+Cel/YOC7P7zyr+xvFX/Qtv/wCBsP8A8VR/Y3ir/oW3/wDA2H/4qvVaKP8AXTNP7v3f8EP7BwXZ/eeVf2N4q/6Ft/8AwNh/+Ko/sbxV/wBC2/8A4Gw//FV6rRR/rpmn937v+CH9g4Ls/vPKv7G8Vf8AQtv/AOBsP/xVH9jeKv8AoW3/APA2H/4qvVaKP9dM0/u/d/wQ/sHBdn955V/Y3ir/AKFt/wDwNh/+Ko/sbxV/0Lb/APgbD/8AFV6rRR/rpmn937v+CH9g4Ls/vPKv7G8Vf9C2/wD4Gw//ABVH9jeKv+hbf/wNh/8Aiq9Voo/10zT+793/AAQ/sHBdn955V/Y3ir/oW3/8DYf/AIqj+xvFX/Qtv/4Gw/8AxVeq0Uf66Zp/d+7/AIIf2Dguz+88q/sbxV/0Lb/+BsP/AMVR/Y3ir/oW3/8AA2H/AOKr1Wij/XTNP7v3f8EP7BwXZ/eeVf2N4q/6Ft//AANh/wDiqP7G8Vf9C2//AIGw/wDxVeq0Uf66Zp/d+7/gh/YOC7P7zyr+xvFX/Qtv/wCBsP8A8VR/Y3ir/oW3/wDA2H/4qvVaKP8AXTNP7v3f8EP7BwXZ/eeVf2N4q/6Ft/8AwNh/+KqnaXEszXEdzbm2mt5mhkjLhsMuM8jivYa8gH/Ic1z/ALCk/wDMV9Pw1xBjMzxUqVe1kr6K3VeZ5GbZZh8JQU6Sd79yar3g/wD5KVb/APYKuf8A0bBVGr3g/wD5KVb/APYKuf8A0bBX2OP/AN3l8vzPJyv/AHuHz/JnqFFFFfMn2p5T8cv+PLQ/+viX/wBArySvW/jl/wAeWh/9fEv/AKBXkldVL4T9K4X/ANxf+J/kgooorU+oCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAIJf+P3Tv+v2H/wBCr7Er47l/4/dO/wCv2H/0KvsSuWr8R+ZcTf7/APJBRRRWR8yFNf7o+o/nTqa/3R9R/OgB1FFFABRRRQAUUUUAFefePv8AkOQf9e4/9CavQa8/8ff8huD/AK9x/wChNWdT4T1so/3pejOWopcUYrlPsiOaTyYJJMZ2KWxnrgVmWutvNp51Ga0MFl5HmiQyZc8dAuOnoc/hWlcxtJaTIgyzIwA9Tis46U9z4TTTZsRyNbLGwb5gGAHX1GRTVjGp7Tm93s/vHRapcrcQJf2QtkuTthYTbzuxnawwMHAPQkUXupXlizyvYK1nGwDSif58ZxuCbcY/HNU9N02GK7iJ8M21nLH1uYxFtBx1XHzfmBVK40W6uLGWGbSI574OWF9M6NuG7PyEksDjjGAB61Wlznc6qhpe/p/9r+nzNu61Kdb02mnWgupkQPIXl8tEB6c4JycHjFVptQ1Ua5b20Vpb7HtzI6PcEYOVB5CHpn8c1LNHeWOqzXdraNeRXEaK6RuqujLnn5iAQQfXtSTpeJq1rfpZNKDA0UkSSLujJIOeSARweh/OloXJzd9Xv26X9BkepRW085S12I1+IJn8wnkqMPjHrgYq1c6rHa3ksTp+7gtzPNJn7gzwMdycH8qrppck1rq0E67PtU7PE2Qf4Vw35j9Kig0q5vtGv11NFhur4FWGQwQAYUcdRxn8aNAvVWiX9a/np+JYi1W5E1uL6x+zRXLbYnE29g2MgMMDBOOxNalYGm6bDDdQ7vDNrbSx9bqMRbQcdVx835gV0FJ2NaLm4+9/X4ISilxRikbHqHhT/kV7P/db/wBCNbFY/hP/AJFez+jf+hGtiuyPwo/P8V/vE/V/mch8P/8Akn2i/wDXqtdHXOfD/wD5J9ov/XqtdHVGAVyfxN/5EG5/6+rP/wBKoq6yuT+Jv/Ig3P8A19Wf/pVFVw+NGdT4JehxtFFFfYH52dl8OP8Akn+m/wDbX/0a9dPXMfDj/kn+m/8AbX/0a9dPX854/wD3ur/il+bP1ij/AA4+iCiiiuI1CiiigAorP1zUpdK0trm3t0uZfMjjSJ5fLVmdwoywVsDn0NGn3WpmKaTXLOzsQgypgvGmBHcktGmMfjWns5cnP0/rpuK+tjQoqnZ6xpmoR77DUbS6TBO6GdXGB16HtkZ+tTLeWzRQyLcRFLjHksHGJMjI2nvwM8VLjJOzQXJqKpRarAbeSa6khtkSZ4gXnQg7Secg4HAJx1GDmnW+radd2X2y0v7We1zt8+KZWTOcY3A46mm4SXQLot0VmHxNoItpLg63p3kRP5ckv2uPajf3Sc4B9qt3GoWVrY/bbq7ghtcBvPklVUweh3E4odOa0aYXRYoqsNRsmtI7pby3NvJ9yYSrsfjPDZweAfyqldeKdFttCn1j+07WaxgB3TQzoyk/3Qc43dsZpqnOTskF0a1FV7DULPVLNLvTbqG7t3ztlgkDqccHkEjrVioaadmMKKKKQBRRRQBx/wAS/wDkXLP/ALCVv/6FXLV1PxL/AORcs/8AsJW//oVctX7BwR/yL5f4n+SPiOIv94h6fqFd38Pf+Sb+H/8AsHw/+gCuEru/h7/yTfw//wBg+H/0AV9Bmn2Pn+hOR/8ALz5fqdHRRRXin0gUUUUAcV8T/wDkCaX/ANhSH/0F65aup+J//IE0v/sKQ/8AoL1y1e/ln8J+p8pnf8aPp+oyb/USf7p/lXoHgj/kn3h3/sF23/opa8/m/wBRJ/un+VegeCP+SfeHf+wXbf8Aopa+N47/AIVD1f5I9Hhver8v1NyuK8L6tFqV1bmbxt9qvWLmTSg9pxgkbdqxiQY+ueOa7WszSNMlsNAispHRZ0jZfNj5wSTyMj3r80pzjGnJNau3bz7p/hY+td7iJrf/ABNI7K5068tRMzLBPMI/LmIBJA2uWHAJ+YDpWe/jW1SMTnTdSNo05thcrCpUyhym3aG38sMA7dvPWqWl+E7y21LTLq4tNLhksXPnXUJZ57zMbLuZigIOTkqS3145vt4fujoNtZCSHzYtQW6Y7jtKifzMdOuP1roccPGSW+36+vkT7xbg8R27Q3r39tc6c9kgkmiuQpYIc4YbGYEHB6HPHSnWWvLc3QtrrT7zT5XQyQrdBP3yjGSuxmxjI4OD7VX1Hw/JqNzqpeVI4721iijYZLI6M7ZI9MsO/rSwWGq3uq293rK2cC2iOsSWsrSeYzAAsSyrt4z8vPXrxWXLRab/AKWnT56D1LMOvWs+k2GoJHMIr940iUqNwL9M8/yzTbfXPteovbWunXksMcrQveL5YiVx1GC+/j124rJtNC1qKy03TZPsK2mm3EbrMsrtJOiHoV2gIce7Zx2zVmbR76fxGl5FZ2ViiShnvLe6czXCD+B4xGqnI45Zsdqp06Sbs+/X7v6/ALsXxhqGo6da2L6S+2Vrn502BvNRY3cpyDjO3GRzVXxZr91DpNo+hXIjkmC3LShVbEIKjoQR8xdR9M1t6lYSXt3pssZQLa3PmyBieV8t1wPfLCsEeELtNK1S1+0wuZmSOyzkCGBX3hDx1yWHHYLV0ZUUoOdtPxu+vpuJ36G5qusPpQ3nTL26hVC8s1uI9sSjqSGcE9OigmqY8RXD+K00uDSrie1a2Sf7WjRbQGJG4guG28dlJz2xVDXfC95qt7f5ttMvI7uLbBPfZd7I7NvyR7CCCec7lOT3q/FpV/Z6zZ3duttNH9jS0uRJKyFApzuTCnd1Iwdv1qVGiodG7f119e3oPW5NDrv295Us7C8a2AcLf4QRFlyDj59/UdduPes/w74jMmlaPFe2l8BdQxol9MFKTSbMkfeL5ODyygH15q1pOn6rpluNLKWcmnxq6xXAmYS4OSqmPZjjOM7ufSnRaJcpouh2heLzNPeFpSCcMEQg7ePfvih+yScenT8dfXb/ACDUfJ4mt47kg2l0bRZvIa/Cp5Kybtu372/73GQuM96ki1z7Rqclra6deTRRSmGS7XyxEjjqCC4fjPUKRWFbeCobLVndfD+gXsb3TXAvrmMC5j3Puxjy23EEnB3DtWhdaPfXPiJLuGzsrJUlVmvoLp/OmQdUeMRhSCOOWbHUc05QoX93t/Wl73/qwXkbd5cPa2zSxWs1246RQbdzf99ED8yKzD4otY9Na7uLW7haO5S1ktmQNIkjEAAhSQfvLyCetL4j0u61OK1+yx29ysMpeWzu5GSK4UqRhiFboSDgqRx+NZ1j4WubSylhVbG3EmpxXiw2ylI40XZlQMdflPOBnrxnAzpwpcic3/X9eXzBt30NGPxLbiO9OoWt1pz2UYmliuFQsUOcMuxmByVIxnPtVSLWZ7zxXpsD2d9p6vbzuYrjbiQAphvkZhxnocEZ6VPq/h+XVLm/bzUjS5skgQ8kq6uzAkenI7+tFvZazc67Z3+ppYwR20MsZjt5XkLltuGyVXH3Txg/U1S9kk5Ls/lp0+Yam7XD/Er/AJl7/sJN/wCk01dxXD/Er/mXv+wk3/pNNXdkH/I0of4kcuYf7pV/wv8AI56qmrf8gW9/695P/QTVuqmrf8gW9/695P8A0E1++T+Fn5lT+NHrOg/8i5pv/XpF/wCgCtCs/Qf+Rc03/r0i/wDQBWhXxx+ihRRRQAUUUUAeRX//ACOfiT/r/X/0mhpKW/8A+Rz8Sf8AX+v/AKTQ0lfVYT+BH0Phcw/3qfqT+H/+ShaP/wBcbn/0Fa9Sry3w/wD8lC0f/rjc/wDoK16lX5Bxl/yNX/hR9pkf+4x9X+YUUUV8ce2FFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFeQD/AJDmuf8AYUn/AJivX68gH/Ic1z/sKT/zFfecD/79U/w/qj53iD/dF6r9Sar3g/8A5KVb/wDYKuf/AEbBVGr3g/8A5KVb/wDYKuf/AEbBX6hj/wDd5fL8z5fK/wDe4fP8meoUUUV8yfanlPxy/wCPLQ/+viX/ANArySvW/jl/x5aH/wBfEv8A6BXkldVL4T9K4X/3F/4n+SILj7QAWgaIKBkh0JP6EUy0e5ljSSVotjLnCoQR+Oanl/1L/wC6ahtG26dE2M4jBx+FX1PblG2IWrtZvd23Q77bB5mwvg5xnacZ9M9KPMb7f5efk8vdjHfNUrm4klsRI0kKq+CEAJPX1z/Srf8AzFP+2P8AWle5zxxU6k+W+l4vTTR38328vQS3uf8ARDLO/wDGwzj3wBxVgsFUsegGTxWXbl4ik021oBIwGP4DuPJ/l7Vq9R7U4u6NcDWnVpa7pLffbf0f9a6KN7mKOFZXfCNjBx1z0pzSKrqhPzPnaMdazokE7C0bpBuDfyX9DUtm5nuAzdYY9h/3s8/ypKTM6eNnOSVlrZL1XxfdsvNMka7WC1EjO02X2ghCO+O3p+tE91ta3ZWKRvIQ29dvGD6/Sqx/5BYPYTgk+g8yrF3teez6MPN/9lNK7MPb1pQ0dtIPr1eut72JorqKZisbHcBnBUg4/GnySLEAXOASFHHc1BN/yELf/df+lS3EXnW7xnjcOD6Gq1PRjUquM1o5R08non38+455EjKhzgsdq8dTUcl5BE5R35HXCk4+uOlQW8hu7hHb/linzD/bPB/l+tOtJEjhlWVlV1kYvuPv1/Ki5gsVKo04NJO9m/K3mut/uLLSoqqS3DkBSOck0NIqMiscFzhRjrWevyWNuzcIJgRnsuTip7iRGvrVFYE7iTg9ODS5hLGNw5nZP3f/ACa39Ima7hRirP8AMDtICknP+TUpIVST0AyaqWij7XeNjnzAM/8AARVmX/Uv/ummmzoo1Kk4SnK27t8m0MS6hkcJG24kZ4B/nSC8gMgQPyTgEqQCfr0qO0KwaXGwXhY92B34zVa6mkktY2eSHa7oQigk9R3z/SlzOxyVMXUp0VNtXte1unrf8fwL81xFBjzWwT0ABJP4Cj7RF5HnF8J6kEVDuCaoTKQN0QCE/U5/pSXbrvtpCwMYl+Y54BwQP1p3NpYiaU5XWjtbqtUrvXbrtt1Jo7uGRgqP8x6KVIP5GnpIshYIclDtbjoarSvG2pWwUgsA2cdhii2kRJ7oOwUiTPJxxgc0XCGJlz8smt7X/wC3b9yws0bRs4YbVJBJ4xjrTY7uGZ9iP82MgFSM/TPWs8kyaXI6FgvnliQOdu7rVlIRJLE7Xpl2ncgwozx7ClzMxhjKtSUVFLVJ/e/VfkySK8jlneIK+VbbnY2OmeuOKs1UtSBdXakgEyAgf8BFWVdXGUYMM4yDmmjrwtSU4Xm03d+WzaGSXMUTbZHw2M4wSTSLcJLA7wtnaD25B+hqFnRNX+cgEw4Un601SHu7po+U8sAkdC3NFzneJnzNXVrtW66Ju+/6E0VwBYxSztyygk46n6ClW7heN3VzhBlsqQR+HWq8U7R2tpGm0NIn3nPAwKLcmTUZ1keOQ+UASi4HU8dTSuRDFT/dwi73snfvy33vr93zLjypHEZGbCYzmiSRYozI5wqjJOOlUI8u0Vm3PlOS3uo+7/MflWhIgkjZD0YEGmnc6aNedaMnFbf+ldfu0X3jZJ44tnmNjzDtX3NDyoGKbsPtLdM4HrWdGGvIiM/NBFs+j/5A/OpreT7SJ7gdCgQfgMn9TS5rnNDGyqNWWktvRJ833PT5khvFhhgLM0vmYG5UPPHXAH6Ust0EngJbbG6sTuXBPTHXmoAQLSwYnADLkn/dNTTANqFseDgOR+Qou7EKtWlDSXWFt+vL56r+rk0NzFOSI2yV6gqQR+BpzSKjorHBc4XjrUB/5Ci/9cT/ADp95GXtyU+/Gd6/UU7ux2qrU9nJ6Nxf32+fbz3JDIiyLGT8zZIGPSoje24faZOQcE4OAfr0qKBvtMstwnTbsj/mf1/lTYZYV0kLIVG1NrKTznuPrSuYPFTlrFpLVpvsrLut979raFxpERkVjgucLx1oMiiRYyfmYEgY64qkd0aWBmOCDhiex21I8ivqsKqQSI2zjt0p8xX1t210d4q3rb/Nk32uHcF35YttwFJ56Ul5I0VlNJGcMqEg46Go7FQBOwHLTNk+tO1D/kG3H/XM/wAqLu1wdSpLCTqSdnZ2t00YqXsBZUMnzHjO04J+vSpJZ44APMbGegAJJ/AVXuwF04ADAGzH5io5g39qc3DQBowEIAOTk5HI+lK7RE8TWpe67N+7+N97vy7rcuRzRyx+YjAr3PpTI7uCWQIjncemVIz9M9ahBFnBPMJfPYkFskDnp26VHM8hurUSSwtmTIVFORwe+f6UcwTxdSCje19Lr1dlrf8ADUtvdQxsQz8qcEAEn1pi3iNdNDtfK452Njn8OKbbqPt902Pmyoz+FLGwXUbgEgEqmAT1607sr21ZuLuknJrboubz8i1RTEkR2ZUYEocMB2NPqj0FJSV0FFFFAyCX/j907/r9h/8AQq+xK+O5f+P3Tv8Ar9h/9Cr7Erlq/EfmXE3+/wDyQUUUVkfMhTX+6PqP506mv90fUfzoAdRRRQAUUUUAFFFFABXAePh/xObc/wDTuP8A0Jq7+uD8fD/ia2x/6Yf+zGs6vwnrZR/va9GcnRS4oxXIfZiUVg2erSRT6iht7u88q7cExAERrgYHzEfkMn2rSXU7eRrMRFpFvATEyjjAGeadmZRrQkv69C5RVK41NIZbmFIZJZbeATFVx8wOQACSOflNZh8RXa6HbXp0q4EkrRLgmPDbiOR8/vxnHbNFmKVaEd/6sdBRVCXVhDHCHtLn7TMCUtVCmTA6k4baB05z3pp1y2TT7q6mSaL7IMzxOoDp39cHjuDiizK9rBbs0aKzotZje5hie1uYUnOIZpEAWQ4zjrkcDuBTta1CTS9Me5ht2ndSAFXHGTjJyRRZh7WPK5dEX6KoSaqIbWOSe0uIppWKR2xCtIx/4CxHTnOakstRS8kkiMUtvPGAXhmADAHoeCQRweQTRZjVSLdrluiiikWeoeE/+RXs/o3/AKGa2KxvCX/IrWf0f/0M1s12x+FH5/i/94qer/M5D4f/APJPtF/69Vro65z4f/8AJPtF/wCvVa6OqOcK4v4syTw/Du6e2jWQrcWxYEnPE6FcAdSWCj6E102raxYaFp0l9q11HbW8fV3PU+gHUn2FeAfEH4p3fi1JNN06I2mk7gSrAGScg5Bb0GQDgenU9mnZ3FJXVjIb4g6ryBb2Y/4A3H/j1JF431y6mSCBLcySMFULGckn8a5auz8BaP5s76pOvyx5SHPdu5/Acfj7V3UauIrVFBSZ5WJoYTD0nUcFp+Z7d8N8/wDCvdM3dcS5x/11euormPhx/wAk/wBN/wC2v/o166evxfH/AO91f8UvzZ9NR/hx9EFFFFcRqFFFFAGF4yhM/hmVPKuZVE0LOtqrmTaJVLFdnzZABPy8+lZMtvbX3hm8g0WDWZQs0Mk0Opi6LSorgsqfaeTlQeBwe/Wuzorpp13CKiujvvp03XyJcbs5OK4h1Txd5lnaTwl9Klj33Fs8DOd64G1wGwM9cY54qtp008lj4Z05dOv1m0+aNbtpLV0SLbC653MAHGcDKkjmusaxibVY78s/mxwtCBkbdrEE/j8oqzVvERSsl0/zX6i5TibyM21rZG7s5ZVGvyy+V5ZLMuZCGC9/UY644ovraTV4dcurawuVtLtLaIRzWzxvOyv87eWwDY2kDJAzj0Fdbd2MV7JavKzg2s3nJtI5baV59sMas0/rNrNLX/g3/QOUwf7OX/hPVu/sY2LpnlLN5XAPmfd3Y9O3pWDNpl9Fo2hyq2oWcNlNOZRZWySTRAlgjCN0fIA44UnDcV3lFRHEyjbT+rNfqPlONh0mKTTbLyf7Rvo5dXS5lbULURP0OWMYjTauQOqjmpdd0y5uG8SpaWzsbrToljwuBK48zIB6E42/pXW0U/rMua/9bp/oLlK2n3cd9YxzxJPGpGNs8DwuMccq4BH5VZoorldr6FBRRRSGFFFFAHH/ABL/AORcs/8AsJW//oVctXU/Ev8A5Fyz/wCwlb/+hVy1fsHBH/Ivl/if5I+I4i/3iHp+oV3fw9/5Jv4f/wCwfD/6AK4Su7+Hv/JN/D//AGD4f/QBX0GafY+f6E5H/wAvPl+p0dFFFeKfSBRRRQBxXxP/AOQJpf8A2FIf/QXrlq6n4n/8gTS/+wpD/wCgvXLV7+Wfwn6nymd/xo+n6jJv9RJ/un+VegeCP+SfeHf+wXbf+ilrz+b/AFEn+6f5V6B4I/5J94d/7Bdt/wCilr43jv8AhUPV/kj0eG96vy/U3KKKK/LD68KKKKACiiigAoornJTqmoa1qtvb6u9jFZ+UYlihjYksmSH3Kcrn0wevNaQhz31tb/hhN2N1ruBL6OzZ8TyRtIqYPKqQCc9OrD86mrkrTWFuL7SdXvisCto808xHRfmiJI9qbZahqra5DatPqQgv4JWie9itlCFQpVoxH8wHPSQGt3hpW3tZflfb7ieY6+iuVi8Q3lxDYhDi4t4ZptQRVByYgUKe25+RjstQeHtT8R3t3Y3NxZ6gbS7TfObn7IIYgVyDF5bmTrgYbPB7Uvqs1FttK3n6/wCQ+ZHY0Vy1jJr97ol1fxX/AJlzumjt7YRoqYWUgEkjJfA45C9MjvV/w7dNKtxBcXt/PcxFTJFqEMcckWc4/wBWqqwODyMjjrUyoOKbunb1/wAgubVFFFc5QUUUUAFFFFABXD/Er/mXv+wk3/pNNXcVw/xK/wCZe/7CTf8ApNNXt5B/yNKH+JHFmH+6Vf8AC/yOeqpq3/IFvf8Ar3k/9BNW6qat/wAgW9/695P/AEE1++T+Fn5lT+NHrOg/8i5pv/XpF/6AK0Kz9B/5FzTf+vSL/wBAFaFfHH6KFFFFABRRRQB5Ff8A/I5+JP8Ar/X/ANJoaSlv/wDkc/En/X+v/pNDSV9VhP4EfQ+FzD/ep+pP4f8A+ShaP/1xuf8A0Fa9Sry3w/8A8lC0f/rjc/8AoK16lX5Bxl/yNX/hR9pkf+4x9X+YUUUV8ce2FFFFABRRRQBXv5Xh025liO10iZlOOhAOK5K78e6UfCUUlj4j0yTVXihwkd1E0hclQw2Z68njFdfeQtcWFxChAaSJkBPTJGKyb7Q5rnweulRmEXCwxR7znblSuecZ7HtXXQdJW9ouq+77iZX6D7vXI9Pvr8XDSSJAkASFIgCWkZlADFuSSAOcAevpV1bxNfafpMN2mgXwlku4rc28jwbgGYDORLt5zgfN168VZu9LuWvNUuEtbO9S7giiW2upCiPt3ZDHY2B8w7Gs5fDmpHRJYR9mhlF3DdW9mLiSSGLy2U7BIyhgCVPRcDPArSCo6OVun5Ls/wCu4nc05/EBheKGPSb+4u2iE0trF5ReBScfOTIE6g8KxJwcZpJfE9mkNk9vDc3TXwfyI4YxuZl6qdxG09euAMHJFRSWWsQakdUsYLF7i6t44rm3muXVEKliGSQRkt94jBUZ46UWGgTWU2lsZo5Psv2h52wV3PKdx2j0znqelRy0Urv8/J/ra3cNS0NfthaX89xFNbnTxmeOQLuA2B+MEg8HHXqDWjDJ5sKSbGj3qG2P1XPY471zGu2JuvFlhbwOuy8QG+j7mKFg6n8WO33De1dVWVWMIxi49f6/O41cKKKKwKCiiigAooooAK8gH/Ic1z/sKT/zFev15AP+Q5rn/YUn/mK+84H/AN+qf4f1R87xB/ui9V+pNV7wf/yUq3/7BVz/AOjYKo1e8H/8lKt/+wVc/wDo2Cv1DH/7vL5fmfL5X/vcPn+TPUKKKK+ZPtTyn45f8eWh/wDXxL/6BXklet/HL/jy0P8A6+Jf/QK8krqpfCfpXC/+4v8AxP8AJCEZGDyKFUKoVQABwAB0paK1PqLK9yIW8KlisMYLfeIUc0/au7dgbsYzjnFOooJUIx2Q3y02FNi7T1XHBpQAAABgDoBS0UDUUtkNCKrFlUBm6kDk0KioWKKqljk4GMmnUUByx7DRGgQoEXaeoxxTVhiQKFjRQpyoCjg+1SUUC5I9hpVSwYgEjocdKSV3RMxxmQ/3QQP50+igHG6aWhBawmKM78eY7Fnx6mnvDFIwaSNGYdCygkVJRSsTGlCMFC10hCoZSGAIPUEUxIIowAkSKAcjCgYNSUUynCLd2tRoVVJKqAWOSQOtKRkYPIpaKCrJKwiqFUKoAAGAAOlRrbwrnbDGN3XCjmpaKCXCLtdbDHjSVdsqK6+jDIoEaCPYEUJ0244/Kn0UByRve2pWNuEnhMMaqilidoAxkVK8MUjBnjRmHQlQSKkopWIjRpxuraPX8Ev0GhVUEKAMnJwKakEMblo4kVj1KqATUlFMtwi7XWwxoo2cOUUuOjFeRTYIRBCsYOcdT6n1qWikL2cFLnS1/r/IrNBvvWaRA0ZjC84IJz6VOsaImxEVV/ugYFOoosTCjCDbW7/UY0MTxiN40ZB0UqCB+FIVWJCYogSBgKoAz7VJRQV7OO6Wvcr28T+bJPMoV5MALnOAKsUUULQVOmqceVf1caqKmdihdxycDGTQsaIpVEVVPUAYFOopl8sewwxoY/LKKUxjaRx+VCxIu3aijaMLgdPpT6KBckb3sN2ru3YG7GM45xTJ3lVf3MXmMeOoAH1qWikKUeaLSdr9iK3hEFukY5wOT6nvSmGIyeYY0Ljo20Z/OpKKLCVKCioW0W3yGsiupV1DKeoIyKRIY48bI1Xb0woGKfRTKcIt8zWo1VVc7QBk5OB1NDKrqVcBlIwQRkGnUUDsrWGsisu1lBHoRQ8aSrtkRXX0YZFOooBxi90MWKNE2Iiqv90DApEgijGI4kUZz8qgc1JRSJ9nDTRaDQqhiQAC3UgdaRoo3ZWeNWZehK5Ip9FMbjFqzQ0IqklVALHJIHWnUUUFJJbBRRRQBBL/AMfunf8AX7D/AOhV9iV8dy/8funf9fsP/oVfYlctX4j8y4m/3/5IKKKKyPmQpr/dH1H86dTX+6PqP50AOooooAKKKKACiiigArhvHg/4mNqf+mR/nXc1xXjsf6baH/pmf51nU+E9TKv96j8/yOR20m2pMUmK5T7K5zlndS6bPqIuLC6YS3bvC0ULP5gwB26dOpwPeoktLjTbXSJp4JJPs7SGdIVMjJvB7Dk4JxxXUYpMU7mHsdN9tvvv+hzsCz3us6hMtrNFDLZpHE0qFd5y+eD069DzVciafwvbQpaXImsmgMsbQspOxgW25HzdO2a6nFG2i4exurX3v+JgzzMmo2+qpb3Elu0DROogbzI/mBB2EbscY6Z6VTvbe4vbPWLxLaZFuIUihiaMh325+bb1HXoeeK6nbSYouOVHmum/+HtYytUikk/s7y42bZdozbVztGDyfQU7XYJbjRZ0gQyP8rBF6thgcD34rSxRilc0dNNSXcxLqZpbix1SC3uHih3pJEYWWQBgPmCEAnBH5HipLIyXutyX4glhgWAQoZkKNId2Sdp5AHHWtbFGKLi9n712/P5iUUUUjY9P8I/8itZ/8D/9DatmsXwj/wAiraf8D/8AQ2rYlljgheWZ1jjRSzu5wFA6knsK7Y/Cj8/xf+8VPV/mcl8P/wDkn2i/9eq1R8bfEfSfB0LQsRd6kVylpG33fQuf4R+p9O9eYS/Fe6svB2meH/C8TLdpbrFLdFcsG/uxr6+/5DvSeGPg7rniCYX/AIklk0+CU73835riTPfB+7n1bn2qjnOP13xFrnjfWlkvXkupnbbBawqSqZ/hRB/+s963n+FWrad4Zk1rXWWzVJYEW1HzSMJJkjJJHC4D57njoK938OeD9E8K23l6PZJG5GHnf5pX+rf0GB7Vn/E3/kQbn/r6s/8A0qiqoaySIqXUG/I80ufDNhJokunWka2yyYPmBdzZByCc8n860bCyi06whtLcYSJQo9/U/UnmrFFfXRpwi+ZLyPz+VapOPLJ3V7/M7L4cf8k/03/tr/6NeunrmPhx/wAk/wBN/wC2v/o166ev52x/+91f8UvzZ+p0f4cfRBRRRXEahRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAHH/Ev/kXLP8A7CVv/wChVy1dT8S/+Rcs/wDsJW//AKFXLV+wcEf8i+X+J/kj4jiL/eIen6hXd/D3/km/h/8A7B8P/oArhK7v4e/8k38P/wDYPh/9AFfQZp9j5/oTkf8Ay8+X6nR0UUV4p9IFFFFAHFfE/wD5Aml/9hSH/wBBeuWrqfif/wAgTS/+wpD/AOgvXLV7+Wfwn6nymd/xo+n6jJv9RJ/un+VegeCP+SfeHf8AsF23/opa8/m/1En+6f5V6B4I/wCSfeHf+wXbf+ilr43jv+FQ9X+SPR4b3q/L9Tcooor8sPrwooooAKKKKACuefwzBf65qdzqMMojnMQRorl4/NUJgqwRhuXOeG4roaK0hUlTvyu1xNXKj6VYyMhe2Q+XA1uq/wAIjbGV29MfKPyqnbeHdN0uRbu0tZpriBGERkuXlcAjlFMjHAOBxkAe1a9FCqTStd2CyMPQNMeK71HVLu0+y3GoyhjAzBmjRVwAxUlck5JwSOepqzZeHtO0+7+0WaTxkZ2xfapTCmf7sRbYvXsBWnRTlWnJt3tcLIqLplqmnvZRLJFA5YnypnRgWYsSGBDDknoabp2kWmlK4tFlLSY3yTzvNI2OgLuSxAzwM1doqeeVmr7hZBRRRUDCiiigAooooAK4f4lf8y9/2Em/9Jpq7iuH+JX/ADL3/YSb/wBJpq9vIP8AkaUP8SOLMP8AdKv+F/kc9VTVv+QLe/8AXvJ/6Cat1U1b/kC3v/XvJ/6Ca/fJ/Cz8yp/Gj1nQf+Rc03/r0i/9AFaFZ+g/8i5pv/XpF/6AK0K+OP0UKKKKACiiigDyK/8A+Rz8Sf8AX+v/AKTQ0lLf/wDI5+JP+v8AX/0mhpK+qwn8CPofC5h/vU/Un8P/APJQtH/643P/AKCtepV5b4f/AOShaP8A9cbn/wBBWvUq/IOMv+Rq/wDCj7TI/wDcY+r/ADCiiivjj2wooooAKKKKACiiigAooooAKKKKAK8FhZ21zPcW1pBDPcENNLHGFaUjgFiOT+NWKKKbbe4BRRRSAKKKKACiiigAryAf8hzXP+wpP/MV6/XkA/5Dmuf9hSf+Yr7zgf8A36p/h/VHzvEH+6L1X6k1XvB//JSrf/sFXP8A6NgqjV7wf/yUq3/7BVz/AOjYK/UMf/u8vl+Z8vlf+9w+f5M9Qooor5k+1PKfjl/x5aH/ANfEv/oFeSV638cv+PLQ/wDr4l/9ArySuql8J+lcL/7i/wDE/wAkFFNZ1XG5gNxwMnqaUnAJPQVqfUXQtFRfaIvs4nL4jIyCRinRSpMm6POM45Uj+dK5Cq021FSV3r8u4+iimPIse3ecbm2jjvTKclFXY+iiigYUVH50f7z5v9X9/jpxmjzo/wB383+s+7x14zSuR7SHdf07fnp6klFFFMsKKKKACiiigAooooAKKKKACiiigAooooAKKhluYoWCyN8x5ACkn9KlyAuScDrk0iFUg20nqt/IWikByMjkUtMsKKKKACiimeYvneXn58bsY7UCcktx9FFFAwooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAIJf+P3Tv+v2H/wBCr7Er47l/4/dO/wCv2H/0KvsSuWr8R+ZcTf7/APJBRRRWR8yFNf7o+o/nRsHq3/fRpHQYHXqP4j60APopuwerf99GjYPVv++jQA6im7B6t/30aNg9W/76NADqKbsHq3/fRo2D1b/vo0AOrjfHI/0q0P8AsN/MV2Gwerf99GuQ8briezxn7rdTnuKzqfCelln+9R+f5HJ4o20/FJiuY+wuQzfJBI2/ZtUndjO3jris9dWtLaztDd3okaeLeknlkGbAGSFA6nI461fvh/xL7j/rk38q5/T0DXPhosAcWLkZ7HalNIwqVJRkkv61SNi01K0vopHt5DiI4kEiNGycZ5VgCPxFZd54gt5Uthp1wwaS5jTLRMokQsAdpYYYY7rmotTglub/AF6C3BaSTT4sKP4jl+Px6Umo6rp9/a6dFZOJXS7gLRqvMPzAYYfw+nNOxlKtKzV7frr0NaG6jE180t4rJbuNwZNggG0HBPfrnPvSWmr2d8X+zSSERruJeF0BHqCwAI+lY11BJNFr4hRpNt5E7RqMl1VYywA78A1o3Ov20ml3UujTx3U8Me4ooLbOf4lHPHXHXilY0jWaertv89XtqT22sWN5ceTDI/mbSyrJC6bwOpXcBu/DNQabrtrqckyRxzxmJ3UtJBIqkKcZ3FQAfbOazoLhLrxDpjwarLqS5k3EInlRnZ0BVQc9eCTSD9/o+taVDKq6g0k7LBkBypOQQD2IPXpT5USsRN6+vz0T7s17XV7C8nEVvOWZgShaNlWQeqsQA34Zq9trmrE2N7d2SNr91cTQOHWzdIlZGAIwwWMMOM+ldRipasdFGo5q7/r8WR4pMVLikx7Uje52+n65aeHPh0NV1HzPs9sGLCNNzEmQgAD3JA9Oa4a80nxt8V5gdQDeHPDuQ0cEgPmSjsSvBY9OuF9M16R4RUHw1B14Z+5/vGtrYPVv++jXZH4UfBYz/eKnq/zPO/hh4V0bTfCmnapbWUf2+5gDyXL/ADPk9gT90ewxXdVznw//AOSfaL/16rXR1RzBXJ/E3/kQbn/r6s//AEqirrK5P4m/8iDc/wDX1Z/+lUVXD40Z1Pgl6HG0UUV9gfnZpeDPG+haN4Rs7DUZ7qK5hMgdBYTvjMjEcqhB4I6Gt3/hZfhf/n8uv/Bbc/8AxuuQor4etwXg61SVSVSV5Nvp1+R9NHiKrGKioLT1Ov8A+Fl+F/8An8uv/Bbc/wDxuj/hZfhf/n8uv/Bbc/8AxuuQorL/AFGwP/PyX4f5Ff6x1v5F+J1//Cy/C/8Az+XX/gtuf/jdH/Cy/C//AD+XX/gtuf8A43XIUUf6jYH/AJ+S/D/IP9Y638i/E6//AIWX4X/5/Lr/AMFtz/8AG6P+Fl+F/wDn8uv/AAW3P/xuuQoo/wBRsD/z8l+H+Qf6x1v5F+J1/wDwsvwv/wA/l1/4Lbn/AON0f8LL8L/8/l1/4Lbn/wCN1yFFH+o2B/5+S/D/ACD/AFjrfyL8Tr/+Fl+F/wDn8uv/AAW3P/xuj/hZfhf/AJ/Lr/wW3P8A8brkKKP9RsD/AM/Jfh/kH+sdb+Rfidf/AMLL8L/8/l1/4Lbn/wCN0f8ACy/C/wDz+XX/AILbn/43XIUUf6jYH/n5L8P8g/1jrfyL8Tr/APhZfhf/AJ/Lr/wW3P8A8bo/4WX4X/5/Lr/wW3P/AMbrkKKP9RsD/wA/Jfh/kH+sdb+Rfidf/wALL8L/APP5df8Agtuf/jdH/Cy/C/8Az+XX/gtuf/jdchRR/qNgf+fkvw/yD/WOt/IvxOv/AOFl+F/+fy6/8Ftz/wDG6P8AhZfhf/n8uv8AwW3P/wAbrkKKP9RsD/z8l+H+Qf6x1v5F+J1//Cy/C/8Az+XX/gtuf/jdH/Cy/C//AD+XX/gtuf8A43XIUUf6jYH/AJ+S/D/IP9Y638i/EveMvGGja/pdnZ6VNczT/b4JCrWU8YChuTuZAP1qjRRX02U5VSyqi6NKTabvr/wDx8fjpY2anJWsrBXd/D3/AJJv4f8A+wfD/wCgCuEru/h7/wAk38P/APYPh/8AQBU5p9j5/oepkf8Ay8+X6nR0UUV4p9IFFFFAHFfE/wD5Aml/9hSH/wBBeuWrqfif/wAgTS/+wpD/AOgvXLV7+Wfwn6nymd/xo+n6jJv9RJ/un+VbnhXx94e07wdo1je3F3Fc21hBDKn9nXB2usagjIjweQelY1Fc+cZLRzaMI1ZNct9rdfU5svzGeB5uWN72/A6//hZfhf8A5/Lr/wAFtz/8bo/4WX4X/wCfy6/8Ftz/APG65Civnv8AUbA/8/Jfh/kep/rHW/kX4nX/APCy/C//AD+XX/gtuf8A43R/wsvwv/z+XX/gtuf/AI3XIUUf6jYH/n5L8P8AIP8AWOt/IvxOv/4WX4X/AOfy6/8ABbc//G6P+Fl+F/8An8uv/Bbc/wDxuuQoo/1GwP8Az8l+H+Qf6x1v5F+J1/8Awsvwv/z+XX/gtuf/AI3R/wALL8L/APP5df8Agtuf/jdchRR/qNgf+fkvw/yD/WOt/IvxOv8A+Fl+F/8An8uv/Bbc/wDxuj/hZfhf/n8uv/Bbc/8AxuuQoo/1GwP/AD8l+H+Qf6x1v5F+J1//AAsvwv8A8/l1/wCC25/+N0f8LL8L/wDP5df+C25/+N1yFFH+o2B/5+S/D/IP9Y638i/E6/8A4WX4X/5/Lr/wW3P/AMbo/wCFl+F/+fy6/wDBbc//ABuuQoo/1GwP/PyX4f5B/rHW/kX4nX/8LL8L/wDP5df+C25/+N0f8LL8L/8AP5df+C25/wDjdchRR/qNgf8An5L8P8g/1jrfyL8Tr/8AhZfhf/n8uv8AwW3P/wAbo/4WX4X/AOfy6/8ABbc//G65Cij/AFGwP/PyX4f5B/rHW/kX4nX/APCy/C//AD+XX/gtuf8A43R/wsvwv/z+XX/gtuf/AI3XIUUf6jYH/n5L8P8AIP8AWOt/IvxOv/4WX4X/AOfy6/8ABbc//G65nxf4p0nxFcaHBpEtxM8F60sm+zmiCr5Eq5y6AdWA/Gq1FdWD4QwmDxEMRCpJuLvrb/Iyr59VrUpU3BaqwVU1b/kC3v8A17yf+gmrdVNW/wCQLe/9e8n/AKCa+xn8LPn6fxo9Z0H/AJFzTf8Ar0i/9AFaFZ+g/wDIuab/ANekX/oArQr44/RQooooAKKKKAPIr/8A5HPxJ/1/r/6TQ0lLf/8AI5+JP+v9f/SaGkr6rCfwI+h8LmH+9T9Sfw//AMlC0f8A643P/oK16lXkCzX1hrllqemxW80lskilJ5GUHeAOwPoa2v8AhOfEv/QM0n/wJk/+Ir854myPMMdmDrYeneNkt1/mfTZTmGFoYSMKk7PX8z0WivOv+E58S/8AQM0n/wACZP8A4ij/AITnxL/0DNJ/8CZP/iK+b/1Vzf8A59fiv8z1f7WwX/Pxfiei0V51/wAJz4l/6Bmk/wDgTJ/8RR/wnPiX/oGaT/4Eyf8AxFH+qub/APPr8V/mH9rYL/n4vxPRaK86/wCE58S/9AzSf/AmT/4ij/hOfEv/AEDNJ/8AAmT/AOIo/wBVc3/59fiv8w/tbBf8/F+J6LRXnX/Cc+Jf+gZpP/gTJ/8AEUf8Jz4l/wCgZpP/AIEyf/EUf6q5v/z6/Ff5h/a2C/5+L8T0WivOv+E58S/9AzSf/AmT/wCIo/4TnxL/ANAzSf8AwJk/+Io/1Vzf/n1+K/zD+1sF/wA/F+J6LRXnX/Cc+Jf+gZpP/gTJ/wDEUf8ACc+Jf+gZpP8A4Eyf/EUf6q5v/wA+vxX+Yf2tgv8An4vxPRaK86/4TnxL/wBAzSf/AAJk/wDiKP8AhOfEv/QM0n/wJk/+Io/1Vzf/AJ9fiv8AMP7WwX/Pxfiei0V51/wnPiX/AKBmk/8AgTJ/8RR/wnPiX/oGaT/4Eyf/ABFH+qub/wDPr8V/mH9rYL/n4vxPRaK86/4TnxL/ANAzSf8AwJk/+Io/4TnxL/0DNJ/8CZP/AIij/VXN/wDn1+K/zD+1sF/z8X4notFedf8ACc+Jf+gZpP8A4Eyf/EUf8Jz4l/6Bmk/+BMn/AMRR/qrm/wDz6/Ff5h/a2C/5+L8T0WvIB/yHNc/7Ck/8xW1/wnPiX/oGaT/4Eyf/ABFYVqtyZr25vViSa7unuCsLFlXdjjJAr63hXJsdl+LnUxMLJxtuu67Hi5zjsNiMOoUpXdyzV7wf/wAlKt/+wVc/+jYKo1e8H/8AJSrf/sFXP/o2Cvucf/u8vl+Z4eV/73D5/kz1CiiivmT7U8p+OX/Hlof/AF8S/wDoFeSV638cv+PLQ/8Ar4l/9ArySuql8J+lcL/7i/8AE/yRUvP9Za/9dh/I1ZY4QkelV71JW8loYzIY5AxUEDjB9acks8u5ZLVohtPzF1P8jV9T2oz5K04tPW1tHbbvaxUkMtxp9pI0pDMyEkKOT61LcXBheO3a5WMspZpZMA49u2aEt5RYWsZX54yhYZHGOtSXEL/aEniRZCqlWQnGR7VOpxKnWVNzV7tQvv8APS+/e2o20ufMnkh85JwoDCRcfkcVLcyNH5Ww43SBTx1FLAztkvb+T6ZYEn8qS5jaTytgztkDHnoKrWx2RVRYbRtv0ae/nr95A8sj3jxG4+zkEbF2j5xjrz1/CrqghQGOTjk4xmq1zvkDRNZ+ap6EsMf4ipbeNoreNHbcyqAT60LcdDmVWSd2u75l12s9PmiujFHvmXgg5B/4DTZpwn2OaZsAAsx/4DUnkyf6Z8v+s+5z1+XFBt2Y2m5ARGPmzjj5cUtTklCty8sU9/O38S9/u19BUmkW3kuZ/lTbuWP0HufWqpvikQmN7C7cEwgr09B3zVlLdhHLbMMwMp2NnoD2psf2hFWN7RXI48wMAD7+tLUU1XairtaPpJ+9fy6duli4DkVSu5Wh3v8AbURgMrGwUA+3PNXT0rPSG4S1eBbdQ5BBlLDDZ7+uaqR141z5VGKfXVX36bd/N2L0b+ZEj9Nyg1UMksxnIufI8piAAoPbqc1ahUpbxq3BCgH8qo4eW4kmS0juFLfI8jAEY444PekyMTKXJBa3e9r32393XRliAyvp6O8xV2UEu6jj8OKjt7k/bfIFytwrIWyMZUg9OPrSSF7uOKRYt3lSHfCxHJHH0NPSOZ76OZ4hGixsoXIJGSOtBhzTcocl3bl197VdW+nfe7GxG5uEkIn8va7KuEBzg96RZLqWy+0iVYyFLBAoIOPU9antY3jicOMEyMRz2JpsULrpnlMuH2EYz3osyo0ajjG7lrF31e+lv1069bjJ7zAgTzUgMq7i7kfKPbPfmi1ud9y0PnpcALuDqRn6HHFD28gW3lRFaSJNrIx6jjv+FTQM7E77fyR2ywJP5Ua3HT9u66c21t0la1v/AAFa331C6maJUWPHmSMFUnoPeoy01tJH5s3nJI205UAqe2MVJdQtKqNHjzI2DKD0PtUZWa5kj8yHyUjbccsCWI6YxQ73NK3tPaO176ctr2879O+/TYjSOQ6vKROwwikgKORk8dKmvwxsJtrlMKTkd+OlKkTjUJZSPkaNQDnuCf8AGpLiMzW8kYOCykCi2jHCi/q9SOt25dX3diq0r2diHebeW2hTIAAufpjimpd7LiJBeR3IkO0gbcqfUY7U9opri0CPF5UkZUruIIJH07VJE0rSAPaCMd23A/lijU57VHOPK2lpbST663/+26bEaNcT3Fwiy+Wkb4BCgnoD3pDcSrp9yzMDLDuG4DrjvipreJ457lnGA8gK89RtAqGS3lazvEC/NKWKDI5yKNbDlGtGm5Lmu+fv5206dLBK1zFB9oMwOMFotoxj0z1qYyN9uEYPyGItjHfNFzE8li0aDLFQAM0eW/25ZMfKIiuc9809TbkqQnaN7e73fV3/AEutiC3kknbJutsgPzQ7Bx7ev41aCy/aGYuDEVAVccg+uarTpLc7QbXy3VgRKXHy89sc1YSYvcSRhfljA+bPUntSQsO7Plm3vo/eV3Z9H/w35E1FFFWemFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAEEv/H7p3/X7D/6FX2JXx3N/wAfunf9fsX/AKFX2FsHq3/fRrlq/EfmXE3+/wDyQ6im7B6t/wB9Gisj5kdTX+6PqP506mv90fUfzoAdRRRQAUUUUAFFFFABXI+OP9ZZn2f/ANlrrq5Hxx1sT/10/wDZaip8J6OW/wC9R+f5M5SikzTJ7iG1t3nuZFiijGWdjgAVyH2GxJRisO+16KbRLyfS5ZFlhCndJbsmMsBkb1Ge9aEdwDq00Jus7IEcweXjZkn5t3fOMY7Yp2ZmqkW7L+t/8i5ikxWdDrtheSPDZzPI4UlWEL7Dj0cjafwNR6TqqyaLpkl/NuubyNcYXl2xknAHA9+gosw9rBuyZq4pMVSn1uwtrryJ5XVgwUt5LlFJ6AvjaPxNVbnWVsvEUlvdSt5H2VXSJIi7M25gSAoLHgCizB1YLqa+KTFUJ9St59JN1a3whj8xV83yixU7gCpU8g9uemaglvpV1DV45LnyYbe2R0fyw3lEhstjqeg49qLA6sV/Xr/kauKMVlTeILa0v7WylW4maaDzPNjtpGB6Y4VT1z+HetCG9tp7V7iKTMUZYOxBG0qcNkHnjFFio1Yt2TJNtJiiCWO5t454STHIoZSVIyD04PNSYoLUrnf+EP8AkXYv99v51uVheEP+QAv/AF0b+dbtdcfhR8PjP94n6s5D4f8A/JPtF/69Vro65z4f/wDJPtF/69Vro6o5grk/ib/yINz/ANfVn/6VRV1lcn8Tf+RBuf8Ar6s//SqKrh8aM6nwS9DjaKKK+wPzsKKwNMh1LUdPS6bWriMuz/IsMOBhiO6e1Wv7M1H/AKD11/34h/8AiKzVRtXUX+H+ZvKkotpyX4/5GrRWV/Zmo/8AQeuv+/EP/wARR/Zmo/8AQeuv+/EP/wART5n/ACv8P8yfZx/mX4/5GrRWV/Zmo/8AQeuv+/EP/wARR/Zmo/8AQeuv+/EP/wARRzP+V/h/mHs4/wAy/H/I1aKyv7M1H/oPXX/fiH/4ij+zNR/6D11/34h/+Io5n/K/w/zD2cf5l+P+Rq0Vlf2ZqP8A0Hrr/vxD/wDEUf2ZqP8A0Hrr/vxD/wDEUcz/AJX+H+Yezj/Mvx/yNWisr+zNR/6D11/34h/+Io/szUf+g9df9+If/iKOZ/yv8P8AMPZx/mX4/wCRq0Vlf2ZqP/Qeuv8AvxD/APEUf2ZqP/Qeuv8AvxD/APEUcz/lf4f5h7OP8y/H/I1aKyv7M1H/AKD11/34h/8AiKP7M1H/AKD11/34h/8AiKOZ/wAr/D/MPZx/mX4/5GrRWV/Zmo/9B66/78Q//EUf2ZqP/Qeuv+/EP/xFHM/5X+H+Yezj/Mvx/wAjVorK/szUf+g9df8AfiH/AOIo/szUf+g9df8AfiH/AOIo5n/K/wAP8w9nH+Zfj/katFZX9maj/wBB66/78Q//ABFH9maj/wBB66/78Q//ABFHM/5X+H+Yezj/ADL8f8jVorCu49R06S0kOrzzrJdRxNG8MQBDHB6KDW7TjK7atYUocqTve4V3fw9/5Jv4f/7B8P8A6AK4Su7+Hv8AyTfw/wD9g+H/ANAFeRmn2Pn+h9Bkf/Lz5fqdHRRRXin0gUUUUAcV8T/+QJpf/YUh/wDQXrlq6n4n/wDIE0v/ALCkP/oL1y1e/ln8J+p8pnf8aPp+oUU2UlYXI6hSRWFpdtqd9o9ndya5cq9xAkrKsEOAWUHj5PevRlKzta540afNFybt95v0Vlf2ZqP/AEHrr/vxD/8AEUf2ZqP/AEHrr/vxD/8AEUcz/lf4f5j9nH+Zfj/katFZX9maj/0Hrr/vxD/8RR/Zmo/9B66/78Q//EUcz/lf4f5h7OP8y/H/ACNWisr+zNR/6D11/wB+If8A4ij+zNR/6D11/wB+If8A4ijmf8r/AA/zD2cf5l+P+Rq0Vlf2ZqP/AEHrr/vxD/8AEUf2ZqP/AEHrr/vxD/8AEUcz/lf4f5h7OP8AMvx/yNWisr+zNR/6D11/34h/+Io/szUf+g9df9+If/iKOZ/yv8P8w9nH+Zfj/katFZX9maj/ANB66/78Q/8AxFH9maj/ANB66/78Q/8AxFHM/wCV/h/mHs4/zL8f8jVorK/szUf+g9df9+If/iKP7M1H/oPXX/fiH/4ijmf8r/D/ADD2cf5l+P8AkatFZX9maj/0Hrr/AL8Q/wDxFH9maj/0Hrr/AL8Q/wDxFHM/5X+H+Yezj/Mvx/yNWisr+zNR/wCg9df9+If/AIij+zNR/wCg9df9+If/AIijmf8AK/w/zD2cf5l+P+Rq0Vlf2ZqP/Qeuv+/EP/xFH9maj/0Hrr/vxD/8RRzP+V/h/mHs4/zL8f8AI1aKyv7M1H/oPXX/AH4h/wDiKgdb+w1XTUk1Sa6juZ2jeOSKMDAiduqqD1UUudrdP8P8xqkntJfj/kblVNW/5At7/wBe8n/oJq3VTVv+QLe/9e8n/oJqp/CyKfxo9Z0H/kXNN/69Iv8A0AVoVn6D/wAi5pv/AF6Rf+gCtCvjj9FCiiigAooooA8iv/8Akc/En/X+v/pNDSUt/wD8jn4k/wCv9f8A0mhpK+qwn8CPofC5h/vU/UKKKM10nCFFGaM0AFFGaM0AFFGaM0AFFGaM0AFFGaM0AFFGaM0AFFGaM0AFFGaM0AFFGaM0AFFGaM0AFFGaKACr3g//AJKVb/8AYKuf/RsFUaveD/8AkpVv/wBgq5/9GwVxY/8A3eXy/M9PK/8Ae4fP8meoUUUV8yfanlPxy/48tD/6+Jf/AECvJK9b+OX/AB5aH/18S/8AoFeSV1UvhP0rhf8A3F/4n+SCioJ7gwsAIJpOM5QDA/M0yC9+0FdtvOqt0dgMfzrS62PoHiaSn7NvX0ZaoqK3m8+ESbduSRjOehxUtM2hOM4qUdmFFFFBQUUVF53+leTt/g3Zz74oJlOMbX6ktFFFBQUUUUAFFFFABVb7GFJ8uaWNSc7FIx+o4qzRStcznShU+JDIokhjCRjAHvnNPqG3n8+Mvt24dlxnPQ4qahBScHBOnt09AooopmgUUUUAFFFFABRRRQAUUUUAFFFFABRRTXbZGzYztBOKAbSV2OpAoXOABk5OB1qD7V8tsdn+vOOv3eCf6VYpbmcKkKnw62/VX/JhRRRTNAoqKabyvL+XO9wvXpmpaCVOLk4rdBRUUU3mSyptx5bAZz14zUtARnGavH+raBRRRQUFFFRTTeU8S7c+Y+3r04oJnOMFeRLRRRQUFFFFABRRRQAUUUUAFFFFABRRRQBBL/x+6d/1+w/+hV9iV8dy/wDH7p3/AF+w/wDoVfYlctX4j8y4m/3/AOSCiiisj5kKa/3R9R/OnU1/uj6j+dADqKKKACiiigAooooAK5Dx10sf+2n/ALLXX1yPjkZWx+sn/stRU+FnoZb/AL3D5/kzkayvESs2nRyCNpY4biKWVFGSUVgTx3x1/CtTBpa5UfYTjzRaMDWNWsdS8N332C6juNirv8ts7fmHB9/amXsUtzq+sQ2xxNJpiKn1JkxXRUU7mUqLk7yf9a/5mTp2sadcWcdnbzItwkOGtjw8eF5BXqPxrH8NIdKg0+7vJDNFfW6RJM4/49z/AAxj0U+vr16jHXZpc0XE6LbTb1RxWq6o99o98txqUkV0pdTpsMSZVQ2Bu3KWxgZ3Agelas17bWHi55r1hDF9gRfPfhEO9jgt0Gcd/Suh3UZp8xKoSTvza6fr5+ZyN0wn03VbyEH7NcX0BhbGA4BjBYexI698VZ1H/j58Sf8AXgn/AKC9dNRRzB7Dz/rX/M5yS5hsdY0i5vJVggNk8QlkOF3nYQufU4NRapHJFqcumRA+VrDKwIB+XHEv0yoH4muorPt9OmGpNfX1ytxIqmOFUi2LGpOTxk5JwMn26Ci4pUnsur/SzL6qEUKowFGAB2paWjFSdJ3fg8/8SP8A7at/St2sDwef+JKf+uzfyFb9dcfhR8VjP94n6nIfD/8A5J9ov/XqtdHXOfD/AP5J9ov/AF6rXR1RyhXJ/E3/AJEG5/6+rP8A9Koq6yuT+Jv/ACINz/19Wf8A6VRVcPjRnU+CXocbRRRX2B+dmX4b/wCQBB/vSf8Aoxq1Ky/Df/IAg/3pP/RjVqVFL+HH0Na38WXqwoooqzIKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAyte/1dh/1/wAP/oVatZWvf6uw/wCv+H/0KtWoj8b+RrL+HH5hXd/D3/km/h//ALB8P/oArhK7v4e/8k38P/8AYPh/9AFeTmn2Pn+h7+R/8vPl+p0dFFFeKfSBRRRQBxXxP/5Aml/9hSH/ANBeuWrqfif/AMgTS/8AsKQ/+gvXLV7+Wfwn6nymd/xo+n6jJv8AUSf7p/lVHw7/AMivpf8A15w/+gCr03+ok/3T/KqPh3/kV9L/AOvOH/0AV6L/AIi9H+h46/hP1X6mjRRRVmQUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAVlar/AMhbRP8Ar7f/ANESVq1lar/yFtE/6+3/APRElRU2+a/M1pfF8n+TNWqmrf8AIFvf+veT/wBBNW6qat/yBb3/AK95P/QTTn8LJp/Gj1nQf+Rc03/r0i/9AFaFZ+g/8i5pv/XpF/6AK0K+OP0UKKKKACiiigDyK/8A+Rz8Sf8AX+v/AKTQ0lLf/wDI5+JP+v8AX/0mhpK+qwn8CPofC5h/vU/UxNZs7a+1zSob2COeIiYlJFDDO1exqf8A4RjQv+gRZf8Afhf8KS+/5GPSf92f/wBBWtWrUIylJtdf0RlKpOMIqLa0/VmX/wAIxoX/AECLL/vwv+FH/CMaF/0CLL/vwv8AhWpRV+yh/KjP21X+Z/eZf/CMaF/0CLL/AL8L/hR/wjGhf9Aiy/78L/hWpRR7KH8qD21X+Z/eZf8AwjGhf9Aiy/78L/hR/wAIxoX/AECLL/vwv+FalFHsofyoPbVf5n95l/8ACMaF/wBAiy/78L/hR/wjGhf9Aiy/78L/AIVqUUeyh/Kg9tV/mf3mX/wjGhf9Aiy/78L/AIUf8IxoX/QIsv8Avwv+FalFHsofyoPbVf5n95l/8IxoX/QIsv8Avwv+FH/CMaF/0CLL/vwv+FalFHsofyoPbVf5n95l/wDCMaF/0CLL/vwv+FH/AAjGhf8AQIsv+/C/4VqUUeyh/Kg9tV/mf3mX/wAIxoX/AECLL/vwv+FH/CMaF/0CLL/vwv8AhWpRR7KH8qD21X+Z/eZf/CMaF/0CLL/vwv8AhR/wjGhf9Aiy/wC/C/4VqUUeyh/Kg9tV/mf3mX/wjGhf9Aiy/wC/C/4Uf8IxoX/QIsv+/C/4VqUUeyh/Kg9tV/mf3mX/AMIxoX/QIsv+/C/4VH4chitre+ht41iiS9lCogwFGRwBWxWVoX3dQ/6/5f5io5IxmrIv2k5U5czvsatXvB//ACUq3/7BVz/6NgqjV7wf/wAlKt/+wVc/+jYKwx/+7y+X5nXlf+9w+f5M9Qooor5k+1PKfjl/x5aH/wBfEv8A6BXklet/HL/jy0P/AK+Jf/QK8krqpfCfpXC/+4v/ABP8kI33T9Kr6f8A8g+H/dqwRkEVHbxeRbpFndtGM4xmtOp9C4SdeM+ln+a/yKdpZxTWm6YbyWbBJ+7yenpTHnkNhaKd7mVtrbD8zAA/4Vfgh8iAR7t2CecY6nNRizH2RIS5zGcq4GCD61PLoeb9TnGlGMFZ8tntq7x089LoggQpdoYLaSCMgiQNjB9DgE81PqGf7PlwcHHB/GnRRzq+ZrgSD0Ee2m6gM6fMD/dotaLNfZezwlVWauno7dunLoQ3NtHBbm4iyJkw2/PLfX1qUH/iZZPH7n+tIbSSQKks5aEEHZtwT9TUpgDXBlJ4KbNuPeiwRoT5+aEOVXjpp0vd6fLz0KFz5DwSTwW8jNgssw4wfUEnOPpVliY7qCbtKux/r1H9ab9gkNsbc3B8nbtACYOPc96dfbVsTHu/ecBMdd3alZrU51SqU4yrTjytJPp8Su3a3fa711IZJGEV3dJ1/wBXGR6DjP5k03yyhja2tJ0kDDc7EfMO+eeavLbILMW78rt2n3pkcFwjKDdbkXsYxuI9z/8AWosypYSo2nK+q6cujbbb19enYiMC3GoTrL80YVfkzwTjvVt41aFo8fKV24pqQ7LiSXdneAMY6YqWqSPQoUFGMuZatv7m3b8DLbddWcFvn5sEtj1Xj+eKmST7VcWp7Khkb2PT/GpYLQQ3Msu/dvPC4+76/rRbWgt5ZXD7t54GPujrj8zSszgp4avzRc1vZP0jbl+9p/eV7O0imhkaZd/718ZP3fmPSkEjtZW0RZv3kmxmB5wM9/wq5bwfZ4ym7dl2bOMdTmmCzH2UQlzlW3K4GCDnNHLoOODnGnFRjZ8tn5u8dPzXkRSQR2ckL267N0gRlB4YH1q3KrNE6odrEEA+hqFbaRpVe4m8zYcqoXaM+p9asMCVIU7Tjg+lNI7KFJxU/d5U9lp28tFcz7ZYIpo1ltzDP0DHkOf97v8AjUalbiSV5rWaY7yqkYwoHHHIxVwW0ryIbicOqHcFVNvPvyaRrWRZHa2n8sOcsrJuGfUelTZnA8LU5VHl91Pa0bvTd/Zf4EDiZrK2WUsknmgZPXHP64p9xbx2sSzQptMbh256jof0qd4GkSIPJlkcMWx1xUrqHQq3IYYNPlOhYO6lda2Vm97pb+t9+5VdvNvgRysCbvqx6fp/OqcY8+1EptZ2nddwmBHB7Y56VoWlt9miKs/mMxyWIxnsP0pi2s0Xy29zsjzwrIG2/Q0rNmFTC1alpzT1vdLldm7W300StdfIjnjd/KkuIDOmzDxg/db1x3qxamEwD7NwmTxzwfTmlkjnYjypwnGCGTdn9RSwQ+ShBYuzMWZj3NUlqdVKjKFdyUdHu3a/TZrX5P5Fd5BbXk7H7rxbx9Rx/hUERaztriNvvlBIPctwf1q3dWguWjO/bsbJ4zuHpRcWguJopN+3yzyMfeHXH5ik0znq4avzSlBbX5f+3vi+56/IqyrslhtWikliSLJRMcnpzkinwq6LcKIXig2ZVXI4POcYJ4qzPbmR1kjkMcijAYDOR6EUJFL5brNMHLDAwmAKLajWElGq3Z+T921rWs/tfLbqVv4NN/3h/wCgGrk6u9u6xNtcqQp9DUf2X5bYb/8AUHPT73BH9amcEoQrbSRwcZxTSOmhRlGE1Nb2/wDSUilbC3jnRXtzBPjgn+L8e9QqVuJJXmtZpjvKqRjCgcccjFXFtpGlR7iYSBDlQqbeffk0jWsiyO1tP5Yc5ZWTcM+o9KmzOJ4Wo4KPL7qb0tG703a+H8iH979ltfPBDiYA7uvfFOWJLu8n89d6xEKqnoOM5qd4GkSIPJlkcMWx1xSPbv5xlgl8tmADAruB/wDr07Gzw01a8eZK2jtd2i1r00dmVoybVL9kJbYcrnn+GnNZxrZmYbvPCbvNz82cZ/yKnhtRF525jJ5py24e2Kj+xyGPyTckwYxt2/Nj03f/AFqLGf1aahaUL6Oy00bbae/a2q1Vhj/6TcWhfIDxMWAOM9OKRbWMXzQgEQmMOYwflznFWjADcRyA4EalQuPXH+FKIcXRm3dU24x75o5TX6o3LmnG75lr5cqT+V+hDaIIri4iTiNSpVc9MjtS3f8ArrX/AK6/0NSpDsnlk3Z8zHGOmBRND5rxNux5b7unXinbQ29jJUPZpdfw5r/kVliS8urj7Qu9YmCKp6DgHOPxpoSQx3VtEx+QjZlj0IzjNWJLd/NaS3l8tm+8Cu4H3+tKluY4nCSHzHO5pCAcn6UrHP8AVpNtOOvvXatqney3v1W+isQWv2ZJtqwG3m28qR1H16Gq0eLiJpJLWeSVicSKR8vpjnir6W8nnLLPMJCoIUKm0DP5037LLGzC2uPLRjnaybsfSlZmUsLUlFJx0V9Eo31tZtfDffYhkjmkht3uITKFX97ED39fQ1YszAYT9mG1QeVIIKn0welOkjnKr5U4UgYJZM5/lTBasIZVWdhLKcmQDofYU7WZ0QozpVeeMW9NW+W+3R3vr1vp1LNFIBhQCc+9LVnphRRRQAUUUUAQS/8AH7p3/X7D/wChV9iV8dy/8funf9fsP/oVfYlctX4j8y4m/wB/+SCiiisj5kKa/wB0fUfzp1Nf7o+o/nQA6iiigAooooAKKKKAA9K5Lxx92y+r/wBK609KxPEGkf2qsP77yvKz/BuznHuPSpmm42R2YKpGliIzm7Jf5HAUYrYuPD00J+STzB/u4/rWXcW1zb5/clvxrn9nLsfSf2lhf5/wf+RFikxVWS9uEOPsZP8AwP8A+tUf9oXB/wCXI/8Aff8A9aj2ch/2lhf5/wAH/kXsUVTF3cn/AJc//H//AK1PE90f+XP/AMf/APrUezl2D+08L/P+D/yLNFQh7onH2T/x/wD+tUgS7P8Ay7f+P/8A1qPZyH/aeE/n/B/5Ds0u6kEF2f8Al3H/AH3/APWp4tbs/wDLEf8AfX/1qPZyF/aWE/n/AAf+Qm6lzThZ3Z/5Yj/vr/61SJp123/LPH40ezkH9pYT+f8AB/5ENFXk0a6btUyaDcscHI/4DR7OXYX9pYT+f8H/AJHSeDT/AMSZ/wDru38hXQ1l6Bpx0zTzEZPMLuXztxjIAx19q1K6IqyPmMVONSvKUdmzkPh//wAk+0X/AK9Vro65z4f/APJPtF/69Vro6o5wrk/ib/yINz/19Wf/AKVRV1lcn8Tf+RBuf+vqz/8ASqKrh8aM6nwS9DjaKKK+wPzsy/Df/IAg/wB6T/0Y1alZfhv/AJAEH+9J/wCjGrUqKX8OPoa1v4svVhRRRVmQVFczra2ss8mSkSF2x1wBmpaZMyrC7OhdQpyqruJHpjvQ9hrcrWdxezNm6tIoYmXKMk+8/iNox+BNSw39pczPFb3UMskf30jkDMv1A6VkWm6O4Y6NBdJbiJy0NxG8aB+NoUOAR36cUyz+0T6pYyt9scIriXzbYRJExXoPlBIz3yR71gqj0R0uknd7f113/M1xqdgZTEL23MgXeU81c7fXGelPhvbW4tzcQXMMsI6yJICo/EcVjLp+dH0yJrUkpdrI6mP7vJJJHb607VYStrrjGElJIFxxgOdpB/oKPaStdr+rB7KDdk/6vY14b21uWkW2uYZmjOHWOQMVPocdKr2+pwjSYLzUJobcSKCWdwi5Pbk1XjYXerWz21tNEtvE6yNJCYxyBhBkDdzzxkcVnfZbmGLTp5JL23jjtjG32aBZHRiQeVKMeR6DtQ6klr/XQcaUXo/63Om81PK83evl43b88Y9c1UsdYsNRtnntLqF4487yJFOzrycHjpnml0qBLbTY44nndMlgZ02vySeRgY+mBWOYLiXw8loiXMctrOGlCxcsocn5N4Kt696qU5Kz8iI04tteaN2K+tJoBPDdQyRFtokSQFSc4xn1qO+1Sz023klu7iNBGAWBcA89Op71lwwxm1vZR/aF+86rGUurfytx5A4CL68tjj1pps7qPRL20mjea6ysjTBSfPGQePcAYx7D1qfaStoWqUObV9f8jQuNSlFv9q0+K3u7RULtKtzjIGc7cAg9PUVfjcSRq69GAIzVC4aPUPsimO4MEjlmVoWUHA4Dg4IGexHNaNaRu29TGdklpZhRRRVmQUUUUAZWvf6uw/6/4f8A0KtWsrXv9XYf9f8AD/6FWrUR+N/I1l/Dj8wru/h7/wAk38P/APYPh/8AQBXCV3fw9/5Jv4f/AOwfD/6AK8nNPsfP9D38j/5efL9To6KKK8U+kCiiigDivif/AMgTS/8AsKQ/+gvXLV1PxP8A+QJpf/YUh/8AQXrlq9/LP4T9T5TO/wCNH0/UZN/qJP8AdP8AKqPh3/kV9L/684f/AEAVem/1En+6f5VR8O/8ivpf/XnD/wCgCvRf8Rej/Q8dfwn6r9TRoooqzIKKKKAILy6Wys5bh1LLGudo6n2plrNeOW+22sMCgZUxzmTP1yox+tS3RRbWQzRNLHtwyKm8sPTHesSFp4luG0aG6NusBKw3UbqBJngKr4bGM8dOmKylJxkbwgpRf5mxb39ndb/st1BN5f3/AC5A23646U0app5Z1F9bExrucecvyj1PPArJtlmm1PzVN5LH9kkTfcW4iw2V+UDap/PPt3p0enhYdAX7LxbnLDy/9X+6PX05/WpVST2LdKCer/rX/I2I7y2lt1uIriJ4W4WRXBU/Q9KibUYJbC4uLG4huPKRjmNw4BA6HBrJv4jHa3u+3ZkfUIWCbfvjMecevOalkze3N5cW1vMkf2NoiZIWjMjc4AUgE455x34o9pK9gVKNr/10/wAzSOoW8FrBLe3ENuZVGPMcKCSOgyankmjhhaWV1SNRuZ2OAB65rnri2nivI5pp76CF7SOIfZbdZcEZyGBRiM5HtxzWzZW6waTFbxGVlWLapmGGxjuMDH5VUZybaJnTjFJpjbTWNPvrA3kF3CYVGXbzF/d+zc8Gp47y2lhSWK4ieOQ4R1cEMfQHvXP+TcS6JpyJ9sgaydRcCOD5xhSMqHUhgCQeAfap47dP7LuvJ+23kl3IMG6h8oh8ABsBF2gYBzjtURqS6lyow6Pr/X+Zp32rWOnRF7u5ijCuqEFwCC3TOT+P0qG41OWKL7VBDDcWIUMZ0uOSPVQFIP5iqDW1xDorwSxSS3EFxHJLKqE+fhwxcepwOg6Yx6VoyeXfXlpvjnMOxpQGiKruBGN2cEEc4BHv2p80n5C5IR89zQooorc5QooooAKytV/5C2if9fb/APoiStWsrVf+Qton/X2//oiSoqbfNfma0vi+T/JmrVTVv+QLe/8AXvJ/6Cat1U1b/kC3v/XvJ/6Cac/hZNP40es6D/yLmm/9ekX/AKAK0Kz9B/5FzTf+vSL/ANAFaFfHH6KFFFFABRRRQB5Ff/8AI5+JP+v9f/SaGkpb/wD5HPxJ/wBf6/8ApNDSV9VhP4EfQ+FzD/ep+plX3/Ix6T/uz/8AoK1q1lX3/Ix6T/uz/wDoK1q1tD4pev6I5qnwx9P1YUUUVZkFFFFABRWRqV1ImopDLftp0DICkyouHfPKlnBA4xx1OauzTy2sEe23nvXxyYtgP1O5gPyqOdXfkaOm0k+/9ehaorPfWIhHbGGCedrlC0aRqMnGMg5IA69zUSa9E67/ALHdrEsnlSyMigRNnGD82Tz3UEe9HtI9x+ym+hq0VQn1VYriaGO0ubhoMGTylXCgjOeSM/QZPtTPtiyanayxzH7M9pJL1wpGUwcfQmjnQlTkaVFUbfVEnmjja3nhEwzC8oUCXjPGCSOOcECmX+pTWeoWlvDZS3An3bmjKDGB/tMKfPG1w9nLm5TRoqhNq8cMj5gnaGJtss6hdkZ9+cnr2BxTptUggkljkWTzEKhUAGZd3Tbzzzx2xijnj3D2c+xdorLj1G5udUu7FbSaFYgoW5/dkKSM5I3Z+nH1p2nST/bbmFrp7yGMD966qCHycrlQAcDHbikppvQbptK7NKiiirMgooooAKytC+7qH/X/AC/zFatZWhfd1D/r/l/mKiXxo1j8EvkatXvB/wDyUq3/AOwVc/8Ao2CqNXvB/wDyUq3/AOwVc/8Ao2CuXH/7vL5fmd2V/wC9w+f5M9Qooor5k+1PKfjl/wAeWh/9fEv/AKBXklet/HL/AI8tD/6+Jf8A0CvJK6qXwn6Vwv8A7i/8T/JBRRRWp9QFFFFABSMqupVwGB6gjNLRQDSaswooooAKZ5UZk8wou/GN2Ofzp9FAnFPdBRRRQMKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAIJf8Aj907/r9h/wDQq+xK+O5f+P3Tv+v2H/0KvsSuWr8R+ZcTf7/8kFFFFZHzIU1/uj6j+dOpr/dH1H86AHUUUUAFFFFABRRRQAHpUTpvqWjFAFJ7QN1FULnTA/atsimFQaAOVk0NWP3f0po0CP8AuV1XlD0o8oUAc0uhIP4B+VSLoi/3f0rovLFLsFAHPDRl8wfL2qUaOv8Adra2DzB9KftHpQBijSF/u08aSnpWvtpce1AGSNLUdqlXTUHb9K0cUuKAKiWar2qVYAKmxS4FADVFOoooA5D4f/8AJPtF/wCvVa6Ouc+H/wDyT7Rf+vVa6OgYVyfxN/5EG5/6+rP/ANKoq6yuT+Jv/Ig3P/X1Z/8ApVFVw+NGdT4JehxtFFFfYH52Zfhv/kAQf70n/oxq1Ky/Df8AyAIP96T/ANGNWpUUv4cfQ1rfxZerCiiirMgooooAKKKKACorq2S7tZLeQsEkXaSvWpaKHroNNp3QUUUUCCiiigAooooAKKKKACiiigAooooAyte/1dh/1/w/+hVq1la9/q7D/r/h/wDQq1aiPxv5Gsv4cfmFd38Pf+Sb+H/+wfD/AOgCuEru/h7/AMk38P8A/YPh/wDQBXk5p9j5/oe/kf8Ay8+X6nR0UUV4p9IFFFFAHFfE/wD5Aml/9hSH/wBBeuWrqfif/wAgTS/+wpD/AOgvXLV7+Wfwn6nymd/xo+n6jJv9RJ/un+VUfDv/ACK+l/8AXnD/AOgCr03+ok/3T/KqPh3/AJFfS/8Arzh/9AFei/4i9H+h46/hP1X6mjRRRVmQUUUUAFFFFABRRRQBDc2yXUapIWAV1cbfVSCP5VNRRRbqO7tYKKKKBBRRRQAUUUUAFFFFABRRRQAVlar/AMhbRP8Ar7f/ANESVq1lar/yFtE/6+3/APRElRU2+a/M1pfF8n+TNWqmrf8AIFvf+veT/wBBNW6qat/yBb3/AK95P/QTTn8LJp/Gj1nQf+Rc03/r0i/9AFaFZ+g/8i5pv/XpF/6AK0K+OP0UKKKKACiiigDyK/8A+Rz8Sf8AX+v/AKTQ0lLf/wDI5+JP+v8AX/0mhpK+qwn8CPofC5h/vU/Uyr7/AJGPSf8Adn/9BWtWsq+/5GPSf92f/wBBWtWtofFL1/RHNU+GPp+rCiiirMgooooAp3n25mMdtb2k0LLhvPlZSPwCkEfiKzm0SZFto/Ltb6GKERFLkkKhBzvVcMD6YOOnWt2iolTUndmsarirIyrDS5rRdPDvGfssTxvsBAJJGMD04pTpk39m3Vvuj3zXBlU5OAC4bnjrgVqUUezjawe1k3f+u5jf6cNW1H7Ctu4bywfOcrtO3rwDn6cfWpE0balvCXDQx2j27HoxLbef0NaYjRXZ1VQzY3EDk/WnUlTXUbqvp/WljF0rRhYXEZOl6XEY12i6gTbI/GM42DGf941cv7a4kurW5tBG7wM2UlcqCGGDyAefwq9RTVNKPKhSqylLmZgvoCLqEso0zTLsTS+YZbhcSRk9R9w7uenIq1dabcXF79sWRFmt+LVcnaB/Fu479PatSil7KJTrzepRitrmHVpp1WJoLhV3kuQyFRjgYwQfqKmsYXgs0jlWNXGciLO3rnvzViiqUUjOU21/XQKKKKogKKKKACsrQvu6h/1/y/zFatZWhfd1D/r/AJf5iol8aNY/BL5GrV7wf/yUq3/7BVz/AOjYKo1e8H/8lKt/+wVc/wDo2CuXH/7vL5fmd2V/73D5/kz1CiiivmT7U4D4meGH8X6h4e0eK/OntLNOwuBF5m3bHnG3I649a5v/AIZ4vP8AodZP/BaP/jleiat/yPPhf/fuv/RJrq6d2tjenia9JctObS8m0eIf8M8Xn/Q6yf8AgtH/AMco/wCGeLz/AKHWT/wWj/45Xt9FPmfc0+vYv/n7L73/AJniH/DPF5/0Osn/AILR/wDHKP8Ahni8/wCh1k/8Fo/+OV7fRRzPuH17F/8AP2X3v/M8Q/4Z4vP+h1k/8Fo/+OUf8M8Xn/Q6yf8AgtH/AMcr2+ijmfcPr2L/AOfsvvf+Z4gP2ebw5/4rWTg4/wCQaP8A45R/wzxef9DrJ/4LR/8AHK9tXq31p1HM+4fXsX/z9l97/wAzxD/hni8/6HWT/wAFo/8AjlH/AAzxef8AQ6yf+C0f/HK9voo5n3D69i/+fsvvf+Z4h/wzxef9DrJ/4LR/8co/4Z4vP+h1k/8ABaP/AI5Xt9FHM+4fXsX/AM/Zfe/8zxD/AIZ4vP8AodZP/BaP/jlH/DPF5/0Osn/gtH/xyvb6KOZ9w+vYv/n7L73/AJniH/DPF5/0Osn/AILR/wDHKP8Ahni8/wCh1k/8Fo/+OV7fRRzPuH17F/8AP2X3v/M8Q/4Z4vP+h1k/8Fo/+OUf8M8Xn/Q6yf8AgtH/AMcr2+ijmfcPr2L/AOfsvvf+Z4h/wzxef9DrJ/4LR/8AHKP+GeLz/odZP/BaP/jle30Ucz7h9exf/P2X3v8AzPED+zxeAE/8JrJ/4LR/8coH7PF4QD/wmsn/AILR/wDHK9ub7p+lC/dH0o5n3D69i/8An7L73/meI/8ADPF5/wBDrJ/4LR/8co/4Z4vP+h1k/wDBaP8A45Xt9FHM+4fXsX/z9l97/wAzxD/hni8/6HWT/wAFo/8AjlH/AAzxef8AQ6yf+C0f/HK9voo5n3D69i/+fsvvf+Z4h/wzxef9DrJ/4LR/8co/4Z4vP+h1k/8ABaP/AI5Xt9FHM+4fXsX/AM/Zfe/8zxD/AIZ4vP8AodZP/BaP/jlH/DPF5/0Osn/gtH/xyvb6KOZ9w+vYv/n7L73/AJniH/DPF5/0Osn/AILR/wDHKP8Ahni8/wCh1k/8Fo/+OV7fRRzPuH17F/8AP2X3v/M8Q/4Z4vP+h1k/8Fo/+OUf8M8Xn/Q6yf8AgtH/AMcr2+ijmfcPr2L/AOfsvvf+Z4h/wzxef9DrJ/4LR/8AHKD+zzeDH/FaycnH/INH/wAcr2+mt/D9aOZ9w+vYv/n7L73/AJniX/DPF5/0Osn/AILR/wDHKP8Ahni8/wCh1k/8Fo/+OV7fRRzPuH17F/8AP2X3v/M8Q/4Z4vP+h1k/8Fo/+OUf8M8Xn/Q6yf8AgtH/AMcr2+ijmfcPr2L/AOfsvvf+Z4h/wzxef9DrJ/4LR/8AHKP+GeLz/odZP/BaP/jle30Ucz7h9exf/P2X3v8AzPEP+GeLz/odZP8AwWj/AOOUf8M8Xn/Q6yf+C0f/AByvb6KOZ9w+vYv/AJ+y+9/5niH/AAzxef8AQ6yf+C0f/HKP+GeLz/odZP8AwWj/AOOV7fRRzPuH17F/8/Zfe/8AM8Q/4Z4vP+h1k/8ABaP/AI5R/wAM8Xn/AEOsn/gtH/xyvb6KOZ9w+vYv/n7L73/meIf8M8Xn/Q6yf+C0f/HKP+GeLz/odZP/AAWj/wCOV7fRRzPuH17F/wDP2X3v/M8Q/wCGebzcR/wmsnTP/INH/wAco/4Z4vP+h1k/8Fo/+OV7aP8AWH6D+tOo5n3D69i/+fsvvf8AmeIf8M8Xn/Q6yf8AgtH/AMco/wCGeLz/AKHWT/wWj/45Xt9FHM+4fXsX/wA/Zfe/8zxD/hni8/6HWT/wWj/45R/wzxef9DrJ/wCC0f8Axyvb6KOZ9w+vYv8A5+y+9/5nicH7PM8d5bzTeMGmWGVZdh04DJU56+ZXtlFFK7Zz1KtSrLmqSbfnqFFFFIzCmv8AdH1H86dTX+6PqP50AOooooAKKKKACiiigAooooAKMUUUAGKMUUUAGBRiiigBv/LQfSnU3/loPpTqACiiigAooooAKKKKACiiigDkPh//AMk+0X/r1WujrnPh/wD8k+0X/r1WujoGFcn8Tf8AkQbn/r6s/wD0qirrK5P4m/8AIg3P/X1Z/wDpVFVw+NGdT4JehxtFFFfYH52Zfhv/AJAEH+9J/wCjGrUrFttH1GzgENtq4SJSSq/ZVOMknqT71L9g1f8A6DQ/8BF/xrGDlGKTi/w/zOmpGEpuSktX5/5GrRWV9g1f/oND/wABF/xo+wav/wBBof8AgIv+NXzv+V/h/mZ+zj/Ovx/yNWisr7Bq/wD0Gh/4CL/jR9g1f/oND/wEX/Gjnf8AK/w/zD2cf51+P+Rq0VlfYNX/AOg0P/ARf8aPsGr/APQaH/gIv+NHO/5X+H+Yezj/ADr8f8jVorK+wav/ANBof+Ai/wCNH2DV/wDoND/wEX/Gjnf8r/D/ADD2cf51+P8AkatFZX2DV/8AoND/AMBF/wAaPsGr/wDQaH/gIv8AjRzv+V/h/mHs4/zr8f8AI1aKyvsGr/8AQaH/AICL/jR9g1f/AKDQ/wDARf8AGjnf8r/D/MPZx/nX4/5GrRWV9g1f/oND/wABF/xo+wav/wBBof8AgIv+NHO/5X+H+Yezj/Ovx/yNWisr7Bq//QaH/gIv+NH2DV/+g0P/AAEX/Gjnf8r/AA/zD2cf51+P+Rq0VlfYNX/6DQ/8BF/xo+wav/0Gh/4CL/jRzv8Alf4f5h7OP86/H/I1aKyvsGr/APQaH/gIv+NH2DV/+g0P/ARf8aOd/wAr/D/MPZx/nX4/5Br3+rsP+v8Ah/8AQq1ax30i/nkgN3qgmjhmSXYLYLkqc9Qa2KUb8zbVhz5VFRTuFd38Pf8Akm/h/wD7B8P/AKAK4Su7+Hv/ACTfw/8A9g+H/wBAFeVmn2Pn+h72R/8ALz5fqdHRRRXin0gUUUUAcV8T/wDkCaX/ANhSH/0F65aup+J//IE0v/sKQ/8AoL1y1e/ln8J+p8pnf8aPp+oyb/USf7p/lVHw7/yK+l/9ecP/AKAKvuu+Nl6bgRmse10fU7OzhtYNZxFDGsaA2qk4AwO/tXoSupJpXPIhyuDi3bVd/M2qKyvsGr/9Bof+Ai/40fYNX/6DQ/8AARf8afO/5X+H+YvZx/nX4/5GrRWV9g1f/oND/wABF/xo+wav/wBBof8AgIv+NHO/5X+H+Yezj/Ovx/yNWisr7Bq//QaH/gIv+NH2DV/+g0P/AAEX/Gjnf8r/AA/zD2cf51+P+Rq0VlfYNX/6DQ/8BF/xo+wav/0Gh/4CL/jRzv8Alf4f5h7OP86/H/I1aKyvsGr/APQaH/gIv+NH2DV/+g0P/ARf8aOd/wAr/D/MPZx/nX4/5GrRWV9g1f8A6DQ/8BF/xo+wav8A9Bof+Ai/40c7/lf4f5h7OP8AOvx/yNWisr7Bq/8A0Gh/4CL/AI0fYNX/AOg0P/ARf8aOd/yv8P8AMPZx/nX4/wCRq0VlfYNX/wCg0P8AwEX/ABo+wav/ANBof+Ai/wCNHO/5X+H+Yezj/Ovx/wAjVorK+wav/wBBof8AgIv+NH2DV/8AoND/AMBF/wAaOd/yv8P8w9nH+dfj/katFZX2DV/+g0P/AAEX/Gj7Bq//AEGh/wCAi/40c7/lf4f5h7OP86/H/I1aytV/5C2if9fb/wDoiSj7Bq//AEGh/wCAi/40iaTePf2txe6l9oW1kMioIAmSUZeoPoxqZOUlbl7du/qXBRi2+ZbPv29DWqpq3/IFvf8Ar3k/9BNW6qat/wAgW9/695P/AEE1c/hZlT+NHrOg/wDIuab/ANekX/oArQrP0H/kXNN/69Iv/QBWhXxx+ihRRRQAUUUUAeRX/wDyOfiT/r/X/wBJoaSlv/8Akc/En/X+v/pNDSV9VhP4EfQ+FzD/AHqfqZV9/wAjHpP+7P8A+grWrWVff8jHpP8Auz/+grWrW0Pil6/ojmqfDH0/VhRRRVmQUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAVlaF93UP+v8Al/mK1aytC+7qH/X/AC/zFRL40ax+CXyNWr3g/wD5KVb/APYKuf8A0bBVGr3g/wD5KVb/APYKuf8A0bBXLj/93l8vzO7K/wDe4fP8meoUUUV8yfamBq3/ACPPhf8A37r/ANEmurrlNW/5Hnwv/v3X/ok11dAgooooAKKKKACiiigBq9W+tOpq9W+tOoAKKKKACiiigAooooAKKKKACiiigAooooARvun6UL90fShvun6UL90fSgBaKKKACiiigAooooAKKKKACiiigAooooAKa38P1p1Nb+H60AOooooAKKKKACiiigAooooAKKKKACiiigAooooAaP8AWH6D+tOpo/1h+g/rTqACiiigAooooAKKKKACiiigApr/AHR9R/OnU1/uj6j+dADqKKKACiiigAooooAy9f1ObStPSe3WNmaUIQ4JGME9iPSue/4TLUP+eNt/3w3/AMVWr4y/5A8X/XwP/QWriq6KcU46nhY7EVadbljKyOg/4TLUP+eNt/3w3/xVH/CZah/zxtv++G/+Krn6K05I9jh+t1/5mdB/wmWof88bb/vlv/iqP+Ey1D/njbf98t/8VWBRRyR7B9br/wAzOg/4THUP+eNt/wB8t/8AFUv/AAmGof8APG2/75b/AOKrnxS0ckewfW6/8zN7/hL7/dnybbp/db/4ql/4TDUP+eNt/wB8t/8AFVgUUckewfXK/wDMzf8A+Ew1D/njbf8AfLf/ABVH/CYah/zxtv8Avlv/AIqsCijkj2D65X/mZv8A/CYah/zxtv8Avlv/AIqj/hMNQ/5423/fLf8AxVYFFHJHsL65X/mZv/8ACYah/wA8bb/vlv8A4qtnw/rNxqxuPtKRr5e3b5YI659SfSuHrqPBf+svPon9aicYqN0deDxNadeMZSuv+AdVRRRXMfQnIfD/AP5J9ov/AF6rXR1znw//AOSfaL/16rXR0DCuT+Jv/Ig3P/X1Z/8ApVFXWVyvxKill8B3YghlmZbi1fZFGXYhbmMkhQCTgAnj0qofEiKmsGl2OLoqn/aSf8+ep/8AgsuP/iKP7ST/AJ89T/8ABZcf/EV9X9Yo/wA6+9Hwf1TEf8+39zLlFU/7ST/nz1P/AMFlx/8AEUf2kn/Pnqf/AILLj/4ij6xR/nX3oPqmI/59v7mXKKp/2kn/AD56n/4LLj/4ij+0k/589T/8Flx/8RR9Yo/zr70H1TEf8+39zLlFU/7ST/nz1P8A8Flx/wDEUf2kn/Pnqf8A4LLj/wCIo+sUf5196D6piP8An2/uZcoqn/aSf8+ep/8AgsuP/iKP7ST/AJ89T/8ABZcf/EUfWKP86+9B9UxH/Pt/cy5RVP8AtJP+fPU//BZcf/EUf2kn/Pnqf/gsuP8A4ij6xR/nX3oPqmI/59v7mXKKp/2kn/Pnqf8A4LLj/wCIo/tJP+fPU/8AwWXH/wARR9Yo/wA6+9B9UxH/AD7f3MuUVT/tJP8Anz1P/wAFlx/8RR/aSf8APnqf/gsuP/iKPrFH+dfeg+qYj/n2/uZcoqn/AGkn/Pnqf/gsuP8A4ij+0k/589T/APBZcf8AxFH1ij/OvvQfVMR/z7f3MuUVT/tJP+fPU/8AwWXH/wARR/aSf8+ep/8AgsuP/iKPrFH+dfeg+qYj/n2/uZcoqn/aSf8APnqf/gsuP/iKP7ST/nz1P/wWXH/xFH1ij/OvvQfVMR/z7f3MuUVT/tJP+fPU/wDwWXH/AMRR/aSf8+ep/wDgsuP/AIij6xR/nX3oPqmI/wCfb+5lyiqf9pJ/z56n/wCCy4/+Io/tJP8Anz1P/wAFlx/8RR9Yo/zr70H1TEf8+39zLld38Pf+Sb+H/wDsHw/+gCvOP7ST/nz1P/wWXH/xFeleA4pIPh9oUM8bRyx2MSujqQykKAQQehrycyqQny8rT3/Q9/JqVSnz88Wtt1budBRRRXkH0AUUUUAcV8T/APkCaX/2FIf/AEF65auq+JySHQNPeKGaYRalE7iGJpGChXydqgmuJ/tJP+fPU/8AwWXH/wARXt5dVhCm1KSWp8znFGrUrRcIt6dEXKKp/wBpJ/z56n/4LLj/AOIo/tJP+fPU/wDwWXH/AMRXpfWKP86+9HjfVMR/z7f3MuUVT/tJP+fPU/8AwWXH/wARR/aSf8+ep/8AgsuP/iKPrFH+dfeg+qYj/n2/uZcoqn/aSf8APnqf/gsuP/iKP7ST/nz1P/wWXH/xFH1ij/OvvQfVMR/z7f3MuUVT/tJP+fPU/wDwWXH/AMRR/aSf8+ep/wDgsuP/AIij6xR/nX3oPqmI/wCfb+5lyiqf9pJ/z56n/wCCy4/+Io/tJP8Anz1P/wAFlx/8RR9Yo/zr70H1TEf8+39zLlFU/wC0k/589T/8Flx/8RR/aSf8+ep/+Cy4/wDiKPrFH+dfeg+qYj/n2/uZcoqn/aSf8+ep/wDgsuP/AIij+0k/589T/wDBZcf/ABFH1ij/ADr70H1TEf8APt/cy5RVP+0k/wCfPU//AAWXH/xFH9pJ/wA+ep/+Cy4/+Io+sUf5196D6piP+fb+5lyiqf8AaSf8+ep/+Cy4/wDiKP7ST/nz1P8A8Flx/wDEUfWKP86+9B9UxH/Pt/cy5RVP+0k/589T/wDBZcf/ABFH9pJ/z56n/wCCy4/+Io+sUf5196D6piP+fb+5lyiqf9pJ/wA+ep/+Cy4/+Io/tJP+fPU//BZcf/EUfWKP86+9B9UxH/Pt/cy5RVP+0k/589T/APBZcf8AxFH9pJ/z56n/AOCy4/8AiKPrFH+dfeg+qYj/AJ9v7mXKqat/yBb3/r3k/wDQTSf2kn/Pnqf/AILLj/4iq+oXvn6ZdRRWWps8kLqo/s24GSVIH8FTKvR5X7y+9FwwuIUl7j+5nsWg/wDIuab/ANekX/oArQqhoasnh/TlcFWW1iBBGCDsFX6+UPvAooooAKKKKAPIr/8A5HPxJ/1/r/6TQ0lM1mVrPxn4g860vmWa8V43isppFZfIiXIZVI6qR+FVv7ST/nz1P/wWXH/xFfS4WtSjRinJfefGY7DV5YmcowbV+zHXumWmo7PtsIl8vO3LEYzjPT6Cqn/CNaR/z5r/AN9t/jVn+0k/589T/wDBZcf/ABFH9pJ/z56n/wCCy4/+IrV1MO3duP4HPGjjIqyjL7mVv+Ea0j/nzX/vtv8AGj/hGtI/581/77b/ABqz/aSf8+ep/wDgsuP/AIij+0k/589T/wDBZcf/ABFLnw3eP4D9nje0vxK3/CNaR/z5r/323+NH/CNaR/z5r/323+NWf7ST/nz1P/wWXH/xFH9pJ/z56n/4LLj/AOIo58N3j+AezxvaX4lb/hGtI/581/77b/Gj/hGtI/581/77b/GrP9pJ/wA+ep/+Cy4/+Io/tJP+fPU//BZcf/EUc+G7x/APZ43tL8St/wAI1pH/AD5r/wB9t/jR/wAI1pH/AD5r/wB9t/jVn+0k/wCfPU//AAWXH/xFH9pJ/wA+ep/+Cy4/+Io58N3j+AezxvaX4lb/AIRrSP8AnzX/AL7b/Gj/AIRrSP8AnzX/AL7b/GrP9pJ/z56n/wCCy4/+Io/tJP8Anz1P/wAFlx/8RRz4bvH8A9nje0vxK3/CNaR/z5r/AN9t/jR/wjWkf8+a/wDfbf41Z/tJP+fPU/8AwWXH/wARR/aSf8+ep/8AgsuP/iKOfDd4/gHs8b2l+JW/4RrSP+fNf++2/wAaP+Ea0j/nzX/vtv8AGrP9pJ/z56n/AOCy4/8AiKP7ST/nz1P/AMFlx/8AEUc+G7x/APZ43tL8St/wjWkf8+a/99t/jR/wjWkf8+a/99t/jVn+0k/589T/APBZcf8AxFH9pJ/z56n/AOCy4/8AiKOfDd4/gHs8b2l+JW/4RrSP+fNf++2/xo/4RrSP+fNf++2/xqz/AGkn/Pnqf/gsuP8A4ij+0k/589T/APBZcf8AxFHPhu8fwD2eN7S/Erf8I1pH/Pmv/fbf40f8I1pH/Pmv/fbf41Z/tJP+fPU//BZcf/EUf2kn/Pnqf/gsuP8A4ijnw3eP4B7PG9pfiVv+Ea0j/nzX/vtv8au2djb2EJitI/LQtuIyTz+P0qP+0k/589T/APBZcf8AxFH9pJ/z56n/AOCy4/8AiKpVcOndSX4Eyo4uStKMn8mXKveD/wDkpVv/ANgq5/8ARsFYv9pJ/wA+ep/+Cy4/+IrY8Ds9z8Qo50tbyOGPTJ0aSe0kiXcZYSBl1GThT+VcuNrU5UJKMk3p18zty3D1oYqMpQaWvR9mepUUUV88fXmBq3/I8+F/9+6/9EmurrlNW/5Hnwv/AL91/wCiTXV0CCiiigAooooAKKKKAGr1b606mr1b606gAooooAKKKKACiiigAooooAKKKKACiiigBG+6fpQv3R9KG+6fpQv3R9KAFooooAKKKKACiiigAooooAKKKKACiiigAprfw/WnU1v4frQA6iiigAooooAKKKKACiiigAooooAKKKKACiiigBo/1h+g/rTqaP8AWH6D+tOoAKKKKACiiigAooooAKKKKACmv90fUfzo3r6ikd1IHPcfzoAfRTd6+oo3r6igB1FN3r6ijevqKAHUU3evqKN6+ooAwfGXOjxf9dx/6C1cVg12vi9gdIiwc/vx/wCgtXG11UvhPm8x/j/JDMGqV7q1np8ix3Mj+Yw3COKJ5Wx67VBIHv0rQrEklbS9eu7m4triWG6jjEclvC0pUrkFSFBI65zjHJrRnDBKT1LVzrVjalFlkkLOgcLHC8jKp/iYKCVHucU6XV7CCCCaS5Ty7n/UsuW8zjOBjqfaqMdy2m6peXNxaXbx3nlyRPFA0hGFxsYLkqR154561XsdPuYX0gz27KRcXEzJjPkhwxAJHA64pXZryRtf+tjWg1mxntZrhZyiQf60SxtGyfVWAI/LmoZdYtrjT7l7e4mtTEoLSzWki7BnrtZRu/Cq91bK2p6q13azzW0lvCP3SHLYL5245yMg8c1Rle+u9L1GCH7ddWnkjymurYxy793KgEAsMdyPxNK7HGEXr6fobl1rNlZTeTO8jSAAsIoHk2A9C20Hb+OKiGv2511tMEVyXEav5gt5CvzE9SFwBx1Jx+VUdWc295LJp66jDfsgx5Ns0sM5A4DcFR6Zyp96lRprbxMZrqCYC7tIog8MTSKsgLEgkA7R83U8U7sShHlv5F4a5p5vPswnO/f5e7y28sv/AHd+Nu72zmm3GvadbTSxSTO0kLYlWOF5DHxnJ2g4GD1PFc3a6dMlrFpeoXesgpIP3MVpG0LYfIYSCPgd+WzXQadA8d9q7vEy+bcAqxXG8eWoyPXnNJNsJU4R/r/gCXXiK0tr6ztwk8wukMiSQQSSLtGMH5VOev4d61q5W0jmsIdAuZ7W42QWzxSrHCztGzBcZUDPY9uK6oHIzTTIqRjG1v61Cun8Gf667/3V/rXMV0vg1gtxdZOPkX+Zqanws3wP+8R/rodbRTd6+oo3r6iuQ+pOS+H/APyT7Rf+vVa6Ouc+H/8AyT7Rf+vVa6OgYUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAYGrf8AI8+F/wDfuv8A0Sa6uuT1YgeOPC5P9+6/9Emuq3r6igQ6im719RRvX1FADqKbvX1FG9fUUAOopu9fUUb19RQAL1b606mK65bnvS719RQA6im719RRvX1FADqKbvX1FG9fUUAOopu9fUUb19RQA6im719RRvX1FADqKbvX1FG9fUUAOopu9fUUb19RQArfdP0oX7o+lIXXaeR0oV12jkdKAHUU3evqKN6+ooAdRTd6+oo3r6igB1FN3r6ijevqKAHUU3evqKN6+ooAdRTd6+oo3r6igB1FN3r6ijevqKAHU1v4frRvX1FIzr8vPegB9FN3r6ijevqKAHUU3evqKN6+ooAdRTd6+oo3r6igB1FN3r6ijevqKAHUU3evqKN6+ooAdRTd6+oo3r6igB1FN3r6ijevqKAAf6w/Qf1p1MDr5h57Cl3r6igB1FN3r6ijevqKAHUU3evqKN6+ooAdRTd6+oo3r6igB1FN3r6iigB1Nf7o+o/nTqa/3R9R/OgB1FFFABRRRQAUUUUAYHjD/kDxf9dx/wCgtXGV2fjD/kDxf9dx/wCgtXGV1UvhPmsx/j/JBRXO3txPdeK47J7fUBbRQh91vOsa7i33mw4YqMYxg9+Kt/8ACRW/En2W6+xl9gvdg8rOceu7Ge+3HvWlzjdOVlY16KzrrWFgunt7ezurySMAyi3VSIwemSzDJ9hk+1VLrxEyzad/Z9jPexXu47oyinABOMOy4Oeuf50XQlTkzcorMudcit5pI0tbq4EABuHhRSIeM85IJOOcLk0T67bxTRwwRTXcs0ImiSAA71z2JIA/Egcii6F7OXY06KrXd9HZWRubhXC8DYBlixOAv1ycVm6hr1zaaPc3Y0m7jkhxiOby+cnGch8Efjmi4RhKWxt0VQttU866jtri0ntJ5IjKqTFDkA4PKswzyD9CKpyal9q1qyS2aVY0uZYZDnCyFY8noeQD69xRcag7m3RWU/iC3WRj5FwbVJPKa8CDylbOMdd2M8ZAx7086yDePDb2N3cpHJ5ck0QTYjcccsCevYGi6D2cuxpV0ng3/j7uf9wfzrm66Pwb/wAftz/1zH86mp8LOjBf7xE6+iiiuM+qOQ+H/wDyT7Rf+vVa6Ouc+H//ACT7Rf8Ar1WujoGFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAGBq3/I8+F/8Afuv/AESa6uuU1b/kefC/+/df+iTXV0CCiiigAooooAKKKKAGr1b606mr1b606gAooooAKKKKACiiigAooooAKKKKACiiigBG+6fpQv3R9KG+6fpQv3R9KAFooooAKKKKACiiigAooooAKKKKACiiigAprfw/WnU1v4frQA6iiigAooooAKKKKACiiigAooooAKKKKACiiigBo/1h+g/rTqaP9YfoP606gAooooAKKKKACiiigAooooAKa/3R9R/OnU1/uj6j+dADqKKKACiiigAooooAwPGH/IHi/wCu4/8AQWrjK7Pxh/yB4v8AruP/AEFq4yuql8J81mP8f5Iz/skp8QS3BXEL2ixB8j724nGOvQ1kmy1M6CNB+w/Ls8g3nmr5fl5xuxndux2xjPeumorSxxqo1/XYxRHe6VqF3JbWL30V0yupjkRWRgoUhtxHHyg5GT14qqul32nwaZOlv9rlt5ZZJ4YXUHMmSdpYgEAnuRXSUUrB7V9v62OVudGlj1G7mNlqF1HeOJALTUWh2EqAVZfMUduozWpZac1rqkDRQeVbRWIhUb920hs7c9Tx3rWoo5UN1ZNWZW1FPMsJE+xi9DDDQEgbx3+9x+dYB0zULnSdRgjhnt4ZY1+z213cCRlcHJ+YFsKeABk49q6iim1cmNRxVkc/rM9wukQ6otq9teWkoKQSupL7vkK5Ukc59ewqaDSpbVtHRBvFsXad8j7zIcn3yxrQm062uLyK5nRnkh+4DI20H12Z2598Zq1SsV7T3bI5CPw88AeyuLDULuJpGIki1NkhKls/NGZBjryApFXb+0u5NQZtP02e1ud4xex3CLE4BH313ZbjsVP1roqKOVD9tJu7/X/MK6Lwb/yELj/rl/WudrofB3/ISn/65f1FKp8LNMF/vETsaKKK4z6s5D4f/wDJPtF/69Vro65z4f8A/JPtF/69Vro6Bnkeq/Gi/sNc1Gwh0G2lSzu5bcSPeMpfY5XONhxnHrVX/heWp/8AQu2n/gc3/wAbrgPEP/I4a9/2Fbr/ANHNVCvpqGW4epSjOSd2l1PpKGXUJ0oyd7tI9O/4Xlqf/Qu2n/gc3/xuj/heWp/9C7af+Bzf/G68xorb+ysN2f3m39l4fs/vPTv+F5an/wBC7af+Bzf/ABuj/heWp/8AQu2n/gc3/wAbrzGij+ysN2f3h/ZeH7P7z07/AIXlqf8A0Ltp/wCBzf8Axuj/AIXlqf8A0Ltp/wCBzf8AxuvMaKP7Kw3Z/eH9l4fs/vPTv+F5an/0Ltp/4HN/8bo/4Xlqf/Qu2n/gc3/xuvMaKP7Kw3Z/eH9l4fs/vPTv+F5an/0Ltp/4HN/8bo/4Xlqf/Qu2n/gc3/xuvMaKP7Kw3Z/eH9l4fs/vPTv+F5an/wBC7af+Bzf/ABuj/heWp/8AQu2n/gc3/wAbrzGij+ysN2f3h/ZeH7P7z07/AIXlqf8A0Ltp/wCBzf8Axuj/AIXlqf8A0Ltp/wCBzf8AxuvMaKP7Kw3Z/eH9l4fs/vPTv+F5an/0Ltp/4HN/8bo/4Xlqf/Qu2n/gc3/xuvMaKP7Kw3Z/eH9l4fs/vPTv+F5an/0Ltp/4HN/8bo/4Xlqf/Qu2n/gc3/xuvMaKP7Kw3Z/eH9l4fs/vPTv+F5an/wBC7af+Bzf/ABuj/heWp/8AQu2n/gc3/wAbrzGij+ysN2f3h/ZeH7P7z07/AIXlqf8A0Ltp/wCBzf8Axuj/AIXlqf8A0Ltp/wCBzf8AxuvMaKP7Kw3Z/eH9l4fs/vPTv+F5an/0Ltp/4HN/8bo/4Xlqf/Qu2n/gc3/xuvMaKP7Kw3Z/eH9l4fs/vPTv+F5an/0Ltp/4HN/8bo/4Xlqf/Qu2n/gc3/xuvMaKP7Kw3Z/eH9l4fs/vPTv+F5an/wBC7af+Bzf/ABuj/heWp/8AQu2n/gc3/wAbrzGij+ysN2f3h/ZeH7P7z07/AIXlqf8A0Ltp/wCBzf8Axuj/AIXlqf8A0Ltp/wCBzf8AxuvMaKP7Kw3Z/eH9l4fs/vPTv+F5an/0Ltp/4HN/8bo/4Xlqf/Qu2n/gc3/xuvMaKP7Kw3Z/eH9l4fs/vPTv+F5an/0Ltp/4HN/8bo/4Xlqf/Qu2n/gc3/xuvMaKP7Kw3Z/eH9l4fs/vPTv+F5an/wBC7af+Bzf/ABuj/heWp/8AQu2n/gc3/wAbrzGij+ysN2f3h/ZeH7P7z07/AIXlqf8A0Ltp/wCBzf8Axuj/AIXlqf8A0Ltp/wCBzf8AxuvMaKP7Kw3Z/eH9l4fs/vPTv+F5an/0Ltp/4HN/8bo/4Xlqf/Qu2n/gc3/xuvMaKP7Kw3Z/eH9l4fs/vPTv+F5an/0Ltp/4HN/8bo/4Xlqf/Qu2n/gc3/xuvMaKP7Kw3Z/eH9l4fs/vPTv+F5an/wBC7af+Bzf/ABuj/heWp/8AQu2n/gc3/wAbrzGij+ysN2f3h/ZeH7P7z07/AIXlqf8A0Ltp/wCBzf8Axuj/AIXlqf8A0Ltp/wCBzf8AxuvMaKP7Kw3Z/eH9l4fs/vPTv+F5an/0Ltp/4HN/8bo/4Xlqf/Qu2n/gc3/xuvMaKP7Kw3Z/eH9l4fs/vPTv+F5an/0Ltp/4HN/8bo/4Xlqf/Qu2n/gc3/xuvMaKP7Kw3Z/eH9l4fs/vPTv+F5an/wBC7af+Bzf/ABuj/heWp/8AQu2n/gc3/wAbrzGij+ysN2f3h/ZeH7P7z07/AIXlqf8A0Ltp/wCBzf8Axuj/AIXlqf8A0Ltp/wCBzf8AxuvMaKP7Kw3Z/eH9l4fs/vPTv+F5an/0Ltp/4HN/8bo/4Xlqf/Qu2n/gc3/xuvMaKP7Kw3Z/eH9l4fs/vPTv+F5an/0Ltp/4HN/8bo/4Xlqf/Qu2n/gc3/xuvMaKP7Kw3Z/eH9l4fs/vPTv+F5an/wBC7af+Bzf/ABuj/heWp/8AQu2n/gc3/wAbrzGij+ysN2f3h/ZeH7P7z07/AIXlqf8A0Ltp/wCBzf8Axuj/AIXlqf8A0Ltp/wCBzf8AxuvMaKP7Kw3Z/eH9l4fs/vPTv+F5an/0Ltp/4HN/8bo/4Xlqf/Qu2n/gc3/xuvMaKP7Kw3Z/eH9l4fs/vPTv+F5an/0Ltp/4HN/8bo/4Xlqf/Qu2n/gc3/xuvMaKP7Kw3Z/eH9l4fs/vPTv+F5an/wBC7af+Bzf/ABuj/heWp/8AQu2n/gc3/wAbrzGij+ysN2f3h/ZeH7P7z07/AIXlqf8A0Ltp/wCBzf8Axuj/AIXlqf8A0Ltp/wCBzf8AxuvMaKP7Kw3Z/eH9l4fs/vPTv+F5an/0Ltp/4HN/8bo/4Xlqf/Qu2n/gc3/xuvMaKP7Kw3Z/eH9l4fs/vPTv+F5an/0Ltp/4HN/8bo/4Xlqf/Qu2n/gc3/xuvMaKP7Kw3Z/eH9l4fs/vPTv+F5an/wBC7af+Bzf/ABuj/heWp/8AQu2n/gc3/wAbrzGij+ysN2f3h/ZeH7P7z07/AIXlqf8A0Ltp/wCBzf8Axuj/AIXlqf8A0Ltp/wCBzf8AxuvMaKP7Kw3Z/eH9l4fs/vPTv+F5an/0Ltp/4HN/8bo/4Xlqf/Qu2n/gc3/xuvMaKP7Kw3Z/eH9l4fs/vPTv+F5an/0Ltp/4HN/8bo/4Xlqf/Qu2n/gc3/xuvMaKP7Kw3Z/eH9l4fs/vPTv+F5an/wBC7af+Bzf/ABuj/heWp/8AQu2n/gc3/wAbrzGij+ysN2f3h/ZeH7P7z07/AIXlqf8A0Ltp/wCBzf8Axuj/AIXlqf8A0Ltp/wCBzf8AxuvMaKP7Kw3Z/eH9l4fs/vPTv+F5an/0Ltp/4HN/8bo/4Xlqf/Qu2n/gc3/xuvMaKP7Kw3Z/eH9l4fs/vPTv+F5an/0Ltp/4HN/8bo/4Xlqf/Qu2n/gc3/xuvMaKP7Kw3Z/eH9l4fs/vPTv+F5an/wBC7af+Bzf/ABumS/HbUoYXkbw7akIpY4vm7f8AbOvNKgvv+Qfcf9c2/lUVMsw8YNpP7yKmW4eMG1f7z65jYtGrHqQDTqZD/qI/90fyp9fLHzAUUUUAYGrf8jz4X/37r/0Sa6uuU1b/AJHnwv8A791/6JNdXQIKKKKACiiigAooooAavVvrTqavVvrTqACiiigAooooAKKKKACiiigAooooAKKKKAEb7p+lC/dH0ob7p+lC/dH0oAWiiigAooooAKKKKACiiigAooooAKKKKACmt/D9adTW/h+tADqKKKACiiigAooooAKKKKACiiigAooooAKKKKAGj/WH6D+tOpo/1h+g/rTqACiiigAooooAKKKKACiiigApr/dH1H86dTX+6PqP50AOooooAKKKKACiiigDB8Yf8geL/ruP/QWri67XxcM6TF/13H/oLVx22uql8J83mK/f/IjpsjMsTNGnmOASq5xuPpmpStUdYsp77S5YLWURSsQQSSAwBBKkjkAjjj1rQ89K71K0Gq3C3r22qWkdqwhadHjn8xSqkA5yq4IyPX60221W9uIftZ05I7JojJG7XH7wjGRlNuBn/eNVLHw20eovcy2en2KS2zwSRWQOWJI5LbV3cA9uPfNWbW01eKz+wTi0e3SExLcCRt78YGU24HbJ3H6VOpvKMOn9fiJFr0p0v+0rixMVq8aNCPMzJIzEALtwAMkjBz9QKki1W6jvI7fVLFbYzhjC0U3mhiBkqflGGxk9xweadJpMk3h2GwaURzQxx7ZFGQHTBB7ZGRUa2WpXmoW9xqQtYltNzRJA7PvcjbuJIGAATxz1609Rfu3f5/8AAF0zVrrUUW4FnCtm6krIlzvkHsybcA+wJpdK1W71PZOtnAtnIMrItzudfZk24B9txxVeHS759Yjvprexs5EzvktZGZrjjADgqvGeerdKLfS719aivri3sbRo8+ZJaSMzXIxgBgVXjPPJbpRqNqGv9fr/AF2Na7kuY4QbK3S4kJxteXy1HuTg/wAjWJd3731pAJ4PIng1KKKWMPvAOQeGwMjBHYVb1rTbm+mtpIY7e6ij3CS0unZY3zjDHAbJGDwQetVLTw7Na2rRRraQqb9LoRwKURFG3KgY68H69eKHcUORRu9y7pP/ACEtY/6+h/6KStWqVjZyW13fyyFStzOJE2nkDYq8/iDV2mjKbTenkFdB4PO3Upyc8QE8DPcVz9dB4P8A+QtN/wBcD/6EtTP4WdGD/wB4iavhzxpoPipW/sa/SSVCQ9vICkq477Tzj3HFbteT/E74Yy3cz+JvCAeDVIj5k0MBKtKR/GmOj+w6/XrzHhH456lpjJZ+K4G1CBfl+0RgLMn1HR/0Pua4z6s9Q+H/APyT7Rf+vVa6OuR+G+rWF38P9OW2u4ZGtbcLOocZiIzncO1a3hnxRp3i3Sm1DSGkMSytEyyLtZWHqMnqCD9DQM+cvEP/ACOGvf8AYVuv/RzVQq/4h/5HDXv+wrdf+jmqhX2+E/3eHoj7TC/wIeiCiiiuk6QooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACoL7/kH3H/XNv5VPUF9/wAg+4/65t/Ks6v8OXozOr/Dl6M+uIf9RH/uj+VPpkP+oj/3R/Kn18GfDBRRRQBgat/yPPhf/fuv/RJrq65TVv8AkefC/wDv3X/ok11dAgooooAKKKKACiiigBq9W+tOpq9W+tOoAKKKKACiiigAooooAKKKKACiiigAooooARvun6UL90fShvun6UL90fSgBaKKKACiiigAooooAKKKKACiiigAooooAKa38P1p1Nb+H60AOooooAKKKKACiiigAooooAKKKKACiiigAooooAaP9YfoP606mj/WH6D+tOoAKKKKACiiigAooooAKKKKACmv90fUfzp1Nf7o+o/nQA6iiigAooooAKKKKAMPxZ/yCov+u4/9BauQxXYeK/8AkFR/9dh/6C1cjXTT+E+dzD+ONxSYp9GK1OAZtpNtSYrIvrzUP7ai0/Txbr5lu0pmnVm2EMB90EZ6+o+tIcY8zNLbSbayrfU7p7S+juWtLe7spBG8rkiEggENjORwemeveqVv4mf7Hqjmex1FrFFdZrJsRtuzwfmbaQRzyeKOZFexk9jodtJtrFW/1W21hYb+5sZrb7K9y32e1dWAXHGTIR3645weBVGz8XpPPZu1/pUyXkioLS3mDTw7uhJ3Hd2yNox74o5g9hJ6o6jFJWNa6peXOsNbvcWVsVkZfsUsTecyA/fVtwBBHPCkc9a3dtNO5nKDjuR0U8rSbaZFhtb/AIP/AOQxL/1wP/oS1g7a3vB4xrEv/XA/+hLUT+FnVhP48fU7OvI/it8KRqyza/4agxfDL3Nqg/4+PVlH9/1H8X16+uVn67Hqs2h3Ufh6a3g1JkxBLcglFORknAPbOODzjiuM+rPju2u7izkZ7SeWB2QozRuVJUjBHHYjtXonwT8R/wBl+K5NJuHxb6mu1cngSrkr+Y3D64rIs/hX4q1PSbfUrC1huYbmMSJtuFVse4Yiqx8B+NNHu4rmPQ75ZoHEkbwJ5hVlOQRtz3FACeIf+Rw17/sK3X/o5qoVLe3M15rOp3V1A1tPPfTySQsCDGxkJKkHkEE4qKvt8J/u8PRH2uF/gQ9EFKASQAMk9AKStjwnc2tn4v0q41Db9mjuo2kLdAN3U+w61vJ8sWzeT5YtnT6Z8GvFGoWCXcxsdPWQZVLyZlbHuFU4+h5qh4n+GOv+FNMOoX5tJ7RWCtLbzZ2knA4YAn8Aa6X41aRrk3iIan5U9xpHkL5UkeWji9c4+7nrnvXmP226FkbMXM32UtuMHmHYT67ema4cPOtViqnOrPpb9bnFh5VqsVU5lZ9LfrcgortvBfgBNf0241vXb/8AszRbUkPPgbpCOoXPT6888YrasfB3w68Q3J07w/4k1GPUZAfI+1xjY5+mxc/TINbTxVOEmtXbeybsazxVOLa1dt7K9jy+itu68N3OleMY9C1ZSj/aUidkP3lZgNyk+oPFaPxH8LWXg/xSum6ZLcSwm3SXdcMrNklh2AGOPStfbQclFdVdGntoOSiuqujk6K7b4d+DNP8AF0estqU11EbGBZIvs7qMk7uuVPHyjpimfDjwdZeMtRv7a+luY/s9t5sX2dlBLZwAcg8flUSxFOHNf7Nr/MmWIpw5r/Ztf5nGUV6VL4L8D+HoRaeLvEl0NX2bpILFcpEcfdJ2Nz+X0rL8E/D9fElnc6xq18NM0W1J8ydsbmx1AJ449f0qfrVPlc3e3pv6dyfrVPlc3e3pv6dziaK9GudD+FjWlx9g8Tap9oSNmjEsXyuQOB/qx1+orI8D+BW8Vfab2+u10/SLIZuLpsemcDPHTnJ6U/rMOVzkmku6sP6zDlc5JpLurHIUV6jY+DPh54ium0zw74k1FdSYHyftUY8uQj0+Rc/TOa5PTPA2p3/jk+F5dtvdRuRM5+ZUUDO734wR9R0ojiacr30trqraBHE03e+ltdVbQ5qivTLrw38L9MvpLC/8R6s1zCxjmkhjBjDDr0jPf0Jri/FGn6Tpmtvb+H9SOpWWxWWcrjBP8Pvj1wPpTp141HZJ/NMdOvGo7JP5pmPXWeGPhzrniqwe/s/s1rZKSBcXchRGI64wCePXGK5OvYktpvGfwKtLHw+xe70yQfaLRD80mM9u+chh64qMVVlTjHl0u7X7EYqrKnFcul3a/Y4nxR8Odc8KWCX179murNyF+0WkhdVJ6ZyAefXGK5OvYNUiPgj4KSaFrsqHU9RkLRWgfcYgWBP5Yz6ZOK8fowtWVSLctbOyfcMLVlUi3LWzsn3Cug0zwbqGq+EtQ8Q281stpYMVlSRmEjEAH5QFI/iHUiufr1bwZ/yQfxV/12f/ANAjqsTUlTgnHul97KxFSVOKce6X4nlNFdx8O/A1r41t9ZWaaaK4tIkNt5bKFLtu+9kHj5R0xWrb+EvhvHqCaTe+J9Qk1Hd5TywIFh8zpgEoeM+/40p4qnGThq2uyuKeKpxk4atrsrnmVFeo33ws0bwvPPc+MtfeDTTJstBbJmafjOcYOMdOh/CodR+Hvh3U/B93rvgXV7q8FkC08F2o3YAyQMKpBxz0OalY2i7NXs+tnb7yVjKTs1ez62dvvPNKK2fC2l6Zq+si31vVV0q0WNpGnZc5xj5Rz1PPr06V2+neFfhlrWox6ZpniLVvtkx2wtLGAjN+MY/UitKmIjTdmn8kzSpiI03Zp/JM8vore1nwlfaR4ybw7kT3JlWOJ1GBJuxtPt1/Cut1Xwb4G8JTQ6f4n1jVZ9SZA0q6eiBIwfXcD/PPtRLEU1a2t9VbsEsRBWtrfVWPNKK9V8R+CPAuh+FrbW4brXry2vRi3khaEqGIJG8FVIHH1rA8F+AY9e0241vXr7+zNEtSQ82PmkI6hc9Prg88YqI4um4Opqlt8yI4qm4OeqW3zOJor1Gx8CeB/FIns/B/iC+/tNELxx3qDbIB6fIv8+PSvNb2zn0++ms7yMxzwOY5EPYg4NaU68KjcVo10ehpTrxqNpaNdHoQV1Xhn4c+IvFUP2jT7VYbU9Lm5bYjfTgk/UA1R8G6IviLxhp2mS58qaX97j+4BuP6DH412nxe8W3P9snwxpUrWum2KLHJFEdokbGcHHUAEDFZVqs/aKjS3et30RnWqz9oqVPd63fRFd/gd4mEbNDeaTOy/wAEdw+T7coB+tee3lpNYXs1pdKFmgcxyKGDYYHBGRwaLW7ubK4WeyuJbeZekkTlGH4iuu+HfhG08a6pqMGpT3StDbmZGhdQWfPfcDmnzToxc60rpeVv1HzToxc6srr0t+pxdFelS+C/A/h6EWni7xJdDV9m6SCxXKRHH3Sdjc/l9KyvBfgJPEVndaxrF7/ZmiWhPmTkAs+OoXPHHHOD6Yp/WqfK5629N/TuH1qnyuetvTf07nFUV6jYeBvAnihprLwl4hv/AO01QtGl6g2vj/gC/wA8j0rhLXw1qV14qXw+sO2/M5hKMeFI6kn0AGc+lVDEQndbW3voVDEQnfpbvoZNdxpHgvTr/wCFmp+JZprpby0kKpGjr5ZA29Rtz39a2dR8F/Dzw1cLp3iLxHqL6kqgzC0jGxCfUbGx9M5rpJ9DtdC+COtxabfrqFjcHz7e4AwWQleCPUEEf4dK462LUlHkurtdN0clbFqSjyXV2um6PNfDXgd/EfhnVtXXUobUaapPlSLnfhc8nPyj3wa5yzsbvUZzDp9rNdShSxSCMuwA6nA7V13hTwbp+u+BfEGtXc1ylzpkbNCsTKEYhC3zAqSefQiuw+C9n4fMF/cwyXcuqLaEXIdFCRISeEPUk471pUxPslUlvZ7W2LqYn2SnLez2tseM0V1us2Pgua1ih8JXOsT6jLMsaJeiMIQTjsoOc4ro77wJ4I8KiG08Ya/f/wBpSRiR4rKMbUB+qN/Pn0rZ4mCtdO76W1NniYK107vpbU8vorqfF2k+FLG3tbjwlrc+oCZmEkM8eGjA7k4X8sc+tavirwRoWieAtM1nT9WkuL272bomkQq2Vy20AZGD6k1X1iHu3v72mxX1iHu3v72mxwNFFFdB0BRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABUF9/yD7j/rm38qnqC+/wCQfcf9c2/lWdX+HL0ZnV/hy9GfXEP+oj/3R/Kn0yH/AFEf+6P5U+vgz4YKKKKAMDVv+R58L/791/6JNdXXKat/yPPhf/fuv/RJrq6BBRRRQAUUUUAFFFFADV6t9adTV6t9adQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAjfdP0oX7o+lDfdP0oX7o+lAC0UUUAFFFFABRRRQAUUUUAFFFFABRRRQAU1v4frTqa38P1oAdRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQA0f6w/Qf1p1NH+sP0H9adQAUUUUAFFFFABRRRQAUUUUAFNf7o+o/nTqa/wB0fUfzoAdRRRQAUUUUAFFFFAGJ4r/5BUX/AF3H/oLVyNdd4r/5BUX/AF2H/oLVyNdNP4T53MP44ZooorU4ArA1CC5m8XQGyuhbSrYvgvH5iN869VyCfwIrfxRSepUZcruYMnhuR4A/21Wv/tIumnkg3Rs4XaB5eR8oHQZz3zUV/Z3GnWWoXtxdNcTXkUcDtHF5awjJG8dSFAbJznoefTo6KVkWqsupyGhSQxXEdhYSaLf2twGW4OlW3l+X8p+ZyHYHPTnB5rYstKv7JooV1GN7KHAVGtf3u0dAX3Y/HbmteihIJVG2Y0+j3t7cx/bb+GS1imE0aLa7ZAQcgb9xGPooOK2MUtFMhtvcbijFOopkjNtbnhMY1aT/AK4n/wBCWsatrwrxqsn/AFxP/oS1E/hZ04Vfv4+p19FFFch9Qch8P/8Akn2i/wDXqtdHXOfD/wD5J9ov/XqtdHQM+WvEP/I4a9/2Fbr/ANHNVCr/AIh/5HDXv+wrdf8Ao5qoV9vhP93h6I+0wv8AAh6IKKK0dBfS49etG1+KSXTg/wDpCRkhiuO2CD1x3rok7K5vJ2Vzf8NfE/xH4ZhS2guVu7JOBbXS71UeinqPpnHtXW69p+g+Pfh5eeLNK09dL1KxY/aUjxtcjBYHAAPBBBxn1rOk0b4STSGSPxNqlurc+V5Dtt9s+Uf5mmeI/Gvh/TvBr+FPA0U7W0zZuLycYMnrgHkk4A6DjoK8qSU6kZUYOMr6u1lbrfueXJKdSMqMHGV9Xayt1v3NPxEPJ/Z40VbMARSSoZtvrlif/Hq8w0Z5I9esHhyJFuYymPXcMV2fgvxtpUHhu48KeMIJJdJnYtHNEMtASc9OvXkEZOe1aWlj4XeGdQXVoNYv9YntjvgtWt2Ubh0JyigkfXFXCUqCnBxbu21ZXvcuEpUFODi3dtqy3uXfiukK/FTw+6Y85xB5n/f3j+tY/wAcv+ShJ/15R/8AoTVy3iPxZeeIfFr67KBHIrqYY+ojVTlR713+t698P/H8Fpf+INRu9G1OKIRyLHAzhh1xkKwIyTjoeaiFOeHdJyTdk07akRpzoOk5JuyadtSL4JK32XxO+Dt+yKM++HqP4Dkr4i1UjqLPP/jwrV8OeM/AfhfT7/R9JubkQSwszX1zE5a4kIwFAVcgAeoFcr8JvEuk+GdY1CfW7v7LHNbeXG3lu+WznHyg1nUjUqRrS5Xra2hnUjOpGs+V62tocXqk8lzq93POxeSSd2ZiepLGvUtY/cfs46atrwksymbb3+djz+IFeT3TrJdzOhyrSMQfUZrvfBHjjSrXw5c+FfF8EkukXDFkljGTCTz0HOM8gjJBrsxMJOMJRV+Vp2O3Ewk4wlFX5WnY89r23wrHo/8AwoNxrdxdW1jLcMLmWzAMg/eYHY8cAHjpXMS6V8KrSCaaPxBql9IqMYrcQsu444BJjHf3FVPAXjmy0TT7zQfEls91ot9neE5aIkYJx6dOnIIzWeIcsRT9xP3WntZ/K5liHKvT9xPRp7Wfyuaukn4W6Nq9rqNprOuGa2kEiB4xtJHriMHFU/EvxAt4/ijF4m8MHzo0hRHWVCgk4IYHv0xzUx0X4TCUy/8ACT6oY85EIgbP0yYq5qNPCF340nWaS+sfD7ZELxjdKpAGCc7uCcn8amnCnKTlJSenVdO2xNOEJScpKT06r8NjspG+HvxDuy7yT+G9ZuDyWwYpXP6Hn/dJrhfF3hO98H62dOv2STK+ZFNHnbIpPX2PHIrq4dF+FUE6zSeKtQnRG3eSLVwXx2z5dYnxE8YReMfEKXFnA0NnbRCGAP8AeYZzk+n0qsPzqoowvyW6rbta+pVDnVRRhfk81t2tfU5qxtHv9RtrOMhXuJViUnoCxAH869g13xBY/CFrXQ/DWmwz3zxpLe3dx96QZ6ZHrg+w9DXjtpcyWd5DdQECWCRZEJ7EHI/lXq+reIfh78QILa98S3V5o2qRRiOQwxs4YemQrAjJOOhqsXFynHmTcNbpd+lysVFuceZNw1ul36D/ABP4esfiZpTeKfCDsdSRQLywdssSB29D6dj9aw/GPhbSPCfgHSIrm0/4qK8PmTSGV8xr1I2529wvT1rV03xN4B+H4luvCsmoa1qMiFA8xaNAPQ5VeP8AgJP0rP8AHWueFfG2lQ61Ffvp+vRxBJLKWOR1kA7BgpUHrg8Zzziual7aM4xtL2aemmvo+tjnpe1jOMbS5E9NNfR9bHm1ereDP+SD+Kv+uz/+gR15TXoPhnxPpGn/AAl8QaLeXfl6heSs0EPlOd4KoPvAYHIPU124uMpQSir6r8ztxcZSgklfVfma/wAE3aLT/FTocMtrGQfQ4kryhWZXDKSGByCOxr0D4Y+J9I8PWHiGPWLv7O95bKkA8p33sA+R8oOPvDrXn1FGLVeq2tHb8hUYtV6ja3t+R6x8dnY6loakkgWjED3JH+FO+EP/ACJ/i3/r3/8AZGrG+LHifSPE1/pcmiXf2lLe2KSHynTa2Rx8wGad8OfFGj6D4b8Q2urXn2ea8h2wL5TtvO1h1UEDkjrXH7Of1FQs79vmcns5/UVCzv2+Zm+DPATeJrK71XUb9NM0iy/11yy7iSBkgD6d/wBDW5o1n8NrfxNpo03UPEF5di7i8kqkaxl94wTuUHbnr3xUHgDxhodp4X1Lwv4qM0FjekstzEpbZkAEEAE9gQcGrWl3Hw28I6jDqlhqV9rd5E48mN4WjSMn+M5UZx+P0q6sqrnOMubystPmyqsqrnNS5vKy0+bF+JeqHRPjRbakE3i1WCQr/eA6j8q0/H/g208S6vb+IYfEOn6VHqESMYdVc27gAYyoPJ4xxgfWsDxW6/EH4qRHwi6XgeKPa8iMiDbyS24A4H0rp/Gs/wAOtd1lf+Ek1m7g1K0jFvMNPDPGCOoyYyOCT0xWC5qfsrXUlHWyu7eaMVzQ9la6ajrZXf3HOeO9f0iz8E6Z4O0K+XUvsjB7i7jHyE88Ke/J7Zrq4oPD3/Ci9Hi8QXN5a6fIVaR7JQWMm5jzlTxn2rmLv4e+GNY8MX2q+BNau7uTT1LTQXaYLADOB8q4478jtVPwX430mDw3P4V8Y20k2kzMWjliGWhJOenXryCOc9qqUFOkvZXvGV30f9dipQU6S9ne8ZXfRmr4fuvhh4b1221Ww1nW3ntySqyxgqcgjkCMHv61xPjrVbLXPG+palpbM1rcOrIWUqT8ig8H3Brql0b4TQyGV/E2qXCKciBYGUt7Z8of0rgNUeyk1W5fSo5IrJpCYEkOWVOwPJ5/GurDxi6jn717W946sPGLqOfvXtbU6X4V3aWfxJ0tpcBZGaLJPQspA/XFP+LFjNZfEnUmmXC3BWaM+qlQP5gj8K4+GaS3nSaFykkbBkYdVIOQa9Y/4Trwh450WC08fwTWd/brhL63UnPqRtBIz6EEU6ynTrqtFXVrO2/qFZSp11WSurWdtzySvVPgOSviLVSOos8/+PCqo0j4S22ZW8RarebeRCIWXd7Z8ofzFV/hb4m0Xw14g1S41S6NpbTQFIS0buT82QPlB7VOIm6+HnGMX9xOIm61CcYxf3HEapPJc6vdzzsXkkndmYnqSxr2exg8P/8AChdNi1+4u7bTpJN0r2YBYvvJwcg8Z9vSvErp1ku5nQ5VpGIPqM13XgjxvplnoFz4X8X2z3Gj3DFkkjGWhJ5PHXGecjkH1qsXSlKnFx6NPTf5FYunKVOLj0aem/yNbQZ/hf4e1y11Wx1jW3ntmLIssYKngjnEYPf1rU8IappniD483up6WS8E1ozIzqVJYBFPB/GsAaN8JopDK3ibVJkByIVgYE+2fK/wrmNP8RweHPHX9seHIXSzimPlQTH5miPBUnJ5x71z+xVVT5ea7Vve0/yMPYqqpcvNdq3vaFPxXJNL4w1d7ksZDey53f75x+lekeH3kb9nTV1kzsSRwmfTcp/mTVXWpfhj4s1BtZutZv8ASbq4Aae2W3Zst68IwB+hxVi+8b+ER8M9U8OaI0tsEHl2qTRsXuOQS5IGBk56kUVJyqQhBQd01fTawVJyqQhFQd01fTaxB8Ov+SR+M/8ArjJ/6KNL8Df9f4h/681/m1ZPgzxPpGk/DrxPpeoXfk3l9E628XlO28mMgcgEDn1Iqn8MfGFp4S16c6qrmxvIvKlZBkpzwcdx1p1aU5QrJLdq3nsFWlOUKyS3at57HHQTSW9xHPC22SNg6N6EHINeoyeMfBnjyGFPG9nNpupogjGo2uSp+vU4z2IIHPNYPiHTfh9BF5+ha7fXUj3C5t/IZQkRb5sFkGSB0q9/YXwsfDL4t1KJT/A9qxYfiI8VtVlTqJScZJ9Gk7o2qyhUSk4yT6NJ3Rl+NfAEnha2ttSsL+PU9IuziG5j6jPIBxkdO4/SuOr0Dxx4v0a58Maf4W8KieTT7Jt7XNwMNKcHoMZ6knoPpTfFWoeB7jwFplv4ft1XWE2ecywMrD5fm3sRhufQmqo1aqhFVIttvt07vsXRq1VGKqRbbfbp3fY4Giiiu47QooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAqC+/5B9x/wBc2/lU9QX3/IPuP+ubfyrOr/Dl6Mzq/wAOXoz64h/1Ef8Auj+VPpkP+oj/AN0fyp9fBnwwUUUUAYGrf8jz4X/37r/0Sa6uuU1b/kefC/8Av3X/AKJNdXQIKKKKACiiigAooooAavVvrTqavVvrTqACiiigAooooAKKKKACiiigAooooAKKKKAEb7p+lC/dH0ob7p+lC/dH0oAWiiigAooooAKKKKACiiigAooooAKKKKACmt/D9adTW/h+tADqKKKACiiigAooooAKKKKACiiigAooooAKKKKAGj/WH6D+tOpo/wBYfoP606gAooooAKKKKACiiigAooooAKa/3R9R/OnU1/uj6j+dADqKKKACiiigAooooAw/Ff8AyC4v+uw/9BauSru9WsF1C1WJ3KBXDZAz2I/rWBJoCJnEzn8K3hNJWZ4+LwtWrV5orQw6K0ZtL8sfKxP4VnTRzRn5QD9RV+0icv1Cv2CiqrSXY6In5H/GmGW+7JH/AN8n/Gj2kR/2fX7F2iqBl1HskX4qf8aYZtT7Rwf98n/Gl7SIf2fXNKiso3Oqg8R2/T+63+NNN3qw/wCWVv8A98N/jR7SIv7PrmvRWI1/q4/5Y2//AHw3+NMOp6uOtvB/3w3+NHtIh/Z9fyN6isJdV1Qn5reL8Fb/ABq7b3d5JjzIVH0U/wCNHtIj/s+v5GhW14X/AOQo/wD1xP8AMVnaZa/bJCs25eP4a6XS9LisrgyxtIWK7fmIxjP09qUqkWrG1DBVYVVJ7I26KB0ornPbOQ+H/wDyT7Rf+vVa6Ouc+H//ACT7Rf8Ar1WujoGfLXiH/kcNe/7Ct1/6OaqFX/EP/I4a9/2Fbr/0c1UK+3wn+7w9EfaYX+BD0QUUUV0nSFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQB0vgLxUvg/wAVRanNA08JRopUT72045HvwK6PUtN+Geq6jLfxeKr2x+0OZXt3spHKknJAIX/GvN6K554dSnzqTT8v+Cmc86ClPnTafl/wbnpl34u8MeFfCd7ofgf7Vez6gCtxf3K7cAjHAwD06DA69TXmdFFVSoxpXtq3u2VSoxpXtq3u2FFFFbGwUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAVBff8g+4/wCubfyqeoL7/kH3H/XNv5VnV/hy9GZ1f4cvRn1xD/qI/wDdH8qfTIf9RH/uj+VPr4M+GCiiigDA1b/kefC/+/df+iTXV1ymrf8AI8+F/wDfuv8A0Sa6ugQUUUUAFFFFABRRRQA1erfWnU1erfWnUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAI33T9KF+6PpQ33T9KF+6PpQAtFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFNb+H606mt/D9aAHUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUANH+sP0H9adTR/rD9B/WnUAFFFFABRRRQAUUUUAFFFFABTX+6PqP506mv90fUfzoAdRRRQAUUUUAFFFFACMu4VC1uD1qeigCjJZIw6VUk0pG/hB/CtkjNN20AYZ0hf7v6U06OvpW7s9qNlAHPnR1/u006Mp/hrotntSeWKAOaOjL5n3e1IdFXutdH5Y8wcdqd5QoA5c6Kv92mnRF/uiup8oelIYV9KAOZTRUB+6K0LbSo16oPyrWEK+lPVAKAK0NhFGcqgB+lWViC08DFLQAUUUUAch8P/APkn2i/9eq10dc58P/8Akn2i/wDXqtdHQM+WvEP/ACOGvf8AYVuv/RzVQr6TufAPhW8u5rm60GylnmdpJJGjyXYnJJ9yTUX/AArnwf8A9C7Yf9+q9yjm3s6cYcmytv8A8A9ulmns6cYcmy7/APAPnGivo7/hXPg//oXbD/v1R/wrnwf/ANC7Yf8Afqtf7Z/ufj/wDT+2P7n4/wDAPnGivo7/AIVz4P8A+hdsP+/VH/CufB//AELth/36o/tn+5+P/AD+2P7n4/8AAPnGivo7/hXPg/8A6F2w/wC/VH/CufB//Qu2H/fqj+2f7n4/8AP7Y/ufj/wD5xor6O/4Vz4P/wChdsP+/VH/AArnwf8A9C7Yf9+qP7Z/ufj/AMAP7Y/ufj/wD5xor6O/4Vz4P/6F2w/79Uf8K58H/wDQu2H/AH6o/tn+5+P/AAA/tj+5+P8AwD5xor6O/wCFc+D/APoXbD/v1R/wrnwf/wBC7Yf9+qP7Z/ufj/wA/tj+5+P/AAD5xor6O/4Vz4P/AOhdsP8Av1R/wrnwf/0Lth/36o/tn+5+P/AD+2P7n4/8A+caK+jv+Fc+D/8AoXbD/v1R/wAK58H/APQu2H/fqj+2f7n4/wDAD+2P7n4/8A+caK+jv+Fc+D/+hdsP+/VH/CufB/8A0Lth/wB+qP7Z/ufj/wAAP7Y/ufj/AMA+caK+jv8AhXPg/wD6F2w/79Uf8K58H/8AQu2H/fqj+2f7n4/8AP7Y/ufj/wAA+caK+jv+Fc+D/wDoXbD/AL9Uf8K58H/9C7Yf9+qP7Z/ufj/wA/tj+5+P/APnGivo7/hXPg//AKF2w/79Uf8ACufB/wD0Lth/36o/tn+5+P8AwA/tj+5+P/APnGivo7/hXPg//oXbD/v1R/wrnwf/ANC7Yf8Afqj+2f7n4/8AAD+2P7n4/wDAPnGivo7/AIVz4P8A+hdsP+/VH/CufB//AELth/36o/tn+5+P/AD+2P7n4/8AAPnGivo7/hXPg/8A6F2w/wC/VH/CufB//Qu2H/fqj+2f7n4/8AP7Y/ufj/wD5xor6O/4Vz4P/wChdsP+/VH/AArnwf8A9C7Yf9+qP7Z/ufj/AMAP7Y/ufj/wD5xor6O/4Vz4P/6F2w/79Uf8K58H/wDQu2H/AH6o/tn+5+P/AAA/tj+5+P8AwD5xor6O/wCFc+D/APoXbD/v1R/wrnwf/wBC7Yf9+qP7Z/ufj/wA/tj+5+P/AAD5xor6O/4Vz4P/AOhdsP8Av1R/wrnwf/0Lth/36o/tn+5+P/AD+2P7n4/8A+caK+jv+Fc+D/8AoXbD/v1R/wAK58H/APQu2H/fqj+2f7n4/wDAD+2P7n4/8A+caK+jv+Fc+D/+hdsP+/VH/CufB/8A0Lth/wB+qP7Z/ufj/wAAP7Y/ufj/AMA+caK+jv8AhXPg/wD6F2w/79Uf8K58H/8AQu2H/fqj+2f7n4/8AP7Y/ufj/wAA+caK+jv+Fc+D/wDoXbD/AL9Uf8K58H/9C7Yf9+qP7Z/ufj/wA/tj+5+P/APnGivo7/hXPg//AKF2w/79Uf8ACufB/wD0Lth/36o/tn+5+P8AwA/tj+5+P/APnGivo7/hXPg//oXbD/v1R/wrnwf/ANC7Yf8Afqj+2f7n4/8AAD+2P7n4/wDAPnGivo7/AIVz4P8A+hdsP+/VH/CufB//AELth/36o/tn+5+P/AD+2P7n4/8AAPnGivo7/hXPg/8A6F2w/wC/VH/CufB//Qu2H/fqj+2f7n4/8AP7Y/ufj/wD5xor6O/4Vz4P/wChdsP+/VH/AArnwf8A9C7Yf9+qP7Z/ufj/AMAP7Y/ufj/wD5xor6O/4Vz4P/6F2w/79Uf8K58H/wDQu2H/AH6o/tn+5+P/AAA/tj+5+P8AwD5xor6O/wCFc+D/APoXbD/v1R/wrnwf/wBC7Yf9+qP7Z/ufj/wA/tj+5+P/AAD5xor6O/4Vz4P/AOhdsP8Av1R/wrnwf/0Lth/36o/tn+5+P/AD+2P7n4/8A+caK+jv+Fc+D/8AoXbD/v1R/wAK58H/APQu2H/fqj+2f7n4/wDAD+2P7n4/8A+caK+jv+Fc+D/+hdsP+/VH/CufB/8A0Lth/wB+qP7Z/ufj/wAAP7Y/ufj/AMA+caK+jv8AhXPg/wD6F2w/79Uf8K58H/8AQu2H/fqj+2f7n4/8AP7Y/ufj/wAA+caK+jv+Fc+D/wDoXbD/AL9Uf8K58H/9C7Yf9+qP7Z/ufj/wA/tj+5+P/APnGivo7/hXPg//AKF2w/79Uf8ACufB/wD0Lth/36o/tn+5+P8AwA/tj+5+P/APnGivo7/hXPg//oXbD/v1R/wrnwf/ANC7Yf8Afqj+2f7n4/8AAD+2P7n4/wDAPnGivo7/AIVz4P8A+hdsP+/VH/CufB//AELth/36o/tn+5+P/AD+2P7n4/8AAPnGivo7/hXPg/8A6F2w/wC/VH/CufB//Qu2H/fqj+2f7n4/8AP7Y/ufj/wD5xor6O/4Vz4P/wChdsP+/VH/AArnwf8A9C7Yf9+qP7Z/ufj/AMAP7Y/ufj/wD5xor6O/4Vz4P/6F2w/79Uf8K58H/wDQu2H/AH6o/tn+5+P/AAA/tj+5+P8AwD5xor6O/wCFc+D/APoXbD/v1R/wrnwf/wBC7Yf9+qP7Z/ufj/wA/tj+5+P/AAD5xor6O/4Vz4P/AOhdsP8Av1R/wrnwf/0Lth/36o/tn+5+P/AD+2P7n4/8A+caK+jv+Fc+D/8AoXbD/v1R/wAK58H/APQu2H/fqj+2f7n4/wDAD+2P7n4/8A+caK+jv+Fc+D/+hdsP+/VH/CufB/8A0Lth/wB+qP7Z/ufj/wAAP7Y/ufj/AMA+cagvv+Qfcf8AXNv5V9K/8K58H/8AQu2H/fqj/hXHg89fDth/36qJ5xzRceTfz/4BMs25ouPJv5/8A6OH/UR/7o/lT6QAKoA6AYFLXgnhBRRRQBgat/yPPhf/AH7r/wBEmurrlNW/5Hnwv/v3X/ok11dAgooooAKKKKACiiigBq9W+tOpq9W+tOoAKKKKACiiigAooooAKKKKACiiigAooooARvun6UL90fShvun6UL90fSgBaKKKACiiigAooooAKKKKACiiigAooooAKa38P1p1Nb+H60AOooooAKKKKACiiigAooooAKKKKACiiigAooooAaP9YfoP606mj/WH6D+tOoAKKKKACiiigAooooAKKKKAG5b+7+tI5bA+XuO/vT6a/wB0fUfzoAMt/d/WjLf3f1p1FADct/d/WjLf3f1p1FADct/d/WjLf3f1p1FAFXULt7LT5bgRhjGM4J681zo8Zy97NP8Avs/4Vt+IP+QDdf7o/mK8+ranFNanj4/EVaVRKDtodOPGjd7Ef9/f/rUv/Cbf9OH/AJG/+xrlqStPZx7HB9exH834L/I6r/hNh/z4H/v9/wDWpf8AhNl/58T/AN/f/rVydFHs4j+v4j+b8EdZ/wAJvH/z4t/39/8ArUf8JvH/AM+T/wDfwf4VyFFHs4h9fxH834I6/wD4TWHdk2cnTH3xT/8AhNrfvaS/99CuNoo9nEf1/Ed/wOzHjS1PW1m/MU4eMrPvbTfp/jXGDpSij2cQ/tDEd/wO0HjGx729x+S/404eMLD/AJ43A/4Cv+NcUKUUeyiP+0a/kdr/AMJfYf8APOf/AL5H+NWrDX7XUbjyLdZN+0t8wxxXA1ueEv8AkNH/AK5N/MVMqcUrm9DHVp1YxdrM7TLf3f1oy3939adRXOe6ch8P/wDkn2i/9eq10dc58P8A/kn2i/8AXqtdHQMKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAOf1b/kePC+Bn57r/ANEmuqy3939a5bVv+R58L/791/6JNdXQIblv7v60Zb+7+tOooAblv7v60Zb+7+tOooAblv7v60Zb+7+tOooAYpbLfL39aXLf3f1oXq31p1ADct/d/WjLf3f1p1FADct/d/WjLf3f1p1FADct/d/WjLf3f1p1FADct/d/WjLf3f1p1FADct/d/WjLf3f1p1FADct/d/WjLf3f1p1FADSW2n5e3rQpbaPl7etK33T9KF+6PpQAmW/u/rRlv7v606igBuW/u/rRlv7v606igBuW/u/rRlv7v606igBuW/u/rRlv7v606igBuW/u/rRlv7v606igBuW/u/rRlv7v606igBuW/u/rSMW+X5e/rT6a38P1oAMt/d/WjLf3f1p1FADct/d/WjLf3f1p1FADct/d/WjLf3f1p1FADct/d/WjLf3f1p1FADct/d/WjLf3f1p1FADct/d/WjLf3f1p1FADct/d/WjLf3f1p1FADAW8w/L2Hely3939aB/rD9B/WnUANy3939aMt/d/WnUUANy3939aMt/d/WnUUANy3939aMt/d/WnUUANy3939aKdRQAU1/uj6j+dOpr/AHR9R/OgB1FFFABRRRQAUUUUAZviHjQLr/dH/oQrz+u/8R/8i/dfRf8A0IVwFdNL4T5/M3++Xp+rEpKw2vp7TxDqCw6Zd3oZIiWtzEAvB4O91qDT9Rmisbl47cxXNzqTxJHcEfITjltpI4AJ4P41pc4PZu1/Q6KisefVL6wt76O6FvNcW9t9ojeNCiOORgqWJHI9e9Na71tdSisvMsM3ELSrJ5L/ALnaV+Urv+f73XK/Si4vZs2MH0o2n0rFn8QTQaXA0kY+1TXD22YoJJVBQtltiZYj5env171d0XUJ7+Gb7TE6tE+0SNbSQCUYByEk5Hp36daLoHTkldltGWQsI2VijbWAOdp9D+dP2GsGOXUYJtXntDbCKG5ZzHIjM0uI1JAYEBfyatG01JrrVGgVVEP2WOdTj5ssW6/gBRcJQa1Rf20YrnXvdUvLrSWtbm3t1mM3mI0DOG25HZx2/Xn2p0F/qFpca1dXlzDNa2jnbCsLK3+rUgBi5AHPp159qLj9k+/9XsdDilrKhu9Qt7y2j1I20iXZKp5EbKY2C7sHLHcMA88fSq0GqambS1v5xa/Z5pViaFEbeNzbQwbdj0OMfjTuT7Nm9W74R/5DTf8AXFv5isKt3wj/AMhpv+uLfzFTP4Wa4T+PH1O1ooorjPrDkPh//wAk+0X/AK9Vro65z4f/APJPtF/69Vro6BhRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQBgat/yPPhf/fuv/RJrq65TVv+R58L/wC/df8Aok11dAgooooAKKKKACiiigBq9W+tOpq9W+tOoAKKKKACiiigAooooAKKKKACiiigAooooARvun6UL90fShvun6UL90fSgBaKKKACiiigAooooAKKKKACiiigAooooAKa38P1p1Nb+H60AOooooAKKKKACiiigAooooAKKKKACiiigAooooAaP9YfoP606mj/AFh+g/rTqACiiigAooooAKKKKACiiigApr/dH1H86dTX+6PqP50AOooooAKKKKACiiigDL8Sf8i9c/8AAf8A0IVwNd94l/5F+599v/oQrgsV00vhPns0/jL0/VkEdqkV3PcKWLzhQwJ4G0HGPzqs2kW7W80RaQebObgOGwyP1ypx2x71fxRWp5nM0Zo0WJre5jubm4uJLmPypJ5CofbzgDaoUdT2q01lG1/Ddkt5kMbRqMjBDEE5/wC+RViqU17MNSSztYEkbYJJWklKBFJxxhTk8Hjjp1o0KvKQx9Gt2tfJEkqFZmnSVWAeN2JJI4x3IwQeOuas2ltJbRFZbue7YnPmTbQfp8qgfpU9FBLk2rMy5tBilkuCt5dxR3T77iJHXbJwFxypIGB/CRUtxpKS3KT29zPaSLGIm8jb86A5Cncp6ZPIweetW0nieeSFGzJEAXX0z0/lUlFkVzyMwaHClraw29xcQNaMxilQqzAHOQdwIIOfTNSHSIjdXMhllMV0uJrc7fLc4C7um4HA7HHtV+iiyFzy7mfbaSsFwk0t3c3RiBEInZSIgRg4woycd2yfenjSoBp8Nnuk8uF1dTkZJVtwzx61doosHPIK3fCP/IZf/ri38xWFW74Q/wCQy/8A1xb+YqZ/CzfCfx4+p2tFFFcZ9Ych8P8A/kn2i/8AXqtdHXOfD/8A5J9ov/XqtdHQM+ZPEOqal/wl2uKNUv1VNTuUVUu5FCqJWAAAbAGKz/7T1L/oK6j/AOBsv/xVTeIf+Rw17/sK3X/o5qoV9hhcPRlQg3BbLoj67DYejKjBuC2XRFn+09S/6Cuo/wDgbL/8VR/aepf9BXUf/A2X/wCKqtRXR9WofyL7kb/VqH8i+5Fn+09S/wCgrqP/AIGy/wDxVH9p6l/0FdR/8DZf/iqrUUfVqH8i+5B9WofyL7kWf7T1L/oK6j/4Gy//ABVH9p6l/wBBXUf/AANl/wDiqrUUfVqH8i+5B9WofyL7kWf7T1L/AKCuo/8AgbL/APFUf2nqX/QV1H/wNl/+KqtRR9WofyL7kH1ah/IvuRZ/tPUv+grqP/gbL/8AFUf2nqX/AEFdR/8AA2X/AOKqtRR9WofyL7kH1ah/IvuRZ/tPUv8AoK6j/wCBsv8A8VR/aepf9BXUf/A2X/4qq1FH1ah/IvuQfVqH8i+5Fn+09S/6Cuo/+Bsv/wAVR/aepf8AQV1H/wADZf8A4qq1FH1ah/IvuQfVqH8i+5Fn+09S/wCgrqP/AIGy/wDxVH9p6l/0FdR/8DZf/iqrUUfVqH8i+5B9WofyL7kWf7T1L/oK6j/4Gy//ABVH9p6l/wBBXUf/AANl/wDiqrUUfVqH8i+5B9WofyL7kWf7T1L/AKCuo/8AgbL/APFUf2nqX/QV1H/wNl/+KqtRR9WofyL7kH1ah/IvuRZ/tPUv+grqP/gbL/8AFUf2nqX/AEFdR/8AA2X/AOKqtRR9WofyL7kH1ah/IvuRZ/tPUv8AoK6j/wCBsv8A8VR/aepf9BXUf/A2X/4qq1FH1ah/IvuQfVqH8i+5Fn+09S/6Cuo/+Bsv/wAVR/aepf8AQV1H/wADZf8A4qq1FH1ah/IvuQfVqH8i+5Fn+09S/wCgrqP/AIGy/wDxVH9p6l/0FdR/8DZf/iqrUUfVqH8i+5B9WofyL7kWf7T1L/oK6j/4Gy//ABVH9p6l/wBBXUf/AANl/wDiqrUUfVqH8i+5B9WofyL7kWf7T1L/AKCuo/8AgbL/APFUf2nqX/QV1H/wNl/+KqtRR9WofyL7kH1ah/IvuRZ/tPUv+grqP/gbL/8AFUf2nqX/AEFdR/8AA2X/AOKqtRR9WofyL7kH1ah/IvuRZ/tPUv8AoK6j/wCBsv8A8VR/aepf9BXUf/A2X/4qq1FH1ah/IvuQfVqH8i+5Fn+09S/6Cuo/+Bsv/wAVR/aepf8AQV1H/wADZf8A4qq1FH1ah/IvuQfVqH8i+5Fn+09S/wCgrqP/AIGy/wDxVH9p6l/0FdR/8DZf/iqrUUfVqH8i+5B9WofyL7kWf7T1L/oK6j/4Gy//ABVH9p6l/wBBXUf/AANl/wDiqrUUfVqH8i+5B9WofyL7kWf7T1L/AKCuo/8AgbL/APFUf2nqX/QV1H/wNl/+KqtRR9WofyL7kH1ah/IvuRZ/tPUv+grqP/gbL/8AFUf2nqX/AEFdR/8AA2X/AOKqtRR9WofyL7kH1ah/IvuRZ/tPUv8AoK6j/wCBsv8A8VR/aepf9BXUf/A2X/4qq1FH1ah/IvuQfVqH8i+5Fn+09S/6Cuo/+Bsv/wAVR/aepf8AQV1H/wADZf8A4qq1FH1ah/IvuQfVqH8i+5Fn+09S/wCgrqP/AIGy/wDxVH9p6l/0FdR/8DZf/iqrUUfVqH8i+5B9WofyL7kWf7T1L/oK6j/4Gy//ABVH9p6l/wBBXUf/AANl/wDiqrUUfVqH8i+5B9WofyL7kWf7T1L/AKCuo/8AgbL/APFUf2nqX/QV1H/wNl/+KqtRR9WofyL7kH1ah/IvuRZ/tPUv+grqP/gbL/8AFUf2nqX/AEFdR/8AA2X/AOKqtRR9WofyL7kH1ah/IvuRZ/tPUv8AoK6j/wCBsv8A8VR/aepf9BXUf/A2X/4qq1FH1ah/IvuQfVqH8i+5Fn+09S/6Cuo/+Bsv/wAVR/aepf8AQV1H/wADZf8A4qq1FH1ah/IvuQfVqH8i+5Fn+09S/wCgrqP/AIGy/wDxVH9p6l/0FdR/8DZf/iqrUUfVqH8i+5B9WofyL7kWf7T1L/oK6j/4Gy//ABVH9p6l/wBBXUf/AANl/wDiqrUUfVqH8i+5B9WofyL7kWf7T1L/AKCuo/8AgbL/APFUf2nqX/QV1H/wNl/+KqtRR9WofyL7kH1ah/IvuRZ/tPUv+grqP/gbL/8AFUf2nqX/AEFdR/8AA2X/AOKqtRR9WofyL7kH1ah/IvuRZ/tPUv8AoK6j/wCBsv8A8VR/aepf9BXUf/A2X/4qq1FH1ah/IvuQfVqH8i+5Fn+09S/6Cuo/+Bsv/wAVR/aepf8AQV1H/wADZf8A4qq1FH1ah/IvuQfVqH8i+5Fn+09S/wCgrqP/AIGy/wDxVH9p6l/0FdR/8DZf/iqrUUfVqH8i+5B9WofyL7kWf7T1L/oK6j/4Gy//ABVH9p6l/wBBXUf/AANl/wDiqrUUfVqH8i+5B9WofyL7kWf7T1L/AKCuo/8AgbL/APFUf2nqX/QV1H/wNl/+KqtRR9WofyL7kH1ah/IvuRZ/tPUv+grqP/gbL/8AFUf2nqX/AEFdR/8AA2X/AOKqtRR9WofyL7kH1ah/IvuRZ/tPUv8AoK6j/wCBsv8A8VR/aepf9BXUf/A2X/4qq1FH1ah/IvuQfVqH8i+5Fn+09S/6Cuo/+Bsv/wAVR/aepf8AQV1H/wADZf8A4qq1FH1ah/IvuQfVqH8i+5Fn+09S/wCgrqP/AIGy/wDxVH9p6l/0FdR/8DZf/iqrUUfVqH8i+5B9WofyL7kWf7T1L/oK6j/4Gy//ABVH9p6l/wBBXUf/AANl/wDiqrUUfVqH8i+5B9WofyL7kWf7T1L/AKCuo/8AgbL/APFVDd6tqkdnM6atqQZUJB+2y8HH+9TKgvv+Qfcf9c2/lUVcNQUJNQW3ZEVMPRUG1BbdkfXEP+oj/wB0fyp9Mh/1Ef8Auj+VPr4o+NCiiigDA1b/AJHnwv8A791/6JNdXXKat/yPPhf/AH7r/wBEmuroEFFFFABRRRQAUUUUANXq31p1NXq31p1ABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFACN90/Shfuj6UN90/Shfuj6UALRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABTW/h+tOprfw/WgB1FFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFADR/rD9B/WnU0f6w/Qf1p1ABRRRQAUUUUAFFFFABRRRQAU1/uj6j+dOpr/dH1H86AHUUUUAFFFFABRRRQBleJT/xIZh6sv8A6EK4bFdx4m/5Aj+7r/OuKxXTS+E+fzLWsvT/ADKWp3DWel3NwkJmMcZYRj+KuY0xbU6tIlndWK289lKZJtOi8pFIKjJbcQzDJ54I712eKMVo1c4Iy5U0cx4bNil3LBp6adOBGC15p4ADnOMPjPzd+pzz0qSfTrdvFF1cxWkBvEslaKVolLB8uM5xn0FdFikxRYHN8za6nIWA04S6d/Zfl/2pvX7Zs/1uNp3+b36/3u+MVFOLMRXXn+X/AMJD5z+R/wA9/v8Aybe+zG3pxjOe9dpikxRyle11vb+v8jl47Wyg8Tam6wWkepyxK9szIokc7CGKnqeeuKp+HoUOoWr/ANp6ct4q5ubeG1MdxIdvIlJkJODzkjtxXaYpNtHKL2zs0Ynhuyt4tMhuljBuJEIaVuWI3H5c+g9Kq340z+2br/hIvI27U+x/aOmMHOzP8efTnpXSYpMU7aEe0fM5Pqczb2YvrjSotXiM3+gyF4pxkN8yY3qepx69609CQQ2txBHxHDdSJGvZV3cAewrToosEqjkrBW94Q/5DL/8AXFv5isGt7wh/yGJP+uB/mtTP4Wa4T+PH1O0ooorjPrDkPh//AMk+0X/r1WujrnPh/wD8k+0X/r1WujoGfLXiH/kcNe/7Ct1/6OaqFX/EP/I4a9/2Fbr/ANHNVCvt8J/u8PRH2mF/gQ9EFFFFdJ0hRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFQX3/IPuP+ubfyqeoL7/kH3H/XNv5VnV/hy9GZ1f4cvRn1xD/qI/8AdH8qfTIf9RH/ALo/lT6+DPhgooooAwNW/wCR58L/AO/df+iTXV1ymrf8jz4X/wB+6/8ARJrq6BBRRRQAUUUUAFFFFADV6t9adTV6t9adQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAjfdP0oX7o+lDfdP0oX7o+lAC0UUUAFFFFABRRRQAUUUUAFFFFABRRRQAU1v4frTqa38P1oAdRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQA0f6w/Qf1p1NH+sP0H9adQAUUUUAFFFFABRRRQAUUUUAFNf7o+o/nTqa/3R9R/OgB1FFFABRRRQAUUUUAZHic/8Sc+8i1xuK7HxOf+JSPeUfyNchiuml8J8/mH8b5DcUmKdijFannlK+vJLMAx2NzdDBLGDZ8g9TuYfpk1mXt600/m2sziGTTJZk2sRz8uGx6807VNFuL3UnlMFldwyRBFF4Sfs7DPzKm0hs5HdTx1pY9DuUtIIi8RMemtaE5PLkLz06cVOptFQSTLyXIt9FW6n3MI7cSORyThcn8agttYjnuYontbm3E4zBJMqhZeM8YYkHHOGANO1GIw+FbmJ8Fks2U46ZCVXtrLUbuWwe++zRw2g3o0LszSsU2gkEAKOTxlqNSVGLTbLDan5d+lvPZXMSSP5cdw2zy3bnjhiw6dSAKry6+qTII9PvJoXn8hZ08sJvyRj5nDdQRnFUrfw5dpdWkk0Nh5ltOJHvAS89wuD1JUbTz0yw+lV7d3gY6q9lFLZSXJeJjeuGXc2ARBt2bsn+9k8nqcUrsv2cOmv9ev9djYl1uGKZgbe4a3STy3uwF8tGzjB53dTjIBA9afHqnnXzwQWVzLHG5je4XYEVh1GC278lxWYvhiODUpJBo+kXiSTmb7TcJiaPJzj7h3YOcHcO1W7jTbufWUuIra1tQsis11FcN5sqj+FkCAEEccscU7shxp9P6/H+uxr4pNtSYpMVRz2I9tb3hAf8TiT/rgf/QlrExW74RH/E3k/wCuB/8AQlqZ/Czpwi/fx9Rn/C3vA3m+X/bq7s45tZsfnsxU8fxS8FSthfEFuDjPzK6/zWtbUvCfh/WCW1PRbG4dusjwLv8A++sZ/WuR1L4HeD73cbaK709j0+zzkgH6PurjPqyHwP418NWngnS7W61uygnht1SSOSUKVPpzXSJ408LuoYeI9KwfW9jB/ImvG9M+C11rXhqy1XTtYhV7qESGGeEgLntuBOfyrI1H4P8AjGwJKWEd4g/jtplP6HB/SgZm67PDL4s1uSOVHSTU7lkZWBDAysQQe4IrMuLjykDJtbnkZqhPbzWtxLBcxNFLC5jkRhgqwOCD7gjFR166zOpCiqSjay3PVWZTjRVNRtpua0M6TLlTz3B7VJWMrFGDKcEd60rW4MykMuCO46GvTwWYKu/Zz0l+Z6WCzBV37OekvzPSPix4Z0jwzf6XHolp9mS4ti8g8133Nkc/MTivPq9/+JPgDUvGN1pk+nXlhbrb22xhdSspJJB4wprif+FH+IP+gron/gTJ/wDG6eFxlJUYqpPXzKwuMpKjFVJ6lf4seGdI8M3+lx6JafZkuLYvIPNd9zZHPzE4rz6vWPjwuzV9GU4JW0Ycf7wq7fXNr8IfCemLp1jb3Ov6inmS3Nwu7YMDIGMHAyABkepzToYiUcPT+1KV/wCrjoYiUaEPtSl/W541RXsnhXxxH8Rb8+G/Gmn2cwuUb7NPFGVZHAz6nBxnBGOlc54J0h9B+ONppcrbmtbmVA394eW+D+WK3+tNKSnG0oq9r7r1N/rLSkpxs4q9r7r1PPqK9g8X/EWbwd4rvtL8K6dZQ7ZS91cSxFnnlb5jyCOBnFbWoavod14FtPiFe6Jaz6oiGJE2/I0pbblh3AIJGeRzWbxlRKMnT0ltr9xn9bmlGThpLbX7jwWivavA3xGvfGuvnw/4msLG4s7uJ9qpDjaQM4wScjH41xuk+CINS+LM/hzc32K3uJDIQfm8pTnGfXoM1pHFNOUasbNK+99DSOJaco1VayvvfQ4eivWvEPxWufDeuTaN4R0/T7bTrFzCA0RPmMvDHgjjPHr71D8Q9KsNd8D6b4306zSyuLgql5FHwrE5GfchhjPcGiOKnePPCyltr+Yo4mV488bKW2v5nldFFFdp2hRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAVBff8g+4/65t/Kp6gvv8AkH3H/XNv5VnV/hy9GZ1f4cvRn1xD/qI/90fyp9Mh/wBRH/uj+VPr4M+GCiiigDA1b/kefC/+/df+iTXV1ymrf8jz4X/37r/0Sa6ugQUUUUAFFFFABRRRQA1erfWnU1erfWnUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAI33T9KF+6PpQ33T9KF+6PpQAtFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFNb+H606mt/D9aAHUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUANH+sP0H9adTR/rD9B/WnUAFFFFABRRRQAUUUUAFFFFABTX+6PqP506mv8AdH1H86AHUUUUAFFFFABRRRQBi+KP+QWn/XUfyNcnXV+Kf+QXH/11H8jXJ5rpp/CfP4/+N8hcUYrA1vUL9dUgsLCK8O6FpnezEG/hgAP3xC49cAnp0plxqup6do9tf30TLKrNHLZkKWlyTtYbScMAASASMbvQVdzkVNtLzOixSYrDae+lfT7BdQ2SXMLzyXcKITgYwqAgrj5hyQeB+NRanealDfwaZafb52W382Se2W3EjndgZ8whceuB6dKLgqbb3N+SNJI2SRVdGGGVhkEehpQoVQFAAHAA7VhC51ab+y7e5kbT57gSifCxs/yj5SPvKD37jk1Q1N72eyezk1GZXtdSgi+0RpGGkVihG4FSuRu7ADgcdqOYapXdrnUXM8VpbSXFw2yKNSztgnAH0qumk6cl4b2OwtVuW5M4hUOf+BYzVfXI3i8J30bTNM62rAySAZY46naAPyAqONr2x1S2jnvXu4rmJ2aN40Xy2UA/JtAOOTwST70XEo6XTNfFJiufhvL8adZ6vJetIl1JGGszGgRVdgAFIG7cMjqSDg8CotQutVS11i9g1ExCwlIhhEKFGARTh8jJ5J6EUcweybdrnS4oxWKs97p1+UuLuS9SS0kuNrxopRkK8LtA4O7vk+9VdGvdburi0nmtrw21wu6Uz/ZhFGCuQY9jl+uB82ePSi4vZO17nR4rc8Jj/ibS/wDXA/8AoS1i4rc8KD/iZy/9cT/6EKU/hZphF+/idbRRRXIfUHIfD/8A5J9ov/XqtdHXOfD/AP5J9ov/AF6rXR0DPlrxD/yOGv8A/YVuv/RzVi3Fs0so2Kqrjlq2vEP/ACOGvf8AYVuv/RzVQr7CnQhXwsIT2sj66nQhXwsIT2sitHZRpy/zn36VZAAGAMCiiuqlRp0VamrHTSo06StBWPVvjr/yFNE/68z/ADFeU10HizxlqHjG4tZdThtomtYzGgt0ZQR75Y1z9RhacqVGMJbojC05UqMYS3R6t8df+Qpon/Xmf5ip/jDbvrOgeH/EdgDLYm32SOvOwtgjPp3H1rgvFnjLUPGNxay6nDbRNaxmNBboygj3yxqz4X+IeveE7drXT5Yp7NiSbW6QvGCepGCCPwOK5YYarCnTa+KN9PU5YYerCnTa+KN9PU0/g/pF1f8AxAtLyKNvs9iGlmkx8oypAGfUk1raRqEOqftHC7tmDRPdyqrDvthZc/pWNq/xb8Sappj2EQs9NhkBD/YISjMD1GSxx+GK5jw/rlz4b1621axSKSe2JKLMCVOVK8gEHofWqdGrUc5zVm42SLdGrUc5yVm42SNX4j/8lG1r/r5P8hXX3P8AybTZ/wDX4f8A0c1eca3q8+va1dapeJGk90+91iBCg+2ST+taMnjLUJPA8XhVobb7DHJ5gkCN5udxbrux1PpWk6M3ClFfZav8kXOjNwpxX2Wr/JGx8H/+Sl2H+5J/6Aa6fw1qEFh+0Nqa3DBRcyTQIT/eOCB/47XmvhvxDd+F9ch1XT44ZJ4QwVZ1JU5GOQCD+tQ6pq9zq2uXGrTbYrmeXzT5OVCt/s8kj86VXDOpVk3s42FVw7qVJN7ONj1Hxd8TPGvhfxLd6fNHaLEshNu72x/eR5+Ug5546+9cp4j+IvifxP4da11SGH7BJKo82O3KguOQN2cZ9qt2Xxn8T21kltdRafqPl9JLyAs347WAP1xWP4s+IGteMYIbfUxbRW8D70htotq7sYzkknoT3rGjhnCUeanHTrf9LGVHDuMlemtOt/0scvRRRXqHphRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAVBff8g+4/65t/Kp6gvv8AkH3H/XNv5VnV/hy9GZ1f4cvRn1xD/qI/90fyp9Mh/wBRH/uj+VPr4M+GCiiigDA1b/kefC/+/df+iTXV1ymrf8jz4X/37r/0Sa6ugQUUUUAFFFFABRRRQA1erfWnU1erfWnUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAI33T9KF+6PpQ33T9KF+6PpQAtFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFNb+H606mt/D9aAHUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUANH+sP0H9adTR/rD9B/WnUAFFFFABRRRQAUUUUAFFFFABTX+6PqP506mv8AdH1H86AHUUUUAFFFFABRRRQBh+Kv+QZH/wBdR/I1yVdb4q/5Bsf/AF1H8jXJ4rpp/CfPZh/HKl7ptrqAT7Sj7o87JIpWjdc9cMpBH50sWnWsTwuqMzQKyxtJIzkZ69Sck+p5q1ikrTQ4eZ2tcpSaNYS2qW5iZY42LRmOV0aMnrtYEFevQH2pZ9GsrmGGOVZf3IIjkS4kSRQeo8wMG57881coosh88u5lXmjR3F3p0YjkNtbiTL+cwdCQMENndnryDmrQ0awGnNZCE+Qzb2zI28tnO7fnduyBznNXM0uaVkPnl3IWsoJNPNlIHkgZPLYPIzMy9OWJyfrnNOa2ieeKZkzJCCIzk8Z6/wAqlzRmmK7KEeiWEN2LiOFgwbeqGVzGrf3hGTtB5PIGalk020lt7mCSLMd2SZl3H5yQAe/HAHSrdFIfNLuQm1ha5S4KZlRDGrZPCnBIx+AqtbaLZWdx51skqEZ2x/aJDGufSMttH4Cr9FAcz2uJitzwqP8AiYzf9cv6isStzwr/AMf03/XP+oqZ/Czown8eJ1NFFFcp9Kch8P8A/kn2i/8AXqtdHXOfD/8A5J9ov/XqtdHQM+WvEP8AyOGvf9hW6/8ARzVQq/4h/wCRw17/ALCt1/6OaqFfb4T/AHeHoj7TC/wIeiCiiiuk6QooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACoL7/kH3H/XNv5VPUF9/yD7j/rm38qzq/wAOXozOr/Dl6M+uIf8AUR/7o/lT6ZD/AKiP/dH8qfXwZ8MFFFFAGBq3/I8+F/8Afuv/AESa6uuU1b/kefC/+/df+iTXV0CCiiigAooooAKKKKAGr1b606mr1b606gAooooAKKKKACiiigAooooAKKKKACiiigBG+6fpQv3R9KG+6fpQv3R9KAFooooAKKKKACiiigAooooAKKKKACiiigAprfw/WnU1v4frQA6iiigAooooAKKKKACiiigAooooAKKKKACiiigBo/1h+g/rTqaP9YfoP606gAooooAKKKKACiiigAooooAKa/3R9R/Ojaf75/IUjqcD5j1Hb3oAfRTdp/vn8hRtP98/kKAHUU3af75/IUbT/fP5CgB1FN2n++fyFG0/3z+QoAxPFX/IOj/66j+RrlK7fVdP/tC1WNpSu1tw49q5ufRZYidrbvwreE4pWZ4+LwtWrV5orQzKKdcQXMPSLd+NZs2oXEJwbIn/AIH/APWq/aROP6jiP5fxRoUYrIOtTDrYt/38/wDrUf23L/z4t/33/wDWo9pHuH1LEfy/ijXxSVlf23J/z5P/AN9//Wpw1lz/AMuT/wDfX/1qPaR7i+p1/wCX8jTpc1mjVXJx9jk/OpBqDn/l0k/MUe0iH1Ov/KXs0uaprdyN/wAukn5ipVlmP/LtJ+lPnj3F9Ur/AMpYzRTEWd/+WDD64q3Fp9xL0XH1NLnj3D6rX/lIK3fCv/H5P/1z/rVaPw7eSDIaMfUn/CtfRdIuNPmkeaSMhlwNhJ7+4qZSTjodGGw9WNaLlHQ2qKbtP98/kKNp/vn8hXOe8cl8P/8Akn2i/wDXqtdHXOfD/wD5J9ov/XqtdHQM+eNd8DeKpvFGsT2+g3U0M+oXEsUiNHhkaRiDy2ehqj/wgXi//oXLz/vuL/4uvpWivRhmWIpxUI2svI9GGY14RUVayPmr/hAvF/8A0Ll5/wB9xf8AxdH/AAgXi/8A6Fy8/wC+4v8A4uvpWir/ALVxPl9xX9qYjy+4+av+EC8X/wDQuXn/AH3F/wDF0f8ACBeL/wDoXLz/AL7i/wDi6+laKP7VxPl9wf2piPL7j5q/4QLxf/0Ll5/33F/8XR/wgXi//oXLz/vuL/4uvpWij+1cT5fcH9qYjy+4+av+EC8X/wDQuXn/AH3F/wDF0f8ACBeL/wDoXLz/AL7i/wDi6+laKP7VxPl9wf2piPL7j5q/4QLxf/0Ll5/33F/8XR/wgXi//oXLz/vuL/4uvpWij+1cT5fcH9qYjy+4+av+EC8X/wDQuXn/AH3F/wDF0f8ACBeL/wDoXLz/AL7i/wDi6+laKP7VxPl9wf2piPL7j5q/4QLxf/0Ll5/33F/8XR/wgXi//oXLz/vuL/4uvpWij+1cT5fcH9qYjy+4+av+EC8X/wDQuXn/AH3F/wDF0f8ACBeL/wDoXLz/AL7i/wDi6+laKP7VxPl9wf2piPL7j5q/4QLxf/0Ll5/33F/8XR/wgXi//oXLz/vuL/4uvpWij+1cT5fcH9qYjy+4+av+EC8X/wDQuXn/AH3F/wDF0f8ACBeL/wDoXLz/AL7i/wDi6+laKP7VxPl9wf2piPL7j5q/4QLxf/0Ll5/33F/8XR/wgXi//oXLz/vuL/4uvpWij+1cT5fcH9qYjy+4+av+EC8X/wDQuXn/AH3F/wDF0f8ACBeL/wDoXLz/AL7i/wDi6+laKP7VxPl9wf2piPL7j5q/4QLxf/0Ll5/33F/8XR/wgXi//oXLz/vuL/4uvpWij+1cT5fcH9qYjy+4+av+EC8X/wDQuXn/AH3F/wDF0f8ACBeL/wDoXLz/AL7i/wDi6+laKP7VxPl9wf2piPL7j5q/4QLxf/0Ll5/33F/8XR/wgXi//oXLz/vuL/4uvpWij+1cT5fcH9qYjy+4+av+EC8X/wDQuXn/AH3F/wDF0f8ACBeL/wDoXLz/AL7i/wDi6+laKP7VxPl9wf2piPL7j5q/4QLxf/0Ll5/33F/8XR/wgXi//oXLz/vuL/4uvpWij+1cT5fcH9qYjy+4+av+EC8X/wDQuXn/AH3F/wDF0f8ACBeL/wDoXLz/AL7i/wDi6+laKP7VxPl9wf2piPL7j5q/4QLxf/0Ll5/33F/8XR/wgXi//oXLz/vuL/4uvpWij+1cT5fcH9qYjy+4+av+EC8X/wDQuXn/AH3F/wDF0f8ACBeL/wDoXLz/AL7i/wDi6+laKP7VxPl9wf2piPL7j5q/4QLxf/0Ll5/33F/8XR/wgXi//oXLz/vuL/4uvpWij+1cT5fcH9qYjy+4+av+EC8X/wDQuXn/AH3F/wDF0f8ACBeL/wDoXLz/AL7i/wDi6+laKP7VxPl9wf2piPL7j5q/4QLxf/0Ll5/33F/8XR/wgXi//oXLz/vuL/4uvpWij+1cT5fcH9qYjy+4+av+EC8X/wDQuXn/AH3F/wDF0f8ACBeL/wDoXLz/AL7i/wDi6+laKP7VxPl9wf2piPL7j5q/4QLxf/0Ll5/33F/8XR/wgXi//oXLz/vuL/4uvpWij+1cT5fcH9qYjy+4+av+EC8X/wDQuXn/AH3F/wDF0f8ACBeL/wDoXLz/AL7i/wDi6+laKP7VxPl9wf2piPL7j5q/4QLxf/0Ll5/33F/8XR/wgXi//oXLz/vuL/4uvpWij+1cT5fcH9qYjy+4+av+EC8X/wDQuXn/AH3F/wDF0f8ACBeL/wDoXLz/AL7i/wDi6+laKP7VxPl9wf2piPL7j5q/4QLxf/0Ll5/33F/8XR/wgXi//oXLz/vuL/4uvpWij+1cT5fcH9qYjy+4+av+EC8X/wDQuXn/AH3F/wDF0f8ACBeL/wDoXLz/AL7i/wDi6+laKP7VxPl9wf2piPL7j5q/4QLxf/0Ll5/33F/8XR/wgXi//oXLz/vuL/4uvpWij+1cT5fcH9qYjy+4+av+EC8X/wDQuXn/AH3F/wDF0f8ACBeL/wDoXLz/AL7i/wDi6+laKP7VxPl9wf2piPL7j5q/4QLxf/0Ll5/33F/8XR/wgXi//oXLz/vuL/4uvpWij+1cT5fcH9qYjy+4+av+EC8X/wDQuXn/AH3F/wDF0f8ACBeL/wDoXLz/AL7i/wDi6+laKP7VxPl9wf2piPL7j5q/4QLxf/0Ll5/33F/8XR/wgXi//oXLz/vuL/4uvpWij+1cT5fcH9qYjy+4+av+EC8X/wDQuXn/AH3F/wDF0f8ACBeL/wDoXLz/AL7i/wDi6+laKP7VxPl9wf2piPL7j5q/4QLxf/0Ll5/33F/8XR/wgXi//oXLz/vuL/4uvpWij+1cT5fcH9qYjy+4+av+EC8X/wDQuXn/AH3F/wDF0f8ACBeL/wDoXLz/AL7i/wDi6+laKP7VxPl9wf2piPL7j5q/4QLxf/0Ll5/33F/8XR/wgXi//oXLz/vuL/4uvpWij+1cT5fcH9qYjy+4+av+EC8X/wDQuXn/AH3F/wDF0f8ACBeL/wDoXLz/AL7i/wDi6+laKP7VxPl9wf2piPL7j5q/4QLxf/0Ll5/33F/8XR/wgXi//oXLz/vuL/4uvpWij+1cT5fcH9qYjy+4+av+EC8X/wDQuXn/AH3F/wDF0f8ACBeL/wDoXLz/AL7i/wDi6+laKP7VxPl9wf2piPL7j5q/4QLxf/0Ll5/33F/8XR/wgXi//oXLz/vuL/4uvpWij+1cT5fcH9qYjy+4+av+EC8X/wDQuXn/AH3F/wDF0f8ACBeL/wDoXLz/AL7i/wDi6+laKP7VxPl9wf2piPL7j5q/4QLxf/0Ll5/33F/8XR/wgXi//oXLz/vuL/4uvpWij+1cT5fcH9qYjy+4+av+EC8X/wDQuXn/AH3F/wDF1Fc/D7xhNayxr4cvNzoVGXj7j/fr6aopSzTESTTt9wpZliJJp2+4ZECIUB4O0U+iivMPNCiiigDA1b/kefC/+/df+iTXV1yerc+OPC+Dj95df+iTXVbT/fP5CgQ6im7T/fP5Cjaf75/IUAOopu0/3z+Qo2n++fyFADqKbtP98/kKNp/vn8hQAL1b606mKpy3zHr6Uu0/3z+QoAdRTdp/vn8hRtP98/kKAHUU3af75/IUbT/fP5CgB1FN2n++fyFG0/3z+QoAdRTdp/vn8hRtP98/kKAHUU3af75/IUbT/fP5CgB1FN2n++fyFG0/3z+QoAVvun6UL90fSkKnafmPT0FCqdo+Y9PQUAOopu0/3z+Qo2n++fyFADqKbtP98/kKNp/vn8hQA6im7T/fP5Cjaf75/IUAOopu0/3z+Qo2n++fyFADqKbtP98/kKNp/vn8hQA6im7T/fP5Cjaf75/IUAOprfw/Wjaf75/IUjKfl+Y9fSgB9FN2n++fyFG0/wB8/kKAHUU3af75/IUbT/fP5CgB1FN2n++fyFG0/wB8/kKAHUU3af75/IUbT/fP5CgB1FN2n++fyFG0/wB8/kKAHUU3af75/IUbT/fP5CgB1FN2n++fyFG0/wB8/kKAAf6w/Qf1p1MCnzD8x6DtS7T/AHz+QoAdRTdp/vn8hRtP98/kKAHUU3af75/IUbT/AHz+QoAdRTdp/vn8hRtP98/kKAHUU3af75/IUUAOpr/dH1H86dTX+6PqP50AOooooAKKKKACiiigBjDIxUD2wbqKtYzSYoAyp9PDA8Vlz6OrH7tdOVzTDED2oA5T+w1J+5S/2Cn9yup8ken6UvlD0oA5gaAn939KeugxD+Guk8selL5YoA55dEjEn3B0qVdHQdEH5Vt7B5g+lO2igDGGkJ/dqQaUg/hrW2ijaKAM1dNQdqsx2iJ0FWsUuKAGquBxTxxQBiigAooooA5D4f8A/JPtF/69Vro65z4f/wDJPtF/69Vro6BhRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQBgat/wAjz4X/AN+6/wDRJrq65TVv+R58L/791/6JNdXQIKKKKACiiigAooooAavVvrTqavVvrTqACiiigAooooAKKKKACiiigAooooAKKKKAEb7p+lC/dH0ob7p+lC/dH0oAWiiigAooooAKKKKACiiigAooooAKKKKACmt/D9adTW/h+tADqKKKACiiigAooooAKKKKACiiigAooooAKKKKAGj/AFh+g/rTqaP9YfoP606gAooooAKKKKACiiigAooooAKa/wB0fUfzp1Nf7o+o/nQA6iiigAooooAKKKKACiiigAxSYpaKAExRilooAMUYFFFADcfvB9Kdim/8tB9KdQAUUUUAFFFFABRRRQAUUUUAch8P/wDkn2i/9eq10dc58P8A/kn2i/8AXqtdHQMKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAMDVv+R58L/791/6JNdXXKat/yPPhf/fuv/RJrq6BBRRRQAUUUUAFFFFADV6t9adTV6t9adQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAjfdP0oX7o+lDfdP0oX7o+lAC0UUUAFFFFABRRRQAUUUUAFFFFABRRRQAU1v4frTqa38P1oAdRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQA0f6w/Qf1p1NH+sP0H9adQAUUUUAFFFFABRRRQAUUUUAFNf7o+o/nTqa/wB0fUfzoAdRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQA3/loPpTqb/y0H0p1ABRRRQAUUUUAFFFFABRRRQByHw//AOSfaL/16rXR1znw/wD+SfaL/wBeq10dAwooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAwNW/5Hnwv/v3X/ok11dcpq3/I8+F/9+6/9EmuroEFFFFABRRRQAUUUUANXq31p1NXq31p1ABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFACN90/Shfuj6UN90/Shfuj6UALRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABTW/h+tOprfw/WgB1FFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFADR/rD9B/WnU0f6w/Qf1p1ABRRRQAUUUUAFFFFABRRRQAU1/uj6j+dOpr/AHR9R/OgB1FFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFADf+Wg+lOpv/LQfSnUAFFFFABRRRQAUUUUAFFFFAHIfD/8A5J9ov/XqtdHXOfD/AP5J9ov/AF6rXR0DCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigDA1b/kefC/+/df+iTXV1ymrf8jz4X/37r/0Sa6ugQUUUUAFFFFABRRRQA1erfWnU1erfWnUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAI33T9KF+6PpQ33T9KF+6PpQAtFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFNb+H606mt/D9aAHUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUANH+sP0H9adTR/rD9B/WnUAFFFFABRRRQAUUUUAFFFFABTX+6PqP506mv8AdH1H86AHUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAN/5aD6U6m/8tB9KdQAUUUUAFFFFABRRRQAUUUUAch8P/wDkn2i/9eq10dc58P8A/kn2i/8AXqtdHQMKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAMDVv+R58L/791/6JNdXXKat/yPPhf/fuv/RJrq6BBRRRQAUUUUAFFFFADV6t9adTV6t9adQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAjfdP0oX7o+lDfdP0oX7o+lAC0UUUAFFFFABRRRQAUUUUAFFFFABRRRQAU1v4frTqa38P1oAdRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQA0f6w/Qf1p1NH+sP0H9adQAUUUUAFFFFABRRRQAUUUUAFNf7o+o/nTqa/wB0fUfzoAdRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQA3/loPpTqb/y0H0p1ABRRRQAUUUUAFFFFABRRRQByHw//AOSfaL/16rXR1znw/wD+SfaL/wBeq10dAwooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAwNW/5Hnwv/v3X/ok11dcpq3/I8+F/9+6/9EmuroEFFFFABRRRQAUUUUANXq31p1NXq31p1ABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFACN90/Shfuj6UN90/Shfuj6UALRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABTW/h+tOprfw/WgB1FFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFADR/rD9B/WnU0f6w/Qf1p1ABRRRQAUUUUAFFFFABRRRQAU1/uj6j+dOpr/AHR9R/OgB1FFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFADf+Wg+lOpv/LQfSnUAFFFFABRRRQAUUUUAFFFFAHIfD/8A5J9ov/XqtdHXOfD/AP5J9ov/AF6rXR0DCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigDA1b/kefC/+/df+iTXV1ymrf8jz4X/37r/0Sa6ugQUUUUAFFFFABRRRQA1erfWnU1erfWnUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAI33T9KF+6PpQ33T9KF+6PpQAtFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFNb+H606mt/D9aAHUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUANH+sP0H9adTR/rD9B/WnUAFFFFABRRRQAUUUUAFFFFADfLT+6v5UjooA+UdR296fTX+6PqP50AHlp/dX8qPLT+6v5U6igBvlp/dX8qPLT+6v5U6igBvlp/dX8qPLT+6v5U6igBvlp/dX8qPLT+6v5U6igBvlp/dX8qPLT+6v5U6igBvlp/dX8qPLT+6v5U6igBvlp/dX8qPLT+6v5U6igBmxfM+6OnpS+Wn91fyo/5aD6U6gBvlp/dX8qPLT+6v5U6igBvlp/dX8qPLT+6v5U6igBvlp/dX8qPLT+6v5U6igBvlp/dX8qPLT+6v5U6igDkPh//AMk+0X/r1WujrnPh/wD8k+0X/r1WujoGFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAHP6sAfHHhcEZG+6/wDRJrqvLT+6v5Vy2rf8jz4X/wB+6/8ARJrq6BDfLT+6v5UeWn91fyp1FADfLT+6v5UeWn91fyp1FADfLT+6v5UeWn91fyp1FADFRct8o6+lL5af3V/KherfWnUAN8tP7q/lR5af3V/KnUUAN8tP7q/lR5af3V/KnUUAN8tP7q/lR5af3V/KnUUAN8tP7q/lR5af3V/KnUUAN8tP7q/lR5af3V/KnUUAN8tP7q/lR5af3V/KnUUANKJtPyr09KFRNo+VenpSt90/Shfuj6UAJ5af3V/Kjy0/ur+VOooAb5af3V/Kjy0/ur+VOooAb5af3V/Kjy0/ur+VOooAb5af3V/Kjy0/ur+VOooAb5af3V/Kjy0/ur+VOooAb5af3V/Kjy0/ur+VOooAb5af3V/KkZF+X5R19KfTW/h+tAB5af3V/Kjy0/ur+VOooAb5af3V/Kjy0/ur+VOooAb5af3V/Kjy0/ur+VOooAb5af3V/Kjy0/ur+VOooAb5af3V/Kjy0/ur+VOooAb5af3V/Kjy0/ur+VOooAb5af3V/Kjy0/ur+VOooAYEXzD8o6DtS+Wn91fyoH+sP0H9adQA3y0/ur+VHlp/dX8qdRQA3y0/ur+VHlp/dX8qdRQA3y0/ur+VHlp/dX8qdRQA3y0/ur+VFOooAKa/3R9R/OnU1/uj6j+dADqKKKACiiigAooooAKKKKACiiigAooooAKKKKAG/wDLQfSnU3/loPpTqACiiigAooooAKKKKACiiigDkPh//wAk+0X/AK9Vro6wLb4fWFnbR29pqutwQxrtSOPUXVVHoAOlS/8ACD2//Qb1/wD8GclAzaorF/4Qe3/6Dev/APgzko/4Qe3/AOg3r/8A4M5KANqisX/hB7f/AKDev/8AgzkpF8EW5znW9f6/9BOSgDborF/4Qe3/AOg3r/8A4M5KP+EHt/8AoN6//wCDOSgDaorF/wCEHt/+g3r/AP4M5KP+EHt/+g3r/wD4M5KANqisX/hB7f8A6Dev/wDgzko/4Qe3/wCg3r//AIM5KANqisX/AIQe3/6Dev8A/gzko/4Qe3/6Dev/APgzkoA2qKxf+EHt/wDoN6//AODOSj/hB7f/AKDev/8AgzkoA2qKxf8AhB7f/oN6/wD+DOSj/hB7f/oN6/8A+DOSgDaorF/4Qe3/AOg3r/8A4M5KRvA9uFJ/tvX+n/QTkoA26KxB4Ht8f8hvX/8AwZyUv/CD2/8A0G9f/wDBnJQBtUVi/wDCD2//AEG9f/8ABnJR/wAIPb/9BvX/APwZyUAbVFYv/CD2/wD0G9f/APBnJR/wg9v/ANBvX/8AwZyUAbVFYv8Awg9v/wBBvX//AAZyUf8ACD2//Qb1/wD8GclAG1RWL/wg9v8A9BvX/wDwZyUf8IPb/wDQb1//AMGclAG1RWL/AMIPb/8AQb1//wAGclH/AAg9v/0G9f8A/BnJQBtUVi/8IPb/APQb1/8A8GclH/CD2/8A0G9f/wDBnJQBtUViHwRbgr/xO9f5P/QTk9KX/hB7f/oN6/8A+DOSgDaorF/4Qe3/AOg3r/8A4M5KP+EHt/8AoN6//wCDOSgDaorF/wCEHt/+g3r/AP4M5KP+EHt/+g3r/wD4M5KANqisX/hB7f8A6Dev/wDgzko/4Qe3/wCg3r//AIM5KANqisX/AIQe3/6Dev8A/gzko/4Qe3/6Dev/APgzkoA2qKxf+EHt/wDoN6//AODOSj/hB7f/AKDev/8AgzkoA2qKxf8AhB7f/oN6/wD+DOSj/hB7f/oN6/8A+DOSgDaorF/4Qe3/AOg3r/8A4M5KQeCLfcR/bev9B/zE5KANuisX/hB7f/oN6/8A+DOSj/hB7f8A6Dev/wDgzkoA2qKxf+EHt/8AoN6//wCDOSj/AIQe3/6Dev8A/gzkoA2qKxf+EHt/+g3r/wD4M5KP+EHt/wDoN6//AODOSgDaorF/4Qe3/wCg3r//AIM5KP8AhB7f/oN6/wD+DOSgDaorF/4Qe3/6Dev/APgzko/4Qe3/AOg3r/8A4M5KANqisX/hB7f/AKDev/8Agzko/wCEHt/+g3r/AP4M5KANqisX/hB7f/oN6/8A+DOSj/hB7f8A6Dev/wDgzkoA2qKxF8EW5UE63r//AIM5KX/hB7f/AKDev/8AgzkoA2qKxf8AhB7f/oN6/wD+DOSj/hB7f/oN6/8A+DOSgDaorF/4Qe3/AOg3r/8A4M5KP+EHt/8AoN6//wCDOSgDaorF/wCEHt/+g3r/AP4M5KP+EHt/+g3r/wD4M5KANqisX/hB7f8A6Dev/wDgzko/4Qe3/wCg3r//AIM5KANqisX/AIQe3/6Dev8A/gzko/4Qe3/6Dev/APgzkoA2qKxf+EHt/wDoN6//AODOSj/hB7f/AKDev/8AgzkoA2qKxG8EW4XI1vX/APwZyUv/AAg9v/0G9f8A/BnJQBtUVi/8IPb/APQb1/8A8GclH/CD2/8A0G9f/wDBnJQBtUVi/wDCD2//AEG9f/8ABnJR/wAIPb/9BvX/APwZyUAbVFYv/CD2/wD0G9f/APBnJR/wg9v/ANBvX/8AwZyUAbVFYv8Awg9v/wBBvX//AAZyUf8ACD2//Qb1/wD8GclAG1RWL/wg9v8A9BvX/wDwZyUf8IPb/wDQb1//AMGclAG1RWL/AMIPb/8AQb1//wAGclH/AAg9v/0G9f8A/BnJQBtUVi/8IPb/APQb1/8A8GclIfBFvvA/tvX+h/5iclAG3RWL/wAIPb/9BvX/APwZyUf8IPb/APQb1/8A8GclAG1RWL/wg9v/ANBvX/8AwZyUf8IPb/8AQb1//wAGclAG1RWL/wAIPb/9BvX/APwZyUf8IPb/APQb1/8A8GclAEWrf8jz4X/37r/0Sa6uuesfBtlY6tbaib7U7qa13eULu8aVV3KVPB9jXQ0CCiiigAooooAKKKKAGr1b606mr1b606gAooooAKKKKACiiigAooooAKKKKACiiigBG+6fpQv3R9KG+6fpQv3R9KAFooooAKKKKACiiigAooooAKKKKACiiigAprfw/WnU1v4frQA6iiigAooooAKKKKACiiigAooooAKKKKACiiigBo/1h+g/rTqaP9YfoP606gAooooAKKKKACiiigAooooAKa/3R9R/OnU1/uj6j+dADqKKKACiiigAooooAKKKKACiiigAooooAKKKKAG/8tB9KdTf+Wg+lOoAKKKKACiiigAooooAKKKKACiiigAooooAKan8X1p1NT+L60AOooooAKKKKACiiigAooooAKKKKACiiigApG+430paRvuN9KAFHQUUDoKKACiiigAooooAKKKKACiiigAooooAKKKKAGt95Pr/AENOprfeT6/0NOoAKKKKACiiigAooooAKKKKACiiigAooooAKaP9Y30FOpo/1jfQUAOooooAKKKKACiiigAooooAKKKKACiiigAooooAan3BTqan3BTqACiiigAooooAKKKKACiiigAooooAKKKKAGv938RTqa/3fxFOoAKKKKACiiigAooooAKKKKACiiigAooooAKaf9YPof6U6mn/AFg+h/pQA6iiigAooooAKKKKACiiigAooooAKKKKACiiigBq9W+tOpq9W+tOoAKKKKACiiigAooooAKKKKACiiigAooooARvun6UL90fShvun6UL90fSgBaKKKACiiigAooooAKKKKACiiigAooooAKa38P1p1Nb+H60AOooooAKKKKACiiigAooooAKKKKACiiigAooooAaP9YfoP606mj/AFh+g/rTqACiiigAooooAKKKKACiiigD/9k=)

Figure 3: Structure of Homepage

## Layout of Subpage 1 (History)

This subpage gave the visitors a brief overview of the history of tennis. As tennis has a long history, we would only list some key events and focus on an explanation of how modern tennis developed.



### Tennis History - Content Summary:

Tennis is a sport that has been played for centuries, with its origins dating back to 12th century France. The game, which was originally called "Jeu de Paume," or "Game of the Palm," was played with the hand or a glove, and the ball was struck against a wall.

Over time, the game evolved, and rackets were introduced, leading to the creation of the modern version of tennis. The first tennis club was founded in Leamington Spa, England in 1872, and the first Wimbledon Championship was held in 1877.

In the early years of tennis, the sport was dominated by British players, but in the 1920s and 1930s, American players like Bill Tilden and Helen Wills began to make their mark. In the post-World War II era, Australian players like Rod Laver and Margaret Court emerged as dominant figures in the sport.

Tennis continued to evolve and grow in popularity throughout the latter half of the 20th century and into the 21st century, with legendary players like Bjorn Borg, John McEnroe, Steffi Graf, Pete Sampras, and Serena Williams inspiring new generations of fans and players. Today, tennis is played and enjoyed by millions of people all over the world, both recreationally and professionally.

## Layout of Subpage 2 (Hall of Fame)

This subpage was planned to divide into 2 main parts, tournaments, and famous players. In the tournaments part, we would introduce only some important and worldwide matches and their features and link the visitors to get the latest information about the coming event. In the players, we would list several top athletes and their achievements.



Figure 4 Structure of Subpage 2

## Layout of Subpage 3 (Equipment)

This page is a guide for visitors to choose tennis equipment and it would focus on the selection of the rackets: the most important pieces of equipment.



Figure 5 Structure of Subpage 3

# Website Deliverable




Figure 6 Final view of Homepage



Figure 7 Final view of Subpage 1




Figure 8 Final view of Subpage 2



Figure 9 Final view of Subpage 3

# Problems That Arose

1. Technical issues:

As this is our first project, some of the members were not familiar with VScode software or GIT hub, other members helped a lot and shared their experience.

1. Design problems:

At the beginning of the project, each member edited their own stylesheet with their own ideas and creativity, after that we realized that the pages should look like they belong to the same site.

1. Project management challenges:

Building a website requires coordination between all members. Poor communication, lack of clear goals, or inadequate planning can lead to delays and other problems. The Scrum meetings solved most of these problems.

# Scrum Meetings: Daily Log



## 10 Feb

Scrum: Brainstorming Session

Notetaker: Soliloquy

**Which Sport**

* Choose a common sport = lots of resources
* Tennis, golf, etc.

**Topics**

* Rules
* Equipment
* History of sport
* Wikipedia as a resource
* How does scoring work?

**Design**

(4 webpages total)

* Homepage + CSS (Soliloquy)
  + With links to:
    - History (Jonathan)
    - Equipment (Qianfeng)
    - Famous Matches/Players (Xiaoxing)
  + Image Credits (whole site)

**Organization**

* MS word for documentation

## 13 Feb

Scrum: Initial Planning Session (with LINKS)

Notetaker: Soliloquy

**Organization**

* Cloud Collaboration
* MS Word for Documentation
* GitHub for HTML / CSS
* OneDrive Folder for all non-website files: [Tennis Project\](https://johnabbott-my.sharepoint.com/:f:/g/personal/2342261_johnabbottcollege_net/ElBcltnWIEpGhWHoF_KVq94BEBMl1H606SfJt_D3htFeyA?e=S2IysE)
  + Documentation Word Doc: [Tennis Project Documentation - Meeting Minutes.docx](https://johnabbott-my.sharepoint.com/:w:/g/personal/2342261_johnabbottcollege_net/ESquj8MYb89Klh-QDZu9tZ8BILhUjbVnlEOWq7R2VYrpNA?e=yg2opX)
  + PowerPoint Presentation: TBD
  + Page Outlines: [Page Outlines](https://johnabbott-my.sharepoint.com/:f:/g/personal/2342261_johnabbottcollege_net/Etvc_eT74tJCvpp8g4FXkD8BzjkHVmTfxPsQL_raQW8CKg?e=jUnISB)

**Next Steps / Deliverables**

* Each: Create outline for our own pages, how we want it to look
* Soliloquy: Initialize Skeleton HTML and CSS files
* All: Create forks off main HTML and CSS files for our own pages.
  + Our end designs will look somewhat different, and we’ll have to rectify those when we merge.
* Any: Create Skeleton PowerPoint File (in shared folder)

Long Term Plan

* Merge all our forks into main HTML/CSS files

## 14 Feb

Scrum

Notetaker: Soliloquy

Design

Decided to each make our own CSS files along with our HTML docs, so we can design each page as we like

* + If there’s time on Friday, we can unify some components into a central CSS for design consistency

Next Steps / Deliverables

We’re focusing on the exam tomorrow, after that we’ll complete most of the project.

## 15 Feb

Scrum

Notetaker: Soliloquy

No updates, we all had the exam today. We’ll work on our parts a bit before tomorrow.

## 16 Feb

Scrum

Notetaker: Jon

Next Steps / Deliverables

* We will continue to work on our html/CSS files, we will try to coordinate our fonts to:

html {

font-family: Arial, Helvetica, sans-serif, sans-serif

}

* We will need to coordinate our HTML to link up to a single images folder.
* We will meet again tomorrow and hopefully we can get the bulk of the site finished and working, but we will have time Monday morning to finalize anything and practice, as well as Sunday if we need to make finishing touches.
* PPT presentation was started, and we will each upload a word doc with a brief outline of our section of the site to include, or directly onto the ppt presentation located in the SharePoint folder.

## 17 Feb

Scrum

Notetaker: Jon

We uploaded our images to the main image folder, with links from our html docs.

We tested the website to make sure it’s working

Next Steps / Deliverables

* We will resize our images and continue to work on the PowerPoint and word docs for the presentation.
* We will upload our sources to the document on SharePoint.

## 19 Feb

Scrum

Notetaker: Xiaoxing

Finalize the documentation, double check whether we meet all the requirements. Close the project.

Next Steps / Deliverables

* Add the last few diagrams to word document.
* Spell Check all documents / deliverables.
* Upload the deliverables to Léa (tonight or 9am tomorrow).
  + Soliloquy will zip the contents together once the above deliverables are complete.
  + Send copy of final zip submission to teammates to check.
* Practice oral presentation 10am tomorrow.

# Appendix

## Sources & Image Credits:

### Jonathan

1. <https://en.wikipedia.org/wiki/File:South_End_Lawn_Tennis_Club,_Halifax,_Nova_Scotia,_Canada,_ca._1900_-_cropped.jpg>
2. <https://en.wikipedia.org/wiki/Jeu_de_paume#/media/File:Jeu_de_paume.jpg>
3. <https://en.wikipedia.org/wiki/File:Reket_Franje_Pun%C4%8Deca.jpg>
4. <https://en.wikipedia.org/wiki/Tennis>

### Xiaoxing

1. <https://www.tennistours.com/img/homepage/3.jpg>
2. <https://3.bp.blogspot.com/-Kc_-tnVY4Dw/WY65Vgm0UcI/AAAAAAAAODE/JwZI7e91FSIWECg044kNwhY3y4Swu-zgACK4BGAYYCw/s1600/Webp.net-resizeimage.jpg>
3. <https://www.pledgesports.org/wp-content/uploads/2018/11/Screen-Shot-2018-11-15-at-13.22.541-1024x555.png>
4. <https://thumbs.gfycat.com/OddballClassicFossa-max-1mb.gif>
5. <https://www.sportstravelmagazine.com/wp-content/uploads/2020/12/WTA-Tour-Crop.jpg>
6. <https://www.tennisworldusa.org/imgb/66782/october-22-1980-ken-rosewall-ends-everlasting-career-in-melbourne-at-45.webp>
7. <https://www.tennisworldusa.org/imgb/46103/march-30-1975-rod-laver-wins-his-last-atp-crown-in-orlando.webp>
8. <https://people.com/thmb/HYopgaRbKXPqdIXs1LuXkJOa_FE=/1500x0/filters:no_upscale():max_bytes(150000):strip_icc():focal(719x12:721x14)/roger-ferderer-89321c2590ac4c2db93617fb07b49796.jpg>
9. <https://e0.365dm.com/22/02/2048x1152/skysports-rafael-nadal-tennis_5684387.jpg>
10. <https://media.cnn.com/api/v1/images/stellar/prod/230127112126-05-novak-djokovic-012723.jpg?c=original>
11. <https://berkeleyplaques.org/wp-content/uploads/2014/04/Helen-Wills-Moody-active.com_.jpg>
12. <https://i.guim.co.uk/img/media/f653720f49d43249c1187f6e4a6ad75ef4caf903/0_0_2300_1640/master/2300.jpg?width=620&quality=85&auto=format&fit=max&s=eb84b9d02ba8d7ff2900c8702a171330>
13. <https://media.nbcconnecticut.com/2022/08/DIT_RSN_NAT_TOS_TEN_MARTINA_NAVRATILOVA_082922_EM.00_02_04_09.Still003.jpg?quality=85&strip=all>
14. <https://assets.tennismajors.com/app/uploads/2020/05/26044252/STEFFI_GRAF_ROLAND_GARROS_1996_TENNIS_MAJORS.jpg>
15. <https://people.com/thmb/tHbig5MaHbqUZy9TZPhqdafm28s=/1500x0/filters:no_upscale():max_bytes(150000):strip_icc():focal(959x37:961x39)/Serena-Williams-Wins-First-Singles-Match-in-Over-a-year-at-Canadian-Open-080922-2-507f311fc6c24d3c94aa47f409419d20.jpg>

### Qianfeng

1. <https://www.masterclass.com/articles/how-to-choose-a-tennis-racket>
2. <https://www.bestproductscanada.com/tennis-racket>
3. [https://www.masterclass.com/cdn-cgi/image/width=1920,quality=75,format=webp/https://images.ctfassets.net/3s5io6mnxfqz/2tsCGjvKyiRqWxHzmD7qRm/8e7f3df8d0a17fadb68855eb12d86f0a/AdobeStock\_86616923.jpeg](https://www.masterclass.com/cdn-cgi/image/width=1920,quality=75,format=webp/https:/images.ctfassets.net/3s5io6mnxfqz/2tsCGjvKyiRqWxHzmD7qRm/8e7f3df8d0a17fadb68855eb12d86f0a/AdobeStock_86616923.jpeg)
4. <https://encrypted-tbn0.gstatic.com/images?q=tbn:ANd9GcT80SyiClfx5fUsBPzvZLtdjaVvLxb9B_KGXA&usqp=CAU>

### Soliloquy

1. https://www.madeinbritain.org/products/item/print-your-logo-on-to-coloured-tennis-balls
2. ezgif.com
3. <https://pixabay.com/videos/los-angeles-tennis-court-city-32848/>
4. <https://pixabay.com/videos/tennis-court-tennis-sports-overhead-35265/>
5. <https://pixabay.com/videos/tennis-court-aerial-drone-landscape-32819/>
6. <https://pixabay.com/videos/tennis-match-sport-ball-game-50109/>
7. <https://www.w3schools.com/cssref/>
8. <https://media1.giphy.com/media/ibhZhzosmlLeoo8dYI/giphy.gif?cid=ecf05e47emoqx61wfeyedgt36feestneqth75ri34njkvkw1&rid=giphy.gif&ct=g>
9. <https://media2.giphy.com/media/v1.Y2lkPTc5MGI3NjExMGU1MzA3NjY2MmY0MWI4Njg3MGYzOGY1OTNlZjczNWExODU3YjgxNCZjdD1n/nFsaaVCUcmhIJM5CEl/giphy.gif>